### EDEWG Teleconference 3/16/2000

EDCs present: GPU, PECO, PPL, Duquesne, UGI, Penn Power

Suppliers present: Excelergy, Strategic Energy, DTE Energy Marketing, PPL Energy Plus, Exelon Energy, First Energy, Energy America, Energy Services Group, Sterling Commerce, Green Mountain

Others:   PUC, Intellimark

# Agenda

- Status of EDI over Internet

- Status of CDS workgroup

3.   Multiple Schedule Coordinator - Action item from last week: Can suppliers increase contract time by one day?

- Contact List

5.  Status of EGS 810 Implementation Guide

# Status of CDS workgroup

The group is still concerned over the lack of supplier involvement. Essentially every transaction will be affected, and this will affect every supplier, and suppliers were again solicited to participate.  These processes will affect every supplier, not just the suppliers who bid for CDS.

# Status of EDI over Internet

There was good progress on the last call. There were three open items from the last meeting. The open items will be an agenda item for the face-to-face meeting on March 30, 2000.

# Status of EGS 810 Implementation Guide

Today is the deadline for comments on the EGS Consolidated Billing report. It is not expected that the comments will impact the Implementation Guide. After they are reviewed, any necessary changes will be made to the Implementation Guide. It is hopeful that this will be within the next week. There are currently no outstanding items on the Implementation Guide.

Multiple Scheduling Coordinator - Action item from last week: Can suppliers increase contract time by one day?

All utilities, with the exception of Penn Power, could accept a one minute increase in contract time. Penn Power would like to have a one day increment. Green Mountain said they could commit to increasing the date by one day.

The rule for switching a customer from one scheduling coordinator to another will have the supplier send a new enrollment to the utility with a DTM*129 at least one day newer than the original enrollment. This will be added to the Revised Plan.

Note: The Multiple Scheduling Coordinator Order was on the public agenda today, and there is a brief comment period.

# Contacts List

Kim Wall is leaving PPL. She plans to update the contact list by the end of the week. She plans to continue maintaining the contact list. Additionally, the Change Control process needs a new owner. Stephanie Gibson from Penn Power volunteered to take over the Change Control Process.

814 Change transaction - establishing priority and target dates for remaining fields not supported

Last week suppliers were requested to indicated their relative priority of remaining 814 Change items.

Action Item: Suppliers should review this list and indicate the relative priority of the items. Suppliers should send their lists to the ListServer (edtwg@ls.eei.org). Brandon Siegel volunteered to compile this list.

| Field Change | Pennsylvania |
| --- | --- |
|  | Valid (Y/N) | Target Required Implementation Date |
| AMT7N – Percent Service Supplied | Y | To be determined |
| AMTDP – Tax exempt percent | Y | 4010 implementation |
| AMTKC – Capacity Obligation | Y | 4010 implementation |
| AMTKZ – Transmission Obligation | Y | 4010 implementation |
| AMTQY – Eligible Load Percentage | Y | To be determined |
| DTM150 – Start Date | Y | 4010 implementation if only switch on actual read and it varies by more than 3 days from estimate |
| DTM151 – End Date | Y | 4010 implementation if only switch on actual read and it varies by more than 3 days from estimate |
| N12C – Party to receive copy of bills | Y | To be determined |
| N18R – Customer name / service address | Y | 4010 implementation |
| N1BT – Billing address | Y | To be determined |
| N1PK – Party to receive copy of notices | Y | To be determined |
| REF11 – ESP Account number | Y | 4010 implementation |
| REF12 – LDC Account number | Y | 4010 implementation |
| REF17 – Interval Status | Y | 4010 implementation |
| REFBF – Bill Cycle | Y | 4010 implementation |
| REFBLT – Bill Type (Bill Presenter) | Y | 4010 implementation |
| REFPC – Party that Calculates Bill | Y | 4010 implementation |
| REFSPL – PJM LMP Bus | Y | To be determined |
| NM1 Loop changes |
| NM1MA – Meter Addition | Y | To be determined |
| NM1MQ – Change Meter Attributes | Y | To be determined |
| NM1MR – Meter Removal | Y | To be determined |
| NM1MX – Meter Exchange | Y | To be determined |
| REFLO – Load Profile | Y | To be determined |
| REFNH – Change utility rate class | Y | To be determined |
| REFPR – Change utility rate subclass | Y | To be determined |
| REFRB – Change ESP Rate Code | Y | 4010 implementation |
| REFTZ – Meter Cycle | Y | 4010 implementation |

PECO implemented the Meter Exchange, Add, and Removal 814 Change transaction on March 14, 2000. They also implemented sending the forwarding address on an 814 Drop transaction on March 14, 2000.

Next CDS Subteam Call

Next CDS conference call is scheduled for Thursday, 3/23/2000 at 1:00 pm on (717) 901-0620.

## Next EDEWG Call

Next conference call is scheduled for Thursday, 3/23/2000 at 2:00 pm on (717) 901-0620.

Next face-to-face meeting is Thursday, March 30, 2000 in Harrisburg at 9:00.

Tentative Agenda items:

- Compliance issues

- EDI over Internet open items