### EDEWG Teleconference 4/13/2000

EDCs present: GPU, PECO, PPL, Duquesne, UGI, Penn Power, Allegheny

Suppliers present: Energy Services Group, PPL Energy Plus, US Power Solutions, Energy America, Excelergy, Strategic Energy, Exelon, Enron, Allegheny Energy, Sterling Commerce, Electric America, CSC, Niagara Mohawk Energy, Smart Energy

Others:   PUC, Intellimark

# Agenda

1.  Review/update from the EDI Internet Sub-group.

2.  Discuss the PECO ROI (Release of Information) file format.

3.  Discuss the tentative agenda for the 4/27 face to face EDEWG meeting in

Harrisburg.

4.  Discuss PECO's change control request to the 810 ESP transaction.

5.  Discuss PP&L Energy Plus scheduling related questions.

# Status of EDI Internet Subgroup

GISB EDM Standards Version 1.4

Brandon Siegel submitted procedures for acquiring the GISB EDM standards on the ListServer the evening of April 12, 2000.

Next EDI Internet Call

The next EDI Internet call is scheduled for Tuesday, April 18, 2000 at 3:30.

EDI Internet trading partner agreement

Clarification to minutes: There is an action item for each company to check with their legal staff to determine if there are plans to use a trading partner agreement.

Participation on the last EDI Internet was very high.

# PECO Settlement – Release of Customer Information

PECO held a call earlier today. Only a few minor modifications were requested.

All additional feedback should be sent to bfoisy@peco-energy.com by Monday, April 17, 2000. This format will be finalized on Monday, April 17, 2000.

Timeline:

- PECO will post the revised format by April 14, 2000.

- Intent to finalize the format by Monday, April 17, 2000.

- Last Customer List in old format May 1, 2000

- First Customer List in new format June 1, 2000 (both Gas an Electric)

- Quarterly updates until January 2004

Note: This format will apply to PECO only.

# Change Control Request – ESP Consolidated Billing

PECO created a new Change Control, and posted it to this ListServer earlier this week.

PECO has different telephone numbers depending on type of account. For instance, the contact for C&I customers is different than the residential customer.

The request is for a PER segment to be added to the N1*8S loop. This segment will be optional. If a value is sent, the supplier should use that phone number for billing inquiries on the bill. If it is not provided, the supplier should use the phone number previously provided by the utility.

This request was approved and will be added to the 810 ESP Implementation Guide.

# Determination of Scheduling via Load Profile or Interval

Is there a way for a supplier to determine if the account is profiled or intervaled from a scheduling perspective?

UGI leaves Load Profile field blank if the account should be scheduled using interval data.

Action Item: All other utilities should determine what they are sending and report to the ListServer.

# Notification when large volumes are being sent

There was recently a file sent to PECO with over 25,000 change transactions to change supplier account number. Suppliers also believed this would be beneficial if the utility sent this.

Notification could be via email or a call to the receiving party.

Action Item: Brandon Siegel and Diane Goff will evaluate this issue, and it will probably be added to the Revised Plan.

# Use of a Sync List

The concept of a sync list between utilities and suppliers was discussed. This was used by some utilities during the Pilot. It was not determined to be a required file for Phase In. If a supplier wants to request this from a utility, they should contact the utility directly to try to work that out. It is an optional file from a utility perspective.

Next EDI Over Internet Call

Next EDI Over Internet conference call is scheduled for Tuesday, 4/18/2000 at 3:30 pm on (717) 901-0620.

Next CDS Subteam Call

Next CDS conference call is scheduled for Thursday, 4/20/2000 at 1:00 pm on (717) 901-0620.

# Next Competitive Metering Call

Next Competitive Metering conference call is scheduled for Thursday, 4/19/2000 at 10:00 am on (717) 901-0620.

## Next EDEWG Call

Next conference call is scheduled for Thursday, 4/20/2000 at 2:00 pm on (717) 901-0620.

Next face-to-face meeting is Thursday, April 27, 2000 in Harrisburg at 9:00.

Tentative Agenda items:

- Cancel / rebill after supplier no longer supplier of record

- Resolution on payment of 810s within 20/25 days

- Cancel / rebill across bill option changes