### EDEWG Teleconference 5/25/2000

EDCs present: PPL, Duquesne, PECO, Allegheny Power, Penn Power

Suppliers present: PPL Energy Plus, CSC, Niagara Mohawk, US Power Solutions, Sterling, DTE Energy Services,  Excelergy,  Strategic Energy, Energy Services Group, Allegheny Energy, Excelergy, American Cooperative Services

Others:  PA PUC

# Agenda

1.  Review/update from the Competitive Metering Sub-group

2.  Review/update from the EDI Internet Sub-group

3.  Status of revisions to the EDEWG Consensus Plan

Review/update from the Competitive Metering Sub-group

The subgroup met at PECO headquarters yesterday to review the lost power flows.  The subgroup identified data elements for the EDI 650, started a review, but not complete.  The UIG 650 will be used as the basis for the EDEWG 650.

Some issues were discussed, such as dropping meter agents when have another EGS.  A deliverable to the PUC was delineated.

Change control #18, remove the unmetered detail loop from the 867MU was also discussed at the meeting at PECO, will be implemented into the 867MU Guideline.

Review/update from  the Internet EDI Sub-group

The Trading Partner Agreement template was finalized at the subgroup level, and will now be passed on to EDEWG for approval.  Use of the TPA is not mandatory; each EDC may also have some specific language to add for their own use.

The Internet EDI Test Plan was finalized, and a copy will be sent via overnight mail to the PUC.

The Internet EDI Subgroup has been closed.  A post-production status meeting may be scheduled at a later date.

Issue brought up from the morning subgroup meeting:

Will processing of transactions change as a result of using the Internet solutions?  If an EDC is changing the timing window, particularly in bill-ready environment with automatic failover to VAN, this information must be shared with suppliers.

EDCs on call stated that backend processing would not change.

ACTION ITEM:  All EDCs to check on transaction processing windows following Internet EDI implementation.  If different from VAN processing, post two schedules.  All schedules should be posted as FAQ on EDC Choice website.

Status of revisions to the EDEWG Consensus Plan

Redlined EDEWG Consensus Plan draft to be distributed by next EDEWG meeting 6/1/00, and finalized at 6/15/00 in-person meeting.

Other Discussion/Issues

Several EDCs noted that suppliers are rejecting their 814C meter change transactions.  This transaction is in EDEWG guidelines and all suppliers should be able to accept it.

ACTION ITEM:  Each EGS to check and see if they are rejecting 814C meter change transactions, and if so, report when their system will be fixed.

## Next EDEWG Call

Next conference call is scheduled for Thursday, 6/1/00 at 2:00 pm on (717) 901-0620.

Next face-to-face meeting is tentatively Thursday, June 15th, 2000 in Harrisburg at 9:00 am