EDEWG Conference Call 2/03/2005

Utilities:  Allegheny Power, Duquesne Light, PECO, First Energy (Met-Ed, Penelec, & Penn Power), and PPL

Suppliers/Service Providers: Green Mountain, ESG, Dominion Retail, First Energy Services, PPL Solutions, Reliant, and UGI Energy Services

Other:  PUC

Agenda:

1.   EDI Change Control #41

2.   EDI Change Control #42

- Status of EDEWG Open Items List

- Approval of updated EDEWG Revised Plan

- EDEWG Change Control Manager

Meeting Notes:

- EDEWG EDI Change Control Request #41

On January 18th, 2005 Duquesne Light Co. (DLCO) submitted EDI Change Control #41 to the EDEWG.  This change is a direct result of the PAPUC’s order regarding the updated DLCO tariff.

Discussion was made surrounding the timing & implementation of CC41.  It was determined that since the Commission order on the DLCO tariff went into effect on January 1st 2005, DLCO has gone live with the change.  DLCO stated there were no intentions to test the change with suppliers.  Any invalid reason code in the REF*1P will be rejected by DLCO.

Change Control #41 was tentatively approved barring no further comment.  If the EDEWG leadership does not receive any further comments or recommendations by Thursday, February 17th, 2005, the Change Control will be formally approved.

- EDEWG EDI Change Control Request #42

As an action item from the January EDEWG call, Duquesne Light Co. (DLCO) submitted EDI Change Control #42 to the EDEWG.  This change was to clarify the use of the Capacity and Transmission Contribution/Obligation within the EDI 814E, 814C, and 814R.

EDEWG discussed the validity of the change and a poll of PA EDC’s was taken to see if any utility still classifies the AMT*KC & AMT*KZ segments as “Obligation”.  A few utilities requested time to verify their systems.

Action Item:  All PA EDC’s are to provide Sandra Rice with how their system processes the AMT*KC & AMT*KZ, using Contribution or Obligation.

The change control remains open for discussion and is tabled until the March conference call.

3.   Status of EDEWG Open Issues List

Brandon Siegel received issue lists from Annunciata Marino & Tom Lockner, PPL Solutions.  Brandon committed to speak with Tom Lockner for further clarification within the next two weeks.  The EDEWG leadership will schedule a conference call to discuss the overall issue shortly thereafter.  An update will be provided to the EDEWG during the March call.

4.   Status of Revised Plan

A minor change was made to the Revised Plan to support the Internet ET/EDM report.  The draft v2.5 zip was distributed to the list serve on January 5th, 2005.  The EDEWG was asked to review the document prior to the February conference call.  No comments or questions were received by the EDEWG leadership.  The change is formally approved and Brandon Siegel will submit v2.5 of the revised plan to the PAPUC.

5.  EDEWG EDI Change Control Manager

Sandra Rice, PECO Energy will serve as the new EDEWG EDI Change Control Manager.  Brandon Siegel will formally turn over the role mid-next week.  Brandon has recently completed updates to the change control documentation.  The PAPUC website will be updating accordingly.

Next Conference Call:

The next conference call is scheduled for Thursday, February 3, 2005 at 2:00 PM ET. To participate, call 717 901-0620.