EDEWG Meeting 8/5/2010

**Utilities:** Allegheny Power, DLCO, PECO, First Energy (MetEd, Penelec, Penn Power), and PPL Electric Utilities

**Suppliers/Service Providers**: EC-Power/ISTA, Energy Services Group, UGI Energy Services, Accenture, BlueStar Energy, Exelon Energy, First Energy Solutions, Dominion Retail, Constellation New Energy, Fluent Energy, Clear Choice Energy, Suez Energy, Energy Plus, PPL Solutions, EC InfoSystems, and Business MODERN

**Other**:

**Agenda:**

1. Introductions & Roll Call
2. Approve July Meeting Minutes
3. EDI Change Control #068 – PECO HIU Implementation
4. EDI Change Control #069 – PECO 814ND Implementation
5. Redline of EDI Implementation Guides
6. EGS Consolidated Billing – Update
7. EDEWG Charter – Status
8. New Business
9. Next Meeting

**Meeting Notes:**

## Introductions & Roll Call

Brandon Siegel, EC-Power/ISTA (Secretary/EDI Change Control Manager) commenced roll call and facilitated the meeting.

## Approve Meeting Minutes

The July meeting minutes were distributed with the meeting agenda, EDEWG approved the July minutes without revision.

## EDI Change Control #068 – PECO HIU Implementation

Joe Bisti (PECO) submitted EDI Change Control #068 to modify the IGs to reflect PECO’s implementation of the Historical Interval Usage transaction. Joe briefed the group on the change control. Brandon Siegel requested which loops in the 867HIU would PECO utilize, Joe stated PECO will use the SU & BQ loops. PECO will not support the HG in the LIN. Testing should begin in early/mid September. Brandon put forth CC 68 for approval, no objections were made, and the change control was approved for incorporation into the next revision of the EDI Implementation Guides.

## EDI Change Control #069 – PECO 814ND Implementation

Joe Bisti (PECO) submitted EDI Change Control #069 to modify the IGs to reflect PECO’s implementation of the 814 Advance Notice of Drop Usage transaction. Joe briefed the group on the change control. Brandon Siegel put forth CC 69 for approval, no objections were made, and the change control was approved for incorporation into the next revision of the EDI Implementation Guides.

## Redline of EDI Implementation Guidelines for PA

Brandon Siegel reports he’s begun to work on the consolidation of approved EDI Change Controls 59 and above into the current EDI Implementation Guidelines. Early estimation is these would be ready for EDEWG review in approximately 30-45 days.

## Update from EGS Consolidated Billing Sub-group

The EGS billing sub-group continues to progress toward the final report. The group is working through numerous comments to the latest draft. Estimate delivery of final documentation to CHARGE and the EDEWG list server by August 13th.

## EDEWG Charter & Comments – Status Update

Anticipate forward progress in August/September once EGS Billing Sub-group completes their delivery. Another status update will be provided during the September EDEWG meeting.

## New Business

* Ernie Mathie (First Energy) reported FE is live with EDI CC #065 and #066 both went into production ahead of schedule. FE also confirmed they will support the SU/BQ loops in the 867HIU transaction.

## Next Meeting

The next regular meeting is scheduled for Thursday, September 2nd, 2010 from 2-3:30 PM ET. Only 40 lines are available, and multiple participants from a single company are strongly encouraged to share a line, if at all possible. To participate, please use the following…

Dial In #: 1-866-844-1871

PIN: 2551