EDEWG Change Request #092

This EDEWG Change Request can be found on the PUC website at http://www.puc.state.pa.us/electric/electric_edewg_download.aspx

| Requester’s Name: Brandon Siegel | EDC/EGS Name: EDI Change Control Manager | Phone # : 412.817.8004 |
| --- | --- | --- |
| Date of Request: 11/1/11 | Affected EDI Transaction Set #(s): 810LDC | E-Mail Address: bsiegel@ista-na.com |
| Requested Priority (emergency/high/low): high | Requested Implementation Date: TBD | Status: Implemented in v4.01D |

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Remove ‘MS’ code from TXI01 within 810LDC.

Detail Explanation  (Exactly what change is required? To which EDEWG Standards? Why?):

EDEWG’s interpretation of the Commission’s Secretarial Letter issued July 7, 2011 (Tax Information Required for Presentment on Residential Electric Bills – Docket # M-2009-2082042) removes the Estimated PA State Tax applicability to Electric Generation Suppliers.   Therefore, this change control removes the use of the ‘MS’ code in the TXI01 of the 810LDC EDI Implementation Guideline.  The removal of the MS code was originally intended to be included in EDI CC 079 but was inadvertently omitted thus requiring a new EDI change control.

For Change Control Manager Use Only:

| Date of EDEWG Discussion: 11/3/11, | Expected Implementation Date: TBD |  |
| --- | --- | --- |

EDEWG Discussion and Resolution:

11/1/2011–Brandon Siegel:  Created EDI CC, entered into tracking, assigned #092, and placed on agenda for 11/3/11 EDEWG meeting.

11/3/2011-Brandon Siegel:  EDEWG reviewed EDI CC 92.   The change was pushed to the Dec 2011 meeting for which it will be motioned for approval.

12/5/2011-Brandon Siegel:  Removed implementation date, the 12/31 date took into consideration the high priority which obviously will not be met due to the delay.   EDEWG must determine implementation date during 12/8 meeting.

12/8/11-Brandon Siegel:  EDEWG reviewed and approved EDI CC 92.

12/8/11-Brandon Siegel:  Implemented into v4.01D

Priority Classifications

| Emergency Priority | Implemented within 10 days or otherwise directed by EDEWG |
| --- | --- |
| High Priority | Changes / Enhancements implemented with 30 days. The next release, or as otherwise directed by EDEWG |
| Low Priority | Changes / Enhancements implemented no earlier than 90 days, Future Release, or as otherwise directed by EDEWG |

Please submit this form via e-mail to both the PUC at annmarino@state.pa.us and to the

Change Control Manager, Brandon Siegel at bsiegel@ista-na.com

Your request will be evaluated and prioritized at an upcoming EDEWG meeting or conference call.