

Regular Monthly Meeting – 4/2/2015

**Utilities:** Duquesne Light, First Energy, UGI, Citizens Electric, PECO

**Suppliers/Service Providers**:

Intelometry, First Energy Solutions, EC Infosystems, Direct Energy, AEP Energy, UGI Energy Services, PPL Solutions, Liberty Power, Latitude Technologies, Aurea, ATMS, Crius Energy, Duke Energy Retail, Energy Services Group, ERTH, GDF Suez, NRG

**Other:** PA PUC Staff (Jeff McCracken & Lee Yalcin)

**Agenda:**

1. Roll Call
2. Approve February meeting minutes (sent to list server 3/6/15)
3. Duquesne’s FOCUS project – status update
4. Mid-Cycle/Accelerated Switching – status update for Phase II
5. Seamless Move & Instant Connect – PUC order for EDCs to file updated plans
6. Revisit CC #105 to confirm EDC handling – EDCs please confirm rollover notes on p.2 of CC #105\_Update (attached)
7. New Business
8. Next Meeting

 **Meeting Notes:**

## Introductions & Roll Call

Brandon Siegel, Intelometry (Secretary / Change Control Manager) commenced roll call and facilitated the meeting. Other EDEWG leadership present: Sue Scheetz, PPL EU (Co-chair, Utility), Jeff McCracken & Lee Yalcin, PA PUC Staff

## Approve Meeting Minutes

## The March meeting minutes were approved without revision

## Update on Duquesne Light’s FOCUS project

LaMont West (DLC) reported…

* Supplier teleconferences continue each Tuesday & Thursday @ 11AM ET. These meetings provide a forum for suppliers to report issues and for DLC to pass important updates. Parties are strongly encouraged to participate. To participate, please contact DLC\_SSC@duqlight.com to be added to the teleconference notifications / access list.
* During weekend of March 28th DLC implemented multiple production fixes

## Accelerated / Mid-Cycle Customer Switching & 814 Enrollment rejections (NLI)

Phase I Status of the EDCs…

* PPL: Live
* PECO: Final (long term) solution live.
* FirstEnergy: Live
* Duquesne: Live

814 Enrollment Rejections for Not Last In (NLI) from the February 2015 meeting…

* Two EDCs are working with supplier(s) to enroll accounts incorrectly rejected based on DTM129 (contract date/time) value.
* One EDC continues to require suppliers to adjust the customer’s DTM129 for the Enrollment to be accepted by the EDC. While this practice is against EDEWG rules for the DTM129, the suppliers have no choice.
* The expectation is for EDCs to remedy the incorrect NLI rejection with their Phase 2 solution for Off Cycle Switching.

Phase II Status of the EDCs…

* PPL: On target for August 1st implementation
* PECO: Final (long term) solution is live, no Phase II project necessary
* FirstEnergy: project underway, target date TBA
	+ Waiver through June 15th
	+ Unmetered waiver through December 31st
* Duquesne: currently project planning, target date TBA

## Seamless Move / Instant Connect

The PAPUC issued Secretarial Letter on March 20, 2015 directing the EDCs to file updated implementation plans for Seamless Moves & Instant Connects by April 20th, 2015. A 30 day comment period will be provided once the plans are filed. The supplier and service provider community should monitor CHARGE distribution as an email will be sent once the plans have been posted to the PAPUC website.

## Revisit EDI CC #105\_Update to confirm EDC handling

Due to some recent net metering changes in Maryland and new information from a PA EDC, there is concern the statements relative to excess generation under net metering require updates. Approved EDI CC #105\_Update added clarification of the banked KH rollover process to the PA Notes section of the EDI 867MU and EDI 867IU implementation guidelines. The EDEWG leadership respectfully requests each EDC review both paragraphs in CC #105, especially the 2nd which has a sentence to address PJM settlement. EDCs to either confirm or send updated verbiage directly to Brandon Siegel for compilation NLT April 30th. This item will be reviewed and discussed during our May meeting.

## New Business

* PUC Staff – reports the Web Portal Working Group order is scheduled to be on the April 23rd PA PUC Public Meeting agenda.
* Brandon Siegel has circulated the EDI contacts list for PA/NJ/MD which was last updated in March 2013. All parties are asked to review for your company. Please note there is only one list for all 3 states so updates only need to be sent one time. Suppliers & EDI providers may redline existing list or send updates via email. All updates should be sent directly to Brandon Siegel.

## Next Meeting

The next regular monthly EDEWG meeting will be held on Thursday, May 7th 2015 at 2PM ET. To participate, please dial **312.777.1429 - PIN:  2203616#**

Thank you to PPL Electric Utilities for hosting our EDEWG conference calls.