### EDEWG Teleconference 6/1/2000

EDCs present: GPU, PPL, Penn Power, Duquesne, PECO, UGI, Allegheny

Suppliers present:  Sterling Commerce, US Power Solutions, Energy Services Group, PPL Energy Plus, Exelon, First Energy, Conectiv Energy, Strategic Energy, CSC Energy Services, DTE Energy Marketing

Others:  PUC, Intellimark

# Agenda

1.   Review/update from the Competitive Default Supply Sub-group

2.   Discuss timelines for review of the latest draft Implementation Guides

- Status of revisions to the EDEWG Consensus Plan

- Status on EGS Consolidated Bill

Status on EGS Consolidated Bill

PECO: Will be accepting enrollments and billing option switches beginning July 6, 2000. First EGS Consolidated Bill will be approximately end of August.

PECO is currently in frame 5 – today PECO is sending out first 867 and 810 as part of testing. Testing for this batch should be complete end of next week (6/9/2000). PECO is currently testing with five suppliers

PPL: Currently in design phase and are determining changes required. Are planning to implement by end of 2000. Original plan was to start testing by end of September – PPL is still trying to accommodate this plan.

GPU:  Currently on schedule for production for September 2000

Allegheny: Currently on schedule for production for September 2000

Next EDEWG Face to Face Meeting

The next face-to-face meeting was tentatively scheduled for June 15, 2000. Tentative agenda items included review of metering, billing, and collection Implementation Guides and review of Revised Plan. Several parties expressed concern with having a face-to-face meeting unless it was absolutely necessary since there are so many critical initiatives going on. It was agreed to cancel the meeting since the parties agreed to review the documents by that date.

# Discuss timelines for review of the latest draft Implementation Guides

It was agreed that everyone would try to review the Implementation Guides by June 12, 2000. All comments will be compiled and reviewed on the EDEWG conference call on June 15, 2000. PPL Energy Plus had some concern with being able to review the 810 LDC and 824. It was agreed that the 810 LDC should take precedence if both cannot be completed in time. Strategic Energy also offered to help review the 867 documents. If it is determined that this review requires a face-to-face meeting, one will be scheduled for late June / early July.

Status of revisions to the EDEWG Consensus Plan

The redlined version Revised Plan should be posted to the List Server early next week. The goal will be to review any comments to the redlined version on the June 15, 2000 EDEWG conference call.

EDI over Internet

An Order regarding EDI over the Internet should be issued at the June 8, 2000 Public Agenda meeting. It is anticipated that there will be quick turnaround for comments.

EGS Consolidated Billing

The PUC asked whether anyone on the call had concerns with the revisions made to the EGS Consolidated Billing Report. There was discussion that the report was reviewed on several calls and everyone had the opportunity to discuss their comments.

814 Meter Changes

There was an action item from last week for EGS’s to respond to the ListServer with whether they were accepting or rejecting meter changes. Several EGS’s did respond. It was discussed that EDC’s should discuss with George Behr any suppliers who are rejecting all transactions, and George would mediate the situation.

PECO Status: Gas Testing

PECO reported that their initial testing for Gas in coinciding with their EGS Consolidated Billing testing. It is anticipated that the first batch will be complete by the end of next week.

Duquesne Status: Switch on estimated reads

Duquesne mentioned that they have informed all of their suppliers that they are now performing switches on estimated or actual reads. Previously, Duquesne only allowed switches on an actual read.

Dispute Process

Several weeks ago, PECO posted their dispute process to the List Server. There was discussion on today’s call what the priority of automating this process should be. It was agreed that many companies are currently working on critical items.

Action Item: All EDC’s are asked to review the PECO dispute process (which will be re-posted to the ListServer) to determine if they could use this process on an interim basis. All EDC’s should send their comments on the dispute process, and potential alternatives, to the ListServer by June 19, 2000. George Behr will compile the comments for discussion on the June 22, 2000 EDEWG call.

Review / update from the Competitive Default Supplier Sub-group.

There was a call earlier today. The process flows were reviewed. An updated version of the process flows and the issue list will be posted to the List Server. It was decided that the group needs to have more frequent conference calls. The next conference call will be June 8, 2000 at 1:00 pm.

Next EDI Over Internet Call

None currently scheduled.

Next CDS Subteam Call

Next CDS conference call is scheduled for Thursday, 6/8/2000 at 1:00 pm on (717) 901-0620.

# Next Competitive Metering Meeting

Next Competitive Metering meeting is scheduled for Wednesday, June 14, 2000 at Peco headquarters at 9:30.

# Next Supplier Consolidated Billing Call

None currently scheduled.

## Next EDEWG Call

Next conference call is scheduled for Thursday, 6/8/2000 at 2:00 pm on (717) 901-0620.

The face-to-face meeting that was tentatively Thursday, June 15th, 2000 in Harrisburg at 9:00 has been canceled.