EDEWG Conference Call 05/01/2002

Utilities:  Met-Ed, Penelec, Penn Power, Duquesne Light, Allegheny Power, PECO Energy

Suppliers/Service Providers:  Strategic Energy, Electric America, Dominion Retail, PPL Energy Plus

Other:  PUC

Agenda:

1.  Status of FirstEnergy implementation

2.  NAESB EDM / EDEWG EDM Subgroup

Meeting Notes:

1.   Status of FirstEnergy implementation

Tara Burton reported that FirstEnergy is in the final stages of testing. Once this testing is complete, there will not be testing until July 2003.

FirstEnergy is in the process of finalizing the cutover plan and will publish it by mid-May 2003. This will be sent via email and posted to the ListServer. FirstEnergy will request questions to be submitted by a specific date, and will publish a subsequent document answering the various questions.

The new rate schedules for Penn Power and the Ohio operating companies will also be posted to the FirstEnergy website by mid-May 2003.

Production implementation is still on schedule for June 2003.

2.   NAESB EDM / EDEWG EDM Subgroup

This is a reminder of the NAESB EDM subgroup is scheduling a call on May 15, 2003. The goal of this group is to review the new guideline prior to its publication.

Next Conference Call:

The next conference call is scheduled for Thursday, June 5, 2003 at 2:00. To participate, call 717 901-0620.