EDEWG Conference Call 4/7/2005

Utilities:  Allegheny Power, PECO, First Energy (Met-Ed, Penelec, & Penn Power), and Duquesne Light

Suppliers/Service Providers: Green Mountain, ESG, Dominion Retail, First Energy Services, Electric America, and UGI Energy Services

Other:  PUC

Agenda:

1.   Status of PA EDI Implementation Guideline Review

2.   Review of 2005 EDEWG Outstanding Items List

- Review of EDEWG Testing Contacts List

- Status of current PA Default Supply proceedings

Meeting Notes:

- Status of PA EDI Implementation Guideline Review

The review of the EDI Implementation Guidelines continues with the chart below showing the current status.  Brandon Siegel completed the 814E and submitted the redline version to Diane Goff who is compiling the regional changes.

Brandon Siegel and Sandra Rice hope to begin the review of the 814C next week.  Chris Navadauskas volunteered to review the 814 ND and 814 D transaction sets.  Brandon Siegel volunteered to review the 814R transaction.  All redline versions will be submitted for incorporation into the regional guideline.  This will alleviate the EDEWG from having to approve two separate documents.  The region estimates completion of the final redline transaction sets by late 3rd Quarter.

| Transaction Set | Reviewed by | Tentative Deadline |
| --- | --- | --- |
| 814 Enrollment | Brandon Siegel | Complete |
| 814 Change | Sandra Rice/Brandon Siegel | May 5th |
| 814 Notice of Intent to Drop | Chris Navadauskas | May 5th |
| 814 Drop | Chris Navadauskas | May 5th |
| 814 Reinstatement | Brandon Siegel | April 22nd |

- Status of EDEWG Open Issues List

The EDEWG leadership met on Tuesday March 15, 2005 and finalized the list for the main EDEWG to review.  Brandon Siegel stated the list is a working document which will be updated on an as needed basis.  EDEWG should provide any questions or concerns directly to Brandon Siegel.

3.  EDEWG Testing Contacts List

On 3/16/05, Annunciata Marino requested via the list serve updates to the EDEWG Testing Contacts List.  She received feedback from various market participants.  A final updated EDEWG Testing Contacts List will be distributed with the sending of these minutes.  Annunciata will ensure the list is updated on the PUC website.

4.   Status of PA Default Supply Proceedings

During the 12/16/2004 PAPUC Public Meeting, Docket L-00040169 Proposed Rulemaking Order Obligation to Serve Retail Customers at the Conclusion of the Transition Period requested comment from the marketplace.

Each company interested in becoming a default supplier must file a default supply implementation plan with the PUC.  Within each plan, there is a potential impact to EDEWG operations.  Annunciata Marino requests the EDEWG membership to coordinate with the appropriate parties within each respective company with regards to filed comments to the said order.  Any feedback to the EDEWG regarding potential operational changes would be greatly appreciated by the membership.

EDEWG will continue to monitor the proceedings of PA Default Supply and address any changes deemed necessary by the PUC.

Next Conference Call:

The next conference call is scheduled for Thursday, May 5, 2005 at 2:00 PM ET. To participate, call 717 901-0629.