EDEWG Meeting 9/1/2011

**Utilities:** Duquesne Light, First Energy (MetEd, Penelec, Penn Power & West Penn Power), PECO, PPL Electric Utilities, and UGI Utilities

**Suppliers/Service Providers**: Ista, Constellation New Energy, Energy Services Group, EC InfoSystems, GDF Suez, BlueStar Energy, Accent Energy, First Energy Solutions, Energy Plus, IGS Energy, TXU Energy, Accenture, and Exelon Energy

**Other:**  PUC Staff

**Agenda:**

1. Introductions & Roll Call
2. Approve August Meeting Minutes
3. EDI Change Control

CC #085 – Special Meter Configuration [status update]

CC #087 – Future PLC/NSPL values in 867 HU/HIU [status update]

CC #090 – Add REF03 to Special Meter Configuration [new]

1. Meter Data Access/Smart Meter PA – Status of Sub-group
2. New Business
3. Next Meeting

**Meeting Notes:**

## Introductions & Roll Call

Brandon Siegel (Ista, Secretary & EDI Change Control Manager) commenced roll call and facilitated the meeting. Other EDEWG leadership present: Sue Scheetz (PPLEU, Utility Co-chair) and Matt Sigg (Constellation New Energy, Supplier Co-Chair)

## Approve Meeting Minutes

## The August meeting minutes were approved without revision

## EDI Change Control

## EDI Change Control #085 – Add Special Meter Configuration to 814 & 867

EDI Change Control #085 adds a new Special Meter Configuration segment to the 814 Enrollment/Change/Reinstatement and 867 Historical Usage/Historical Interval Usage transactions. The change also adds net metering quantity qualifiers in the 867 HU/HIU transaction sets. EDEWG escalated EDI CC #085 to CHARGE, the change remains pending PUC order. PPLEU is going forth implementing the change, other EDCs appear to be waiting for the PUC order.

## EDI Change Control #087 – Effective Date of PLC/NSPL in 867HU/HIU

EDI Change Control #087 which adds an effective date for the PLC and NSPL values in the EDI 867HU and HIU transaction sets. EDEWG escalated EDI CC #087 to the CHARGE, the change remains pending PUC order.

##  EDI Change Control #090 – Add REF03 to Spec Meter Configuration

EDI Change Control #090 was submitted by PPLEU to add the REF03 to the Special Meter Configuration (REFKY) in the EDI 814E/C/R and 867HU/HIU transaction sets. This change was reviewed by EDEWG and was approved with the caveat EDI CC #085 is pending PUC order. PPLEU is moving forth with this change in conjunction with their implementation of EDI CC #085.

##  Smart Meter PA / Meter Data Access

The Smart Meter / Meter Data Access sub-group issued a report to EDEWG leadership recommending the sub-group be placed on hiatus until the Smart Meter Data final order is issued by the PUC. EDEWG Leadership agrees, therefore the sub-group has been suspended until further notice.

## New Business

* Brandon Siegel reported he will begin working on the fall 2011 draft of the EDI Implementation Guide redline. This effort will incorporate all approved EDI change controls requiring implementation into the 2/28/11 version. The estimated release of the redlined IG’s is mid-October.
* Annunciata Marino requested the status of the EDEWG charter. The leadership will meet to review the 2011 Annual Plan to determine which tasks could be completed by year’s end.

## Next Meeting

The next meeting will be held on Thursday, October 13th, 2011. To participate, please dial 1-866-844-1871 with PIN 2551.

This conference line has a limited number of lines available. The EDEWG leadership respectfully requests those in the same physical location meet in a central location sharing one line. Please note, for your convenience, we try to schedule an additional 5 minutes before and 10 minutes after each conference call, at no cost, to allow participants to call in to be ready at the conference start time. This is available as long as there are no conflicts with adjacent conference calls.

If you have NOT requested the Chairperson services for this bridge, THEN please ignore the Chairperson voice prompt.