EDEWG Meeting 8/2/2012

**Utilities:** PECO, PPL Electric Utilities, Duquesne Light Company, and UGI Utilities

**Suppliers/Service Providers**:

Ista North America, Constellation, Dominion Retail, Energy Services Group, GDF Suez, First Energy Solutions, UGI Energy Services, Direct Energy, Accenture, Champion, Integrys Energy, TriEagle Energy, Liberty Power, PPL Solutions, AEP Energy, Exelon, EC Info Systems, and Energy Plus

**Other:** Matt Wurst - PAPUC Staff

**Agenda:**

1. Roll Call & Introductions
2. Approve July meeting minutes
3. EDI Change Control

EDI CC #085 & #087:  Updated Duquesne Light Implementation timeline

1. Net Metering – status update
2. Revised Plan – Subgroup meeting reminder
3. Duquesne Light FOCUS project - status update
4. New Business
5. Next Meeting

**Meeting Notes:**

## Introductions & Roll Call

Brandon Siegel (ISTA-North America) commenced roll call. Matt Sigg (Constellation, Supplier Co-Chair) facilitated the meeting. Other EDEWG leadership present: Sue Scheetz (PPLEU, Utility Co-chair) and Matt Wurst (PA PUC Staff).

## Approve Meeting Minutes

## The July meeting minutes were approved without revision.

## EDI Change Control

## EDI Change Control #085 & #087– Updated DLCo Implementation

On Friday, July 27th, Duquesne Light met with EDEWG leadership to discuss their implementation of EDI CC 85 & 87. Due to their FOCUS system replacement project, DLC will implement EDI CC 85 & 87 by January 2014. Both EDI change controls were updated to reflect this as well as adding the implementation dates for each of the EDCs.

## Net Metering

Brandon Siegel updated the net metering document based on the discussion during the July EDEWG meeting. EDCs are asked to ensure the document is accurate for each of their respective companies. EDEWG leadership will review the document and discuss the next steps prior to the September EDEWG meeting.

## EDEWG Revised Plan – Subgroup meeting reminder

The EDEWG has convened a sub-group to meet in person at the Public Utility Commission to review and update the Revised Plan v2.6.  The meeting will be held on Thursday, September 20th from 10AM to 2PM in the Commission’s Executive Chambers located on the 3rd floor of the Commonwealth Keystone Building, 400 Forester Street in Harrisburg, PA.   Parking is available in the 7th Street garage at the corner of Forester & 7th.    Please be sure upon exiting the elevators on the 3rd floor, you check in with the Security guard.    Teleconference capabilities are not planned for this meeting, if attending, please RSVP to Brandon Siegel and Matt Wurst ([mwurst@pa.gov](mailto:mwurst@pa.gov)) by 9/17.

## Status update on Duquesne Light’s 2013 System Replacement

Duquesne Light provided a status update on DLC’s 2013 Customer & Billing system replacement…

* Target remains tentatively set for the 2Q 2013
* DLC mentioned the need to modify the EDI 867HU, MU, and IU to expand the QTY consumption element from 4 to 5 in length. There was some brief discussion as to why this is necessary, however it was recommended DLC submit the EDI change control which will include more detail/sample data. DLC will draft and submit the change control to EDEWG leadership.
* DLC also reported the need to expand the length of the Bill Cycle from 2 to 4 characters. DLC will draft and submit a change control to EDEWG leadership.
* Any market stakeholder with questions or concerns pertaining to DLC’s new system should email Supplier Support ([DLC\_SSC@duqlight.com](mailto:DLC_SSC@duqlight.com)) with ‘FOCUS’ in the subject line
* Additional information forthcoming as available

## New Business - NONE

## Next Meeting

The next monthly EDEWG meeting will be held on Thursday, September 20th, 2012 from 2-3:30PM ET. The number is **312.777.1429   PIN:  2203616#**. Thank you to PPL Electric Utilities for hosting our conference calls.