Via electronic service only due to Emergency Order at Docket No. M-2020-3019262

BEFORE THE

PENNSYLVANIA PUBLIC UTILITY COMMISSION

Joint Petition for Consolidation and			:

Approval of the Act 129 Phase IV Energy 		:	Docket No. M-2020-3020820

Efficiency and Conservation Plan of 			:	Docket No. M-2020-3020821

Metropolitan Edison Company, Pennsylvania	:	Docket No. M-2020-3020822

Electric Company, Pennsylvania Power 		:	Docket No. M-2020-3020823

Company, and West Penn Power Company		:

INTERIM ORDER

DIRECTING PARTIES TO RESPOND TO JOINT EXPEDITED MOTION AND

OALJ’S PROPOSED REVISED SCHEDULE

On November 30, 2020, Metropolitan Edison Company (Met Ed), Pennsylvania Electric Company (Penelec), Pennsylvania Power Company (Penn Power) and West Penn Power Company (West Penn) (hereinafter referred to as “the Companies”) filed the above-captioned Joint Petition with the Pennsylvania Public Utility Commission pursuant to Act 129 of 2008 (Act 129), 66 Pa.C.S. §§ 2806.1 and 2806.2 and the Commission’s Implementation Order entered on June 18, 2020 at Docket No. M-2020-3015228, seeking approval of its Act 129 Phase IV Energy Efficiency and Conservation Plan (EE&C Plan).  Notice of the filing was published in the Pennsylvania Bulletin on January 2, 2021, 51 Pa.B. 116 and on January 9, 2021, 51 Pa.B. 252.

On December 11, 2020, the Coalition for Affordable Utility Services and Energy Efficiency in Pennsylvania (CAUSE-PA) filed a Petition to Intervene.

On December 21, 2020, the Office of Consumer Advocate (OCA) filed a Notice of Intervention, Public Statement, and Verification as well as a Notice of Appearance.  The Office of Small Business Advocate (OSBA) filed a Notice of Intervention, Public Statement, and Verification as well as a Notice of Appearance on that day also.

On December 21, 2020, Community Action Associates of Pennsylvania (CAAP) filed a Petition to Intervene.

On December 30, 2020, a Call-In Telephonic Prehearing Conference Notice was served on the parties scheduling a prehearing conference for Tuesday, January 5, 2021.  Also on December 30, 2020, a Prehearing Conference Order was issued.

On January 4, 2021, a Joint Petition to Intervene was filed on behalf of the Met-Ed Industrial Users Group (MEIUG), Penelec Industrial Customer Alliance (PICA), and West Penn Power Industrial Intervenors (WPPII).

A prehearing conference was held as scheduled on January 5, 2021.  The Companies, OCA, OSBA, CAUSE-PA, CAAP, MEIUG, PICA and WPPII were represented at the conference.  At the outset of the conference, the request to consolidate these four proceedings for hearing was granted.  There were no objections to this request.  Furthermore, the Petitions to Intervene filed by CAUSE-PA, CAAP, MEIUG, PICA and WPPII were granted without objection.

On January 6, 2021, a Judge Addition Notice was issued adding Administrative Law Judge (ALJ) Emily I. DeVoe as an additional ALJ in this consolidated proceeding.

On January 8, 2021, Pennsylvania State University (PSU) filed a Petition to intervene.   A ruling on this petition is still outstanding.

On January 6, 2021, the undersigned issued a Prehearing Order, establishing the following litigation schedule in this matter:

| Date | Event |
| --- | --- |
| January 13, 2021 | Service of Other parties’ Direct Testimony |
| January 21, 2021 | Service of Rebuttal Testimony |
| January 22, 2021 | Service of Comments |
| January 22, 2021 at 10:00 a.m. | Telephone Evidentiary Hearing |
| January 29, 2021 | Filing and Service of Briefs |
| February 10, 2021 | Filing and Service of Reply Comments/Revised Phase IV EE&C Plan/ Record Close |
| February 11, 2021 | Certification of the Record |

On January 9, 2021, CAUSE-PA, CAAP, OCA, and OSBA, (Joint Movants) filed a Joint Expedited Motion for Extension of Procedural Schedule (Motion).

The Commission’s Implementation Order, directed EDCs to file proposed Phase IV EE&C Plans by November 30, 2020, and provided that the Commission would publish notice of the EE&C Plan in the Pennsylvania Bulletin within 20 days of the plan filing, which in this case should have been December 19, 2020.  The Commission did not publish of the notice of the EE&C Plan until January 2, 2021 – fourteen days after the Implementation Order’s deadline of December 19, 2020.  The Implementation Order then provides that responsive pleadings, along with comments and recommendations, are to be filed with the Commission within 20 days of the publication of the notice in the Pennsylvania Bulletin.  The notice published on January 2, 2021, explicitly provides for this twenty-day period.

The Joint Movants point out that the litigation schedule established in the January 6, 2021 Prehearing Order provides for hearings on January 22, 2021, which is the same date that responsive pleadings, comments, and recommendations are due to be filed with the Commission pursuant to the notice filed in the Pennsylvania Bulletin on January 2, 2021.  The Joint Movants argue that parties who may timely intervene in this proceeding on or near the deadline of January 22, 2021, would be completely foreclosed from participating in the litigation and would be deprived of an opportunity to be heard at the hearing, thus violating these parties’ right to due process, raising the potential for appeals on these grounds, and jeopardizing the implementation of the Act 129 Plans.

As relief, the Joint Movants request that the procedural schedule be extended by 14 days - the length of time corresponding with the delay of publication in the Pennsylvania Bulletin.  The Joint Movants propose the following revised deadlines:

|  | Original Deadline | New Deadline (+14 days) |
| --- | --- | --- |
| Plan Filing | November 30, 2020 | November 30, 2020 |
| Publication in Pa. Bulletin | December 19, 2020 (19 days from filing) | January 2, 2021 (actual publication date; 33 days from filing) |
| Evidentiary Hearings | February 3, 2021 (65 days from filing) | February 17, 2021 (79 days from filing) |
| Commission decision | March 30, 2021 (120 days after filing) Nearest Public Meeting Dates: March 25 / April 15 | April 13, 2021 (134 days after filing) Nearest Public Meeting Dates: March 25 / April 15 |

If the hearing is held February 17, 2021, briefs would be due by February 27, 2021, reply comments and/or a revised plan would be due on March 9, 2021, and the certification of the record to the Commission would occur on March 10, 2021.

Pursuant to the Implementation Order, evidentiary hearings are to be completed on or before the 65th day after plan is filed.  Pursuant to 66 Pa. C.S.A. § 2806.1(e), the Commission shall approve or disapprove an EDC’s plan within 120 days of its submission, which in this case is March 30, 2021.

The Joint Movants’ proposed plan would require an extension of the Implementation Order’s deadline regarding the completion of evidentiary hearings and would make it unlikely that the Commission could meet the statutory deadline of March 30, 2021, considering that certification of the record would occur on March 10, 2021, and the last public meeting date in March 2021 is March 25, 2021.  The Commission would only have 15 days between the certification of the record on March 10, 2021 and the public meeting on March 25, 2021.

The Joint Movants advise that, as of the time of the filing of the Motion, they had received responses from all parties to the proceeding and it is their understanding that all the parties either support or do not oppose the Motion.

The undersigned, in consultation with the Chief Administrative Law Judge, would like the parties to consider yet another proposed revised schedule (OALJ’s Proposed Revised Schedule):

|  | OALJ’s Proposed Revised Schedule |
| --- | --- |
| Evidentiary Hearings on or before | February 8, 2021 |
| Briefs filed on or before | February 18, 2021 |
| Reply comments/revised plan | March 1, 2021 |
| Certification of Record | March 2, 2021 |

Under the OALJ’s Proposed Revised Schedule, the evidentiary hearings would occur 70 days after the filing of the EE&C plan, which is still after the 65-day deadline set by the Implementation Order, but it would give the Commission additional time between the certification of the record on March 2, 2021 and the public meeting on March 25, 2021.  The Commission would have 23 days versus the 15 days it would have if the record is certified on March 10, 2021 under the Joint Movants’ proposal.

THEREFORE,

IT IS ORDERED,

- That the parties shall, by close of business on Wednesday, January 13, 2021, file a response, if any, to the Joint Expedited Motion for Extension of Procedural Schedule and the proposed schedule it outlines.

- That the parties shall, by close of business on Wednesday, January 13, 2021, file a response, if any, to the OALJ’s Proposed Revised Schedule detailed above.

- That the parties shall serve their responses, if any, by email upon the undersigned, as well as chief Administrative Law Judge Charles Rainey.

Date:  January 11, 2021						/s/

Mark A. Hoyer

Deputy Chief Administrative Law Judge

/s/

Emily I. DeVoe

Administrative Law Judge

M-2020-3020820, M-2020-3020821, M-2020-3020822, M-2020-3020823 JOINT PETITION FOR CONSOLIDATION AND APPROVAL OF THE ACT 129 PHASE IV ENERGY EFFICIENCY AND CONSERVATION PLAN OF METROPOLITAN EDISON COMPANY, PENNSYLVANIA ELECTRIC COMPANY, PENNSYLVANIA POWER COMPANY, AND WEST PENN POWER COMPANY

Revised 1/11/21

JOHN L MUNSCH ESQUIRE

FIRSTENERGY

800 CABIN HILL DRIVE

GREENSBURG PA  15601

724-838-6210

jmunsch@firstenergycorp.com

Accepts EService

DEVIN T RYAN ESQUIRE

POST & SCHELL PC

17 NORTH SECOND STREET 12 FLOOR

HARRISBURG PA  17101

717-612-6052

dryan@postschell.com

Representing FirstEnergy

Accepts EService

DAVID B MACGREGOR ESQUIRE

POST & SCHELL PC

FOUR PENN CENTER

1600 JOHN F KENNEDY BOULEVARD

PHILADELPHIA PA  19103-2808

215-587-1197

dmacgregor@postschell.com

Representing FirstEnergy

ERIN FURE ESQUIRE

OFFICE OF SMALL BUSINESS ADVOCATE

555 WALNUT STREET 1ST FLOOR

HARRISBURG PA  17101

717-783-2525

efure@pa.gov

JOHN SWEET ESQUIRE

ELIZABETH R MARX ESQUIRE

RIA PEREIRA ESQUIRE

PA UTILITY LAW PROJECT

118 LOCUST STREET

HARRISBURG PA  17101

717-701-3837

717-236-9486

717-710-3839

jsweetpup@palegalaid.net

emarxpul@palegalaid.net

rpereirapulp@palegalaid.net

Accepts EService

Representing CAUSE-PA

JOSEPH L VULLO ESQUIRE

BURKE VULLO REILLY ROBERTS

1460 WYOMING AVENUE

FORTY FORT PA  18704

570-288-6441

jlvullo@aol.com

Accepts EService

Representing CAAP

CHRISTY APPLEBY ESQUIRE

ARON J BEATTY ESQUIRE

OFFICE OF CONSUMER ADVOCATE

555 WALNUT STREET 5TH FLOOR

HARRISBURG PA  17101

717-783-5048

cappleby@paoca.org

abeatty@paoca.org

Accepts EService

SUSAN E BRUCE ESQUIRE

CHARIS MINCAVAGE ESQUIRE

JO-ANNE THOMPSON ESQUIRE

100 PINE STREET

P. O. BOX 1166

HARRISBURG, PA 17108-1166

717-232-8000

sbruce@mcneeslaw.com

cmincavage@mcneeslaw.com

jthompsom@mcneeslaw.com

Accepts EService

Representing MEIUG, PICA and WPPII

THOMAS J. SNISCAK, ESQUIRE

WHITNEY E. SNYDER, ESQUIRE

BRYCE R. BEARD, ESQUIRE

HAWKE MCKEON & SNISCAK LLP

100 NORTH TENTH STREET

HARRISBURG, PA 17101

717-236-1300

tjsniscak@hmslegal.com

wesnyder@hmslegal.com

brbeard@hmslegal.com

Accepts eService

Representing Pennsylvania State University

# Footnotes

It is unclear as to why the notice was republished on January 9, 2021.  The notice as published on January 9, 2021, provides that comments and recommendations are to be filed within 20 days, which is January 29, 2021.

This Motion was also filed at Docket No. M-2020-3020824 (Petition of PPL Electric Utilities Corporation for Approval of its Act 129 Phase IV Energy Efficiency and Conservation Plan), Docket No. M-2020-3020830 (Petition of PECO Energy Company for Approval of its Act 129 Phase IV Energy Efficiency and Conservation Plan), and Docket No. M-2020-3020818 (Petition of Duquesne Light Company for Approval of its Act 129 Phase IV Energy Efficiency and Conservation Plan).

Implementation Order at p. 89.

Id.

The Implementation Order provides that “[t]he Commission will publish a notice of each proposed plan in the Pennsylvania Bulletin within 20 days of its filing.” (Implementation Order, p. 87).

The Implementation Order provides that “[s]uch hearings are to be completed on or before the 65th day after a plan is filed.” (Id.)

The Implementation Order provides that “[t]he Commission will approve or reject all or part of a plan at public meeting within 120 days of the EDC’s filing.” (Id.)

The Implementation Order provides that parties may file briefs within 10 days the evidentiary hearing and that reply comments and or a revised plan may be filed by the EDC within 10 days of the filing of briefs.  (Implementation Order, p. 87.)

Implementation Order, p. 87.