	[image: image1.png]P
POOO®

PENNSYLVANIA

PUC

PUBLIC UTILITY COMMISSION




	COMMONWEALTH OF PENNSYLVANIA

PENNSYLVANIA PUBLIC UTILITY COMMISSION

P.O. BOX 3265, HARRISBURG, PA 17105-3265
	IN REPLY PLEASE REFER TO OUR FILE


October 2, 2008
A-2008-2059224
TO ALL PARTIES

Application of UGI Penn Natural Gas, Inc. for approval of the alteration of the crossing (DOT 266 121 J) where Scranton Street crosses, at grade, the track of Canadian Pacific Railway in City of Scranton, Lackawanna County, by reason of the installation of a 12-inch PE gas pipeline encased in a 16-inch steel casing pipe.

To Whom It May Concern:


By application filed with the Commission on August 20, 2008, UGI Penn Natural Gas, Inc. seeks Commission approval to alter the crossing by the installation of a 12-inch PE gas pipeline encased in a 16-inch steel casing pipe along Scranton Street where the highway crosses, at grade, the track of Canadian Pacific Railway in City of Scranton, Lackawanna County.



In its application, UGI Penn Natural Gas, Inc. proposes to install a 12-inch PE gas pipeline encased in a 16-inch steel casing pipe under the highway and within the public right-of-way of Scranton Street.  A minimum cover of five (5) feet-six (6) inches will be provided under the railroad.  UGI Penn Natural Gas, Inc. avers that the proposed 12-inch PE gas pipeline encased in a 16-inch steel casing pipe is necessary to provide adequate, efficient and reasonable natural gas supply to the public.  UGI Penn Natural Gas, Inc. agrees to perform the necessary installation work, provide for maintenance and protection of highway, railroad and pedestrian traffic during installation and accept future maintenance responsibility for the new 12-inch PE gas pipeline encased in a 16-inch steel casing pipe, at its sole cost and expense



All work is to be performed in accordance with the plan, entitled: “PLAN AND PROFILE SHOWING PROPOSED 12” PLASTIC GAS PIPELINE CROSSING CANADIAN PACIFIC RAILWAY AT SCRANTON ST. AAR CROSSING # 266121J SCRANTON CITY, LACKAWANNA CO., PA,” attached to the subject application.


UGI Penn Natural Gas, Inc. has served a copy of the application and installation plan on City of Scranton, Lackawanna County, Canadian Pacific Railway, Pennsylvania American Water Company, Verizon, Scranton City Public Works, Scranton City Sewer Authority, AT&T, PPL and Pennsylvania Department of Transportation.  All parties in interest were queried by letter dated September 8, 2008 as to any objection to the subject application.  None of the parties have responded with any objection to the subject application.



Upon full consideration of the matters involved, we find that a hearing is not necessary and that a Secretarial Letter may be issued approving the application.



The Commission hereby establishes its jurisdictional limits at the subject crossing as the area within the confines of the railroad right-of-way and the highway right-of-way.



The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.



The application of UGI Penn Natural Gas, Inc. is approved as herein directed:



1.
The caption of the subject proceeding is hereby revised as shown herein.



2.
The crossing where Scranton Street crosses, at grade, the track of Canadian Pacific Railway in City of Scranton, Lackawanna County, be altered generally in accordance with the installation plan, entitled:  “PLAN AND PROFILE SHOWING PROPOSED 12” PLASTIC GAS PIPELINE CROSSING CANADIAN PACIFIC RAILWAY AT SCRANTON ST. AAR CROSSING # 266121J SCRANTON CITY, LACKAWANNA CO., PA,” consisting of one (1) sheet filed with the Commission on August 20, 2008; which plan is made part hereof and is hereby approved except insofar as it may relate to the division of work, deletion of work, or the allocation of costs and expenses incident to the installation of the project.


3.
UGI Penn Natural Gas, Inc., at its sole cost and expense, furnish all material and perform all work necessary to alter the crossing by the installation of a 12-inch PE gas pipeline encased in a 16-inch steel casing pipe within the right-of-way of the highway where Scranton Street crosses, at grade, the track of said railroad company, all in accordance with the approved plan and this Secretarial Letter.



4.
UGI Penn Natural Gas, Inc., at its sole cost and expense, furnish all material and perform all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the crossing is being altered.



5.
Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, other than UGI Penn Natural Gas, Inc., which may be required as incidental to the alteration of the crossing, be made by said public utility at its initial cost, and in such a manner as will not interfere with the alteration of the crossing; and such relocated or altered facilities thereafter be maintained by said public utility, at its sole cost and expense.



6.
Canadian Pacific Railway, at the sole cost and expense of UGI Penn Natural Gas, Inc., furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work and furnish any watchmen, flagmen, inspectors and/or engineering services that may be deemed necessary to protect the railroad’s operations or facilities during the time the project is being installed.


7.
UGI Penn Natural Gas, Inc., at its sole cost and expense, furnish all material and perform all work necessary to complete the remainder of the project, and any other ancillary features of the project, generally in accordance with the approved plan and this Secretarial Letter.



8.
The alteration of the crossing be completed on or before October 31, 2009, and that on or before said date, UGI Penn Natural Gas, Inc. report in writing the date of actual completion of the work to this Commission.



9.
UGI Penn Natural Gas, Inc., at its sole cost and expense, pay all compensation for damages, if any, due to owners of property taken, injured or destroyed by reason of the alteration of the crossing in accordance with this Secretarial Letter.



10.
All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced, and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.



11.
UGI Penn Natural Gas, Inc. cooperates with the non-carrier public utilities involved, so that during the alteration of the involved crossing, the facilities of the non-carrier utilities will not be endangered or unnecessarily interrupted.



12.
UGI Penn Natural Gas, Inc., at least seven (7) days prior to the start of work, notify all parties in interest of the actual date on which work will begin.



13.
Upon completion of the alteration of the crossing, UGI Penn Natural Gas, Inc., at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the gas line and any ancillary facilities installed in accordance with the approved plan and this Secretarial Letter.



14.
Upon completion of the alteration of the crossing, Canadian Pacific Railway, at its sole cost and expense, furnish all material and perform all work necessary to maintain its railroad facilities, including the warning devices, at the subject crossing.



15.
Upon completion of the alteration of the crossing, City of Scranton, at its sole cost and expense, furnish all material and perform all work necessary to maintain its highway approaches at the subject crossing in a smooth and satisfactory condition and in addition, maintain the highway-rail grade crossing advance warning signs, stop lines and pavement markings, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.


16.
Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by the non-carrier utility companies and other matters relevant to this proceeding.


If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §5.44, file a petition with the Commission within twenty (20) days of the date of this letter.







Very truly yours,







James J. McNulty







Secretary

1
4

