
PENNSYLVANIAPRIVATE 


PUBLIC UTILITY COMMISSION


Harrisburg, PA 17105-3265

Public Meeting held August 29, 2002

Commissioners Present:


Glen R. Thomas, Chairman


Robert K. Bloom, Vice Chairman


Aaron Wilson, Jr.


Terrance J. Fitzpatrick


Kim Pizzingrilli

Borough of Royalton

                       v.

National Railroad Passenger Corporation (AMTRAK), Department of Transportation of the Commonwealth of Pennsylvania, County of Dauphin, Consolidated Rail
Corporation, UGI Corporation



C-79081327


OPINION AND ORDER

BY THE COMMISSION:



Before the Commission for consideration and disposition are the Exceptions filed by Norfolk Southern Railway Company (Norfolk Southern) on June 4, 2002, to the Recommended Decision of Administrative Law Judge (ALJ) Wayne W. Weismandel issued on May 16, 2002, in the above-captioned proceeding.  

History of the Proceeding

By Opinion and Order entered on August 18, 1999, the Pennsylvania Public Utility Commission (Commission) directed that this proceeding be assigned to the Office of Administrative Law Judge (OALJ) for such hearings as deemed appropriate, culminating in the issuance of a Recommended Decision.

By Hearing Notice dated August 26, 1999, an Initial Hearing on Remand was scheduled before ALJ Morris J. Solomon for September 28, 1999.  By letter dated September 7, 1999, counsel for the Borough of Royalton (Borough) requested that the scheduled Initial Hearing on Remand be continued indefinitely while the Parties attempted to “reach a recommended resolution in this matter prior to any hearing.”

By Notice dated September 10, 1999, the Initial Hearing on Remand was canceled and an Initial Status Conference was scheduled for December 14, 1999, before ALJ Solomon.  The Initial Status Conference occurred as scheduled on December 14, 1999.  In addition to the Borough, parties in attendance were the Commission’s Bureau of Transportation & Safety (T&S), Consolidated Rail Corporation (Conrail) and Norfolk Southern, the Department of Transportation of the Commonwealth of Pennsylvania (PennDOT), and the County of Dauphin (County).  

Counsel for the Borough represented that the Parties had reached “an agreement in principle about how to allocate the costs for the actual replacement [of the Burd Street Bridge]” but needed additional time to complete the cost estimates and prepare preliminary plans for a more extensive rehabilitation of the bridge than originally contemplated and which was mutually acceptable to the Parties. 

As a result of the Initial Status Conference, ALJ Solomon issued a Preliminary Order dated December 14, 1999, continuing the case until August 1, 2000, and ordering the Borough to submit letter reports as to the Parties’ progress on a monthly basis.  By Further Preliminary Order dated August 30, 2000, ALJ Solomon further continued the case until March 1, 2001, and further ordered the Borough to submit letter reports as to the Parties’ progress in negotiations and problem resolution activities on a monthly basis.

By Further Continuance Order dated April 11, 2001, ALJ Solomon continued the case until October 1, 2001, and ordered that the Borough begin filing its monthly letter reports with the Commission Secretary.  By Notice dated September 14, 2001, the case was reassigned from retired ALJ Solomon to ALJ Weismandel, and a Further Status Conference was scheduled for October 1, 2001.

The Further Status Conference occurred as scheduled on October 1, 2001.  Representatives on behalf of the Borough, T&S, Conrail and Norfolk Southern, PennDOT, UGI Utilities, Inc. (UGI),
 and the National Railroad Passenger Corporation (AMTRAK) attended.  The County was not represented.  A transcript of the Further Status Conference containing 20 pages (numbered 14 through 33) was produced.  As a result of the October 1, 2001, Further Status Conference, by Notice dated October 4, 2001, another Further Status Conference was scheduled for January 10, 2002.

The January 10, 2002 Further Status Conference took place as scheduled.  Representatives on behalf of the Borough, T&S, Conrail and Norfolk Southern, PennDOT, the County, UGI, and AMTRAK all attended.  The Parties stated that progress was being made on circulation and approval of Borough plans and that a decision on major funding was expected within the month.  Consequently, it was decided to schedule another status conference, to be held telephonically, for February 28, 2002.  A transcript of the January 10, 2002 Further Status Conference containing 29 pages (numbered 34 through 62) was produced.

By Notice dated January 15, 2002, a Further Status Telephone Conference was scheduled for February 28, 2002.

The Further Status Telephone Conference occurred as scheduled on February 28, 2002.  Representatives on behalf of the Borough, T&S, Conrail and Norfolk Southern, PennDOT, the County, UGI, and AMTRAK all participated.  The Parties stated that a settlement of all contested issues had been reached and that they expected to have a written settlement agreement filed by April 30, 2002.  A transcript of the proceeding containing 28 pages (numbered 63 through 90) was produced.

On April 30, 2002, the Parties filed their Stipulation of Full Settlement of Proceeding (Stipulation), executed on behalf of the Borough, T&S, Conrail and Norfolk Southern, PennDOT, the County, UGI, and AMTRAK.

A true and correct copy of the Stipulation is attached to the ALJ's Recommended Decision and incorporated herein as though set forth in full.

In the Recommended Decision, ALJ Weismandel recommended that the Commission adopt the Stipulation of Full Settlement of Proceeding that the Parties submitted to resolve all engineering, final design, construction and future maintenance issues of the Burd Street Bridge. As mentioned above, Norfolk Southern filed Exceptions to the Recommended Decision.

Discussion



The ALJ made specific Findings of Fact and Conclusions of Law (R.D., pp. 5-8 and 9, respectively), which are adopted herein by reference, unless modified or reversed, expressly or by necessary implication, by this Opinion and Order.  



As a preliminary matter, we note that any issue or Exception that we do not specifically address has been duly considered and will be denied without further discussion.  It is well settled that we are not required to consider, expressly or at length, each contention or argument raised by the Parties.  (Consolidated Rail Corporation v. Pennsylvania Public Utility Commission, 625 A.2d 741 (Pa. Cmwlth. 1993); also see, generally, University of Pennsylvania v. Pennsylvania Public Utility Commission, 485 A.2d 1217 (Pa. Cmwlth. 1984)).  



In its first Exception, Norfolk Southern contends that Ordering Paragraph No. 16 of the Recommended Decision should be amended to reflect that the railroad facilities on which Norfolk Southern operates at the crossing are owned by Pennsylvania Lines LLC, not Pennsylvania Lines, Inc., as stated in the Recommended Ordering Paragraph.  Norfolk Southern refers to other parts of the Recommended Decision and the Stipulation wherein the ALJ correctly reflects the ownership of these facilities.  (Exc., p. 1).



In our consideration of this matter, we note that the assertions made by Norfolk Southern regarding other references in the Recommended Decision and Stipulation are correct.  Furthermore, no other Party to this proceeding has objected to this Exception.  Accordingly, we shall grant it.



In its second Exception, Norfolk Southern asserts that Footnote 2 on page 2 of the Recommended Decision now reads as follows:

Conrail had been acquired by CSX Corporation and Norfolk Southern, and ceased its existence as an independent corporate entity.  The Conrail facilities involved in this case were acquired by Norfolk Southern.


Norfolk Southern contends that this footnote incorrectly states the various corporate and ownership interests with respect to Conrail and its former facilities.  Norfolk Southern explains that, while control of Conrail was acquired by CSX Corporation and Norfolk Southern Corporation, Conrail continues to exist as an independent corporate entity with its registered office and principal place of business in Pennsylvania.  Furthermore, the Conrail facilities involved in this case were acquired by Pennsylvania Lines LLC, not Norfolk Southern, as ALJ Weismandel correctly stated in Finding of Fact No. 4h on page 6 of the Recommended Decision.  Accordingly, Norfolk Southern requests that the Footnote 2 on page 2 of the Recommended Decision be changed to read:

Control of Conrail had been acquired by CSX Corporation and Norfolk Southern Corporation.  The former Conrail facilities involved in this case are now owned by 

Pennsylvania Lines LLC.  Norfolk Southern Railway Company leases the facilities from Pennsylvania Lines LLC.

(Exc., pp. 1-2).  



We have reviewed the reference to the ALJ's Finding of Fact No. 4h and find that the Norfolk Southern is correct in its assertions.  We further note that no other Party to this proceeding has objected to the proposed changing of Footnote No. 2 in the Recommended Decision.  Accordingly, this Exception will be granted.

Conclusion


We have reviewed the record as developed in this proceeding including the ALJ’s Recommended Decision and the Exceptions thereto.  Based on our review, we conclude that the Exceptions of Norfolk Southern are meritorious and they will, therefore, be granted; THEREFORE,


IT IS ORDERED:


1.
That the Exceptions filed by Norfolk Southern Railway Company on June 4, 2002, to the Recommended Decision of Administrative Law Judge Wayne W. Weismandel issued on May 16, 2002, are granted.



2.
That the Recommended Decision of Administrative Law Judge Wayne W. Weismandel is adopted, as modified, to the extent that it is consistent with this Opinion and Order.

3.
That the Stipulation entered between and among the Commonwealth of Pennsylvania Department of Transportation, the Commission’s Bureau of Transporta​tion and Safety, Norfolk Southern Railway Company, the Borough of Royalton, the County of Dauphin, National Railroad Passenger Corporation, and UGI Utilities, Inc. - Gas Division is approved.

4.
That the Borough of Royalton, at its initial cost and expense, within nine (9) months of issuance of the Commission’s Order, shall furnish all material and do all work necessary to prepare and submit to all Parties of record for review and to this Commission for review and approval, detailed construction plans for the Burd Street Bridge.  Said plans are to be developed generally in accordance with preliminary design plans for the Burd Street Bridge as recommended by Pennoni Associates, Incorporated.

5.
That the Borough of Royalton, having agreed to do so, at its initial cost and expense, within one (1) year of approval of the construction plans, shall furnish all materials and do all work necessary to reconstruct the Burd Street Bridge, all in accordance with the approved construction plans.

6.
That the Borough of Royalton, at its initial cost and expense, shall furnish all materials and do all work necessary to erect, install and maintain traffic protection and controls required during the reconstruction and repair of the sidewalks on the Burd Street Bridge.  Upon completion of the project, the Borough of Royalton is to remove said traffic protection and controls.

7.
UGI Utilities, at its sole cost and expense, shall furnish all materials and do all work necessary to alter its respective facilities, if required, as incidental to the execution of the project, and in such a manner as will not interfere with construction of the project.

8.
That AMTRAK and Norfolk Southern, if necessary, will furnish flagmen, watchmen and construction inspection and engineering services to protect its operations during the time that work is being performed in accordance with Ordering Paragraphs 4, 5 and 6 of this Order.  Amtrak and Norfolk Southern’s costs for these items will be reimbursed as a cost of construction.

9.
That the Parties to this proceeding shall cooperate between and among themselves in the coordination and performance of the work directed by this Order.

10.
That the Department of Transportation, having agreed to do so, shall pay a sum or sums of money to the Borough of Royalton equal to eighty percent (80%), not to exceed $1,666,400, of the costs incurred by the Borough of Royalton for the engineering, design, utility relocation, right of way acquisition and construction of the Burd Street Bridge in accordance with Ordering Paragraphs 4, 5 and 6 above.  The Department of Transportation’s reimbursement shall be made pursuant to the terms of the Non-Federal Aid Bridge Project Agreement dated July 20, 1999, between the Common​wealth of Pennsylvania, Department of Transportation and the Borough of Royalton.

11.
That Norfolk Southern, having agreed to do so, shall pay a sum or sums of money to the Borough of Royalton equal to five percent (5%), of the costs, not to exceed $104,150, of performing work in accordance with Ordering Paragraphs 4, 5, and 6 above.  Reimbursement by Norfolk Southern Railway Company shall be made within thirty (30) days of the Borough of Royalton’s demand for payment, which demand shall not occur prior to the Borough of Royalton’s completion of the work invoiced, and which demand shall include an itemized accounting of the costs incurred by the Borough of Royalton in connection with such improvements.

12.
That the County of Dauphin, having agreed to do so, shall pay a sum or sums of money to the Borough of Royalton equal to five percent (5%), of the costs, not to exceed $104,150 (receipt of $50,000 is acknowledged), of performing work in accordance with Ordering Paragraphs 4, 5 and 6 above.  Reimbursement by the County of Dauphin shall be made within thirty (30) days of the Borough of Royalton’s demand for payment for the work items invoiced, which demand shall include an itemized accounting of the costs incurred by the Borough of Royalton in connection with such improvements.

13.
That the Stipulation of Settlement is without prejudice to the right of any Party to recover part or all of any costs incurred by said party in compliance with the provisions of the Stipulation of Settlement or any Commission Order entered pursuant thereto, from another Party in accordance with any lawful agreement between it and the other Party.

14.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of UGI Utilities, Inc. located within the limits of the public right-of-way, within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the project, be made by UGI Utilities, Inc., at its sole cost and expense, and in such manner as will not interfere with the construction of the crossing.

15.
That AMTRAK cooperate with the Borough of Royalton and conduct its operations in the vicinity of the crossing in a safe manner and under control during the time the project is being constructed.  Further, that AMTRAK shall cooperate with the Borough of Royalton to contain costs associated with railroad flagging, construc​tion of catenaries and construction inspection.

16.
That Norfolk Southern cooperate with the Borough of Royalton and conduct its operations in the vicinity of the crossing in a safe manner and under control during the time the project is being constructed.

17.
That construction of the bridge improvements be completed in a manner satisfactory to this Commission on or before December 31, 2004, and that on or before said date, the Borough of Royalton report to this Commission the date of actual completion of the work; and at the earliest time, subsequent to said date of completion, submit to this Commission a detailed statement of the actual costs incurred by it in furnishing material and performing work in compliance with this Order.

18.
That Norfolk Southern, having agreed to do so, at its sole cost and expense, shall furnish all materials and do all work necessary to maintain all railroad facilities owned by Pennsylvania Lines LLC, on which it operates at the subject crossing.

19.
That the Borough of Royalton, having agreed to do so, after completion of the bridge improvements, at its sole cost and expense, shall furnish all materials and do all work necessary to maintain the Burd Street bridge, including the substructure, superstructure, roadway surface, sidewalks and parapets on each side of the Burd Street Bridge.

20.
That the Borough of Royalton, having agreed to do so, after the completion of the bridge improvements, at its sole cost and expense, shall remove snow, ice and debris from the roadway surface, sidewalks and highway approaches to the Burd Street Bridge.

21.
That UGI Utilities, Inc., having agreed to do so, at its sole cost and expense, shall furnish all materials and do all work necessary to repair and maintain its facilities in the crossing area.

22.
That AMTRAK, having agreed to do so, at its sole cost and expense, shall furnish all materials and do all work necessary to repair and maintain its railroad facilities on which it operates in the area of the Burd Street Bridge.

23.
That this Order, insofar as it assigns work or costs to the Parties involved, is without prejudice to their rights to recover said costs from others in accordance with any lawful agreement.

24.
That this Order is binding upon the Parties hereto and their respective successors and assigns.








BY THE COMMISSION,








James J. McNulty








Secretary

(SEAL)

ORDER ADOPTED:  August 29, 2002

ORDER ENTERED:  August 30, 2002




�	The detailed history of this case prior to the Commission’s 1999 Opinion and Order can be found in Consolidated Rail Corp. v. PA Public Utility Commission, 671 A.2d 248 (Pa. Commw., 1995). Portions of this Section of the Opinion and Order are adopted from pages 1�4 of the Recommended Decision without further attribution.





�	UGI Utilities, Inc. was formerly UGI Corporation.





PAGE  
12
343439v1


