	[image: image1.png]P
POOO®

PENNSYLVANIA

PUC

PUBLIC UTILITY COMMISSION




	COMMONWEALTH OF PENNSYLVANIA

PENNSYLVANIA PUBLIC UTILITY COMMISSION

P.O. BOX 3265, HARRISBURG, PA 17105-3265
	IN REPLY PLEASE REFER TO OUR FILE


JULY 18, 2005

A-00121738
TO ALL PARTIES

Application of the Borough of Lansdale for approval of the alteration of the crossing (DOT 592 791 X) where Church Road Crosses, at grade, the tracks of Southeastern Pennsylvania Transportation Authority (SEPTA) in the Borough of Lansdale, Montgomery County, by the installation of traffic light signals and preemption; and the allocation of costs incident thereto.

To Whom It May Concern:



This matter is before the Commission upon an application filed April 18, 2005 by the Borough of Lansdale (Borough) seeking Commission approval to alter the crossing (DOT 592 791 X) where Church Road crosses, at grade, two (2) tracks of Southeastern Pennsylvania Transportation Authority (SEPTA) in the Borough of Lansdale, Montgomery County.



In its application, the Borough states it is desirable to alter the subject crossing by the installation of traffic light signals and preemption at the intersection of Church Road and Pennbrook Parkway. The intersection provides access to a private development. The Borough avers the project is necessary and proper for the safety and convenience of the public.



Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on June 7, 2005 at the site of the subject crossing.  Representatives from the Borough, SEPTA, Department, PECO Energy Company (Gas) and Dewey Commercial were in attendance.  Montgomery County; Verizon Pennsylvania, Inc.; Comcast Cable; North Penn Water Authority and CSX Transportation, Inc. were notified of the time and place of the conference but did not attend.



At the field conference it was noted that Church Road is a bituminous paved borough street with adjacent curbs and sidewalks and its intersection with Pennbrook Parkway is immediately southwest of the subject crossing.  The crossing consists of two (2) tracks with high-type concrete crossing surfaces and, post-mounted, flashing-light signals with short arm gates.


The Borough proposes the installation of new traffic control signalization at the intersection of Church Road and Pennbrook Parkway including, a preemption interconnect and a preemption interconnect junction box, generally in accordance with approved plans at its sole cost and expense.  The Borough also agreed to provide for maintenance and protection of highway and pedestrian traffic during construction. 



SEPTA agreed to install preemption circuitry and the preemption interconnect to the preemption interconnect junction box at the sole cost and expense of the Borough.



Funding for the project will be provided through local sources.  The proposed improvements are estimated to cost $400,000.



The Borough plans to begin construction in early summer of 2005 and expects completion by December 31, 2006.



It does not appear that facilities of any non-carrier public utility will be affected by the construction of the signalization project; however, PECO Energy Company (Gas) has facilities within the crossing area.  PECO Energy Company (Gas) agreed to protect or alter its facilities, if required, to accommodate construction at its initial cost and expense.



Lansdale Borough Electric Department stated that it will install new aerial facilities through the Church Road crossing at the sole cost and expense of the Borough.



No one at the field conference objected to the proposed traffic control  signalization project.


Upon full consideration of the matters involved and inasmuch as no objection has been filed with the Commission, we find that a Secretarial Letter can be issued approving the application without a formal hearing.



The Commission issues this Secretarial letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.



The application of the Borough of Lansdale is approved as herein directed:



1.
The caption of the subject proceeding is hereby revised as shown herein.



2.
The crossing (DOT 592 791 X) where Church Road crosses, at grade, the tracks of Southeastern Pennsylvania Transportation Authority (SEPTA) in the Borough of Lansdale, Montgomery County, be altered by the installation of highway traffic signals and preemption at its intersection with Pennbrook Parkway.



3.
Borough of Lansdale, prior to start of construction and at its sole cost and expense, submit detailed construction plans for the project to each party of record for review and to the Commission for approval.



4.
Borough of Lansdale, at its sole cost and expense, furnish all material and do all work necessary to alter the subject crossing by 1) installation of the new highway traffic signals with preemption; 2) installation of a preemption junction box and preemption interconnect; and 3) installing highway-rail grade crossing advance warning signs, pavement markings and stop lines, where required.  All work is to be done generally in accordance with approved plans and in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this letter.


5.
Southeastern Pennsylvania Transportation Authority (SEPTA), at the sole cost and expense of the Borough of Lansdale, furnish all material and do all work necessary to alter the crossing by installation of preemption circuitry and installation of a preemption interconnect to the preemption interconnect junction box.  All work is to be done generally in accordance with approved plans, Part 8 of the Manual on Uniform Traffic Control Devices and this letter.



6.
Borough of Lansdale, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be necessary to properly and safely accommodate highway and pedestrian traffic during construction of the traffic control signalization project.



7.
Southeastern Pennsylvania Transportation Authority (SEPTA), at the sole cost and expense of the Borough of Lansdale, furnish and maintain any flagmen, watchmen and/or construction inspectors necessary to protect and safeguard its railroad operations during the time the traffic control signalization project is being constructed along, above and adjacent to its tracks.



8.
The installation of,  relocation of, changes in and/or removal of any adjacent structures, equipment or facilities of any non-carrier public utility, which may be required as incidental to the alteration of the crossing, be made by said public utility at its initial cost and in such a manner as will not interfere with the alteration of the crossing; and such installed, relocated or altered facilities thereafter be maintained by said public utility at its sole cost and expense.



9.
Borough of Lansdale, at its sole cost and expense, furnish all material and do all work necessary to complete the remainder of its project, including any ancillary facilities installed or altered in conjunction with this project, constructed generally in accordance with approved plans and in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this letter


10.
All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, rail and pedestrian traffic will not be endangered or unnecessarily inconvenienced and said requirements of each of the parties will be provided for and accommodated insofar as possible.



11.
Borough of Lansdale notify all parties of record at least five (5) days prior to performing any work in accordance with this letter.



12.
All work necessary to complete the alteration of the crossing be done in a manner satisfactory to this Commission on or before December 31, 2006, and that on or before said date, Borough of Lansdale report to this Commission in writing the date of actual completion of the work.



13.
Borough of Lansdale, pay all compensation for damages, if any, due to the owners of property taken, injured or destroyed by reason of the alteration of the subject crossing in accordance with this letter.



14.
Borough of Lansdale, at its sole cost and expense, furnish all material and do all work necessary to maintain the highway traffic signals, traffic signal control box, preemption interconnects and preemption junction box and ancillary facilities in a safe and satisfactory condition.



15.
Upon completion of the work herein directed, Borough of Lansdale shall  annually inspect the traffic signals, as well as the traffic signal control box and the cable from the preemption junction box to the traffic signal control box, at the subject crossing to ensure that the timing and preemption operation of the signal systems are functioning as designed.  Borough of Lansdale shall contact Southeastern Pennsylvania Transportation Authority (SEPTA) and arrange for railroad personnel to activate the railroad crossing warning signal system to accommodate the required inspection by the Borough of Lansdale and Southeastern Pennsylvania Transportation Authority (SEPTA) shall cooperate in this regard.  Borough of Lansdale shall immediately report any operational problems that can not be corrected during its annual inspection to both the Pennsylvania Department of Transportation and the Pennsylvania Public Utility Commission.


16.
Upon completion of the alteration of the crossing, Southeastern Pennsylvania Transportation Authority (SEPTA), at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its railroad facilities at the crossing, including the, post-mounted, flashing-light signals with short arm gates and all appurtenant equipment, as well as the preemption cable, and to maintain at all times in a smooth and satisfactory condition, the high-type concrete crossing surfaces and asphalt surface between the tracks.



17.
Upon completion of the alteration of the crossing, Borough of Lansdale, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the highway approaches to the subject crossing up to the high-type concrete crossing surfaces, and in addition, the highway-rail grade crossing advance warning signs, stop lines and pavement markings, where required, on the approaches thereto, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this letter.



18.
Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by this Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by any non-carrier utility companies and other matters relevant to this proceeding.



19.
This letter is without prejudice to the right of any party to recover all or part of any costs incurred by said party in compliance with the provisions of this letter and in accordance with any lawful agreements between it and any other party.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §5.44, file a petition with the Commission within ten (10) days of the date of this letter.







Very truly yours,







James J. McNulty







Secretary

1
5

