PENNSYLVANIAPRIVATE 

PUBLIC UTILITY COMMISSION

Harrisburg, PA  17105-3265








Public Meeting held July 14, 2005
Commissioners Present:


Wendell F. Holland, Chairman


James H. Cawley, Vice Chairman


Bill Shane



Kim Pizzingrilli


Terrance J. Fitzpatrick

Borough of Ingram






C-00861036


v.
Consolidated Rail Corporation; Corliss Roadways


Corporation; Commonwealth of Transportation,


Department of Transportation; County of



Allegheny: Equitable Gas Company; Western


Pennsylvania Water Company; and AT&T



Communications of Pennsylvania






And

Application of Consolidated Rail Corporation 


A-00107227

for approval of the abolition of the crossings



where the tracks of said Corporation’s



Pittsburgh-Columbus Main Line and Sheridan


Branch cross public highways in the City of



Pittsburgh, the Boroughs of Ingram and Crafton,


Allegheny County

O R D E R

BY THE COMMISSION:  

We adopt as our action the Recommended Decision of Administrative Law Judge Robert P. Meehan dated May 20, 2005; 
THEREFORE,

IT IS ORDERED:  

Application of Consolidated Rail Corporation


1.
That the application of Consolidated Rail Corporation, as amended, for approval of the abolition of the crossings where the tracks of the said Corporation’s Pittsburgh-Columbus Main Line and Sheridan Branch cross public highways in the City of Pittsburgh, the Boroughs of Ingram and Crafton, Allegheny County, at Docket No. A-00107227, is approved, consistent with this Order.

Submission of the “As-Built” Construction Plans


2.
That the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall furnish to the Commission two complete copies of the as-built constructions plans for the Morange Road crossing in the City of Pittsburgh, the Center Street and East Prospect Avenue crossings in the Borough of Ingram, and the Steuben Street, Crennel Avenue, and Crafton Boulevard crossings in the Borough of Crafton on computer-readable compact discs.



3.
That the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall furnish one complete copy, on computer-readable compact disc, of the as-built construction plans for the Morange Road crossing, the Center Street crossing, the East Prospect Avenue crossing, the Steuben Street crossing, the Crennel Avenue crossing, and the Crafton Boulevard crossing to the Pennsylvania Department of Transportation, the County of Allegheny, the City of Pittsburgh, the Borough of Ingram and the Borough of Crafton.



4.
That the City of Pittsburgh, at its sole cost and expense, shall furnish to the Commission two complete copies of the as-built construction plans for the Glen Mawr Avenue crossing and the Chartiers Avenue crossing within the City of Pittsburgh on computer-readable compact discs.



5.
That the City of Pittsburgh, at its sole cost and expense, shall furnish one complete copy of the as-built construction plans for the Glen Mawr Avenue crossing and the Chartiers Avenue crossing within the City of Pittsburgh to the Pennsylvania Department of Transportation, the County of Allegheny, and the Port Authority of Allegheny County.

Crossings in the City of Pittsburgh

A.
Glen Mawr Avenue Crossing (AAR 510613L)


6.
That the City of Pittsburgh, at its sole cost and expense, shall prepare the necessary plans and specifications for the Glen Mawr Avenue crossing project.



7.
That upon the Commission’s approval of the plans and specifications of the Glen Mawr Avenue crossing project, the City of Pittsburgh, at its sole cost and expense, shall furnish all material and do all work necessary to complete the Glen Mawr Avenue crossing project, in accordance with the approved plans and specifications.



8.
That the City of Pittsburgh, at its sole cost and expense, shall furnish all material and do all work necessary to establish and maintain any detours or traffic control devices that may be required to properly accommodate highway traffic during the time the work on the Glen Mawr Avenue project is being performed.



9.
That the City of Pittsburgh, at its sole cost and expense, shall pay all compensation for damages, if any, due to the owners for property taken, injured, or destroyed by reason of the construction of the Glen Mawr Avenue crossing improvement project in accordance with the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



10.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority located within the limits of the highway, which may be required as incidental to the execution of the Glen Mawr Avenue crossing improvement project, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with the Glen Mawr Avenue crossing project improvement; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



11.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority located beyond the limits of the highway, which may be required as incidental to the execution of the Glen Mawr Avenue crossing improvement project, be made by said utility, municipal utility, or municipal utility authority at its sole cost and expense in such manner as will not interfere with the Glen Mawr Avenue crossing improvement project, such facilities thereafter to be maintained by the said utility, municipal utility, or municipal utility authority at its sole cost and expense.



12.
That upon the completion of the Glen Mawr Avenue crossing improvement project, the City of Pittsburgh and each affected non-carrier public utility, municipal utility, or municipal utility authority, shall certify to the Commission their respective itemized costs of the Glen Mawr Avenue crossing improvement project, including the identification of the source(s) of all funds used by each in performing their respective work for the Glen Mawr Avenue crossing improvement project.



13.
That upon the completion of the Glen Mawr Avenue crossing improvement project and its opening to public use, the City of Pittsburgh, at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the roadway surface of Glen Mawr Avenue, and the slopes of the embankments, within the public right‑of‑way.



14.
That upon the completion of the Glen Mawr Avenue crossing improvement project, its opening to public use, and the Commission’s receipt of the certified itemized costs statements in accordance with this Order, the Glen Mawr Avenue crossing is abolished.

B.
Chartiers Avenue Crossing (AAR 508019A)


15.
That the City of Pittsburgh, at its sole cost and expense, shall prepare the necessary plans and specifications for the Chartiers Avenue crossing project.



16.
That upon the Commission’s approval of the plans and specifications of the Chartiers Avenue crossing project, the City of Pittsburgh, at its sole cost and expense, shall furnish all material and do all work necessary to complete the Chartiers Avenue crossing project, in accordance with the approved plans.



17.
That the City of Pittsburgh, at its sole cost and expense, shall furnish all material and do all work necessary to establish and maintain any detours or traffic control devices that may be required to properly accommodate highway traffic during the time the work on the Chartiers Avenue project is being performed.



18.
That the City of Pittsburgh, at its sole cost and expense, shall pay all compensation for damages, if any, due to the owners for property taken, injured, or destroyed by reason of the construction of the Chartiers Avenue crossing improvement project in accordance with the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



19.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority located within the limits of the highway, which may be required as incidental to the execution of the Chartiers Avenue crossing improvement project, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with the Chartiers Avenue crossing project improvement; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



20.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority located beyond the limits of the highway, which may be required as incidental to the execution of the Chartiers Avenue crossing improvement project, be made by said utility, municipal utility, or municipal utility authority at its sole cost and expense in such manner as will not interfere with the Chartiers Avenue crossing improvement project, such facilities thereafter to be maintained by the said utility, municipal utility, or municipal utility authority at its sole cost and expense.



21.
That the City of Pittsburgh and the Port Authority of Allegheny County cooperate with each other so that during the construction of the Chartiers Avenue crossing project the Port Authority’s construction and/or operation of the Airport Busway will not be endangered or unnecessarily impeded.



22.
That upon the completion of the Chartiers Avenue crossing improvement project, the City of Pittsburgh and each affected non-carrier public utility, municipal utility, or municipal utility authority, shall certify to the Commission their respective itemized costs of the Glen Mawr Avenue crossing improvement project, including the identification of the source(s) of all funds used by each in performing their respective work for the Chartiers Avenue crossing improvement project.



23.
That upon the completion of the Chartiers Avenue crossing improvement project and its opening to public use, the City of Pittsburgh, at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the superstructure of the bridge, including the roadway surface, and the roadway approaches thereto.


24.
That upon the completion of the Chartiers Avenue crossing improvement project, its opening to public use, and the Commission’s receipt of the certified itemized costs statements in accordance with this Order, the Chartiers Avenue crossing is abolished.

C.
Morange Road Crossing (AAR 508027S)


25.
That the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall prepare final construction plans for the alteration and reconstruction of the Morange Road crossing, including the construction of sidewalk and curb on the south side of the road.



26.
That upon the Commission’s approval of the plans for the alteration and reconstruction of the Morange Road crossing, the Port Authority of Allegheny County, at its sole cost and expense, shall furnish all material and do all work necessary to demolish and remove the existing structure and to complete the Morange Road crossing alteration and reconstruction project in accordance with the approved plans.



27.
That the Port Authority of Allegheny County, at its sole cost and expense, shall pay all compensation for damages, if any, due to the owners for property taken, injured or destroyed by reason of the construction of the Morange Road crossing alteration and reconstruction project in accordance with the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



28.
That the Port Authority of Allegheny County, at its sole cost and expense, shall furnish all materials and do all work necessary to establish and maintain any detours or traffic control devices that may be required to properly accommodate highway traffic during the time the work on the Morange Road crossing project is being performed.



29.
That Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, each having agreed to do so at the initial cost and expense of each, shall make any relocation of, changes in or removal of any of their respective structures, equipment or other facilities, located within the limits of the highway, which may be required as incidental to the execution of the Morange Road crossing alteration and reconstruction project, and in such manner as will not interfere with the construction of the alteration and reconstruction of the Morange Road crossing; such facilities thereafter to be maintained by the respective utilities, at their respective sole cost and expense.



30.
That Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, each having agreed to do so at the initial cost and expense of each, shall make any relocation of, changes in or removal of any of their respective structures, equipment or other facilities, located beyond the limits of the highway, which may be required as incidental to the execution of the Morange Road crossing alteration and reconstruction project, and in such manner as will not interfere with the construction of the alteration and reconstruction of the Morange Road crossing; such facilities thereafter to be maintained by the respective utilities, at their respective sole cost and expense.



31.
That the Port Authority of Allegheny County, having agreed to do so, shall reimburse Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company for the costs incurred by each of these utilities in relocating, changing or removing any of their adjacent structures, equipment or other facilities which may be required as incidental to the Morange Road crossing alteration and reconstruction project, in accordance with the terms and conditions of the agreements between the Port Authority of Allegheny County and each of the said utilities, which were approved in Paragraph 3 of the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



32.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority, other than Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, located within the limits of the highway, which may be required as incidental to the execution of the Morange Road crossing alteration and reconstruction project, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with the Morange Road crossing alteration and reconstruction project; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



33.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority, other than Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, located beyond the limits of the highway, which may be required as incidental to the execution of the Morange Road crossing alteration and reconstruction project, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with the Morange Road crossing alteration and reconstruction project; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



34.
That upon the completion of the Morange Road crossing alteration and reconstruction project, the Port Authority of Allegheny County, Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, Duquesne Light Company, and any other non-carrier public utility, municipal utility, or municipal utility authority shall certify to the Commission their respective itemized costs of the Morange Road crossing alteration and reconstruction project, including the identification of the source(s) of the funds used for this project.



35.
That upon the completion of the Morange Road crossing alteration and reconstruction project and its opening to public use, the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the substructure and superstructure of the new bridge to be constructed in accordance with the Commission’s approved plans.



36.
That upon the completion of the Morange Road crossing alteration and reconstruction project and its opening to public use, the City of Pittsburgh, having agreed to do so at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the roadway approaches and roadway surface of Morange Road to the new bridge; and City of Pittsburgh, at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the sidewalk and curb constructed as part of the Morange Road crossing alteration and improvement project.



37.
That upon the completion of the Morange Road crossing alteration and improvement project, its opening to public use, and the Commission’s receipt of the certified itemized costs statements in accordance with this Order, the Morange Road crossing is abolished.

Crossings in the Borough of Ingram
A.
Center Street Crossing (AAR 508020U)


38.
That the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall prepare final construction plans for the alteration and reconstruction of the Center Street crossing site.



39.
That upon the Commission’s approval of the plans for the alteration and reconstruction of the Center Street crossing, the Port Authority of Allegheny County, at its sole cost and expense, shall furnish all material and do all work necessary to demolish and remove the existing structure and to complete the Center Street crossing alteration and reconstruction project in accordance with the approved plans.



40.
That the Port Authority of Allegheny County, at its sole cost and expense, shall pay all compensation for damages, if any, due to the owners for property taken, injured, or destroyed by reason of the construction of the Center Street crossing alteration and reconstruction project in accordance with the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



41.
That the Port Authority of Allegheny County, at its sole cost and expense, shall furnish all materials and do all work necessary to establish and maintain any detours or traffic control devices that may be required to properly accommodate highway traffic during the time the work on the Center Street crossing alteration and reconstruction project is being performed.



42.
That Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, each having agreed to do so at the initial cost and expense of each, shall make any relocation of, changes in or removal of any of their respective structures, equipment or other facilities, located within the limits of the highway, which may be required as incidental to the execution of the Center Street crossing alteration and reconstruction project, and in such manner as will not interfere with the construction of the alteration and reconstruction of the Center Street crossing; such facilities thereafter to be maintained by the respective utilities, at their respective sole cost and expense.



43.
That Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, each having agreed to do so at the initial cost and expense of each, shall make any relocation of, changes in or removal of any of their respective structures, equipment or other facilities, located beyond the limits of the highway, which may be required as incidental to the execution of the Center Street crossing alteration and reconstruction project, and in such manner as will not interfere with the construction of the alteration and reconstruction of the Center Street crossing; such facilities thereafter to be maintained by the respective utilities, at their respective sole cost and expense.



44.
That the Port Authority of Allegheny County, having agreed to do so, shall reimburse Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company for the costs incurred by each of these utilities in relocating, changing or removing any of their adjacent structures, equipment or other facilities which may be required as incidental to the Center Street crossing alteration and reconstruction project, in accordance with the terms and conditions of the agreements between the Port Authority of Allegheny County and each of the said utilities, which were approved in Paragraph 3 of the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



45.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority, other than Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, located within the limits of the highway, which may be required as incidental to the execution of the Center Street crossing alteration and reconstruction project, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with the Center Street crossing alteration and reconstruction project; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



46.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority, other than Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, located beyond the limits of the highway, which may be required as incidental to the execution of the Center Street crossing alteration and reconstruction project, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with the Center Street crossing alteration and reconstruction project; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



47.
That upon the completion of the Center Street crossing alteration and reconstruction project, the Port Authority of Allegheny County, Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, Duquesne Light Company, and any other non-carrier public utility, municipal utility, or municipal utility authority shall certify to the Commission their respective itemized costs of the Center Street crossing alteration and reconstruction project, including the identification of the source(s) of the funds used for this project.



48.
That upon completion of the Center Street crossing alteration and reconstruction project and its opening to public use, the Borough of Ingram, having agreed to do so at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the substructure and superstructure of the new Center Street Bridge to be constructed in accordance with the Commission’s approved plans, as well as the roadway approaches thereto.



49.
That upon the completion of the Center Street crossing alteration and reconstruction project, its opening to public use, and the Commission’s receipt of the certified itemized costs statements in accordance with this Order, the Center Street crossing is abolished.

B.
East Prospect Avenue Crossing (AAR 508021B)


50.
That the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall prepare final construction plans for the alteration and reconstruction of the East Prospect Avenue crossing site.



51.
That upon the Commission’s approval of the plans for the alteration and reconstruction of the East Prospect Avenue crossing, the Port Authority of Allegheny County, at its sole cost and expense, shall furnish all material and do all work necessary to demolish and remove the existing structure and to complete the East Prospect Avenue crossing alteration and reconstruction project in accordance with the approved plans.



52.
That the Port Authority of Allegheny County, at its sole cost and expense, shall pay all compensation for damages, if any, due to the owners for property taken, injured, or destroyed by reason of the construction of the East Prospect Avenue crossing alteration and reconstruction project in accordance with the Commission’s Opinion and Order entered September 18, 1996, at these dockets.


53.
That the Port Authority of Allegheny County, at its sole cost and expense, shall furnish all materials and do all work necessary to establish and maintain any detours or traffic control devices that may be required to properly accommodate highway traffic during the time the work on the East Prospect Avenue crossing alteration and reconstruction project is being performed.



54.
That Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, each having agreed to do so at the initial cost and expense of each, shall make any relocation of, changes in or removal of any of their respective structures, equipment or other facilities, located within the limits of the highway, which may be required as incidental to the execution of the East Prospect Avenue crossing alteration and reconstruction project, and in such manner as will not interfere with the construction of the alteration and reconstruction of the East Prospect Avenue crossing; such facilities thereafter to be maintained by the respective utilities, at their respective sole cost and expense.



55.
That Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, each having agreed to do so at the initial cost and expense of each, shall make any relocation of, changes in or removal of any of their respective structures, equipment or other facilities, located beyond the limits of the highway, which may be required as incidental to the execution of the East Prospect Avenue crossing alteration and reconstruction project, and in such manner as will not interfere with the construction of the alteration and reconstruction of the East Prospect Avenue crossing; such facilities thereafter to be maintained by the respective utilities, at their respective sole cost and expense.



56.
That the Port Authority of Allegheny County, having agreed to do so, shall reimburse Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company for the costs incurred by each of these utilities in relocating, changing or removing any of their adjacent structures, equipment or other facilities which may be required as incidental to the East Prospect Avenue crossing alteration and reconstruction project, in accordance with the terms and conditions of the agreements between the Port Authority of Allegheny County and each of the said utilities, which were approved in Paragraph 3 of the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



57.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority, other than Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, located within the limits of the highway, which may be required as incidental to the execution of the East Prospect Avenue crossing alteration and reconstruction project, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with the East Prospect Avenue crossing alteration and reconstruction project; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



58.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority, other than Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, located beyond the limits of the highway, which may be required as incidental to the execution of the East Prospect Avenue crossing alteration and reconstruction project, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with the East Prospect Avenue crossing alteration and reconstruction project; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



59.
That upon the completion of the East Prospect Avenue crossing alteration and reconstruction project, the Port Authority of Allegheny County, Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, Duquesne Light Company, and any other non-carrier public utility, municipal utility, or municipal utility authority shall certify to the Commission their respective itemized costs of the East Prospect Avenue Street crossing alteration and reconstruction project, including the identification of the source(s) of the funds used for this project.



60.
That upon the completion of the East Prospect Avenue crossing alteration and reconstruction project and its opening to public use, the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the abutments, wingwalls and structural [steel] supporting members of the new East Prospect Avenue Bridge.



61.
That upon the completion of the East Prospect Avenue crossing alteration and reconstruction project, the Borough of Ingram, having agreed to do so at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the concrete deck, wearing surface, parapets, railings, fences, walkways, drainage systems, street lighting, the roadway approaches to the new bridge, and all other portions of the new East Prospect Avenue Bridge not specifically assigned to the Port Authority of Allegheny County.



62.
That upon the completion of the East Prospect Avenue crossing alteration and reconstruction project, its opening to public use, and the Commission’s receipt of the certified itemized costs statements in accordance with this Order, the East Prospect Avenue crossing is abolished.

Crossings in the Borough of Crafton
A.
Steuben Street


63.
That the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall prepare final construction plans for the rehabilitation and modification of the Steuben Street crossing site.



64.
That upon the Commission’s approval of the plans for the rehabilitation and modification of the Steuben Street crossing, the Port Authority of Allegheny County, at its sole cost and expense, shall furnish all material and do all work necessary to complete the Steuben Street crossing rehabilitation and modification project in accordance with the approved plans.



65.
That the Port Authority of Allegheny County, at its sole cost and expense, shall pay all compensation for damages, if any, due to the owners for property taken, injured, or destroyed by reason of the construction of the Steuben Street crossing rehabilitation and modification project in accordance with the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



66.
That the Port Authority of Allegheny County, at its sole cost and expense, shall furnish all materials and do all work necessary to establish and maintain any detours or traffic control devices that may be required to properly accommodate highway traffic during the time the work on the Steuben Street crossing rehabilitation and modification project is being performed.



67.
That Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, each having agreed to do so at the initial cost and expense of each, shall make any relocation of, changes in or removal of any of their respective structures, equipment or other facilities, located within the limits of the highway, which may be required as incidental to the execution of the Steuben Street crossing rehabilitation and modification project, and in such manner as will not interfere with the construction of the alteration and reconstruction of the Steuben Street crossing; such facilities thereafter to be maintained by the respective utilities, at their respective sole cost and expense.



68.
That Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, each having agreed to do so at the initial cost and expense of each, shall make any relocation of, changes in or removal of any of their respective structures, equipment or other facilities, located beyond the limits of the highway, which may be required as incidental to the execution of the Steuben Street crossing rehabilitation and modification project, and in such manner as will not interfere with the construction of the alteration and reconstruction of the Steuben Street crossing; such facilities thereafter to be maintained by the respective utilities, at their respective sole cost and expense.



69.
That the Port Authority of Allegheny County, having agreed to do so, shall reimburse Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company for the costs incurred by each of these utilities in relocating, changing or removing any of their adjacent structures, equipment or other facilities which may be required as incidental to the Steuben Street crossing rehabilitation and modification project, in accordance with the terms and conditions of the agreements between the Port Authority of Allegheny County and each of the said utilities, which were approved in Paragraph 3 of the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



70.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority, other than Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, located within the limits of the highway, which may be required as incidental to the execution of the Steuben Street crossing rehabilitation and modification project, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with the Steuben Street crossing rehabilitation and modification project; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



71.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority, other than Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, located beyond the limits of the highway, which may be required as incidental to the execution of the Steuben Street crossing rehabilitation and modification project, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with Steuben Street crossing rehabilitation and modification project; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



72.
That upon the completion of the Steuben Street crossing rehabilitation and modification project, the Port Authority of Allegheny County, Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, Duquesne Light Company, and any other non-carrier public utility, municipal utility, or municipal utility authority shall certify to the Commission their respective itemized costs of the Steuben Street crossing alteration and reconstruction project, including the identification of the source(s) of the funds used for this project.



73.
That upon the completion of the Steuben Street crossing rehabilitation and modification project and its opening to public use, the Pennsylvania Department of Transportation, having agreed to do so at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the roadway surface of Steuben Street (S.R. 60).



74.
That upon the completion of the Steuben Street crossing rehabilitation and modification project, its opening to public use, and the Commission’s receipt of the certified itemized costs statements in accordance with this Order, the Steuben Street crossing is abolished.

B.
Crennel Avenue (AAR 508024W)


75.
That the jurisdiction of the Commission concerning the proposed alteration and reconstruction of the Crennel Avenue crossing, in the Borough of Crafton, be, and hereby is, extended to include the alteration and reconstruction of the adjacent Station Street vehicular crossing structure over Crennel Avenue.



76.
That the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall prepare final construction plans for the alteration and reconstruction of the Crennel Avenue and adjacent Station Street crossing sites.



77.
That upon the Commission’s approval of the plans for the alteration and reconstruction of the Crennel Avenue crossing, the Port Authority, at its sole cost and expense, shall furnish all material and do all work necessary to demolish and remove existing abutments, superstructure, intermediate piers and wingwalls and to complete the Crennel Avenue crossing alteration and reconstruction project in accordance with the approved plans.



78.
That upon the Commission’s approval of the plans for the alteration and reconstruction of the adjacent Station Street vehicular crossing over Crennel Avenue, the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall furnish all material and do all work necessary to demolish and remove the existing abutments, superstructure, deck and all other components (except existing wingwalls) and to complete the Station Street vehicular crossing alteration and reconstruction project in accordance with the approved plans.



79.
That the Port Authority of Allegheny County, at its sole cost and expense, shall pay all compensation for damages, if any, due to the owners for property taken, injured, or destroyed by reason of the construction of the Crennel Avenue/Station Street crossing alteration and reconstruction projects in accordance with the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



80.
That the Port Authority of Allegheny County, at its sole cost and expense, shall furnish all materials and do all work necessary to establish and maintain any detours or traffic control devices that may be required to properly accommodate highway traffic during the time the work on the Crennel Avenue/Station Street crossing alteration and reconstruction projects is being performed.



81.
That Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, each having agreed to do so at the initial cost and expense of each, shall make any relocation of, changes in or removal of any of their respective structures, equipment or other facilities, located within the limits of the highway, which may be required as incidental to the execution of the Crennel Avenue/Station Street crossing alteration and reconstruction projects, and in such manner as will not interfere with the construction of the alteration and reconstruction of the Crennel Avenue/Station Street crossing alteration and reconstruction projects; such facilities thereafter to be maintained by the respective utilities, at their respective sole cost and expense.



82.
That Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, each having agreed to do so at the initial cost and expense of each, shall make any relocation of, changes in or removal of any of their respective structures, equipment or other facilities, located beyond the limits of the highway, which may be required as incidental to the execution of the Crennel Avenue/Station Street crossing alteration and reconstruction projects, and in such manner as will not interfere with the construction of the alteration and reconstruction of the Crennel Avenue/Station Street crossing alteration and reconstruction projects; such facilities thereafter to be maintained by the respective utilities, at their respective sole cost and expense.



83.
That the Port Authority of Allegheny County, having agreed to do so, shall reimburse Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company for the costs incurred by each of these utilities in relocating, changing or removing any of their adjacent structures, equipment or other facilities which may be required as incidental to the Crennel Avenue/Station Street crossing alteration and reconstruction projects, in accordance with the terms and conditions of the agreements between the Port Authority of Allegheny County and each of the said utilities, which were approved in Paragraph 3 of the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



84.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority, other than Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, located within the limits of the highway, which may be required as incidental to the execution of the Crennel Avenue/Station Street crossing alteration and reconstruction projects, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with the Crennel Avenue/Station Street crossing alteration and reconstruction projects; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



85.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority, other than Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, located beyond the limits of the highway, which may be required as incidental to the execution of the Crennel Avenue/Station Street crossing alteration and reconstruction projects, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with Crennel Avenue/Station Street crossing alteration and reconstruction projects; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



86.
That upon the completion of the Crennel Avenue/Station Street crossing alteration and reconstruction projects, the Port Authority of Allegheny County, Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, Duquesne Light Company, and any other non-carrier public utility, municipal utility, or municipal utility authority shall certify to the Commission their respective itemized costs of the Crennel Avenue/Station Street crossing alteration and reconstruction projects, including the identification of the source(s) of the funds used for this project.



87
That upon the completion of the Crennel Avenue crossing alteration and reconstruction project and its opening to public use, the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the New Busway Bridge over Crennel Avenue, including its abutments, and the wingwalls extending west therefrom.



88.
That upon the completion of the Station Street vehicular crossing over Crennel Avenue alteration and reconstruction and its opening to public use, the Borough of Crafton, having agreed to do so at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the New Station Street Bridge, including its abutments, and the Station Street Wingwalls.



89.
That upon the completion of the Crennel Avenue crossing alteration and reconstruction project and its opening to public use, the Borough of Crafton, having agreed to do so at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the roadway surface of Crennel Avenue in the vicinity of the reconstructed crossing.



90.
That upon the completion of the Crennel Avenue crossing alteration and reconstruction project, its opening to public use, and the Commission’s receipt of the certified itemized costs statements in accordance with this Order, the Crennel Avenue crossing is abolished.

C.
Crafton Boulevard Crossing (AAR 508026k)


91.
That the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall prepare final construction plans for the construction and installation of the Crafton Bridge Drainage System.



92.
That upon the Commission’s approval of the plans for the alteration and improvement of Crafton Boulevard, the Port Authority of Allegheny County, having agreed to do so at its sole cost and expense, shall furnish all material and do all work necessary to complete the Crafton Bridge Drainage System construction and installation project in accordance with the approved plans.



93.
That the Port Authority of Allegheny County, at its sole cost and expense, shall pay all compensation for damages, if any, due to the owners for property taken, injured, or destroyed by reason of the construction of the Crafton Boulevard crossing alteration and improvement project in accordance with the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



94.
That the Port Authority of Allegheny County, at its sole cost and expense, shall furnish all materials and do all work necessary to establish and maintain any detours or traffic control devices that may be required to properly accommodate highway traffic during the time the work on the Crafton Boulevard crossing alteration and improvement project is being performed.



95.
That Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, each having agreed to do so at the initial cost and expense of each, shall make any relocation of, changes in or removal of any of their respective structures, equipment or other facilities, located within the limits of the highway, which may be required as incidental to the execution of the Crafton Boulevard crossing alteration and improvement project, and in such manner as will not interfere with the construction of the alteration and reconstruction of the Crafton Boulevard crossing alteration and improvement project; such facilities thereafter to be maintained by the respective utilities, at their respective sole cost and expense.



96.
That Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, each having agreed to do so at the initial cost and expense of each, shall make any relocation of, changes in or removal of any of their respective structures, equipment or other facilities, located beyond the limits of the highway, which may be required as incidental to the execution of the Crafton Boulevard crossing alteration and improvement project, and in such manner as will not interfere with the construction of the alteration and reconstruction of the Crafton Boulevard crossing alteration and improvement project; such facilities thereafter to be maintained by the respective utilities, at their respective sole cost and expense.



97.
That the Port Authority of Allegheny County, having agreed to do so, shall reimburse Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company for the costs incurred by each of these utilities in relocating, changing or removing any of their adjacent structures, equipment or other facilities which may be required as incidental to the Crafton Boulevard crossing alteration and improvement project, in accordance with the terms and conditions of the agreements between the Port Authority of Allegheny County and each of the said utilities, which were approved in Paragraph 3 of the Commission’s Opinion and Order entered September 18, 1996, at these dockets.



98.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority, other than Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, located within the limits of the highway, which may be required as incidental to the execution of the Crafton Boulevard crossing alteration and improvement project, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with the Crafton Boulevard crossing alteration and improvement project; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



99.
That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, municipal utility, or municipal utility authority, other than Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, and Duquesne Light Company, located beyond the limits of the highway, which may be required as incidental to the execution of the Crafton Boulevard crossing alteration and improvement project, be made by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense, and in such manner as will not interfere with Crafton Boulevard crossing alteration and improvement project; such facilities, etc., thereafter to be maintained by the said utility, municipal utility, or municipal utility authority, at its sole cost and expense.



100.
That upon the completion of the Crafton Boulevard crossing alteration and improvement project, the Port Authority of Allegheny County, Pennsylvania-American Water Company, Bell Atlantic-Pennsylvania, Inc., Equitable Gas Company, Duquesne Light Company, and any other non-carrier public utility, municipal utility, or municipal utility authority shall certify to the Commission their respective itemized costs of the Crafton Boulevard crossing alteration and improvement project, including the identification of the source(s) of the funds used for this project.



101.
That upon the completion of the Crafton Boulevard alteration and improvement project and its opening to public use, the Borough of Crafton, having agreed to do so at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain the entire substructure and superstructure of the Crafton Boulevard Bridge, including the Crafton Bridge Drainage System.



102.
That upon the completion of the Crafton Boulevard crossing alteration and improvement project, its opening to public use, and the Commission’s receipt of the certified itemized costs statements in accordance with this Order, the Crafton Boulevard crossing is abolished.

All Crossings


103.
That this Recommendation, insofar as it imposes costs upon any party, is without prejudice to the right of that party to recover part or all of said costs in accordance with any lawful agreement between said parties.

BY THE COMMISSION,

James J. McNulty

Secretary

(SEAL)

ORDER ADOPTED:  July 14, 2005
ORDER ENTERED:  July 22, 2005
