	[image: image1.png]P
POOO®

PENNSYLVANIA

PUC

PUBLIC UTILITY COMMISSION




	COMMONWEALTH OF PENNSYLVANIA

PENNSYLVANIA PUBLIC UTILITY COMMISSION

P.O. BOX 3265, HARRISBURG, PA 17105-3265
	IN REPLY PLEASE REFER TO OUR FILE


March 30, 2007
A-00123059

TO ALL PARTIES

Application of the Commonwealth of Pennsylvania, Department of Transportation for approval of the alteration of the crossing where SR 924 crosses, at grade, the track operated by Norfolk Southern Railway Company located in Hazle Township, Luzerne County and the allocation of costs incident thereto. (PUC # 402 142 A)

To Whom It May Concern:



At a location in Hazle Township, Luzerne County, State Route 0924 crosses, at grade, a single track of CANDO, operate thereon by Norfolk Southern Railway Company (NS).



By application filed August 18, 2006, Pennsylvania Department of Transportation (Department) requests Commission approval to alter the existing at-grade crossing by widening both sides State Route 0924 twelve feet in thus increasing the highway capacity from two lanes to four lanes.  The crossing was previously established by Secretarial letter dated December 29, 2003, at Application Docket 00117396.  The existing concrete surface was installed with sufficient length to accommodate the widening involved in this project.  The existing cantilevered flashing-light signals are also sufficient for the widened roadway.  The existing gates will be relocated onto foundations already existing to accommodate the widened roadway.


A field investigation and conference was arranged by a Commission staff engineer and held at the site of the crossing on September 29, 2006, with representatives of the following parties in attendance:
Pennsylvania Department of Transportation (applicant)

Norfolk Southern Railway Company 

CANDO

Hazle Township

Although notified by letter dated September 11, 2006, there were no representatives from Luzerne County, PP&L Utilities, Verizon Communication, UGI Utilities, Inc., Sun Pipe Line Company or Service Electric Cablevision in attendance.

At the field conference, the Department described the proposed project.  The Department will widen the approach roadways at its sole cost and expense.  The Department will also relocate the gates and make any modifications to the flashing-light signals, if necessary, at it sole cost and expense.  No non-carrier utilities should be affected by the proposed project.

The Commission establishes its jurisdictional limits along State Route 0924 between Engineering Stations 234+00 and 246+00.  It will not be necessary for the Commission to appropriate any property for the improvement.

The project will be funded with Federal and State funds at a cost estimate of $200,000.

Upon full consideration of the matters involved and inasmuch as none of the parties offered any objection to the alteration of the crossing, we find that a Secretarial letter can be issued approving the application without a hearing.

The Commisison issues this Secretarial letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the subject crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application is hereby approved as herein directed:

1.
The crossing where State Route 0924 crosses, at grade, the track of CANDO, operated thereon by Norfolk Southern Railway Company, in Hazle Township, Luzerne County, be altered by widening the approach roadways and relocation of the gates, generally in accordance with Pennsylvania Department of Transportation’s application filed August 18, 2006.
2.
Pennsylvania Department of Transportation, prior to the start of construction, submit to the parties of record for review and to the Commission for approval, detailed construction plans for the modification of the crossing.

3.
Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to modify and widen the approaches to the crossing, including any necessary pavement markings, and relocation of the highway-rail grade crossing warning signs, all work to be done in accordance with the approved plans and Part 8 of the Manual on Uniform Traffic Control Devices.

4.
Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to modify the current flashing-light signals and relocation of the gates on the south approaches to the crossing to accommodate the new widened highway; all work to be done in accordance with the approved plans and Part 8 of the Manual on Uniform Traffic Control Devices.
5.
Norfolk Southern Railway Company, at Pennsylvania Department of Transportation’s sole cost and expense, furnish and maintain flagmen, watchmen and/or construction inspectors necessary to protect and safeguard its railroad operations during the time the crossing project is being constructed along, above or adjacent to its track.

6.
Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required, to properly accommodate vehicular and pedestrian traffic during the time the project is being constructed.

7.
Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, located within the limits of the highway, within the limits of this Commission’s jurisdiction, be made by said public utility in such a manner as will not interfere with the construction of the improvement; and such relocated or altered facilities thereafter be maintained by said public utility, at its sole cost and expense.

8.
Any relocation of changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, located beyond the limits of the highway, within the limits of this Commission’s jurisdiction, be made by said public utility in such a manner as will not interfere with the construction of the improvement; and such relocated or altered facilities thereafter be maintained by said public utility, at its sole cost and expense.
9.
Pennsylvania Department of Transportation, cooperate with Norfolk Southern Railway Company so that during construction of the improvement, the movement of railroad traffic will not be endangered or unnecessarily inconvenienced.

10.
Norfolk Southern Railway Company, cooperate with Pennsylvania Department of Transportation during the time of the construction and provide for all train movements to be in a safe manner and under control.
11.
Pennsylvania Department of Transportation at least fourteen (14) days prior to work notify all parties in interest of the actual date on which work will begin.
12.
All work necessary to complete the construction of the project be done in a manner satisfactory to this Commission on or before December 31, 2009, and that on or before said date, Pennsylvania Department of Transportation report to this Commission the date of actual completion of the work; and Pennsylvania Department of Transportation certify to this Commission that the work has been satisfactorily completed in accordance with the approved plans and this letter.
13.
Pennsylvania Department of Transportation pay all compensation for damages, if any due to owners of property taken, injured or destroyed by reasons of the construction of the improvement in accordance with this letter.

14.
All maintenance requirements set forth by our Secretarial letter of December 29, 2003, at A-00117396, remain in full force and effect.

15.
That this Secretarial letter is without prejudice to the right of any party to recover part or all costs incurred by said party in compliance with the provisions of this letter, in accordance with any lawful agreement between it and any other party.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §5.44, file a petition with the Commission within twenty (20) days of the date of this letter.







Very truly yours,







James J. McNulty







Secretary
1
2

