### EDEWG Teleconference 8/10/2000

EDCs present: Duquesne Light, GPU, PECO, UGI, PPL, Allegheny Power, Penn Power

Suppliers present: Electric America, Green Mountain, First Energy, Strategic Energy, DTE Energy Marketing, Exelon Energy, Energy America, Excelergy, UGI Energy Services

Others:  PUC, Intellimark

# Agenda

1.  Update from the EDC's on Internet EDI supplier switching numbers.

2.  Update on Competitive Default Supply.

3.  Review the 824 Change Request submitted by PECO on 8/7/00.

# Review the 824 Change Request submitted by PECO on 8/7/00

This Change Control was reviewed. The following fields will be used to identify a bill with no current charges. This use for the 824 transaction will be optional.

- Add an “00” for the BGN-01 as this is not a response but an original

- BGN08 will be “82”

- OTI01 will be “IR” for Item Reject

- OTI03 will be the transaction cross reference number from the 867

- OTI10 will be “810”

- Add code “NCC” for “No Current Charges” to be used for the TED-02

- NTE-02 will be "No Current Supplier Charges on the Bill".

Additionally, an example will be added to the Change Control document.

# Update from the EDC's on Internet EDI supplier switching numbers

| Utility | Prod | Testing | Planned Test | No current test plans |
| --- | --- | --- | --- | --- |
| PECO | 5 | 2 certified – delay cutover 13 in testing 3 – technical issues | 10 | 9 -10 no response |
| GPU | 12 | 3 – technical issues | 0 | 5-6 stay with VAN 2–3 leaving market |
| Allegheny |  |  |  |  |
| Duquesne | 4 | 3 certified – delay cutover 2 – technical issues | 2 | 2 stay with VAN 3 no response |
| PPL | 15 | 4 in testing | 1 new broker 1 new EGS | 5 no response 1 stay with VAN |
| PennPower |  |  |  |  |
| UGI | 11 (7 in Prod) |  | 1 next week | 2 not yet tested |

# Update on Competitive Default Supply

There was a meeting in Harrisburg yesterday to discuss the current status of the Competitive Default Supply subgroup.

The subgroup had been struggling with the development of the rules since there had not been any conforming bids to date. The PUC staff had evaluated the various options for the subgroup:

- Continue to develop rules and EDI standards for the many variations the CDS program may take.

- Wait until an EDC obtained a Generation Only CDS program, and then develop the rules.

- Wait until an EDC obtained a Customer Care CDS program, and then develop the rules.

The group concurred that it did not make sense to continue to meet without any idea of what shape the CDS program would take.

It was mentioned that PECO may be entering bilateral discussions to develop a CDS program. These discussions could continue through the end of September. It made sense to everyone to have the CDS subgroup remain on hiatus until the conclusion of the PECO bilateral discussions.

As a general comment, the CDS subgroup felt the process flows for a Generation Only CDS program were fairly well thought out, and the impact on other suppliers will be insignificant, if there is any impact. The CDS subgroup felt that it did not address Customer Care in depth, and believes there will be a significant impact on other suppliers if a Customer Care CDS program is awarded.

# 814 Change Control regarding Bill Address if supplier is providing consolidated bill

There was a question on when this would be included in the Implementation Guide. Since New Jersey will be reviewing the transactions later this month, it will be added to the version that New Jersey will be reviewing.

# PECO raised question on Supplier use of 17/18 code for Cancel/Rebills

PECO still has suppliers that are not using the 17 and 18 code, and asked if there was an established compliance date for those suppliers. It was discussed that PECO should discuss the specifics with George Behr of Intellimark. They will discuss with the suppliers in question, and possibly make a recommendation to the PUC.

(Carryover item) Discuss testing processes in regards to the 7/13/2000 PAPUC order on EDI Internet Plan

There is a currently a pre-requisite for suppliers to be Level 2 certified prior to testing the Internet protocol. With the Order stating all new market entrants must use Internet. It was agreed that for future new entrants testing of the Internet Protocol will be done in conjunction Level 2 testing.

Action Item: The Internet Plan and Test Plan need to be reviewed and updated (George Behr is taking the lead on this).

# (Carryover item) Updates to the Revised Plan (notes from prior meeting)

A question was raised regarding when the change to have EGS billers have their bill print reviewed by BCS will be effective. This is an outstanding item to be added to the Revised Plan.

Changes relating to the Internet EDI Order will also be incorporated in the Revised Plan

Action Item: The changes to the Revised Plan should be published for review.

Next EDI Over Internet Call

None currently scheduled.

Next CDS Subteam Meeting

None are planned until October 2000.

# Next Competitive Metering Meeting

Next Competitive Metering meeting is scheduled for Wednesday, August 23, 2000 at Peco headquarters at 9:30.

# Next Supplier Consolidated Billing Call

None currently scheduled.

## Next EDEWG Call

Next conference call is scheduled for Thursday, 8/17/2000 at 2:00 pm on (717) 901-0620.