EDEWG Conference Call 3/10/2005

Utilities:  Allegheny Power, PECO, First Energy (Met-Ed, Penelec, & Penn Power), and PPL

Suppliers/Service Providers: Green Mountain, ESG, Dominion Retail, First Energy Services, PPL Solutions, Reliant, Electric America, 8760, and UGI Energy Services

Other:  PUC

Agenda:

1.   EDI Change Control #42

2.   Status of EDEWG Outstanding Issues list

- Address review of EDI Implementation Guidelines

- Status of updated EDEWG Revised Plan

Meeting Notes:

- EDEWG EDI Change Control Request #42

As an action item from the January EDEWG call, Duquesne Light Co. (DLCO) submitted EDI Change Control #42 to the EDEWG.  This change was to clarify the use of the Capacity and Transmission Contribution/Obligation within the EDI 814E, 814C, and 814R.

During the February call, the EDEWG discussed the validity of the change and a poll of PA EDC’s was taken to see if any utility still classifies the AMT*KC & AMT*KZ segments as “Obligation”.  A few utilities requested time to verify their systems.  An action item was established for all PA EDC’s to provide Sandra Rice with how their system processes the AMT*KC & AMT*KZ, using Contribution or Obligation.

Today’s update from Sandra Rice stated she received positive feedback for Change Control #42 from all utilities except UGI whom did not respond to her inquiry.  UGI was not on the call.  Sandra would follow up with UGI and if they did not object to Change Control #42, the EDEWG would consider the change approved.

- Status of EDEWG Open Issues List

Brandon Siegel met with Tom Lockner on Tuesday, March 8, 2005 to review suggestions from PPL Solutions.  A draft list was created and submitted to the EDEWG leadership for review.  The EDEWG leadership will meet on Tuesday March 15, 2005 to finalize the list for the main EDEWG to review.

Item remains open and will on the agenda for the April conference call.

3.  Address review of EDI Implementation Guidelines

One item on the EDEWG Open Issues List is to perform a review of the Pennsylvania portions of the EDI Implementation Guidelines.  This review was called by the EDEWG leadership be performed in conjunction with reviews currently underway in New Jersey and Maryland.

Brandon Siegel recommended the EDEWG have volunteers review and redline specific transaction sets.  It was also suggested the EDEWG focus on the 814 transaction set before moving onto the billing transactions.

Deadlines have yet to be determined by the EDEWG.  However, Brandon committed to have the 814 Enrollment complete and sent to Diane Goff prior to the next New Jersey EDI call.

It was suggested that each EDC be assigned a transaction set to review.  The EDEWG leadership requested volunteers for the 814 Reinstatement and Drop transactions.  No volunteers came forward during the call.

| Transaction Set | Reviewed by | Tentative Deadline |
| --- | --- | --- |
| 814 Enrollment | Brandon Siegel | March 25th |
| 814 Change | Sandra Rice | TBD |
| 814 Notice of Intent to Drop | Chris Navadauskas | TBD |
| 814 Reinstatement | TBD | TBD |
| 814 Drop | TBD | TBD |

Item remains open and will be on the agenda for the April conference call.

4.   Status of Revised Plan

Version 2.5 of the Revised Plan was filed with the Commission this week.  Brandon mailed the document and cover letter to Mr. James McNulty.

Also included with the package was the filing of the 2003/2004 EDEWG Internet ET/EDM Report.

Next Conference Call:

The next conference call is scheduled for Thursday, April 7, 2005 at 2:00 PM ET. To participate, call 717 901-0630.

PLEASE NOTE, the EDEWG dial in number has been changed and will remain until further notice.