EDEWG Conference Call 9/4/2008

Utilities:  Allegheny Power, Duquesne Light Company, First Energy Services (MetEd Penelec, & Penn Power), PECO, PPL Electric Utilities, and UGI Utilities

Suppliers/Service Providers: Energy Services Group, Vertex Outsourcing, UGI Energy Services, Commerce Energy, Suez Energy, Dominion Retail, and First Energy Services

Other:  PUC

Agenda:

- Introductions

- Capacity and Transmission Contribution (EDI Change Control 49)

- Historical Interval Usage (EDI Change Control 50)

- PECO 867 Final, 810, 824 (EDI Change Control 51)

- Timing for Advance Notice of Intent to Drop 814 (Duquesne Light)

- Updates to PA Internet EDI Plan

- Standardized Eligible Customer List Format

- Other Business

- Next Meeting

Meeting Notes:

1.  Introductions

George Behr, Energy Services Group (Service Provider & Supplier Co-Chair) introduced the EDEWG leadership and commenced roll call.

2.  Capacity and Transmission Contribution in 867HU ( EDI Change Control 49)

As of the August meeting, three EDCs did not provide Capacity & Transmission Contribution segments in the 867HU transaction.  Allegheny Power and UGI reported they began providing these segments in August.  PECO Energy anticipates this change being live by end of 2Q 2009.  EDI Change Control 49 was formally motioned and approved by the EDEWG.  The change will be updated in the Implementation Guideline during the next version.

3.  Historical Interval Usage (EDI Change Control 50)

Brandon Siegel, EDI Change Control Manager, distributed the updated EDI Change Control 50 & redlined IG to the list server on August 21st.  PECO Energy requested to have their company removed from the red line IG.  Brandon Siegel will remove PECO in the Change Control & IG.  EDI Change Control 50 was formally motioned and approved by the EDEWG.  The redlined IG will be merged into the master set of Implementation Guidelines during the next version.

4.  PECO Billing System – 867 Final (Change Control 51)

PECO Energy has adopted a work around process and withdraws EDI Change Control 51

5.  Timing for Duquesne Light Advance Notice of Intent to Drop 814

Per Order from the Commission, Duquesne was "directed to open discussions through EDEWG on the timing process for providing EDI 814 notice of intent to drop and prepare and EDI change control request as appropriate."   Currently as per DLCo’s POR program, the 814ND is sent 7-10 days prior to the actual 814 Drop.

As a follow up from the August discussion, Patti Weiss (Duquesne Light Company) stated the original EGS quoting the PUC order has subsequently agreed the 7-10 day timeline is acceptable.  DLCo requests the PUC poll the EGS and Service Providers via the list server requesting comments to the 814ND timeline.  Comments will be discussed during the October meeting.

6.  Update of Internet EDI Plan

No update available, will review during the October meeting.

7.  Standardized Eligible Customer List Format

No update available, will review during the October meeting.

8.  Other New Business

Annunciata Marino stated the EDEWG Revised Plan is tentatively scheduled to be presented to the Commission during the September 25th Public Meeting.  Any EDEWG member is welcome to attend the meeting.

7.  Next Meeting

The next regular meeting is scheduled for October 2nd, 2008 at 2PM ET.