EDEWG Conference Call 02/05/2008

Roll Call:

Utilities:

| Allegheny Power, |  | X |
| --- | --- | --- |
| Duquesne Light Company, |  | X |
| First Energy Services (MetEd Penelec, & Penn Power), |  | X |
| PECO, |  | X |
| PPL Electric Utilities, |  | X |
| UGI Utilities |  | X |

Suppliers/Service Providers:

| Vertex Business Services |  |  |
| --- | --- | --- |
| Energy Services Group, |  | X |
| EC-Power, |  |  |
| Dominion Retail |  | X |
| UGI Energy Services, |  | X |
| 8760 |  |  |
| Commerce Energy |  |  |
| PPL Solutions |  | X |
| Sempra Energy |  |  |
| FE Solutions |  | X |
| Suez Energy |  | X |
| Exelon Energy |  | X |
| Integra Energy |  | X |

Other:  PUC

Agenda:

February 5, 2009 at 2:00 pm ET

*Call-in number 717-901-0630

Agenda:

- Introductions

- EDC Implementation Status 867HU Change Request #49

- Eligible Customer List Review

- EDI Test Plan (latest version 1998-1999)

- Annual EDEWG Plan Update

- New Business

- Next Meeting

Meeting Notes:

- Introductions

- EDC Implementation Status 867HU Change Request #49

The PUC asked EDCs for an update on implementation of the 867HU Change Request #49 that EDEWG approved Sept. 4, 2008.  Allegheny Power explained that CR #49 adds PJM determinants KC and KZ for capacity and transmission obligations.  CR #49 notes that all but three PJM EDCs already provide this data as of June 5, 2008, that AP and UGI will provide by the end of August and that PECO will provide by 2Q 2009.

Allegheny Power, Duquesne Light, PPL and UGI reported that CR#49 has been implemented.  First Energy and PECO reported no implementation for CR #49.  First Energy added that CR #49 is not calculated for Penn Power and will be implemented for MetEd and Penelec mid-summer 2009 at the earliest.  First Energy will review its backlog and inform EDEWG of its target date.  PECO reported implementation of CR#49 on June 30, 2009, which will also coincide with implementations of CR #52, CR #53 and CR #54.

- Eligible Customer List Review

No progress to report.

- EDI Test Plan (latest version 1998-1999)

No progress to report.  Annunciata conveyed a message from Brandon that a subgroup meeting will be scheduled prior to the March EDEWG call.

- Annual EDEWG Plan Update.

No progress to report.  George noted that Brandon has taken the lead on this item.

- New Business

No progress to report on CR #52, #53 and #54.

- Next Meeting.  The next meeting will be scheduled at 2:00 pm ET Thursday March 5.