# Regular Monthly Meeting – 11/9/2023

Utilities:   Duquesne Light Company, First Energy, PECO, PPL

Suppliers/Service Providers:  Big Data Energy Services, Clean Choice Energy, Constellation, Customized Energy Solutions, Earth Etch, Energy Services Group, IGS Energy, Inspire Energy, Intelometry, NRG, SFE Energy, Shell Energy, Vertex One, Vistra Energy, WGL Energy

Other:  None

Meeting Notes:

## Introductions & Roll Call

Brandon Siegel, Intelometry (Secretary/Change Control Manager) commenced roll call.  Monica Neibert (Supplier Co-Chari) facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair)

## Approve prior Meeting Minutes

The prior meeting minutes were approved without revision.

## PECO Energy – CIS Upgrade

PECO provided an update on the planned CIS replacement from current system to CC&B impacting both electric and gas customers.

- Target 1/16/2024 – this was changed to 2/20/2024 (President’s Day Weekend) after the EDEWG meeting.

- Webinar originally scheduled for 11/15/2024 was cancelled, new date TBD.

## EDI Change Control 170 – 814ND PA Notes Update (PECO)

Billy Egan (PECO) reviewed his request to update the PA Notes section of the EDI 814 Notice of Intent to Drop.   This change is admin in nature and due to their upcoming CIS upgrade.   EDEWG did not have any objection and approved for incorporation into next revision update to the EDI IGs.

## FirstEnergy Gentran Upgrade

FirstEnergy will be updating their current Gentran platform, no EDI changes are planned, only software upgrade.   Plan is to resume cutover week of 11/17/2024.   FirstEnergy communicating directly with EDI vendors / Suppliers.

## Historical Usage / Historical Interval Usage Matrix for Pennsylvania (IGS Energy)

Tracie Gaetano (IGS) requested the PJM states provide a matrix similar to what Ohio did last summer that provides a detailed list of each utilities’ process for handling HU/HIU requests and the associated responses.   PA completed the matrix with all utilities input.

Brandon Siegel stated he will have EDI CC ready for the December meeting.

## Duquesne Light EDI Issues

Suppliers have reported multiple EDI Issues with DLC.  Jenna from utility provided update on each item…

- EDI 824 (IGS Energy) – Invalid OTI03 in response to 810 (BIG05 instead of BIG02)

  - Resolved on September 1st.

- EDI 814C (Big Data Energy) – bill type change from Rate Ready to Bill Ready (requiring REF*RB)

  - Code change required, pending development

- EDI 814C (Intelometry) – REF*45 (old account number) missing

  - Code change required, pending development

  - Impact limited to Rate Change scenario

- EDI 867MU (Intelometry) – PTD*PM loop missing required values for K3 UOM (REF*MG, DTM*150, DTM*151)

  - Under IT review

- EDI 867HIU (Intelometry) – invalid DST format, spring and fall

  - Testing in QA

## New Business

Cheryl Oehler (PPL) provided an update on two billing issues…

- September 2023 – Approx 5100 EDI 867IU transactions were missing intervals.   Issue fixed, accounts rebilled, roughly 50 remain pending.

- Rolling 10 Day Report (Web portal) – has been a challenge due to performance issues, IT continues working on the item.

## Next Meeting

The next regular monthly meeting will be held Thursday, December 14th at 2PM ET.