# Regular Monthly Meeting – 1/11/2024

Utilities:   Citizens Electric, Duquesne Light Company, First Energy, PECO, PPL, UGI

Suppliers/Service Providers:  AEP Energy, Ambit, American Power and Gas, Big Data Energy Services, Clean Choice Energy, Customized Energy Solutions, Earth Etch, Energy Harbor, ESG, IGS Energy, Inspire Energy, Intelometry, NRG Energy, SFE Energy, Shell Energy, Spark Energy, Vertex One, Vistra Energy, WGL Energy

Other:  Jeff McCracken (PAPUC Staff), Lee Yalcin (PAPUC Staff)

Meeting Notes:

## Introductions & Roll Call

Brandon Siegel, Intelometry (Secretary/Change Control Manager) commenced roll call and Monica Neibert, ESG (Supplier Co-Chair) facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair), Jeff McCracken (PAPUC Staff)

## Approve prior Meeting Minutes

The prior meeting minutes were approved without revision.

## PECO Energy – CIS Upgrade

PECO provided status update...

- Target 2/20/2024 (President’s Day Weekend)

- PECO SalesForce site provides all documentation regarding their CIS Upgrade

- Short discussion on Storm Impact to go-live.   PECO stated if Storm flag is ‘up’, the go-live will be delayed and more information will be provided by PECO.

## FirstEnergy Gentran Upgrade

FirstEnergy will be updating their current Gentran platform, no EDI changes are planned, only software upgrade.   Project is paused until FE can meet with vendor.

## Historical Usage / Historical Interval Usage Matrix for Pennsylvania (IGS Energy)

Tracie Gaetano (IGS) requested the PJM states provide a matrix similar to what Ohio did last summer that provides a detailed list of each utilities’ process for handling HU/HIU requests and the associated responses.   PA completed the matrix with all utilities input.

Brandon Siegel working on EDI CC.

## Annual Version Update to Regional EDI Implementation Guidelines

Brandon Siegel (Intelometry) is targeting late January to mid/February for completion of redlines.

## 2024 EDEWG Leadership / Open Nomination Period

Brandon Siegel (Intelometry) stated the nomination period is open for EDEWG Leadership positions of Co-Chair, Supplier and Secretary / Change Control Manager.  No nominations received via email, it was nominated to keep existing Leadership, both Monica and Brandon accepted and will continue roles through 2024.

## EDI Change Control 171 (Duquesne Light) – Remove REF*9V from EDI 810LDC

Brandon Siegel briefed the group on EDI CC 171 where DLC stated they no longer require the REF*9V as they always remit on actual dollars.   EDEWG reviewed and approved EDI CC 171 without revision for incorporation into next version update of the IGs.

## Duquesne Light EDI Issues

Suppliers have reported multiple EDI Issues with DLC.  Jenna from utility provided update on each item…

- EDI 814C (Big Data Energy) – bill type change from Rate Ready to Bill Ready (requiring REF*RB)

  - Complete, pending deployment

- EDI 814C (Intelometry) – REF*45 (old account number) missing

  - Impact limited to Rate Change scenario w/ SA ID change

  - Workaround in place, IT change pending

- EDI 867HIU (Intelometry) – invalid DST format, spring, and fall

  - Testing complete, in validation

## FirstEnergy Issue/Request

Brandon Siegel (Intelometry) provided two items for FirstEnergy…

- EDI 867MU (Intelometry) – PTD*PM loop missing required values for K3 UOM (REF*MG, DTM*150, DTM*151)

  - Two separate defects being addressed.

- Sync List Data – Vistra requested ability to provide sync lists earlier in the month.   Short discussion and group agreed it would be of benefit.   FirstEnergy stated this would be an IT resource constraint.

## New Business - NONE

## Next Meeting

The next regular monthly meeting will be held Thursday, February 1st at 2PM ET.