# Regular Monthly Meeting – 3/7/2024

Utilities:   Duquesne Light Company, First Energy, PECO, PPL, UGI

Suppliers/Service Providers:  AEP Energy, Agway Energy, Big Data Energy Services, Customized Energy Services, Earth Etch, Energy Harbor, Engie, ESG, Fluent Energy, Hansen, IGS Energy, Intelometry, Inspire Energy, NRG Energy, SFE Energy, Shell Energy, Vertex One, Vistra Energy, WGL Energy

Other:  Lee Yalcin (PAPUC Staff)

Meeting Notes:

## Introductions & Roll Call

Brandon Siegel, Intelometry (Secretary/Change Control Manager) commenced roll call and Monica Neibert, ESG (Supplier Co-Chair) facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair), Lee Yalcin (PAPUC Staff)

## Approve prior Meeting Minutes

The prior meeting minutes were approved without revision.

## PECO Energy – CIS Upgrade to CC&B

Sue Scheetz (PECO) provided status update…

- Transaction processing slow at times, gaining stability.

- Bill Windows moved from 3 to 6 days, hot fix on 3/6/24

- 824NCC – issuing Cancel/Rebills for impacted Choice IDs

- 824FRF – mostly w/Gas and on Final Bills.  Supplier to bill as dual or ask PECO to fix.

- Legacy Acct Number to Choice ID

  - ECL & ROI lists updated 3/6/24

  - Accepting Salesforce cases for one off Choice ID requests

Please continue to report issues via Salesforce.  PECO IT is 24/7 through hyper care period.   PECO appreciates everyone’s patience and cooperation.

## FirstEnergy Gentran Upgrade

FirstEnergy will be updating their current Gentran platform, no EDI changes are planned, only software upgrade.   Project is paused until FE can meet with vendor.

## Historical Usage / Historical Interval Usage Matrix for Pennsylvania (IGS Energy)

Tracie Gaetano (IGS) requested the PJM states provide a matrix similar to what Ohio did last summer that provides a detailed list of each utilities’ process for handling HU/HIU requests and the associated responses.   PA completed the matrix with all utilities input.

Brandon Siegel submitted EDI Change Control 172 for HU/HIU Matrix.   EDEWG approved without revision.  CC172 already incorporated into Annual Redline of Regional EDI IGs.

## Annual Version Update to Regional EDI Implementation Guidelines

Brandon Siegel distributed redlines to region on 2/28/2024.   Target for EDEWG to approve during April meeting.

## Duquesne Light EDI Issues

Suppliers have reported multiple EDI Issues with DLC.  Jenna from utility provided update on each item…

- EDI 867HIU (Intelometry) – PM loop missing K3

  - IT Investigating

- EDI 867HIU (Intelometry) - invalid DST format, spring, and fall

  - Testing complete, deploy target Spring 2024

- EDI 867 HIU (Intelometry) – duplicate reading / invalid service period format

  - IT Investigating

- EDI 824 (Vistra) – not sending for instances where DLC cannot process 810

  - IT Investigating

## FirstEnergy Issue/Request

Brandon Siegel (Intelometry) provided two items for FirstEnergy…

- EDI 867IU (Intelometry) – DTM*328 Interval Increment / Separate Looping by Interval Increment

  - Fix included in 2Q24 transport (target June 2024)

- EDI 867IU (Intelometry) – Invalid DST format

  - IT investigating

## New Business

PECO – Sue Scheetz:  Will be submitting EDI CC to EDEWG for 867HU (REF*AN*PARENTHOST)

## Next Meeting

The next regular monthly meeting will be held Thursday, April 4th at 2PM ET.