# Regular Monthly Meeting – 4/4/2024

Utilities:   Citizens Electric, Duquesne Light Company, First Energy, PECO, PPL, UGI

Suppliers/Service Providers:  AEP Energy, Agway Energy, American Power and Gas, Big Data Energy Services, Customized Energy Services, Earth Etch, Energy Harbor, ESG, Fluent Energy, Hansen, IGS Energy, Inspire Energy, M Power Energy, NRG Energy, SFE Energy, Vertex One, Vistra Energy, WGL Energy

Other:  None

Meeting Notes:

## Introductions & Roll Call

Monica Neibert, ESG (Supplier Co-Chair) commended roll call and facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair)

## Approve prior Meeting Minutes

The prior meeting minutes were approved without revision.

## PECO Energy – CIS Upgrade to CC&B

Sue Scheetz (PECO) provided status update…

- PECO continues to send out bulletin updates on issues.

  - Please continue to report issues via Salesforce

- Issue Review

  - 824 for NCC - 867s generated but not transmitted so no 810s received and system closed bill window. 867s then sent and cancel/rebills backlog.  Ask suppliers to bill during next bill window

  - 824 3/13-3/29 elec only. NCC and DIS only sent. If 810 sent before bill window and received NCC likely something else wrong with the 810. Review and resubmit during next bill window.

  - Pending active accounts missing bill cycle segment on enroll response. Open salesforce and when account goes active can provide bill cycle

  - 824 missing OTI03 element (trans ref #) - specific scenario with multiple suppliers in a bill period. To be worked

  - Multiple supplier charges billed. If more than 1 810 for same xref in same batch file system was not rejecting and customer was double billed. Actively being worked on.

  - Switch letters from and to supplier both had to supplier in from and to.

  - Future PLC value - HIU incorrect. HU was corrected.

  - EDI 810LDC - one supplier using state tax TXI as informational. Defect logged for printing on customer bill and sums into bill. Requested supplier stop sending the state tax segment

  - 867IU Duplicate 0130 & 200 - corrections made for DST issues in MDM system.  Handful of customers in specific scenarios like meter exchange that are still incorrect. Defect logged. Held IU trans for DST issues for about a week until corrected and released a few at a time and caught up.

  - Smaller one-off items also being worked on.

- Questions…

  - Is bill window extended from 3 - 6 day still in place. Yes, and is reflected in 867.

  - 867s from legacy as recently as 3/10. Known additional instance?

    - Vistra will submit via Salesforce

  - Any update on Std Off program?  Just reopened. Manually transfer referral files. Files are posted to success. Resumed Monday and notified suppliers.

- EDI Change Control 173 – 867HU:  PECO support of REF*AN*PARENTHOST

  - Updates REF02 to indicate which are supported by PECO

- EDI Change Control 174 – 810LDC:  SAC13 required for PECO

  - Required update for PECO.   3 Suppliers were not sending resulting in charges not printing on bill.   PECO EDI provider is populating if not sent based on ITD.

  - EDEWG approved without revision.

## FirstEnergy Gentran Upgrade

FirstEnergy will be updating their current Gentran platform, no EDI changes are planned, only software upgrade.   Builds in progress, testing ongoing.  No ETA yet.

## Historical Usage / Historical Interval Usage Matrix for Pennsylvania (IGS Energy)

Tracie Gaetano (IGS) requested the PJM states provide a matrix similar to what Ohio did last summer that provides a detailed list of each utilities’ process for handling HU/HIU requests and the associated responses.   PA completed the matrix with all utilities input.

Brandon Siegel submitted EDI Change Control 172 for HU/HIU Matrix.   EDEWG approved without revision.  CC172 already incorporated into Annual Redline of Regional EDI IGs.

## Annual Version Update to Regional EDI Implementation Guidelines

Brandon Siegel distributed redlines to region on 2/28/2024.   EDEWG approved for PA.

## Duquesne Light EDI Issues

Suppliers have reported multiple EDI Issues with DLC.  Jenna from utility provided update on each item…

- EDI 867HIU (Intelometry) – PM loop missing K3

  - IT Investigating

- EDI 867HIU (Intelometry) - invalid DST format, spring, and fall

  - Testing complete, deploy target Spring 2024

- EDI 867 HIU (Intelometry) – duplicate reading / invalid service period format

  - IT Investigating

- EDI 824 (Vistra) – not sending for instances where DLC cannot process 810

  - IT Investigating

## FirstEnergy Issue/Request

Brandon Siegel (Intelometry) provided two items for FirstEnergy…

- EDI 867IU (Intelometry) – DTM*328 Interval Increment / Separate Looping by Interval Increment

  - Fix included in 2Q24 transport (target June 2024)

- EDI 867IU (Intelometry) – Invalid DST format

  - IT investigating

## New Business - NONE

## Next Meeting

The next regular monthly meeting will be held Thursday, May 2nd at 2PM ET.