# Regular Monthly Meeting – 5/2/2024

Utilities:   Citizens Electric, Duquesne Light Company, First Energy, PECO, PPL, UGI

Suppliers/Service Providers:  AEP Energy, Agway Energy, Big Data Energy Services, Clean Choice Energy, Constellation Energy, Customized Energy Services, Earth Etch, Engie, ESG, Fluent Energy, Hansen, IGS Energy, Inspire Energy, Intelometry, Just Energy, NRG Energy, SFE Energy, Vertex One

Other:  Jeff McCracken (PUC Staff)

Meeting Notes:

## Introductions & Roll Call

Monica Neibert, ESG (Supplier Co-Chair) commended roll call and facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair)

## Approve prior Meeting Minutes

The prior meeting minutes were approved without revision.

## PECO Energy – CIS Upgrade to CC&B

Sue Scheetz (PECO) provided status update…

- PECO continues to send out bulletin updates on issues.

  - Please continue to report issues via Salesforce

- Issue Review

  - 814 Enrollment - Pending active accounts missing bill cycle segment on enroll response. Open salesforce and when account goes active can provide bill cycle.  Fix in work.

  - 824 missing OTI03 element (trans ref #) - specific scenario with multiple suppliers in a bill period. Target fix 5/4/24

  - Switch letters from and to supplier both had to supplier in from and to.  Fix in work.

  - 867 Bill On Supplier Switch (BOSS) – Cancel/Rebill performed, fix in work.

  - 814 Drop (EB3) – fix in work

- EDI Change Control 173 – 867HU:  PECO support of REF*AN*PARENTHOST

  - Updates REF02 to indicate which are supported by PECO

  - EDEWG approved without revision.

## Annual Version Update to Regional EDI Implementation Guidelines

Brandon Siegel distributed final version.   This does NOT include EDI CC 173/174.

## Duquesne Light EDI Issues

Suppliers have reported multiple EDI Issues with DLC.  Jenna from utility provided update on each item…

- EDI 867HIU (Intelometry) – PM loop missing K3

  - IT Investigating

- EDI 867HIU (Intelometry) - invalid DST format, spring, and fall

  - Testing complete, deploy target 5/17

- EDI 867 HIU (Intelometry) – duplicate reading / invalid service period format

  - IT Investigating

- EDI 824 (Vistra) – not sending for instances where DLC cannot process 810

  - Met with Vistra, IT in work.

## FirstEnergy Issue/Request

Brandon Siegel (Intelometry) provided two items for FirstEnergy…

- EDI 867IU (Intelometry) – DTM*328 Interval Increment / Separate Looping by Interval Increment

  - Fix included in 2Q24 transport (target 6/14)

- EDI 867IU (Intelometry) – Invalid DST format

  - IT investigating

- EDI 814C (Vistra) – sending REF*AN, IG says Not Used.

  - FE is sending, will work with Brandon Siegel introduce CC to update IG.

## FirstEnergy Gentran Upgrade

FirstEnergy will resume Gentran migrations to WebMethods in June.   FE will contact EGS / Service Providers directly to schedule.

## New Business - NONE

## Next Meeting

The next regular monthly meeting will be held Thursday, June 6th @ 2PM ET.