# Regular Monthly Meeting – 6/13/2024

Utilities:   Citizens Electric, Duquesne Light Company, First Energy, PECO, PPL, UGI

Suppliers/Service Providers:  AEP Energy, American Power & Gas, Big Data Energy Services, Customized Energy Services, Earth Etch, Engie, ESG, Hansen, IGS Energy, Intelometry, Just Energy, NRG Energy, Shell, Vertex One, Vistra, WGL Energy

Other:  Jeff McCracken (PUC Staff)

Meeting Notes:

## Introductions & Roll Call

Brandon Siegel, Intelometry (Secretary/Change Control Manager) commenced roll call.  Monica Neibert, ESG (Supplier Co-Chair) facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair) and Jeff McCracken (PUC Staff)

## Approve prior Meeting Minutes

The prior meeting minutes were approved without revision.

## PECO Energy – CIS Upgrade to CC&B

Sue Scheetz (PECO) provided status update…

- PECO continues to send out bulletin updates on issues.

  - Please continue to report issues via Salesforce

  - Please add comment when closing / updating ticket in Salesforce

- June Update

  - 867 Bill On Supplier Switch (BOSS) – fixed 6/1.  Clean up continues.  Suppliers ignore 867 Cancel for 867 Original never received.

  - 814 Drop (EB3) – fixed 6/1

  - Legacy Account Number support ends 8/9/2024

## Duquesne Light EDI Issues

Suppliers have reported multiple EDI Issues with DLC.  Jenna from utility provided update on each item…

- EDI 867MU (Intelometry) – PM loop missing K3

  - Fix target 6/28

- EDI 867 HIU (Intelometry) – duplicate reading / invalid service period format

  - IT Investigating

- EDI 824 (Vistra) – not sending for instances where DLC cannot process 810

  - Fix in Dev, target 7/31

## FirstEnergy Issue/Request

Brandon Siegel (Intelometry) provided two items for FirstEnergy…

- EDI 867IU (Intelometry) – DTM*328 Interval Increment / Separate Looping by Interval Increment

  - 3Q24 transport (target 9/13)

- EDI 867IU (Intelometry) – Invalid DST format

  - 3Q24 transport (target 9/13)

- EDI 814C (Vistra) – sending REF*AN, IG says Not Used.

  - FE is sending, will work with Brandon Siegel introduce CC to update IG.

## FirstEnergy Gentran Upgrade

FirstEnergy will resume rolling Gentran migrations in mid/late June.   FE will contact EGS / Service Providers directly to schedule.

## New Business - NONE

## Next Meeting

The next regular monthly meeting will be held Thursday, July 11th @ 2PM ET.