# Regular Monthly Meeting – 7/11/2024

Utilities:   Citizens Electric, Duquesne Light Company, First Energy, PECO, PPL, UGI

Suppliers/Service Providers:  Agway Energy, Big Data Energy Services, Earth Etch, Energy Harbor, Engie, ESG, IGS Energy, Inspire Energy, Just Energy, NRG Energy, SFE Energy, Shell, Vertex One, Vistra, WGL Energy

Other:  Jeff McCracken (PUC Staff), Lee Yalcin (PUC Staff

Meeting Notes:

## Introductions & Roll Call

Monica Neibert, ESG (Supplier Co-Chair) commenced roll call and facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair), Jeff McCracken (PUC Staff), Lee Yalcin (PUC Staff

## Approve prior Meeting Minutes

The prior meeting minutes were approved without revision.   Also distributed July 2023 meeting minutes which were never sent out.

## PECO Energy – CIS Upgrade to CC&B

Joe Nyland (PECO) provided status update…

- July Update

  - No new issues, continue work on account-by-account basis

  - Legacy Account Number support ends 8/9/2024

## FirstEnergy Gentran Upgrade

FirstEnergy resumed migrations week of 6/17.   Target completion end of September.

## Duquesne Light EDI Issues

Suppliers have reported multiple EDI Issues with DLC.  Jenna from utility provided update on each item…

- EDI 867MU (Intelometry) – PM loop missing K3

  - Fixed 6/28

- EDI 867 HIU (Intelometry) – duplicate reading / invalid service period format

  - IT Investigating

- EDI 824 (Vistra) – not sending for instances where DLC cannot process 810

  - DLC looking for additional examples, will contract Vistra

## FirstEnergy Issue/Request

Brandon Siegel (Intelometry) provided two items for FirstEnergy…

- EDI 867IU (Intelometry) – DTM*328 Interval Increment / Separate Looping by Interval Increment

  - 3Q24 transport (target 9/13)

- EDI 867IU (Intelometry) – Invalid DST format

  - 3Q24 transport (target 9/13)

- EDI 814C (Vistra) – sending REF*AN, IG says Not Used.

  - EDI Change Control 175

## New Business - NONE

## Next Meeting

The next regular monthly meeting will be held August, 1st @ 2PM ET.