# Regular Monthly Meeting – 9/5/2024

Utilities:   Duquesne Light Company, First Energy, PECO, PPL, UGI

Suppliers/Service Providers:  Big Data Energy Services, Clean Choice Energy, Customized Energy Services, Earth Etch, Energy Harbor, Engie, ESG, IGS Energy, Inspire Energy, Just Energy, NRG Energy, Shell, Vertex One, Vistra, WGL Energy

Other:  Jeff McCracken (PUC Staff), Lee Yalcin (PUC Staff

Meeting Notes:

## Introductions & Roll Call

Brandon Siegel, Intelometry (Secretary/Change Control Manager) commenced roll call and Monica Neibert, ESG (Supplier Co-Chair) facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair), Jeff McCracken (PUC Staff), Lee Yalcin (PUC Staff

## Approve prior Meeting Minutes

The prior meeting minutes were approved without revision.

## EDI Change Control 176 - PECO Energy – 814D:  Add D01 to REF*1P

Sue Scheetz (PECO) presented EDI CC 176 which adds new drop reason code of D01 (Supplier Default) to the REF*1P of the EDI 814 Drop.   EDEWG approved without revision for incorporation into next version update of regional EDI guidelines.

## FirstEnergy Gentran Upgrade

Mary Beth (FirstEnergy) provided update, migrations continue, on track for rarget completion end of October.

## Duquesne Light EDI Issues

Suppliers have reported multiple EDI Issues with DLC.  Jenna from utility provided update on each item…

- EDI 867 HIU (Intelometry) – duplicate reading / invalid service period format

  - Fix in QA, target 9/20

- EDI 810 / EDI 824 (Vistra) – no EDI 824 when unable to process EDI 810

  - Fixed 7/26

## FirstEnergy Issue/Request

Brandon Siegel (Intelometry) provided two items for FirstEnergy…

- EDI 867IU (Intelometry) – DTM*328 Interval Increment / Separate Looping by Interval Increment

  - 3Q24 transport (target 9/13)

- EDI 814C (Vistra) – sending REF*AN, IG says Not Used.

  - EDI Change Control 175v2 – Brandon Siegel (Intelometry) presented EDI CC 175 which updates the REF*AN of the EDI 814 Change for FirstEnergy use.   EDEWG approved CC 175 without revision for incorporation into next version update of regional EDI guidelines.

## New Business - NONE

## Next Meeting

The next regular monthly meeting will be held October, 3rd @ 2PM ET.