# Regular Monthly Meeting – 12/5/2024

Utilities:   Citizens Electric, Duquesne Light Company, First Energy, UGI

Suppliers/Service Providers:  American Power & Gas, Big Data Energy Services, Constellation, Customized Energy Services, Earth Etch, Engie, ESG, Fluent Energy, Hansen, IGS Energy, Inspire Energy, Intelometry, Just Energy, Shell, Vertex One, Vistra

Other:  Lee Yalcin (PUC Staff), Katie Liddell (PUC Staff)

Meeting Notes:

## Introductions & Roll Call

Brandon Siegel (Intelometry) commenced roll call.  Monica Neibert, ESG (Supplier Co-Chair) facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair), Lee Yalcin (PUC Staff)

## Approve prior Meeting Minutes

The prior meeting minutes were approved without revision.

## FirstEnergy Gentran Upgrade

Regular partner migrations complete.  Working on customer EDI migrations, on track for December completion.

## EDI Change Control 177 - DLC – 814ND:  Remove support for ESP to LDC transaction

EDI CC 177 removes DLC support of ESP to LDC 814ND transaction.   EDEWG reviewed, discussed and approved for incorporation into next version update to the IGs.

## Duquesne Light EDI Issues

Suppliers have reported multiple EDI Issues with DLC.  Jenna from utility provided update on each item…

- EDI 867 HIU (Intelometry) – duplicate reading / invalid service period format

  - Target 12/6

- EDI 814 Transactions sent to DLC do not receive 997FA or 814 Response

  - Has also impacted UCB Bill Ready 810s

  - DLC aware of issue, will escalate

## PPL – Supplier sending invalid EDI transactions

PPL reports AEP Energy sending EDI 814 Reinstatement request to PPL.   These are invalid in PA from Supplier to Utility.  Transactions causing significant batch processing issues at PPL.  Other EDCs were not aware of issue, they likely ignore during processing.   PPL repeatedly requests AEP to cease yet these continue.  Recommendation for PPL to apply filter or to ignore transactions.   AEP Energy was not present on the call.   Will follow up during January meeting.

## Annual Version Update to Regional EDI Implementation Guidelines

Brandon Siegel reported target of mid/late January for redline update to be distributed across the regional EDI working groups

## New Business - NONE

## Next Meeting

The next regular monthly meeting will be held January, 9th  @ 2PM ET.