# Regular Monthly Meeting – 1/9/2025

Utilities:   Citizens Electric, Duquesne Light Company, First Energy, PPL, UGI

Suppliers/Service Providers:  Agway Energy, Big Data Energy Services, Clean Choice Energy, Customized Energy Services, Earth Etch, Engie, ESG, Fluent Energy, Hansen, IGS Energy, Inspire Energy, Intelometry, SFE Energy, UGI Energy Services, Vertex One, Vistra, WGL Energy

Other:  Lee Yalcin (PUC Staff), Jeff McCracken (PUC Staff)

Meeting Notes:

## Introductions & Roll Call

Brandon Siegel (Intelometry) commenced roll call.  Monica Neibert, ESG (Supplier Co-Chair) facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair), Lee Yalcin & Jeff McCracken (PUC Staff)

## Approve prior Meeting Minutes

The prior meeting minutes were approved without revision.

## EDI Change Control Administration

The updated EDI Change Control list and approved EDI CC 177 are included in this meeting’s agenda email.

## FirstEnergy Gentran Upgrade

Regular partner migrations complete.  Working on customer EDI migrations, on track for early/mid-February.

## Duquesne Light EDI Issues

Suppliers have reported multiple EDI Issues with DLC.  Jenna from utility provided update on each item…

- EDI 867 HIU (Intelometry) – duplicate reading / invalid service period format

  - Implemented 12/8/2024

- EDI 814 Transactions sent to DLC do not receive 997FA or Response (impacts 810BR & 814s)

  - DLC put process to identify issue files and manually process daily

  - System issue fix pending for suspended files

  - Suppliers pls notify DLC_SSC with any additional occurrences, include ISA/GS control numbers.

## PECO EDI Issues

Multiple open EDI issues remain at PECO, Nadine Tillman provided update…

- EDI 824NCC – Bill Ready 810s accepted but not billed to customers

  - PECO significantly reduced number of impacted accounts

  - Issue appears when multiple 810s sent in open bill window

  - Workaround in place, PECO continues to send weekly reports to Suppliers

  - Fix remains TBD

- EDI 867HU – transactions from 12/15 to 12/31 contain incorrect future PLC values

  - Fixed 1/3/25, suppliers should re-request HU to obtain correct values

- EDI 867HIU – invalid format in FG loop (DTM007 format, missing REFNH/REFPR

  - Defects opened at PECO, no ETA on fix

- Supplier reported PECO is accepting 814 with Legacy Account numbers, sending New CIS customer number on Response & following 867s.

  - PECO stated Suppliers should not be sending Legacy Account numbers

- SFE Energy reported PECO is rejected 814 Enrollments for inactive account when present on sync list.

## PPL – Supplier sending invalid EDI transactions

PPL reports AEP Energy sending EDI 814 Reinstatement request to PPL.   These are invalid in PA from Supplier to Utility.  Transactions causing significant batch processing issues at PPL.  Other EDCs were not aware of issue, they likely ignore during processing.   PPL repeatedly requests AEP to cease yet these continue.  Recommendation for PPL to apply filter or to ignore transactions.

- January 2025 Update:  PPL stated no additional transaction received to date.  AEP Energy was not present on the call.   PPL investigating fix to ignore transactions.

## Annual Version Update to Regional EDI Implementation Guidelines

Brandon Siegel reported target of end of January for redline update to be distributed across the regional EDI working groups

## New Business

- EDEWG Leadership – open nominations for Supplier Co-Chair and Secretary/EDI Change Control Manager.  Please send email to leadership with any nominations.

- PPL – new DSP restricts customers on assistance to switch to EGS.  PPL will reject enrollment with CAP code.  Will send EDI 814 Drop for currently served assistance customers.

## Next Meeting

The next regular monthly meeting will be held February, 6th  2025 @ 2PM ET.