# Regular Monthly Meeting – 3/6/2025

Utilities:   Citizens Electric, Duquesne Light Company, First Energy, PECO, PPL, UGI, Wellsboro Electric

Suppliers/Service Providers:  Agway Energy, American Power & Gas, Big Data Energy Services, Constellation, Customized Energy Services, Earth Etch, Engie, ESG, Fluent Energy, Hansen, Hudson, Energy, IGS Energy, Inspire Energy, Intelometry, Just Energy, SFE Energy, Shell Energy, Vertex One, Vistra, WGL Energy

Other:  Lee Yalcin (PUC Staff)

Meeting Notes:

## Introductions & Roll Call

Brandon Siegel, Intelometry (Secretary/Change Control Manager) commenced roll call.  Monica Neibert, ESG (Supplier Co-Chair) facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair), Lee Yalcin (PUC Staff)

## Approve prior Meeting Minutes

The prior meeting minutes were not distributed, will send for February and March meetings.

## FirstEnergy Gentran Upgrade

Regular partner migrations complete.  Working on customer EDI migrations, on track for mid-March completion.

## Duquesne Light EDI Issues

Suppliers have reported multiple EDI Issues with DLC.  Jenna from utility provided update on each item…

- EDI Transactions sent to DLC do not receive 997FA or Response (impacts 810BR & 814s)

  - DLC put process to identify issue files and manually process daily

  - System issue fix pending for suspended files

  - No recurrence, removing from list.

- Reminder – DLC Default Service Plan approved 12/5/2024.  Supplier Standard Offer Program (SOP) ending 5/21/2025.  DLC will send notification.

## PECO EDI Issues

Multiple open EDI issues remain at PECO, Nadine Tillman provided update…

- EDI 824NCC – Bill Ready 810s accepted but not billed to customers

  - Issue appears when multiple 810s sent in open bill window

  - Workaround in place, PECO continues to send weekly reports to Suppliers

  - Fix remains in place as of 2/28/2025

    - Any issues, Suppliers should open Salesforce ticket with PECO

- EDI 867HIU – invalid format in FG loop (DTM007 format, missing REFNH/REFPR, PLC values

  - Fixed 2/7/2025

  - PECO reminds suppliers only 500 total 867HIU transactions are processed per day across all suppliers.

- EDI 814 Enrollment Accept not going on flow (reported by SFE)

  - PECO to review

## Annual Version Update to Regional EDI Implementation Guidelines

The 2025 Redline version updates to Regional EDI Implementation Guidelines were approved for Pennsylvania.  Brandon targets mid/late March to publish final version.

## EDEWG Leadership

No nominations submitted to Leadership.   Both Monica and Brandon agreed to carry on for 2025 calendar year.

## New Business

- None

## Next Meeting

The next regular monthly meeting will be held April 3rd  2025 @ 2PM ET.