# Regular Monthly Meeting – 12/4/2025

Utilities:   Duquesne Light Company, First Energy, PECO, PPL, UGI

Suppliers/Service Providers:  American Power & Gas, Big Data Energy Services, Constellation, Customized Energy Services, Direct Energy, Earth Etch, Engie, ESG, Fluent Energy, Hansen, IGS Energy, Inspire Energy, Intelometry, NRG, Shell Energy, VertexOne, Vistra Energy, WGL Energy

Other:   Lee Yalcin (PUC Staff)

Meeting Notes:

## Introductions & Roll Call

Monica Neibert, ESG (Supplier Co-Chair) commenced roll call and facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair), Lee Yalcin (PUC Staff)

## Approve prior Meeting Minutes

The prior meeting minutes were approved.

## Duquesne Light EDI Issues

Genna Wittman (DLC) provided update…

- EDI 867 Historical Interval Usage (invalid Fall 2024 DST) – prior fix was for IU, applying for HIU.

  - IMPLEMENTED November 28th, 2025

- EDI 810 Bill Ready Loop Format – work in progress.

  - DLC isolated issue, working on how to handle going forward.   No target date.

- EDI 867 Historical Interval Usage w/Net Metering

  - Under IT review

## PECO EDI Issues

PECO provided update…

- 867 billing, cancel/rebill delays.

  - Great strides on reducing number of issues. Expanded staff to address. Continue to provide notifications.

  - Webinar planned sometime for Q1. Notification/Invitation to be sent.

  - Vistra asked when will be stable/normal.  PECO cannot commit to ETA for ‘normal’

## FirstEnergy EDI Issues

- 814/867 Historical Interval Usage – 814 Response w/HIU & no 867HIU sent

  - IMPLEMENTED October 10th, available October 13th, 2025

## Annual Version Update to Regional EDI Implementation Guidelines

Only a single EDI CC in region was approved in 2025 for NJ.   Target end mid-January for redline version of 2026 EDI Implementation Guidelines.

## 2026 EDEWG Leadership Nomination Period is OPEN

The nomination period is open for EDEWG leadership roles of Supplier Co-Chair and Secretary/EDI Change Control Manager.  Please send email to any EDEWG leadership with nominations.

## 2026 Utility EDI Testing Schedules

Please ensure EDI Testing schedules are updated for 2026 and posted to Utility website.

- FirstEnergy – schedules available but do not post, provide upon request.

- PECO – complete and posted to Salesforce

- PPL – posted to website this week

- DLCO – updated last week, will confirm

- UGI – testing upon request, no set schedule

## 2026 EDEWG In Person Meeting

Open discussion about potential in person meeting.   Will discuss more during January 2026 meeting.

## New Business

- None

## Next Meeting

The next regular monthly meeting will be held January 8th, 2026 @ 2PM ET.