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Regular Monthly Meeting – 6/11/2026

Utilities:   Duquesne Light Company, First Energy, PECO, PPL, UGI

Suppliers/Service Providers:  AP Gas & Electric, Arctrade, Big Data Management Services, Constellation, Engie, ESG, Fluent Energy, Hansen, Hudson Energy, IGS Energy, Intelometry, Systrends, VertexOne, Vistra Energy, WGL Energy

Other:   Jeff McCracken (PUC Staff), Lee Yalcin (PUC Staff)


 Meeting Notes:
1. Introductions & Roll Call
Brandon Siegel (Secretary / Change Control Manager) commenced roll call and Monica Neibert, ESG (Supplier Co-Chair) facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair), Jeff McCracken (PUC Staff), Lee Yalcin (PUC Staff)


2. Approve prior Meeting Minutes
The May 2026 meeting minutes were approved.


3. Duquesne Light EDI Issues
Update from Duquesne Light…
a) EDI 867 Historical Interval Usage w/Net Metering
a. Fix In Testing.  Date remains TBA
b) EDI 867 Historical Usage w/Multiple FG loops
a. Fix In Testing.  Date remains TBA


4. Duquesne Light EDI / NAESB System Replacement (Cleo)
Duquesne Light will be replacing their current EDI and NAESB system with Cleo / OpenText.  NO CHANGES to EDI, format remains same.  Project estimated to be completed by end of 2026 exact timing and cutover planning to be announced at later date.
a) Testing to commence soon.   Will be done in blocks.
b) EDEWG received reports vendor requested change to NAESB header
a. Reminded DLC there cannot be changes to the NAESB header information



5. EDI 810 LDC Bill Ready – SAC15 (Max in EDI vs. Max Printed on Bill)
Stephen Wilson (Vistra) requested information on LDC Bill Ready 810 SAC15’s max number of characters vs. max number of characters printed on Utility Consolidated customer bill.   EDEWG poll of utilities, responses compiled into Matrix (sent in agenda email).

EDI Change Control 178 submitted by Stephen.   EDEWG reviewed and PECO sent comments.   CC178 will be updated and distributed in advance of July meeting.


6. EDI 810 Bill Ready LDC – 810_17 Reversal and 810_18 Reissue
Brandon Siegel (Intelometry) requests FirstEnergy and PECO confirm system handling of both 810_17 and 810_18 in same ISA.  Suppliers assume if both are sent in same ISA, both will be accepted by the Bill Ready utility.   FYI, Duquesne and PPL are Bill Ready but neither support the 810_17/18 transactions.

FirstEnergy – stated while they do accept the 810_17 and 810_18 in the same ISA, they do not guarantee their system will process the 810_17s before the 810_18s.  This results in 824 rejections and supplier must resent.  FirstEnergy stated this would be a large lift to fix.

PECO – reports they too accept the 810_17 and 810_18 in the same ISA.   They will process both as long as the bill window is open.  Note - The supplier may sent the 810_17 at anytime though the 810_18 must be in the open bill window to process.

EDI Change Control 178 submitted by Stephen.   EDEWG reviewed and PECO sent comments.   CC178 will be updated and distributed in advance of July meeting.


7. Aggregate Net Metering in PA
Brandon Siegel (Intelometry) received inquiry from Supplier regarding the reporting of kWh for ANEM/Virtual accounts in PA.  This prompted a poll of each EDC inquiring on ANEM or Virtual processes and current data reporting.
	
Brandon Siegel retrieved old document from 2017 poll.   EDCs to review and provide updates for Leadership to consolidate and build out a new matrix.

EDEWG will revisit during the July meeting.

 

8. PA EDEWG Web Portal
Tom Dougherty (EarthEtch) requested EDEWG poll the EDCs on their implementations of the PA EDEWG Web Portal solutions of SU-MR, StS and Rolling 10 Day.
a) Duquesne Light – supports SU-MR and Rolling 10 Day.   StS pending IT
b) FirstEnergy – supports SU-MR, StS and Rolling 10 Day.
c) PECO – support SU-MR, StS and Rolling 10 Day
d) PPL – please report back
e) Citizens, Wellsboro and UGI – not required

EDEWG will revisit during the July meeting.


9. 2026 EDEWG In Person Meeting
EDEWG continued discussion of in-person meeting.  Consensus is such meeting would be of value to all stakeholders.
	When – October 8th, 2026
	Where – PAPUC in Harrisburg, PA.   PUC Staff has confirmed meeting room reservation.
	What – group discussed a few agenda items such as review/update Revised Plan, Utilities	provide status updates on open items, upcoming projects, etc.
Who – EDEWG leadership to send RSVP communication to ensure appropriate room is reserved for meeting. Expect each EDC to have at least one representative attend in person.
Planning social even evening October 7th, location TBD

RSVP to go out by end of June.


10. PA House Bill 2131
Brandon Siegel (Intelometry) stated the EDEWG leadership is monitoring the status of HB2131 which proposed changes to residential and small commercial retail energy customers.   Currently no action for EDEWG.


11. New Business
a) NONE


12.  Next Meeting
The next regular monthly meeting will be held July 9th, 2026 @ 2PM ET.   
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