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Regular Monthly Meeting – 8/6/2026

Utilities:   Citizens Electric, Duquesne Light Company, First Energy, PECO, PPL, UGI

Suppliers/Service Providers:  American Power & Gas, Arcadia, Big Data Management Services, Customized Energy Services, Constellation, Earth Etch, Engie, ESG, Fluent Energy, Hansen, Inspire Energy, Intelometry, NRG, Shell Energy, Systrends, VertexOne, Vistra Energy, WGL Energy

Other:   Jeff McCracken (PUC Staff), Lee Yalcin (PUC Staff), PA Energy Association


 Meeting Notes:
1. Introductions & Roll Call
Brandon Siegel (Secretary / Change Control Manager) commenced roll call and Monica Neibert, ESG (Supplier Co-Chair) facilitated the meeting.  Other EDEWG leadership present: Nadine Tillman (Utility Co-Chair), Jeff McCracken (PUC Staff), Lee Yalcin (PUC Staff)


2. Approve prior Meeting Minutes
The July 2026 meeting minutes were approved.


3. Duquesne Light EDI Issues
Update from Duquesne Light…
a) EDI 867 Historical Interval Usage w/Net Metering
a. Target 8/28/2026
b) EDI 867 Historical Usage w/Multiple FG loops
a. Fix deployed on 7/24/2026


4. Duquesne Light EDI / NAESB System Replacement (Cleo)
Duquesne Light will be replacing their current EDI and NAESB system with Cleo / OpenText.  NO CHANGES to EDI, format remains same.  Project is estimated to be complete by end of 2026.
a) External EDI testing underway w/BDMS
b) NAESB / Cleo testing complete
c) Go-Live target mid-September (phased migrations)
a. DLC to send email notification for connectivity & cutover information





5. Aggregate Net Metering in PA
Brandon Siegel (Intelometry) received inquiry from Supplier regarding the reporting of kWh for ANEM/Virtual accounts in PA.  This prompted a poll of each EDC inquiring on ANEM or Virtual processes and current data reporting.
	
Brandon Siegel retrieved old document from 2017 poll.   EDCs provided updates.  Next step is for Leadership to consolidate and build out a new matrix.

EDEWG will revisit during future meeting (target In-Person in Oct)

 

6. PA EDEWG Web Portal
Tom Dougherty (EarthEtch) requested EDEWG poll the EDCs on their implementations of the PA EDEWG Web Portal solutions of SU-MR, StS and Rolling 10 Day.
a) Duquesne Light – supports SU-MR and Rolling 10 Day.   StS pending IT
b) FirstEnergy – supports SU-MR, StS and Rolling 10 Day.
c) PECO – supports SU-MR, StS and Rolling 10 Day
d) PPL – supports SU-MR, StS and Rolling 10 Day
e) Citizens, Wellsboro and UGI – not required

Updated for PPL.


7. 2026 EDEWG In Person Meeting
EDEWG will hold in-person meeting…
	When – Thursday October 8th, 2026, 10AM to 2PM

	Where – PAPUC in Harrisburg, PA.   PUC Staff has confirmed meeting room reservation.
Pennsylvania Public Utility Commission
   400 North Street
   Keystone Bldg.
   KBMC Desert Room, Plaza Level, Comm Ave
   Harrisburg, PA 17120
   Note- Public Access to the Keystone Building is only available through the doors facing the North St. or the North Office Building.

	What –agenda items to include ANEM, Revised Plan, EDI IG Clean-Up

Who – open to EDEWG membership. Expect each EDC to have at least one representative attend in person.

Social Event - Wednesday October 7th, 2026, 6PM
Duke’s Bar & Grill - 313 S Front St, Wormleysburg, PA 17043

RSVP sent – those attending, please reply.


8. New Business
a) NONE


9.  Next Meeting
The next regular monthly meeting will be held September 3rd , 2026 @ 2PM ET.   

1

2

image1.emf

