| PENNSYLVANIA PUBLIC UTILITY COMMISSION Harrisburg, PA 17105-3265 |  |
| --- | --- |
|  | Public Meeting held October 21, 2010 |
| Commissioners Present: James H. Cawley, Chairman Tyrone J. Christy, Vice Chairman John F. Coleman, Jr. Wayne E. Gardner Robert F. Powelson |  |
| White Haven Borough v. Reading, Blue Mountain & Northern Railroad | Docket No. C-00004204 |

OPINION AND ORDER

BY THE COMMISSION:

Before the Commission for consideration and disposition is the Petition for Reconsideration, Reargument and/or Stay (Petition), filed by White Haven Borough (Borough), on September 10, 2010, seeking reconsideration of the Opinion and Order entered September 3, 2010 (September 3 Order), relative to the above-captioned proceedings.  On September 21, 2010, Law Bureau Prosecutory Staff (LBPS) filed an Answer to the Petition.

History of Proceeding

The history of this proceeding dates back to September 18, 2000, when the Borough filed a Formal Complaint against Reading, Blue Mountain & Northern Railroad (Railroad) concerning two specific areas along the Railroad’s tracks.  One of the areas involved the railroad trestle bridge at Susquehanna Street and the associated retaining walls.

After hearings, the Recommended Decision of ALJ Richard Lovenwirth was issued on October 10, 2001.  By Opinion and Order entered February 8, 2002, the Commission, inter alia, sustained the Complaint relative to the Susquehanna Street below-grade crossing and associated retaining walls.  That Opinion and Order also directed, in pertinent part, as follows:

5.	[The Railroad] shall, within nine months of the entry of this Opinion and Order, furnish all material and do all work necessary to cut and remove all trees growing around the Susquehanna Street Bridge and between its tracks and the retaining walls along the track approaching the bridge.

*	*	*

9.	[The Railroad] shall, within twelve months . . . perform an in-depth inspection and evaluation of the stone retaining walls along its tracks leading from the Susquehanna Street railroad bridge and prepare and submit to this Commission and each party of record a written report of its in-depth inspection and evaluation of the retaining walls including an evaluation of the stability of the stone walls, locations of failures or potential failures, reasons for failures or bulges in the walls, recommendations for prevention of future problems and recommendations for any necessary repairs including cost estimates for said work.

*	*	*

19.	That, upon the submission of the in-depth inspection and load rating analysis report of the bridge and the in-depth inspection and evaluation report of the retaining walls, a further hearing be held to consider the reports and their recommendations and any other issues involved.

The Railroad employed an engineer, Mr. Timothy S. Benner, P.E., to inspect the retaining wall and to make recommendations as to how to maintain the integrity of the wall during its remaining service life.  The engineer’s report (the Benner Report), dated June 21, 2004, was provided to the Railroad and to the other Parties of record.  The Benner Report indicated that the retaining wall was decrepit and in need of repair and/or replacement.

When efforts to resolve the issues proved unsuccessful, Prosecutory Staff, on behalf of the Bureau of Transportation and Safety (BTS), submitted a Letter to ALJ Jandebeur which averred that the Railroad had failed to make the necessary repairs in order to comply with the Commission’s order.  The Letter also recommended that a hearing be scheduled.

On October 18, 2006, a hearing was held attended by the Borough, Prosecutory Staff, the Pennsylvania Department of Transportation (PennDOT), and the Railroad.  PennDOT was subsequently released from this proceeding with respect to the issues related to the retaining wall.  Tr. at 103.

At the hearing, the Borough, Prosecutory Staff and the Railroad agreed that the retaining wall was the sole issue which needed to be addressed.  The Borough and Prosecutory Staff agreed that the recommendations contained in the Benner Report had not been implemented and that the Railroad should immediately undertake to do the recommended work.  The Railroad took the position that the retaining wall is sufficient as it stands and that continued monitoring is all that is necessary.

In her Recommended Decision, issued on November 8, 2007, the ALJ concluded, inter alia, that the Railroad should prepare complete and detailed construction plans for the replacement of the retaining wall and that the Railroad should, thereafter, be directed to do the necessary work at its sole cost and expense.  R.D. at 19.  Prosecutory Staff and the Railroad filed Exceptions to the Recommended Decision, and the Borough filed Reply Exceptions to the Exceptions of the other Parties.

By Order entered herein on February 19, 2008 (February 2008 Order), the Commission, inter alia, adopted the Recommended Decision of ALJ Jandebeur, as modified, and denied the Railroad’s Exceptions thereto.

On August 1, 2008, the Railroad filed a Petition for Reconsideration, to which the Borough filed a Reply.  In its Petition for Reconsideration, the Railroad sought relief from the Commission’s February 2008 Order which, as noted above, directed the Railroad to replace, at its sole cost and expense, the 171-foot retaining wall approaching the Susquehanna Street Bridge in the Borough.  That Order also instructed the Railroad to submit, simultaneously with the construction plans for the replacement project, at its sole cost and expense, to all parties for examination, and to the Commission for approval, a structural engineer’s evaluation and report of the timber bin wall (TBW Report), as referenced at page five of the Benner Report.  The work on the retaining wall was to be completed within one year of the date of entry of the Order, that is, by February 19, 2009.

By Order entered on April 30, 2009 (April 2009 Order), the Commission denied the Railroad’s Petition for Reconsideration.  However, due to an administrative oversight, the April 2009 Order was not timely served on the Parties to this proceeding.  The April 2009 Order directed that the relevant work be completed by August 31, 2009.  To remedy the oversight, the April 2009 Order was served on the parties via Secretarial Letter dated October 21, 2009.  The Secretarial Letter directed that, in view of the lack of timely service of the April 2009 Order, the deadline to complete the relevant work was extended until February 26, 2010.

The Railroad subsequently filed a Petition seeking an extension of time.  Prosecutory Staff and the Borough each filed Answers to the Petition.

By Opinion and Order entered on January 14, 2010 (January 2010 Order), the Railroad’s Petition for time extension was granted, in part, and denied, in part.  The Railroad was directed to submit a structural engineer’s evaluation and report of the timber bin wall by February 26, 2010.  Additionally, the Railroad was directed to complete work on the 171-foot retaining wall approaching the Susquehanna Street Bridge, in the Borough, by May 1, 2010.  January 2010 Order at 7-8.

On June 8, 2010, the Railroad submitted its Plan for Repair/Replacement of the White Haven Wall.  On June 28, 2010, the Borough filed a document entitled Objections to Plan for Repair/Replacement of the White Haven Wall (Objection).  No Response to the Objection was filed.

By our September 3 Order, we denied the Borough’s Objection.  The Borough filed the instant Petition as above noted, and LBPS filed an Answer thereto.  We note that the Borough’s Petition to Stay was denied by the Commission per Opinion and Order entered on September 23, 2010.  Accordingly, we shall now consider the Borough’s Petition for Reconsideration.

Discussion

The Public Utility Code (Code) establishes a party’s right to seek relief following the issuance of our final decisions pursuant to Subsections 703(f) and (g), 66 Pa. C.S. §§ 703(f) and 703(g), relating to rehearings, as well as the rescission and amendment of orders.  Such requests for relief must be consistent with Section 5.572 of our Regulations, 52 Pa. Code § 5.572, relating to petitions for relief following the issuance of a final decision.  Section 5.572(a), 52 Pa. Code § 5.572(a) provides that:

Petitions for rehearing, reargument, reconsideration, clarification, rescission, amendment, supersedeas or the like shall be in writing and shall specify, in numbered paragraphs, the findings or orders involved, and the points relied upon by petitioner, with appropriate record references and specific requests for findings or orders desired.

The standards for granting a Petition for Reconsideration were set forth in Duick v. Pennsylvania Gas and Water Company, 56 Pa. PUC 553, 1982 Pa. P.U.C. LEXIS 4 (1982).  Duick held that a petition for rehearing under Subsection 703(f) of the Code must allege newly discovered evidence not discoverable through the exercise of due diligence prior to the close of the record.  Duick at 558.  A petition for reconsideration under Subsection 703(g), however, may properly raise any matter designed to convince us that we should exercise our discretion to amend or rescind a prior order, in whole, or in part.  Furthermore, such petitions are likely to succeed only when they raise “new and novel arguments” not previously heard or considerations which appear to have been overlooked or not addressed.  Duick at 559.  A petition seeking reopening of the record (more properly one for rehearing) may be entertained as a petition for reconsideration, under the provisions of 66 Pa C.S. § 703(g), if the newly discovered evidence was not in existence, or was not discoverable through the exercise of due diligence, prior to the expiration of the time within which to file a petition for rehearing, under the provisions of 66 Pa C.S. § 703(f).  Id.

Initially, the Borough claims that, at the time it filed its Objection, i.e., June 28, 2010, it did not have the opinion of its engineer available to submit to the Commission.  Petition at ¶ 7.  The opinion of the Borough’s engineer was submitted with the instant Petition, i.e., on September 10, 2010, and attached to the Petition as “Exhibit B.”

In response, LBPS notes that the opinion of the Borough’s engineer is dated June 24, 2010.  Therefore, opines LBPS, the Borough did have the opinion of its engineer available when it filed its Objection and the Borough should have brought its concerns to the attention of the Commission before the plan was approved.  LBPS Answer at ¶¶ 4, 7.

On review, we note that the Borough’s Objection was dated June 25, 2010, but was not received in the Secretary’s Bureau until June 28, 2010.  If the engineer’s June 24, 2010 opinion was mailed to the Borough, that opinion may not have been available to the Borough before the Objection was submitted.  Although the better procedure would have been for the Borough to request an extension of time in which to submit its engineer’s opinion, along with its Objection, we will not deny reconsideration on this basis.

The crux of the opinion of the Borough’s engineer is that the plan submitted by the Railroad is actually a sketch, not a Plan.  The Borough further contends that the Plan is lacking in construction detail and specifications provided for performance of the work.  Petition at ¶¶ 9-10.  The Borough then expounds in some detail as to the deficiencies of the proposed plan.  Petition at ¶¶ 11-23.

In response, LBPS avers that the Commission specifically addressed these issues in its September 3 Order, finding that “the wall resulting from the plan should be structurally independent of the existing Wall, thus constituting a new structure in the place of the existing wall.”  September 3 Order at 6-7.  The Commission also noted that the plan had been endorsed by a licensed engineer.  LBPS Answer at ¶ 6.

On review of the Borough’s Petition, we conclude that it does not meet the criteria outlined above in Duick.  In making a determination on reconsideration, the Commission may consider whether the petition for reconsideration addresses new and novel arguments, or issues previously overlooked, supra.  We agree with the Law Bureau that the Borough has not established any new or novel arguments as grounds for reconsideration.  Although the plan is not very detailed, we found it adequate when we approved it in our September 3 Order.

To the extent that the Borough seeks rehearing, we note that the only issue before the Commission at this time is whether or not to approve the plan as submitted by the Railroad.  The safety issue convinces us that hearings on the Plan now are not in the public interest.  In our September 3 Order, we directed the Railroad to complete the project within sixty days and we further directed that the Railroad will be responsible for future maintenance of the Wall, emphasizing that “the plan in no way transfers the responsibility for the proper design and construction of the wall to the Commission.  That liability remains with the Railroad and its agents and contractors.”  September 3 Order at 7.  Accordingly, as pointed out by LBPS, if the wall to be built by the Railroad is defective because of design or in its construction, the defect should become manifest at some point and the Railroad would have to correct the defect.  LBPS Answer, ¶ 9.

The Borough requests, “in the interest of public safety,” that we reconsider our September 3 Order.  Petition at ¶ 25.  As noted by LBPS, our Order does reflect a concern for public safety.  Specifically, the condition of the retaining wall was raised as a concern by the Borough ten years ago.  Our Order required the work to be completed within sixty days.  If this matter were to be continued further, in order to accommodate additional hearings, the work on the wall would likely not be completed until the spring of 2011, or later.  LBPS Answer, ¶ 9.

Conclusion

For the reasons outlined above, the Borough has not met the criteria outlined in Duick.  Accordingly the Borough’s Petition will be denied; THEREFORE,

IT IS ORDERED:  That the Petition for Reconsideration, Reargument and/or Stay filed on September 10, 2010, by White Haven Borough, with reference to our Order entered herein on September 3, 2010, is hereby denied.

BY THE COMMISSION,

Rosemary Chiavetta

Secretary

(SEAL)

ORDER ADOPTED:  October 21, 2010

ORDER ENTERED:  October 25, 2010

The Railroad filed an appeal before the Commonwealth Court, at Docket No. 2168 CD 2009, on the issue of whether it was an abuse of discretion for the Commission to deny the Railroad’s Petition for Reconsideration of the February 2008 Order.  By Memorandum Opinion filed on July 23, 2010, the Court held that the Commission did not abuse its discretion in this matter.