PENNSYLVANIA

PUBLIC UTILITY COMMISSION

Harrisburg, PA 17105-3265

Public Meeting held November 19, 2010

Commissioners Present:

James H. Cawley, Chairman

Tyrone J. Christy, Vice Chairman

John F. Coleman, Jr.

Wayne E. Gardner

Robert F. Powelson

| Application of Consolidated Rail Corporation for the Abolition of Thirty-One Crossings of the Enola Branch, LC201323, MP 3.5 to MP 27.0, Sub No. 1095X, Harrisburg Division, Lancaster County Board of Supervisors of Bart Township v. Consolidated Rail Corporation and the Pennsylvania Department of Transportation and Commissioners of the County of Lancaster, et al. | A-00111016 C-00913256 |
| --- | --- |

OPINION AND ORDER

BY THE COMMISSION:

Before the Commission for consideration and disposition is a Petition to Request a Partial Further Extension of Time (Petition) filed by Norfolk Southern Railway Company (Norfolk Southern) on December 28, 2009.  On January 5, 2010, the Commission’s Bureau of Transportation and Safety, Prosecutory Staff (Prosecutory Staff) filed an Answer to Norfolk Southern’s Petition.  On January 25, 2010, National Railroad Passenger Corporation (Amtrak) filed a Response in Support of the Petition.

The Opinion and Order to which the Petition refers was initially entered on October 9, 1997 (1997 Order), and subsequently was modified by several other Opinion and Orders.

History of the Proceedings

This proceeding involves two consolidated proceedings at Docket Nos. C-00913256 and A-00111016.  The Complaint at the C-docket was initiated on February 25, 1991.  The proceeding at the A-docket was initiated when the Consolidated Rail Corporation filed an Application with the Commission on September 29, 1993, requesting approval for the abolition of thirty-one rail-highway crossings along its Enola Branch located in Lancaster County.

After preliminary proceedings, the Commission, per the 1997 Order, adopted the Recommended Decision of Administrative Law Judge (ALJ) Louis G. Cocheres, as modified.  A Stipulation of Settlement among the Parties subsequently was approved, consistent with the 1997 Order.  As above noted, the 1997 Order was modified by several other Opinion and Orders.

Subsequently, Norfolk Southern petitioned the Commission for an extension of time until December 31, 2009, for certain work to be performed on Crossing No. 10, Pumping Station Road in Eden Township.  The pertinent work is to remove the bridge substructure and superstructure to a point two feet below the surrounding ground line, and related work.  The extension, which was granted by the Commission, resulted in the modification of Ordering Paragraph No. 70 of the 1997 Order.

Norfolk Southern’s Petition, and the Responses thereto, were filed as above noted.

### Discussion

We note that Section 1.15 of our Regulations, 52 Pa. Code § 1.15, confers upon us the authority and discretion to grant an extension of time.  Section 1.15 provides, in pertinent part, as follows:

§ 1.15.  Extensions of time and continuances

(a)	Extensions of time shall be governed by the following:

Except as otherwise provided by statute, whenever under this title or by order of the Commission, . . . an act is required or allowed to be done at or within a specified time, the time fixed or the period of time prescribed may, by the Commission, the presiding officer or other authorized person, for good cause be extended upon motion made before the expiration of the period originally prescribed or as previously extended.  Upon motion made after the expiration of the specified period, the act may be permitted to be done where reasonable grounds are shown for the failure to act.

Per the terms of our Order entered herein on October 31, 2007 (2007 Order), Norfolk Southern was granted an extension of time until December 31, 2009, to remove the bridge substructure and superstructure at Crossing No. 10.  In the instant Petition, Norfolk Southern requests that the deadline for the work at Crossing No. 10 be extended until June 30, 2011, since Amtrak has informed Norfolk Southern that its transmission line modernization project is scheduled to be completed by January 2011.  Petition at ¶¶ 8, 9.

In its Petition, Norfolk Southern avers that, for over a year, it had been informed that Eden Township (Township) would be petitioning the Commission to amend the 1997 Order so as to permit Crossing No. 10 to be abolished in place.  Norfolk Southern had therefore put plans to remove this Crossing on hold.  Petition at ¶ 3.  Norfolk Southern continues that, as of the date of the instant Petition, it has still not been able to obtain a definitive response from counsel for the Township regarding the Township’s intentions concerning the Crossing.  Petition at ¶ 4.

Norfolk Southern notes that Amtrak is modernizing its electrical transmission facilities in its easement through the Enola Branch and that the utility work is to include replacement of the existing utility poles.  Additionally, all Amtrak’s construction work will require planning and coordination with all other construction work along the Enola Branch, particularly with any bridge removal work to be performed by Norfolk Southern, including the work at Crossing No. 10 in the Township.  Amtrak is receiving federal stimulus funding in order to modernize the transmission line along the Enola Branch.  Petition at ¶¶ 6-10.

As outlined above, Norfolk Southern states, in its Petition at Paragraph 8, that Amtrak has informed it that its transmission line modernization project is scheduled to be completed by January, 2011.  In its Answer, Prosecutory Staff avers that Norfolk Southern has not submitted any evidence that the completion date for the relevant project is indeed January, 2011.  Answer at ¶ 8.  Accordingly, Prosecutory Staff requests that the Commission either deny the Petition or, in the alternative, require that Norfolk Southern present evidence regarding Amtrak’s schedule for its transmission line modernization project.

In its Response, Amtrak notes that it supports the Petition because the grant of the Petition will facilitate coordination between Norfolk Southern and Amtrak in the completion of this project, and it will also help to conserve the resources of those Parties.  Response at 2.  Amtrak also states “the project completion deadline for ARRA projects is February 17, 2011.”  Id.

On review of Norfolk Southern’s Petition, we find that Norfolk Southern has demonstrated good cause for an extension of time.  We note that a grant of the instant Petition will achieve the following goals: (1) enable coordination of the construction work between Amtrak and Norfolk Southern; (2) conserve the resources of both Norfolk Southern and Amtrak; (3) reduce any inconvenience to the residents of the Township caused by construction work; and (4) limit the need for the expenditure of federal ARRA funds.  Accordingly, the instant Petition will be granted, and the appropriate modification will be made to Ordering Paragraph 70 of our 1997 Order, pertaining to Crossing No. 10.

In addition, we will direct that the Parties continue to file status reports on the progress of this project, as originally directed in ¶ 21 of our 2007 Order

## Conclusion

We have carefully reviewed the record as developed in this proceeding.  Premised upon our review, we find that Norfolk Southern’s Petition, requesting a time extension, is meritorious.  Accordingly, it will be granted, consistent with this Opinion and Order; THEREFORE,

IT IS ORDERED:

1.	That the Petition to Request a Partial Further Extension of Time filed by Norfolk Southern Railway Company on December 28, 2009, with reference to our Opinion and Order herein originally entered on October 9, 1997, as subsequently modified, is granted.

2.	That Ordering Paragraph No. 70 of our Opinion and Order herein originally entered on October 9, 1997, as subsequently modified, and referring to Crossing No. 10, be further modified to read as follows:

70.	That Norfolk Southern Railway Company, having agreed to do so, at its sole cost and expense, by June 30, 2011, furnish all materials and do all work necessary to remove the bridge substructure and superstructure to a point two (2) feet below the surrounding ground line, and to grade the embankments behind the structure to a two-to-one slope, and to grade, seed and mulch the areas thus disturbed to prevent soil erosion, all in a safe and satisfactory condition.

3.	That, in all other respects, our Opinion and Order herein originally entered on October 9, 1997, as subsequently modified, remains in full force and effect.

4.	That the Pennsylvania Department of Transportation, the Townships of Bart, Martic and Sadsbury, and Norfolk Southern Railway Company, each continue to file status reports on the progress of this project.  Said reports are to be filed with the Secretary of the Commission, with a copy to the Bureau of Transportation and Safety, Rail Division, every six months, as originally directed in ¶ 21 of our Order herein entered on October 31, 2007.

BY THE COMMISSION,

Rosemary Chiavetta

Secretary

(SEAL)

ORDER ADOPTED:  November 19, 2010

ORDER ENTERED:  November 22, 2010

Our regulations do not provide for a Response to an Answer to a Petition.  Nevertheless, we will consider Amtrak’s filing.  52 Pa. Code § 1.2 permits us to construe our procedural regulations liberally to secure the just, speedy and inexpensive determination of every action.  As discussed herein, Norfolk Southern’s Petition makes a factual assertion regarding the completion date of an Amtrak project.  Prosecutory Staff argues that the Petition should be denied or referred for an evidentiary hearing because there is no evidence supporting this factual assertion.  Amtrak’s response supports the factual assertion regarding the completion date of Amtrak’s project.  In our view, the just, speedy and inexpensive resolution of this action is promoted by our consideration of Amtrak’s filing.

American Recovery and Reinvestment Act of 2009 (ARRA), Pub. L. No. 111-5, 123 Stat. 115 (2009), Title XII.