PENNSYLVANIA

PUBLIC UTILTY COMMISSION

Harrisburg, PA  17105-3265

Public Meeting held December 20, 2012

Commissioners Present:

Robert F. Powelson, Chairman

John F. Coleman, Jr., Vice Chairman

Wayne E. Gardner

James H. Cawley

Pamela A. Witmer

Borough of Nesquehoning				:

:

v.						:			C-2012-2291457

:

C&S Railroad, PennDOT, and				:

Carbon County Commissioners			:

ORDER

BY THE COMMISSION:

We adopt as our action the Recommended Decision of Administrative Law Judge Ember S. Jandebeur, dated October 24, 2012;

THEREFORE,

IT IS ORDERED:

- That the Stipulation in Settlement submitted by the Borough of Nesquehoning, C&S Railroad, Pennsylvania Department of Transportation, Carbon County Commissioners and the Commission’s Law Bureau at Docket No. C-2012-2291457 be approved and adopted.

- That:

- PennDOT will provide the funding required for the installation of warning devices as a safety improvement project to the Mermon Crossing.

- C&S Railroad will, at its sole cost and expense, 	undertake the following:

- Installation of LAG Type 7” Concrete panel surface between the outer edges of the existing sidewalks (constructed in 9’ long sections by 10’ wide) with ties underneath concrete at a spacing of 18” and a rubber flangeway filler on both the gage and field sides of both rails for Mermon Crossing;

- Installation of good relay crossing timbers for Allen Crossing;

- Installation of good relay crossing timbers for Industrial East Crossing;

- Installation of LAG Type 7” Concrete panel surface (constructed in 9’ long sections by 10’ wide) with ties underneath concrete at a spacing of 18” and a rubber flangeway filler on both the gage and field sides of both rails for Industrial West Crossing;

- Install the safety warning devices at Mermon Crossing with the funding to be provided by PennDOT through the Section 130 Funding program;

- Maintain the newly-installed warning devices thereafter; and

- Provide railroad inspectors (aka “flagmen”) for the duration of the paving work required for the crossings, scheduled with the coordination of the Borough of Nesquehoning.

- Borough of Nesquehoning will, at its sole cost and expense, 	undertake the following:

- Maintain the approach signage for the subject crossings, including all stop lines on roadway and pave/repave the roadway up to the edge of the concrete or timber of crossings belonging to C&S Railroad at Industrial East Crossing, Mermon Avenue Crossing, and Allen Street Crossing, as part of already-scheduled paving projects on municipally-owned roads;

- Perform all paving work required for the timber and asphalt crossing surface at Allen Street on C&S property; and

- Provide all five-day detours necessary to close each road down for the crossing reconstruction to be performed.

- All non-carrier utilities, if any, will relocate and/or adjust their

facilities at their initial cost and expense.

- The parties agree that maintenance responsibilities for the four subject crossings are unchanged by these proceedings from previous determinations by the Commission.

- That the Formal Complaint of the Borough of Nesquehoning at Docket No. C-2012-2291457 be marked closed.

BY THE COMMISSION

Rosemary Chiavetta

Secretary

(SEAL)

ORDER ADOPTED:	December 20, 2012

ORDER ENTERED:	 December 20, 2012