|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

March 28, 2013

A-2012-2339246

TO ALL PARTIES

Application of the Department of Transportation of the Commonwealth of Pennsylvania for the approval to temporarily alter the public at-grade crossing by detouring traffic in one direction where State Route (SR) 2010 (Bridge Street) crosses one track of the Norfolk Southern Railway Company (DOT 361 687 R) in Weissport Borough, Carbon County as part of the bridge project SR 0209-10B and the allocation of costs thereto.

To Whom It May Concern:

This matter is before us by reason of an application filed with the Commission on December 13, 2012 by Pennsylvania Department of Transportation (Department) seeking Commission approval to temporarily alter the public at-grade crossing by detouring traffic in one direction where State Route (SR) 2010 Bridge Street crosses one track of the Norfolk Southern Railway Company (DOT 361 687 R) in Weissport Borough, Carbon County.

In its application the Department states that it is necessary to temporarily alter the subject crossing by providing a detour required as part of a bridge rehabilitation project for SR 0209 located immediately south of the crossing.  SR 0209 is classified as a principal arterial roadway in an urban area and carries 23,000 Average Daily Traffic (ADT) through the project area.   The existing bridge accommodates two, 11.5-foot wide lanes of traffic with an additional 11- foot wide “left turn only” lane at each end.  The bridge also carries a 5-foot 2-inch sidewalk on the north side.  The curb-to-curb width of the bridge is not wide enough to accommodate two-directional traffic during the deck repair construction.  Therefore, one lane of SR 0209 northbound traffic will be maintained on the bridge while the southbound traffic will be detoured via SR 2015 (Canal Street), SR 2010 (Bridge Street) and Bankway Street.  A 5-foot sidewalk will be provided on the SR 0209 bridge throughout construction.  This detour duration is expected to be 3-4 months during bridge deck repairs.  The proposed detour is shown on the short term traffic control plan for the SR 209 Thomas J. McCall Memorial Bridge Rehabilitation Project, submitted by the Department with the application on December 13, 2012 to the Commission and all parties of record.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on January 31, 2013 at the site of the subject crossing.  Representatives of Interrail Engineering, Norfolk Southern Railway Company, AECOM, CDM Smith, Lehighton Water Authority, UGI Central Penn Gas, Weissport Borough and Pennsylvania Department of Transportation were in attendance.  Although notified by letter dated January 10, 2013, there were no representatives from PPL Electric Utilities Corporation, Blue Ridge Communications, Carbon County, Verizon or Lehighton Municipal Authority in attendance.

At the field conference, it was noted that SR 2010 (Bridge Street) presently, is a two-way, two-lane bituminous paved state highway which crosses a single track of Norfolk Southern Railway Company (Norfolk Southern) with an asphalt and rubber rail seal type crossing surface.  The warning facilities at the crossing consists of standard automatically operated flashing-light railroad crossing warning signals with gates, grade crossing advance warning signs, pavement markings and stop lines on each approach.

In conjunction with the bridge rehabilitation project on SR 0209, the Department proposes to temporarily alter the subject crossing by detouring traffic in one direction where State Route 2010 (Bridge Street) crosses one track of the Norfolk Southern.  In order to accommodate this detour, it will be necessary for Norfolk Southern to install and maintain a temporary signal mast with flashing-light railroad crossing warning signal with gate in the southeast quadrant of the subject crossing required for the new (temporary) left lane of one-way traffic.  In addition to the modification to the railroad’s facilities, installation of warning facilities required for the new (temporary) left lane of one-way traffic will include grade crossing advance warning signs, pavement markings and stop lines on the (temporary) one-way approach.  The Department agrees to submit a final traffic control (detour) plan prior to construction.

The Department agrees to furnish all material and perform all work necessary to construct the project.  The Department agrees to reimburse the railroad for the installation of any temporary traffic control devices or any other alterations to their facilities and providing watchmen, flagmen and inspectors.  No non-carrier utilities will be affected by the proposed work.

The Commission has tentatively established jurisdiction along SR 2010 over those portions of the project between Highway (SR 2010) Station 30+00 and Highway Station 33+00.  It will not be necessary for the Commission to appropriate railroad property to accommodate the improvement.

The project will be funded with 80 percent Federal Funds and 20 percent State Funds.

The applicant has certified that a copy of the application has been served on each party in interest and none have advised that it objects to the issuance of a Secretarial Letter, prior to hearing, approving the application.

Upon full consideration of the matter involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of a Secretarial Letter without hearing is proper since the Pennsylvania Department of Transportation has agreed to construct the project, at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

Inasmuch as the parties agree with the proposed improvement project and inasmuch as Pennsylvania Department of Transportation requests a Secretarial Letter as soon as possible to permit initiation of construction of the improvement, the Commission is of the opinion that a Secretarial Letter can be issued approving the application.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application of Pennsylvania Department of Transportation is approved as herein directed:

1.	The crossing where State Route 2010 (Bridge Street) crosses, at-grade, one track of the Norfolk Southern Railway Company (DOT 361 687 R) in Weissport Borough, Carbon County, be altered generally in accordance with Pennsylvania Department of Transportation’s application, the approved plans and this Secretarial Letter.

2.	Pennsylvania Department of Transportation, at its sole cost and expense and prior to start of construction, submit final traffic control (detour) plans to all parties of record for review and to this Commission for approval.

3.	Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation and prior to start of construction, prepare and submit a situation and corresponding circuitry plans to the Pennsylvania Department of Transportation for review and to this Commission for approval.

4.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to temporarily alter the subject crossing by installing warning facilities required for the new (temporary) left lane of one-way traffic where State Route 2010 (Bridge Street) crosses at-grade one track of the Norfolk Southern Railway Company.  The warning facilities will include, but are not limited to, grade crossing advance warning signs, pavement markings and stop lines required for the (temporary) one-way approach thereto, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices, the approved plan and this Secretarial Letter.

5.	Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and perform all work necessary to alter the crossing by installing and maintaining a temporary flashing-light railroad crossing warning signal with gate, in the southeast quadrant of the subject crossing, required for the new (temporary) left lane of one-way traffic where State Route 2010 (Bridge Street) crosses at-grade one track of the Norfolk Southern Railway Company; all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices, the approved plan and this Secretarial Letter.

6.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work required to construct, establish and maintain the temporary traffic controls (detours) that may be required to properly and safely accommodate highway, railroad and pedestrian traffic during the time the project is being constructed.

7.	Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish and maintain any flagmen, watchmen and/or construction inspectors necessary to protect and safeguard its railroad operations during the time the project is being constructed.

8.	Any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

9.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

10.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced and said requirements of each of the parties will be provided for and accommodated insofar as possible.

11.	Pennsylvania Department of Transportation, at least fourteen (14) days prior to the start of work, notify all parties of interest of the actual date on which work will begin.

12.	All work necessary for completion of the construction project be completed in a manner satisfactory to this Commission on or before December 31, 2014, and that on or before said date, Pennsylvania Department of Transportation report in writing to this Commission the date of actual completion of the work.

13.	Pennsylvania Department of Transportation pay all compensation for damages, if any, due to the owners of property taken, injured or destroyed by reason of the construction of the bridge rehabilitation project in accordance with this Secretarial Letter.

14.	All costs which are to be reimbursed by the Department of Transportation consistent with this Order, shall be reimbursed pursuant to the provisions of 23 C. F. R. §§140, 646.  The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

15.	Upon completion of the construction project, and receiving approval by the Pennsylvania Public Utility Commission, Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and perform all work necessary to  remove the temporary flashing-light railroad crossing warning signal with gate and any ancillary equipment, installed by Norfolk Southern (in accordance with Paragraph #5 herein), and all other related work required to restore Norfolk Southern’s facilities at the subject crossing to their pre-construction condition.

16.	Upon completion of the construction project, and receiving approval by the Pennsylvania Public Utility Commission, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to  remove the temporary warning facilities installed by the Department (in accordance with Paragraph #4 herein), and all other related work required to restore the Department’s facilities at the subject crossing to their pre-construction condition.  The warning facilities include, but are not limited to, grade crossing advance warning signs, pavement markings and stop lines.

17.	Upon completion of the construction project, Norfolk Southern Railway Company, at its sole cost and expense, furnish all material and perform all work necessary to maintain its railroad facilities at the subject crossing, including its flashing-light railroad crossing warning signals with gates, and all appurtenant equipment and to maintain at all times in a smooth and satisfactory condition, the crossing surface located between the rails and for a distance of twenty-four (24) inches beyond the outermost rails, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

18.	Upon completion of the construction project, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to maintain its highway approach roadways to the subject crossing to points twenty-four (24) inches beyond each outside rail and in addition, maintain the grade crossing advance warning signs, stop lines and pavement markings, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

19.	Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

20.	Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by the non-carrier utility companies and other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §5.44, file a petition with the Commission within twenty (20) days of the date of this letter.

Very truly yours,

Rosemary Chiavetta

Secretary