# BEFORE THE

# PENNSYLVANIA PUBLIC UTILITY COMMISSION

Pittston Township					:

:

v.						:			C-2011-2274074

:

Reading Blue Mountain & Northern Railroad		:

:

# RECOMMENDED Decision

# Before

Ember S. Jandebeur

Administrative Law Judge

HISTORY OF THE PROCEEDINGS

The purpose of this Recommended Decision is to determine whether the railroad crossing at Oak Street in Pittston Township is in disrepair, presenting a safety hazard to the public and if so, to assign costs for the repair and assign future maintenance.

On November 14, 2011, John P. Finnerty, Esq. on behalf of Pittston Township (Complainant or Pittston), filed a Formal Complaint against Reading Blue Mountain and Northern Railroad (Respondent or Railroad) alleging that the railroad crossing at Oak Street in Pittston Township (Crossing) is in disrepair and presents a serious safety hazard.  Pursuant to 66 Pa. C.S. § 702 the Pennsylvania Public Utility Commission (Commission) served Pittston’s Formal Complaint on the Railroad and Pennsylvania Department of Transportation (PennDOT).  The Formal Complaint was served again on November 22, 2011 to include Vito DeLuca, County Solicitor for Luzerne County.

On December 19, 2012, Adam Young, Esq. filed a Notice of Appearance on behalf of the Commission’s Bureau of Investigation & Enforcement (BI&E).

An Answer in the form of a letter was filed by the Railroad on December 8, 2011, stating that they planned to replace the crossing in 2012.  An Answer and New Matter was filed by PennDOT on December 6, 2011.  PennDOT’s Answer admitted the allegations of the Formal Complaint and added that the deterioration was due to the influx of water.  The New Matter asserted that PennDOT is willing to repair the approaches, that the Railroad had been unresponsive, and that the Railroad should reimburse PennDOT for its expenses.  No Response to the New Matter was received.

On March 2, 2012 a Hearing Notice was mailed to the parties scheduling a hearing for May 1, 2012.  This date was changed to June 20 and 21, 2012.  On March 14, a Notice was mailed to the parties scheduling a Prehearing Conference by telephone on April 4, 2012.  The Prehearing Conference was held.  Prehearing memoranda were received from Pittston, the Railroad, I&E and PennDOT.  No Prehearing Memorandum was received from Luzerne County.  In attendance at the Prehearing Conference were John P. Finnerty Esq. for Pittston, Paul Ober, Esq. for the Railroad, Adam D. Young, Esq. for BI&E, and Jason D. Sharp, Esq. for PennDOT.  Inadvertently, the solicitor for Luzerne County, Stephen A. Menn, Esq. (the County Solicitor was no longer Vito Deluca, Esq.) was not included in the call.  Attorney Menn was made aware of the discussions by electronic mail and by telephone.  At the Prehearing Conference, a schedule for discovery, written testimony, and hearing dates were agreed upon.

On June 1, 2012, the Railroad filed “Petition for Declaratory Order” (Petition).  According to the attached certificate of service, it was served on Pittston Township, PennDOT, PA PUC Law Bureau, Luzerne County and me.  There was no indication that the Petition was served on the Office of Consumer Advocate (OCA), the Office of the Small Business Advocate (OSBA), and Office of Trail Staff (OTS) as is required by regulation.  52 Pa. Code §§ 5.41 and 5.42.  The Commission’s Secretary returned the Petition on June 5, 2012.  The Petition was re-filed on June 13, 2012.  On June 14, 2012, the Petition for Declaratory Order was denied.

The June 20, 2012, hearing convened as scheduled.  (A second day was scheduled, but was not needed.)  John P. Finnerty, Esq. appeared for Pittston.  Adam D. Young, Esq. appeared for BI&E, Jason D. Sharp, Esq. appeared for PennDOT.  The Railroad did not appear.  I placed a courtesy telephone call to Paul Ober, Esq, counsel for the Railroad.  Attorney Ober explained that the Railroad was not attending and was not defending the Formal Complaint.  The hearing proceeded without the Railroad.  A written transcript was produced comprising twenty-eight (28) typewritten pages.  The record closed on July 20, 2012.

On October 22, 2012, I issued an Interim Order Reopening the Record and Requiring Supplemental Direct Written Testimony.  By Hearing Cancellation/Reschedule Notice dated January 8, 2013, the parties were notified that a further hearing on the matter was scheduled for February 4, 2013.  The further hearing convened on February 4, 2013, as scheduled.  John P. Finnerty, Esq. appeared for the Pittston, Adam D. Young, Esq. appeared for BI&E, Jason D. Sharp, Esq. appeared for PennDOT, and Stephen A. Menn, Esq. appeared for Luzerne County.  The Railroad did not appear.  The hearing proceeded without the Railroad.

Direct written testimony was submitted by PennDOT and Pittston Township; both were entered into the record.  Luzerne County submitted a letter that was entered into the record.  The record closed on March 4, 2013.  This Formal Complaint is now ready for disposition.

FINDINGS OF FACT

- The Reading Blue Mountain and Northern Railroad Crossing at Oak Street, Pittston Township, Luzerne County needs complete and full replacement.  (PennDOT DWT#3 at 3, PennDOT DWT #1 at 3, BI&E Steiner DWT at 3, Luzerne County Gibbons DWT at 1)

- Reading Blue Mountain and Northern Railroad has not maintained its Oak Street, Pittston Township, Luzerne County Crossing.  PennDOT Exh. 2, 3, and 6.

- Reading Blue Mountain and Northern Railroad receives the benefit of the Oak Street, Pittston Township, Luzerne County Crossing.

DISCUSSION

Burden of Proof:

As the party seeking affirmative relief from the Commission, Complainant bears the burden of proof.  66 Pa. C.S. § 332(a).

To satisfy this burden, a complainant must show that the named utility is responsible or accountable for the problem described in the Complaint.  Patterson v. Bell Telephone Company of Pennsylvania, 72 PA PUC 196 (1990); Feinstein v. Philadelphia Suburban Water Company, 50 PA PUC 300 (1976).  This must be shown by a preponderance of the evidence.  Samuel J. Lansberry, Inc. v. PA Public Utility Comm’n, 578 A.2d 600 (Pa. Cmwlth. 1990), alloc. den., 602 A.2d 863 (1992).  That is, a complainant must present evidence more convincing, by even the smallest amount, than that presented by the other party.  Se-Ling Hosiery v. Margulies, 364 Pa. 45, (1950).  Additionally, any finding of fact necessary to support the Commission’s adjudication must be based upon substantial evidence.  Mill v. Comm’w., PA Public Utility Comm’n, 447 A.2d 1100 (Pa. Cmwlth. 1982); Edan Transportation Corp. v. PA Public Utility Comm’n, 623 A.2d 6 (Pa. Cmwlth. 1993), 2 Pa. C.S. § 704.  More is required than a mere trace of evidence or a suspicion of the existence of a fact sought to be established.  Norfolk and Western Ry. v. PA Public Utility Comm’n, 489 Pa. 109, (1980); Erie Resistor Corp. v. Unemployment Compensation Bd. of Review, 166 A.2d 96 (Pa. Super. 1960); Murphy v. Commonwealth, Dep’t. of Public Welfare, White Haven Center, 480 A.2d 382 (Pa. Cmwlth. 1984).

Complaint:

The Township’s Formal Complaint alleged that the Crossing is in disrepair and presents a safety hazard.  There are two issues: (1) what work, if any, needs to be done at the Crossing, and (2) if work is required, who should pay for it.  I will address each below.

The Crossing:

The Township did not submit Direct Written Testimony and did not proffer any witnesses or exhibits at the initial hearing.  Counsel for the Township stated that they were “relying on the testimony that was submitted by the PUC and PennDOT.”  Tr. at 8.  As noted above, the Respondent chose not to attend the hearing.

For the initial hearing, PennDOT provided the direct written testimony (DWT) of Joseph Strok, who is employed as the District Grade Crossing engineer for PennDOT.  Mr. Strok identified the crossing at issue as being located at State Road 2019/Oak Street, connecting to State Highway 315 to the west and terminating at South Township Boulevard to the east.  (DWT #4 at 1)  Mr. Strok described the condition of the crossing as poor, and a safety hazard to the public.  He stated that “the rubber panels on either side of the rail are moving vertically under the weight of all the vehicles.  The vertical movement can be as much as three to four inches.  There is water pumping from underneath the crossing when vehicles travel over the crossing.  The panels are primarily unstable and do not provide a smooth/safe transition from roadway to crossing and from crossing to roadway.”  (DWT #3 at 2).  PennDOT’s position is that the “crossing needs to be replaced in its entirety, to include all material to the subgrade.”  (DWT #3 at 3).  It is Mr. Strok’s understanding that PennDOT’s rail freight is funding a replacement of the crossing, and that if it did not, the Respondent would be responsible for replacing the crossing.  (DWT #3 at 3-4).  PennDOT’s position is that “[a]ll work and cost associated with replacement of the crossing should be borne by Reading.”  (DWT #4 at 3).  PennDOT is unwilling to fund the detour portion of the replacement because “the detour is part of the entire crossing project and is a project cost.”  (DWT #3 at 4).  Additionally, PennDOT previously funded the full replacement of this crossing, and the additional gates for this crossing.  Mr. Strok stated “the crossing requires a complete replacement.” (DWT #4 at 3).

BI&E submitted the direct written testimony of civil engineer George Steiner.  Mr. Steiner stated that “[t]he crossing is in need of a total replacement.  The subsurface materials and ties show signs of failure.  When I visited the site I noted the instability of the rails and surface material.”  (DWT at 3)  He further stated that “[t]he subsurface should be replaced and reconstructed with new materials and the rubber crossing surface should be replaced with a new crossing surface.”  (DWT at 4)  BI&E took no position regarding the cost allocation.

Luzerne County submitted the direct written testimony of its engineer Joseph J. Gibbons, P.E.  Mr. Gibbons opined that “the crossing should be rehabilitated with appropriate base stabilization measures implemented to counter act base movement during wet and freeze/thaw conditions when the crossing is subject to point loading by train chassis.”  (DWT at 1)  Luzerne County, Mr. Gibbons stated, would not perform or fund the work.  (DWT at 2)

The Railroad did not take a position.  No testimony was entered into the record for the Railroad as they did not attend either the initial or further hearing.

Section 1501 of the Public Utility Code states that “[e]very public utility shall furnish and maintain adequate, …safe, and reasonable facilities, and shall make all such repairs changes, alterations, substitutions…to such…facilities as shall be necessary or proper for the accommodation, convenience, and safety of its patrons, employees and the public”  66 Pa. C.S. § 1501.  Section 1505 of the Public Utility Code empowers the Commission, “after reasonable notice and hearing, upon…a complaint…[to]determine and prescribe…the reasonable, safe, adequate, sufficient services or facilities to be …furnished…, including all such repairs, changes, alterations…or improvements in facilities as shall be reasonably necessary and proper for the safety, accommodation and convenience of the public.”  66 Pa. C.S. § 1505.

Section 2702 of the Public Utility Code confers upon the Commission exclusive jurisdiction over all rail-highway crossings in the Commonwealth, including the authority to order the construction, relocation, alteration, protection, or abolition of such crossings.”  66 Pa C.S. § 2702, Ressler v. Reading Blue Mountain and Northern Railroad Co.  C-00004081 (Opinion and Order adopted September 25, 2002, entered November 15, 2002.)  Section 2704 of the Public Utility Code authorizes the Commission to determine which concerned parties should be allocated the responsibility and cost of performing work at rail-highway crossings.

Four different engineers assessed the Crossing and each independently determined that the Crossing needs to be replaced.

PennDOT’s District Grade Crossing engineer, Joseph Strok, stated that the rubber panels move vertically as much as three to four inches.  He also stated that water pumps from underneath the crossing when vehicles travel over the crossing.  “The panels are unstable and do not provide a smooth/safe transition from roadway to crossing and from crossing to roadway.”  (DWT #3 at 2)  Mr. Strok states that “[t]he crossing surface itself is in poor condition.”  (DWT #3 at 2)  The daily volume of vehicular traffic that use the Crossing comprises 11, 532 vehicles and 692 trucks.  (DWT #3 at 2)

PennDOT’s Senior Civil Engineer, Luzerne County Maintenance, Douglas Yacuboski also assessed the Crossing. He was present on November 3, 2001, when a field conference was held.  In 2001, the Crossing was “[r]ough from the pieces of patch material placed in the holes.”  (DWT #1 at 2)  The patch materials hold anywhere from a few days to years; in this case it lasted two to four weeks.  (DWT #1 at 3)  Mr. Yacuboski was on the site again on March 29 and 30, 2012.  On those dates, the Crossing was milled and paved.  (DWT#1 at 3)  PennDOT conducted the work.  PennDOT set up traffic controls, milled along the rubber crossing, sprayed bituminous tack coat, placed 12.93 tons of hot mix bituminous material and compacted it.  (DWT #1 at 4)  There were sections of rubber that were not repairable.  (DWT#1 at 4, PennDOT Exh. 2 and 3)  The highway was not shut down; the patching took place one lane at a time.  (DWT #1 at 4)

BI&E engineer, Mr. Steiner, stated that “[t]he crossing is in need of a total replacement.”  (DWT at 3)  He found that the subsurface materials and ties show signs of failure.  When he visited the Crossing he noted the instability of the rails and surface material.  (DWT at 3)  He further stated that “[t] he subsurface should be replaced and reconstructed with new materials and the rubber crossing surface should be replaced with a new crossing surface.”  (DWT at 4)

Mr. Gibbons, Luzerne County’s engineer found that the Crossing should be rehabilitated with appropriate base stabilization measures implemented to counter act base movement during wet and freeze/thaw conditions when the Crossing is subject to point loading by train chassis.  (DWT at 1)

Having a three to four inch movement of the panels and water pumping up and out is an unsafe condition.  Having the subsurface material and ties show signs of failure is unsafe.  The Crossing is unstable and it is creating a safety hazard to the traveling public.

The testimony of the four engineers is credible evidence that the Crossing needs to be replaced in its entirety, that it is unsafe for travelers.  The paramount concern in a rail-highway crossing is safety.  Ressler; 66 Pa. C.S. § 1501.

Costs:

I now consider which party or parties should bear the responsibility and cost for replacing the Crossing in its entirety and for maintaining the Crossing in the future.  To make a just and reasonable allocation of the responsibility and associated costs for altering a rail-highway crossing, the Commission considers all relevant factors such as which party built the crossing; whether a roadway existed before the crossing was built; the relative benefit conferred on each party; whether any party’s action or inaction caused the crossing’s deterioration and the need for alteration; and whether any prior order or agreement allocated responsibility and costs to any party.  Bell-Altlantic-Pennsylvania, Inc. v. Pennsylvania Public Utility Commission, 672 A. 2d 352 (Pa. Cmwlth Ct. 1995); Greene Township Board of Supervisors v. Pennsylvania Public Utility

Commission, 668 A. 2d 615 (Pa. Cmwlth. Ct. 1995); Municipality of Monroeville v. Pennsylvania Public Utility Commission, 143 Pa. Cmwlth Ct. 668, 600 A. 2d 655 (1991); County of Chester v. Pennsylvania Public Utility Commission, 47 Pa. Cmwlth. Ct. 366, 408 A.2d 552 (1979); Ressler.

Sarah Gulick, Director for the Bureau of Rail Freight, Ports & Waterways (Bureau) also testified for PennDot.  Ms. Gulick’s Bureau provides grant money to railroad companies and rail shippers for rehabilitation and expansion of rail lines in the Commonwealth.  The Rail Transportation Assistance Program (RTAP) is a competitive grant program that provides up to 70% of the total cost for a rail project.  The money is authorized through the signing of a Capital Budget bond.  To be eligible to receive a RTAP grant, the applicant must have an open line item in an active Capital Budget Bill, and meet the other requirements as set forth in the grant policy.  The money is provided on a reimbursement basis as invoices are submitted to the Bureau for a project.  (DWT #3 at 2).  A shipper (Air Products and Chemicals) along this rail line received a grant for rehabilitation work that includes the grade crossing in this Formal Complaint.  Thus, there is a pending grant to a rail shipper that affects the subject crossing.  The grant can be used for materials, construction and paving of the railroad crossing bed within the Railroad’s right of way.  Air Products and Chemicals may use up to 15% of the grant for the Crossing, or $270,117.  (DWT #3 at 3)  Irrespective of the availability of this grant, the Crossing must be replaced to protect the safety of the public.

The Township submitted no testimony regarding the allocation of cost.  Counsel for the Township explained that they don’t have an ownership interest, nor a maintenance responsibility and thus do not have the opportunity to set any of the parameters regarding the roadway and crossing and therefore should not bear any cost.  (Tr. at 25)  The Township further submitted a letter on June 7, 2012 stating that “[b]ecause all parties agree and stipulate that the Oak Street Railroad Crossing presents a safety hazard to the public and thus needs to be completely replaced, Pittston Township will not be submitting any testimony and/or other evidence regarding this matter at this time.”

PennDot produced six (6) prior Commission secretarial letters/orders involving the Crossing.

The first, a secretarial letter dated July 30, 1997, was approval of a PennDOT application for the alteration of the crossing and the allocation of costs.  Paragraph 4 required that the Railroad at PennDOT sole cost and expense remove the existing timber/asphalt crossing surface of the active two tracks and furnish all material and do all work necessary to install a new high-type surface for the full graded width of the crossing.  Paragraph 5 required the Railroad, at PennDOT’s sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic control at the subject crossing that may be required.  If they did not already exist, at paragraph 6, PennDOT was required at its sole cost and expense to install advanced highway crossing warning signs, stop bars and pavement markings.  The work was to be completed by June 30, 1998.  At paragraph 12, the Railroad, at its sole cost and expense was to furnish all material and perform all work necessary thereafter to maintain the railroad facilities at the crossing, including the flashing warning signals and to maintain at all times in a smooth and satisfactory condition the high-type crossing surface.

The second, also a secretarial letter dated December 23, 1997, was approval of a situation plan.

The third, a secretarial letter dated October 7, 1998, was approval of the installation of new warning signals and gates.  At paragraph 12, the Railroad, at its sole cost and expense was to furnish all material and perform all work necessary thereafter to maintain the railroad facilities  at the crossing, including the flashing warning signals and gates and to maintain at all times in a smooth and satisfactory condition the high type surface.

The fourth, a secretarial letter dated May 17, 2001, granted the Railroad an extension of time to complete the project until August 31, 2001.

The fifth, a secretarial letter dated March 19, 2002, altered the extension of time to June 30, 2002.

The sixth, a secretarial letter dated January 12, 2006, closed the matter because the work had been completed.

No other documentation of activity at the Crossing was provided other than the direct written testimony statements and these six secretarial letters/orders.

It is appropriate for the Railroad to bear the cost of full replacement of this Crossing (1) because it is the Railroad that reaps the benefit of the Crossing, (2) the Crossing is owned by the Railroad, (3) the Railroad has been under a Commission Order to maintain the Crossing, and (4) it is the Railroad’s inaction that led to the current unsafe conditions of the Crossing.

CONCLUSIONS OF LAW

- The Commission has jurisdiction over the subject matter and parties to this Complaint.  66 Pa. C.S. §§ 701, 1501, 1505.

- The Commission has exclusive jurisdiction over rail/highway crossings.  66 Pa. §§ 2701-2709.

- As the party seeking affirmative relief from the Commission, Complainant bears the burden of proof.  66 Pa. C.S. § 332(a).

- As a matter of general principle, a complainant must show that the named utility is responsible or accountable for the problem described in the Complaint in order to prevail.  Patterson v. Bell Telephone Company of Pennsylvania, 72 Pa. Pub. Util. Comm’n 196 (1990); Feinstein v. Philadelphia Suburban Water Company, 50 Pa. Pub. Util. Comm’n 300 (1976).  This must be shown by a preponderance of the evidence.  Samuel J. Lansberry, Inc. v. Pa. Pub. Util. Comm’n, 578 A.2d 600 (1990), alloc. den., 602 A.2d 863 (1992).

- As the Complainant, Pittston Township successfully carried its burden of proving by a preponderance of the evidence that the Railroad maintained inadequate, unsafe or unreasonable facilities.  66 Pa. C.S. §§ 332(a), 1501.

- The Railroad failed to at its sole cost and expense furnish all material and perform all work necessary thereafter to maintain the railroad facilities  at the Crossing, including the flashing warning signals and gates and to maintain at all times in a smooth and satisfactory condition the high type surface as required by the Secretarial letter of October 7, 1998.  PennDOT Exh. 6, 66 Pa. C.S. §§ 1501, 1505.

- The Railroad had and has a duty to maintain adequate, safe, and reasonable facilities.  66 Pa. C.S. §§ 1501, 1505.

- The Commission has exclusive authority to order the alteration, repair or protection of a rail-highway crossing and to determine which concerned parties should be allocated the responsibility and cost of performing the work.  66 Pa. C.S. §§ 2702 and 2704.

- The Commission is empowered to order the Railroad to provide reasonable, safe, adequate and sufficient facilities, including alterations and repairs reasonable necessary and proper for the safety, accommodation, and conveniences of the public.  66 Pa. C.S. § 1505.

ORDER

THEREFORE,

IT IS RECOMMENDED:

- That the Formal Complaint of Pittston Township is sustained.

- That Reading Blue Mountain & Northern Railroad at its sole cost and expense shall completely replace the subject crossing at Oak Street, Pittston Township, Luzerne County, Pennsylvania.

- That Reading Blue Mountain and Northern Railroad shall submit a detailed plan for the replacement crossing project to each party for review and to the Commission for approval within 90 days of entry of the Commission’s Order in this proceeding.

- That failure to submit a detailed plan for replacement to the parties and the Commission on or before June 3, 2013 may result in an assessment of a civil penalty pursuant to 66 Pa. C.S. § 3301 (a) and (b).

- That Reading Blue Mountain and Northern Railroad shall have finished all replacement work at the crossing at Oak Street, Pittston Township, Luzerne County on or before August 31, 2014.  Reading Blue Mountain and Northern Railroad shall provide notification to the Commission with 7 days of finishing all replacement work at the crossing.

- That failure to meet the August 31, 2014, date may result in an assessment of a civil penalty pursuant to 66 Pa. C.S. § 3301(a) and (b).

- That Reading Blue Mountain and Northern Railroad shall give both PennDOT and Pittston Township a full two (2) weeks written advance notice of the date on which Reading Blue Mountain and Northern Railroad will begin work at the crossing at Oak Street, Pittson Township, Luzerne County and all anticipated dates that work will be performed.

- That Reading Blue Mountain and Northern Railroad shall at its sole cost and expense furnish all material and do all the work necessary to establish, mark and maintain traffic controls as required at the Oak Street, Pittston Township, Luzerne County, Pennsylvania Crossing to provide safe conditions for pedestrians, vehicular traffic and workers, all in accordance with the Manual on Uniform Traffic Control Devices.

- That Pittston Township, PennDOT and Reading Blue Mountain and Northern Railroad shall cooperate with each other to protect the public and all workers during the replacement of the crossing at Oak Street, Pittston Township, Luzerne County.

- That upon completion of the replacement of the Oak Street, Pittston Township, Luzerne County crossing, Reading Blue Mountain and Northern Railroad at its sole cost and expense shall furnish all material and do all work necessary to maintain the Oak Street crossing, its rails, the surface between the rails, the subgrade below its rails, the surface and subgrade two feet outward from its rails on both roadway approaches to the Crossing and across the width of the Crossing as well as the railroad flashing warning signals and gates at the crossing.

Date:	April 24, 2013							/s/

Ember S. Jandebeur

Administrative Law Judge

On January 7, 2013, John Finnerty for Pittston sent a letter indicating that the parties had a tentative settlement and requesting a thirty (30) day continuance.  The continuance was granted and the hearing scheduled for January 9, 2013 was moved to February 4, 2013.  On January 8, 2013, Notice of the February 4, 2013 hearing was mailed by U.S. Postal Service to John Finnerty, Esq., Paul Ober, Esq., Jason Sharp, Esq., Adam Young, Esq., and Stephen Menn.  All appeared at the February 4, 2013, except Mr. Ober who alleged that he did not receive the Notice.  All other attorneys on the party list received the Notice and Mr. Ober’s Notice was not returned as undeliverable, therefore, it is presumed received.  (Transcript at 6, 7, and  9).  Moreover, as explained by Mr. Sharp at the February 4, 2013 hearing, the parties were in negotiations to potentially settle this matter between the cancelled January 9, 2013 hearing and the February 4, 2013 hearing.  While the exact date may not have been mentioned during negotiations, the fact that the hearing was the first week of February was.  Pittston, BI&E and PennDOT received an email Saturday before the February 4th hearing that the Railroad was not appearing at the hearing.  (Transcript at 11).

The Railroad has not agree to such a stipulation.