|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

November 7, 2014

A-2013-2372749

TO ALL PARTIES

Application of Southeastern Pennsylvania Transportation Authority for the approval to alter the public at-grade crossing by the installation of  a new sidewalk crossing with warning signals where Red Lion Road (DOT 589 938 S) crosses, at-grade, tracks of Southeastern Pennsylvania Transportation Authority in Lower Moreland Township, Montgomery County; and the allocation of costs incident thereto.

To Whom It May Concern:

By Secretarial Letter dated August 22, 2013, the Commission approved the subject application filed July 9, 2013 by Southeastern Pennsylvania Transportation Authority (SEPTA) and directed SEPTA, at its initial cost and expense, to install a new sidewalk crossing with warning signals where Red Lion Road (DOT 589 938 S) crosses, at-grade, tracks of Southeastern Pennsylvania Transportation Authority in Lower Moreland Township, Montgomery County.

In addition, the Commission directed the non-carrier utilities to relocate or adjust their respective facilities, as necessary, at their initial cost and expense.  Upon completion of the construction project, a hearing was to be held, if necessary, to take testimony from the parties prior to issuance of a final order for the allocation of any unresolved construction costs incurred by the parties and the assignment of further maintenance responsibilities.

A final inspection of the completed project was held on October 24, 2014, with a Commission staff engineer, SEPTA and the Pennsylvania Department of Transportation (Department) in attendance. Although notified by letter dated October 3, 2014, there were no representatives from Lower Moreland Township, Montgomery County, PECO, North Penn Water Authority, Aqua PA, Comcast and Verizon,   It was determined that the project has been completed in a satisfactory manner.

SEPTA has agreed to maintain all facilities located within its right-of-way including its railroad facilities at the subject crossings, the crossing surfaces and sidewalk, including snow, ice and debris removal, the warning devices and associated wiring; and to maintain at all times in a smooth and satisfactory condition the crossing surfaces. Lower Moreland Township was not present at the final inspection, however, Lower Moreland Township was assigned future maintenance responsibility for the sidewalk, including snow, ice and debris removal, within the road right-of-way by our Secretarial Letter dated August 22, 2013.

No non-carrier utilities were present to state they were seeking any reimbursement for costs it incurred on the project.

We have carefully review the information of record in this proceeding, and are of the opinion that a public hearing is not necessary inasmuch as the parties of record have reached agreement concerning the allocation of construction costs and the responsibilities of future maintenance.  Accordingly, we will issue this Secretarial Letter allocating the cost of construction and assigning future maintenance responsibilities.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code allocating the construction costs and assigning future maintenance; THEREFORE:

- Each non-carrier public utility bear the costs, if any, incurred by it in furnishing material and performing work in accordance with numbered paragraph 7 of our Secretarial Letter issued August 22, 2013, in this proceeding.

- Pennsylvania Department of Transportation pay Southeastern Pennsylvania Transportation Authority a sum of money of $123,997.26 as its share of materials furnished and work performed by the Southeastern Pennsylvania Transportation Authority in accordance with numbered Paragraphs 3, 4, 5 and 6 of our Secretarial Letter issued August 22, 2103, in this proceeding.

- Lower Moreland Township, at its sole cost and expense, furnish all material and do all work necessary to maintain the sidewalk and the chain link fence located within the road right-of-way outside of the railroad right-of-way, and the removal of snow, ice and debris from the sidewalks located within the road right-of-way outside of the railroad right-of-way, constructed as part of the improvement.

- Southeastern Pennsylvania Transportation Authority, at its sole cost and expense, furnish all material and perform all work necessary to maintain its facilities located within its right-of-way including its railroad facilities at the subject crossing, the crossing surface and sidewalk, including snow, ice and debris removal, the warning devices and associated wiring; and to maintain at all times in a smooth and satisfactory condition the crossing surfaces in accordance with numbered Paragraph 14 of our Secretarial Letter issued August 22, 2103, in this proceeding.

- That this proceeding, at Application Docket A-2013-2372749, be and is hereby marked “CLOSED”.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §5.44, file a petition with the Commission within twenty (20) days of the date of this letter.

Very truly yours,

Rosemary Chiavetta

Secretary