|  | PENNSYLVANIA PUBLIC UTILITY COMMISSION Harrisburg, PA. 17105-3265 |  |
| --- | --- | --- |

|  | Public Meeting held March 11, 2015 |
| --- | --- |
| Commissioners Present: |  |

| Robert F. Powelson, Chairman |  |
| --- | --- |
| John F. Coleman, Jr., Vice Chairman |  |
| James H. Cawley |  |
| Pamela A. Witmer, Statement |  |
| Gladys M. Brown |  |
| Energy Efficiency and Conservation Program | Docket No. M-2014-2424864 |

TENTATIVE IMPLEMENTATION ORDER

Table of Contents

BACKGROUND AND HISTORY OF THIS PROCEEDING	5

DISCUSSION	9

A.	Evaluation of the EE&C Program and Additional Targets	10

1.	Evaluation of the EE&C Program	10

2.	Length of Program	12

3.	Proposed Additional Reductions in Peak Demand	17

4.	Proposed Additional Incremental Reductions in Consumption	39

5.	Prescription of a Low-Income Carve-Out	49

6.	Carve-Out for Government, Educational and Nonprofit Entities	58

7.	Accumulating Savings in Excess of Reduction Requirements	67

8.	Process to Challenge Reduction Requirements	70

B.	Plan Approval Process	72

1.	Phase III EE&C Plan Approval Process	72

2.	Phase III Planning Timeline	74

3.	Additional Phase III Orders	75

C.	Plan Effectiveness Evaluation Process	76

1.	Statewide Evaluator	77

2.	Technical Reference Manual	77

3.	EDC Annual and Quarterly Reporting	82

D.	Cost – Benefit Analysis Approval Process	84

1.	2016 TRC Test	85

2.	Net-to-Gross Adjustment	87

E.	Process to Analyze How the Program and Each Plan will Enable EDCs to Meet Reduction Requirements	89

1.	Measuring Annual Consumption Reductions	90

2.	Measuring Peak Demand Reductions	90

F.	Standards to Ensure that a Variety of Measures are Applied Equitably to all Customer Classes	92

G.	Process to Make Recommendations for Additional Measures	93

H.	Procedures to Require Competitive Bidding and Approval of Contracts with CSPs	95

1.	Competitive Bidding	95

2.	Approval of Contracts	98

I.	Participation of Conservation Service Providers	102

J.	 Procedures to Ensure Compliance with Consumption and Peak Demand Reduction Requirements	102

K.	EDC Cost Recovery	104

1.  	Determination of Allowable Costs	105

2.	Allocation of Costs to Customer Classes	113

3.	Cost Recovery Tariff Mechanism	115

CONCLUSION	120

BY THE COMMISSION:

The Commission has been charged by the Pennsylvania General Assembly (General Assembly) with establishing an energy efficiency and conservation program (EE&C Program).  The EE&C Program requires each electric distribution company (EDC) with at least 100,000 customers to adopt a plan to reduce energy demand and consumption within its service territory.  66 Pa. C.S. § 2806.1.  On January 15, 2009, the Commission adopted an Implementation Order at Docket No. M-2008-2069887 establishing the standards each plan must meet and providing guidance on the procedures to be followed for submittal, review and approval of all aspects of EDC energy efficiency and conservation (EE&C) plans.

The Commission was also charged with the responsibility to evaluate the costs and benefits of the EE&C Program by November 30, 2013, and every five years thereafter.  66 Pa. C.S. § 2806.1(c)(3).  The Commission must adopt additional incremental reductions in consumption if the benefits of the EE&C Program exceed its costs.  Id.  In addition, the Commission was charged with the responsibility to compare the total costs of the EE&C Program to the total savings in energy and capacity costs.  If the Commission determines that the benefits exceed the costs, the Commission shall set additional incremental requirements for reduction in peak demand for the 100 hours of greatest demand or an alternative reduction approved by the Commission.  66 Pa. C.S. § 2806.1(d)(2).

With this Tentative Implementation Order, the Commission begins the process of evaluating the costs and benefits of the EE&C Program and proposing the establishment of additional incremental reductions in electric consumption and peak demand.

# BACKGROUND AND HISTORY OF THIS PROCEEDING

Act 129 of 2008 (the Act or Act 129) was signed into law on October 15, 2008, and became effective on November 14, 2008.  Among other things, the Act created an EE&C Program, codified in the Pennsylvania Public Utility Code at Sections 2806.1 and 2806.2, 66 Pa. C.S. §§ 2806.1 and 2806.2.  This initial program required an EDC with at least 100,000 customers to adopt an EE&C Plan, approved by the Commission, to reduce electric consumption by at least one percent (1%) of its expected consumption for June 1, 2009 through May 31, 2010.  This one percent (1%) reduction was to be accomplished by May 31, 2011.  By May 31, 2013, consumption was to be reduced by a minimum of three percent (3%).  Also, by May 31, 2013, peak demand was to be reduced by a minimum of four-and-a-half percent (4.5%) of the EDC’s annual system peak demand in the 100 hours of highest demand, measured against the EDC’s peak demand during the period of June 1, 2007 through May 31, 2008.  By November 30, 2013, and every five years thereafter, the Commission was to assess the cost-effectiveness of the EE&C Program and set additional incremental reductions in electric consumption if the EE&C Program’s benefits exceed its costs.

The Commission determined in its Phase II Implementation Order that additional reductions in consumption were cost-effective and therefore prescribed targets to be met by May 31, 2016.  However, the Commission did not have enough information to determine the cost-effectiveness of peak demand reduction programs within the Act 129 construct at the time Phase II was implemented and only permitted EDCs to offer demand reduction programs if those programs were cost-effective.

The SWE was to provide the Commission with a demand response (DR) study which would analyze the cost-effectiveness of compliance with the legislative peak demand reduction requirements and of potential improvements to the peak demand reduction program design.

In a May 17, 2013 Secretarial Letter, the Commission released the Act 129 Demand Response Study – Final Report at Docket No. M-2012-2289411.  The Commission held a Demand Response Study Stakeholders’ Meeting on Tuesday, June 11, 2013.  At the suggestion of stakeholders, the Commission directed the SWE to conduct a Preliminary Wholesale Price Suppression and Prospective Total Resource Cost (TRC) Test Analysis of the DR program.  The SWE’s Act 129 Demand Response Study – Final Report; Amended November 1, 2013 was released for comment on November 14, 2013.  Following a review of comments, the Commission issued its Peak Demand Reduction Cost Effectiveness Determination Final Order, which directed the SWE to perform a Demand Response Potential Study (DR Potential Study) using proposed load curtailment models.  The SWE submitted its final version of the DR Potential Study to the Commission on February 25, 2015.

Regarding consumption reductions, the SWE was tasked with performing an energy efficiency potential study to determine the cost-effective consumption reduction potential in Pennsylvania.  The SWE submitted its final Energy Efficiency Potential Study to the Commission on February 25, 2015.

The EE and DR Potential Studies were released publicly via Secretarial Letter served February 27, 2015.

The Act required the Commission to develop and adopt an EE&C Program by January 15, 2009, and sets out specific issues the EE&C Program must address.  66 Pa. C.S. § 2806.1(a).  The Commission’s EE&C Program is to include the following:

(1)	A procedure for approving EE&C Plans.

(2)	A process to evaluate and verify the results of each EE&C Plan and the EE&C Program as a whole.

(3)	A process to analyze the costs and benefits of each EE&C Plan in accordance with a TRC Test.

(4)	A process to analyze how the EE&C Program as a whole and each EE&C Plan will enable the EDCs to meet or exceed the consumption and peak demand reduction requirements.

(5)	Standards to ensure that each EE&C Plan uses a variety of measures that are applied equitably to all customer classes.

(6)	A process through which recommendations can be made for the employment of additional measures.

(7)	A procedure to require and approve the competitive bidding of all contracts with conservation service providers (CSP).

(8)	A procedure through which the Commission will review and modify, if necessary, all contracts with CSPs prior to execution.

(9)	A requirement for the participation of CSPs in the implementation of all or part of an EE&C Plan.

(10)	A procedure to ensure compliance with the requirements of Sections 2806.1(c) & (d).

(11)	A cost recovery mechanism to ensure that measures approved are financed by the customer class that directly receives the energy and conservation benefits.

On January 15, 2009, the Commission adopted the Phase I Implementation Order establishing the EE&C Program in compliance with Section 2806.1(a), 66 Pa. C.S. § 2806.1(a).  In addition to adopting the Phase I Implementation Order, the Commission also adopted orders implementing specific and essential components of the EE&C Program, to include the establishment of a TRC Test, updates to the Technical Reference Manual (TRM) and the establishment of a SWE.  As was done for Phase II, many of these components may require updating if additional incremental reductions in consumption and peak demand are adopted for Phase III of the EE&C Program.

On October 23, 2014, the Commission issued a Secretarial Letter seeking comments on a number of important topics that are instrumental in designing and implementing Phase III of the EE&C Program.  In addition, the Commission held a stakeholder meeting on December 2, 2014, to provide interested parties an opportunity to identify additional issues and concerns regarding the design of any future EE&C Program and to address any questions regarding the topics and issues presented in the Phase III Secretarial Letter.

The following parties filed comments to the Phase III Secretarial Letter:  Citizens for Pennsylvania’s Future, the Clean Air Council, the Sierra Club and the Environmental Defense Fund (collectively, Joint Commentators); City of Philadelphia (The City); Coalition for Affordable Utility Service and Energy Efficiency in Pennsylvania (CAUSE-PA); Demand Response Supporters (DR Supporters); Duquesne Light Company (Duquesne); Energy Association of Pennsylvania (EAP); Energy Efficiency for All (EEFA); Home Performance Coalition (HPC); Honeywell; Industrial Energy Consumers of Pennsylvania, Duquesne Industrial Intervenors, Met-Ed Industrial Users Group, Penelec Industrial Customer Alliance, Penn Power Users Group, Philadelphia Area Industrial Energy Users Group, PP&L Industrial Customer Alliance and West Penn Power Industrial Intervenors (collectively, Industrials); Keystone Energy Efficiency Alliance (KEEA); Metropolitan Edison Company, Pennsylvania Electric Company, Pennsylvania Power Company and West Penn Power Company (collectively, FirstEnergy); National Sustainable Structures Center (NSSC); Office of Consumer Advocate (OCA); PA Weatherization Task Force (PWTF); PECO Energy Company (PECO); The Pennsylvania State University (Penn State); PPL Electric Utilities Corporation (PPL); Regional Housing Legal Services and the Philadelphia Weatherization and Conservation Collaborative (RHLS/PWCC); Strategic Energy Group (SEG); UGI Utilities, Inc. – Gas Division, UGI Penn Natural Gas, Inc. and UGI Central Penn Gas, Inc. (collectively, UGI).

# DISCUSSION

In this section the Commission will present its initial evaluation of the cost-effectiveness of the EE&C Program and any proposed additional required incremental reductions in consumption and peak demand.  In addition, we will outline our proposals addressing the issues delineated in Section 2806.1(a) of the Act for establishing Phase III of the EE&C Program.  We seek comments on the evaluation of the EE&C Program, the proposed additional required incremental reductions in consumption and peak demand, as well as on the proposals addressing the design and implementation of the next round of the EE&C Program.

## A.	Evaluation of the EE&C Program and Additional Targets

### Evaluation of the EE&C Program

As indicated in the Phase III Secretarial Letter, the Commission tasked the SWE to conduct two market potential studies to inform the Commission of the EE and DR potential remaining in the seven EDCs’ service territories.

a.	Consumption Reduction

In addition, the Commission tasked the SWE with performing baseline studies for the residential, and the commercial and industrial (C&I) sectors in Pennsylvania.  The Commission previously released these baseline studies on June 12, 2014.  Together, these baseline studies represent a thorough assessment of current electricity usage and electrical energy consuming equipment installed in Pennsylvania.

These baseline studies formed the basis for the SWE’s EE Potential Study.  The purpose of the EE Potential Study was to determine the remaining opportunities for cost-effective electricity savings in the service areas of the seven Pennsylvania EDCs that are subject to Act 129.  For this study, the SWE used the Act 129 Pennsylvania-specific cost-effectiveness criteria, including the most recent Pennsylvania EDC avoided cost projections for electricity.  The avoided cost projections were calculated according to the Commission’s 2013 TRC Test.  Of particular interest in setting the Phase III consumption reduction targets are the program potential estimates that refer to the efficiency potential possible given specific program funding constraints.  The program potential contained in the EE Potential Study considered an annual spending ceiling that limits the annual program spending to 2% of each EDC’s 2006 annual revenue.  The baseline period load forecasts utilized for the EE Potential Study are the forecast kilowatt-hour (kWh) sales for each EDC for the period of June 1, 2009 through May 31, 2010, which are the same forecasts utilized in the first two phases of the EE&C Program.

Based on the spending cap of 2% of 2006 annual revenues for annual program spending and using the previously established load forecasts, the EE Potential Study concludes that the electric consumption reduction programs will continue to be cost-effective for Pennsylvania ratepayers.  The statewide estimated potential electricity savings for the 2016-2021 program period, assuming 100% of the EDCs’ budgets are spent on EE, are 6,629,460 megawatt-hours (MWh).

Based on the SWE’s EE Potential Study, the Commission preliminarily finds that the benefits of a Phase III Act 129 EE&C program will exceed the costs of such a program.  As such, the Commission proposes to adopt additional required incremental reductions in consumption for another Act 129 EE&C Program term.

b.	Demand Reduction

As previously mentioned, the SWE also performed a DR Potential Study in order to estimate the amount of DR potential that exists in the service territories of the seven EDCs, as well as to examine the costs and benefits of statewide policies surrounding DR programs.  As outlined later in this Tentative Order, the SWE determined that cost-effective potential for DR exists in Pennsylvania.  The statewide estimated average annual potential DR savings for Phase III are 375 megawatts (MW).  This average assumes 10% of each EDC’s annual budget is spent on DR programs over the proposed five-year Phase III period.  Additionally, this number reflects the removal of projected PJM commitments.

Based on the SWE’s DR Potential Study, the Commission preliminarily finds that the benefits of a Phase III Act 129 EE&C program will exceed the costs of such a program.  As such, the Commission proposes to adopt additional required incremental reductions in peak demand for another Act 129 EE&C Program term.

### 2.	Length of Program

In our Phase III Secretarial Letter, the Commission invited comments on the optimal length for a potential Phase III program.  Specifically, we noted that several factors must be considered when evaluating a program term, including the accuracy of forecast data; the evolving energy efficiency marketplace; the evolving demand response marketplace; consumers’ tendencies to adopt efficiency measures; changes in Federal legislation and regulations that set minimum efficiency standards; and the administrative costs incurred by all parties in designing, filing, litigating and implementing the EE&C

Program.  We requested comments on the optimal length of Phase III, such as a three-, four-, five- or six-year length.

a.	Comments to Phase III Secretarial Letter

Duquesne supports a five-year program term.  It states that shorter program periods result in increased administrative costs.  Duquesne recognizes the potential benefits of aligning EE&C Program terms with forecasts, but states that the benefit of such an alignment is outweighed by the added costs of a shorter program period.  Duquesne Comments at 2-3.

FirstEnergy recommends a four-year period as it will allow more time and attention to be paid to the implementation, promotion and administration of programs.  Additionally, it will allow program operators and customers to promote and pursue more comprehensive projects that may not be practical in a shorter program cycle.  FirstEnergy believes a four-year period will provide more certainty on the availability of program incentives, effectively encouraging customers to invest in more capital-intensive and longer-term projects.  FirstEnergy avers that a term that is greater than four years will most likely require EDCs to develop and file amended EE&C Plans during the program period in order to react to changing industry or market conditions.  FirstEnergy notes the implementation of lighting changes resulting from the Energy Independence and Security Act of 2008 (EISA) and the utilization of a four-year program term to allow the baseline change to be factored into any future Plans in an orderly and systematic fashion.  FirstEnergy Comments at 3-4.

PECO states that a five-year program term would be appropriate as it would provide program stability for customers and the marketplace and would avoid confusion for program implementers and stakeholders.  PECO avers that shorter program terms result in the nearly continuous cycle of preparing and litigating EE&C Plans, while providing a less than ideal platform for implementing and auditing the programs.  PECO believes that a five-year program length provides customers with an appropriate amount of time to consider and implement comprehensive measures.  PECO Comments at 3-4.

PPL recommends a three-year program term, noting the uncertainties surrounding Order 745 issued by the Federal Energy Regulatory Commission (FERC), the Clean Power Plan and the legislative and administrative changes within the Commonwealth.  PPL believes a shorter Phase III would provide more flexibility to adjust the EE&C Program should changes be necessary.  PPL Comments at 3.

OCA suggests a five- or six-year program term combined with a robust stakeholder process and a process for mid-course corrections, as needed, in order to provide the best framework for efficient program management.  OCA avers that processes can help address concerns over the factors outlined in the Phase III Secretarial Letter, changes in local codes or ordinances and changes to PJM Interconnection, LLC’s (PJM) market design.  OCA believes it important to provide a longer program in order to allow parties to focus on the implementation of sound programs rather than continually looking to the future and uncertain goals in future EE&C Program phases.  OCA Comments at 3-4.

The Industrials urge the Commission to retain a three-year program term for Phase III as a shorter term allows for the appropriate reconciliation of over- or under-collections.  The Industrials Comments at 12.

The DR Supporters suggest a five-year program cycle as it best balances the factors listed in the Phase III Secretarial Letter.  They note that deployed DR assets have useful lives can exceed five years.  The DR Supporters aver that the program certainty afforded by a longer term can increase customer participation.  Additionally, a longer term will help to amortize the start-up costs and alleviate administrative burdens.  The DR Supporters propose that the Commission allow EDCs to file yearly plan updates and revisions, as allowed in Phase II.  The DR Supporters Comments at 4-5.

The Joint Commentators support a six-year Phase III with the caveat that the Commission outline a process by which stakeholders can petition a reconsideration of the targets in the event that one or more of the underlying policy assumptions upon which the targets are based turns out to be false.  The Joint Commentators reference the uncertainty surrounding FERC Order 745, as well as the Clean Power Plan.  The Joint Commentators express a belief that the Commission has the authority to extend Phase II targets on a pro-rated basis to allow time for the outstanding judicial and regulatory processes to be completed.  The Joint Commentators Comments at 2-3.

KEEA proposes a six-year phase with target setting for a potential Phase IV occurring in the final program year of Phase III.  KEEA notes that longer phases allow EDCs to make long-term plans and maintain consistent program offerings while providing certainty to the marketplace.  Lastly, KEEA recommends that the Commission develop a transparent process for stakeholders to petition the Commission if the outcome of the Clean Power Plan Final Rule warrants changes.  KEEA Comments at 2-4.

SEG notes that a program length similar to Phase I allows CSPs to maintain program momentum.  As program terms get shorter, SEG states that implementation time decreases due to program start-up delay.  SEG recommends a five- or six-year term.  SEG Comments at 2-3.

Penn State avers that a short term does not allow time for large institutions to budget, plan, design, permit, execute and complete significant projects.  Penn State recommends a term of at least five years.  Penn State Comments at 7.  The City suggests that a five-year program will allow customers to become better informed and better able to evaluate, budget, design and implement measures.  The City Comments at 1.

b.	Commission Proposal

The Commission proposes to implement a five-year Phase III of the Act 129 EE&C Program that would operate from June 1, 2016 through May 31, 2021.  We recognize the uncertainties surrounding FERC Order 745, the PJM DR market, the Clean Power Plan, the administrative changes within the Commonwealth and other factors that may be in flux.  While we recognize that these issues may have an effect on the EE&C Program, we do not believe we can base decisions on uncertain possibilities.  Instead, and as elaborated upon later in this Tentative Order with regard to DR programs, we believe we should be developing a Phase III EE&C Program based on the current marketplace in which we operate.  The Commission agrees with those parties averring that shorter program terms increase costs while decreasing the certainty provided to the market.  Additionally, as we discuss later in this Tentative Order, we believe the EE&C Programs have matured enough so that EDCs can increase their focus on more comprehensive measures which, as outlined by many of the parties, tend to require greater implementation timeframes.  We reiterate that the Commission can always reconsider its direction at a later date should the uncertainties surrounding the previous issues be resolved.  Additionally, any party has the ability to petition the Commission for a reconsideration of its directives.  Lastly, the EDCs have the ability, as outlined later in this Tentative Order, to submit EE&C Plan changes as needed to reflect changing factors in the market.

### 3.	Proposed Additional Reductions in Peak Demand

Act 129 required the Commission to, by November 30, 2013, compare the total costs of the EDCs’ EE&C Plans to the total savings in energy and capacity costs to retail customers or other costs as determined by the Commission.  If the Commission determined that the benefits of the plans exceeded the costs, the Act required the Commission to set additional incremental requirements for reduction in peak demand for the 100 hours of greatest demand, or an alternative reduction approach approved by the Commission.  Any such reductions in peak demand must be measured from the EDC’s peak demand for the period from June 1, 2011 through May 31, 2012.  See 66 Pa. C.S. § 2806.1(d)(2).

As previously discussed herein, the Commission solicited feedback on a number of topics that it believed would be important in the design and implementation of Phase III, including a number of DR related issues.  Specifically, the Commission requested stakeholder comments on, among other things, the following questions:

- If the SWE determines that there is cost-effective peak demand reduction potential available within the Act 129 framework, the EDCs would be required to meet a May 31, 2017 peak demand reduction target.  Should the EDCs be required to continue peak demand reduction programs past the May 31, 2017 target?  If so, should there be annual reduction requirements or an average annual reduction requirement over the entire period?

- If the SWE determines that there is cost-effective peak demand reduction potential available within the Act 129 framework, the EDCs’ budgets would need to be split between consumption reduction and peak demand reduction initiatives.  How should the budget be split between the two initiatives?

- If the SWE determines that there is cost-effective peak demand reduction potential available within the Act 129 framework but would require the majority (e.g., 75%; 80%; 90%; etc.) of the EDCs’ budgets, should the EDCs still be required to achieve peak demand reduction targets?

- If the SWE determines that there is cost-effective peak demand reduction potential available within the Act 129 framework but only for a certain sector (e.g., through residential direct load control programs), can the Commission prescribe a peak demand reduction target?  In other words, can the Commission prescribe a peak demand reduction target if it can only be met through measures offered to certain rate classes instead of across all rate classes?  If so, should the Commission do so?

- If the SWE determines that there is cost-effective peak demand reduction potential available within the Act 129 framework but only for a certain EDC service territory, can the Commission prescribe a peak demand reduction target?  In other words, can the Commission prescribe a target for only one of the EDCs?  If so, should the Commission do so?

- If the SWE determines that there is no cost-effective peak demand reduction potential available within the Act 129 framework, should the Commission again, as in Phase II, allow the EDCs to utilize all of their budgets for consumption reduction programs?  Should the EDCs again, as in Phase II, be allowed to include voluntary peak demand reduction programs within their EE&C Plans, so long as those programs are cost-effective and the EDCs can still meet their consumption reduction requirements?

a.	Comments to Phase III Secretarial Letter

EAP avers that, in order to meet a May 31, 2017 compliance date, the EDCs’ peak demand reduction programs must be approved and operational for the summer of 2016.  EAP therefore opines that any targets must be set in the middle of 2014, with the EDCs’ Phase III EE&C Plans approved in early 2015.  Based on those timelines, EAP believes that there is insufficient time to accomplish these tasks.  EAP believes that prescribing a May 31, 2017 peak demand reduction target for an EE&C Plan that will not be approved until early 2016, creates an impossible to meet mandate.  Therefore, EAP urges the Commission to consider only voluntary peak demand reduction programs for Phase III.  Alternatively, EAP believes that each EDC should have the discretion to determine the allocation of its budget between energy consumption and peak demand reduction programs.  EAP Comments at 3-4.

Duquesne disagrees with the mandating of any Phase III peak demand reduction targets.  Duquesne notes that, historically, peak demand reduction programs in its territory have not been cost-effective.  It states that, if targets are established, annual targets should be avoided.  Additionally, Duquesne believes that the EDCs should be allowed the flexibility to determine the budgetary split between consumption reduction and peak demand reduction measures.  It also believes that the Commission may prescribe targets for specific rate classes and avers that the Commission should focus its mandates on programmatic avoided cost based resource value rather than rate class equity.  Similarly, Duquesne believes the Commission may prescribe peak demand reduction targets for specific service territories, even if variances exist between EDCs.  If there is no cost-effective peak demand reduction potential available, Duquesne avers that the EDCs should be allowed to use the entirety of their budgets for consumption reduction programs, while also supporting the implementation of voluntary peak demand reduction programs.  Duquesne Comments at 3-5.

FirstEnergy recommends no peak demand reduction targets for Phase III as they are not practical or manageable for the EDCs to meet a May 31, 2017 target.  FirstEnergy believes that there is insufficient time between the expected EE&C Plan approval timeframe of early 2016 and the summer of 2016 to hire CSPs; contract with, market to and enroll customers; procure and install any necessary equipment; etc.  FirstEnergy opines that the Commission lacks the authority, under Act 129, to establish peak demand reduction targets beyond May 31, 2017.  FirstEnergy avers that Act 129 subsidies for peak demand reduction programs would undermine and interfere with the competitive market at PJM.  Regarding any potential budgetary split between consumption reduction and peak demand reduction programs, FirstEnergy believes the split should be informed by the EDCs’ EE&C Plans, with any voluntary peak demand reduction programs be included in such Plans.  FirstEnergy Comments at 6-11.

FirstEnergy avers that the Commission should not prescribe peak demand reduction targets if they can only be met through measures offered to a certain rate classes.  Similarly, FirstEnergy states that the Commission should not prescribe targets only for certain EDC service territories as this would unfairly increase the exposure to penalties among the EDCs.  Should there be no cost-effective peak demand reduction potential available; FirstEnergy believes the EDCs should be allowed to use the entirety of their budgets for consumption reduction programs.  Additionally, the EDCs should be allowed to offer voluntary programs as long as those programs are determined to be cost-effective, with the EDC’s consumption reduction target adjusted based on the remaining available funding.  FirstEnergy Comments at 6-11.

PECO recommends that any peak demand reduction targets be structured as average annual reductions for the entire Phase III period.  PECO believes that continuing peak demand reduction programs beyond May 31, 2017, will create continued savings opportunities for customers and will allow EDCs to avoid program interruptions and any associated customer re-acquisition costs should additional peak demand reduction targets be established after Phase III.  PECO recommends using a trigger mechanism whereby resources would be called if an EDC’s day-ahead forecast is at least 95% of its summer peak demand forecast.  PECO also recommends that any budgetary division between consumption reduction and peak demand reduction programs be developed in a way that ensures that both targets are reasonably achievable.  PECO proposes that the Commission establish a reasonable limit on an EDC’s spending for peak demand reduction programs, such as 10-15% of the overall budget.  PECO does not believe that sector-specific or class-specific DR targets should be developed.  PECO argues that the Commission lacks the authority to establish peak demand reduction targets for certain EDCs and not others.  PECO Comments at 5-8.    However, PECO states that, if the Commission determines it has the authority to prescribe targets on an EDC-by-EDC basis, it should not exercise that authority, as it would be inequitable for some EDCs to face two separate and distinct Act 129 penalty risks.  PECO Comments at 8-9.

PECO does believe that EDCs should have the ability to offer voluntary programs so long as those programs are cost-effective and do not unreasonably impair the EDC’s ability to meet its consumption reduction requirement.  In such cases, the EDC’s consumption reduction target should be revised to reflect the reduced budget for energy efficiency measures.  Additionally, in the absence of peak demand reduction programs, PECO avers that the EDCs should be allowed the opportunity to utilize their entire Act 129 budgets for consumption reduction programs.  PECO Comments at 8-9.

PPL believes it will not be possible to meet a May 31, 2017 peak demand reduction target unless that target is zero MW.  Similar to EAP’s comments, PPL does not believe there is adequate time in which to perform all the necessary actions to implement a program for the summer of 2016.  If the Commission prescribes peak demand reduction targets, PPL recommends one average annual compliance target that applies only in the last year.  It believes annual targets are problematic, especially for programs that depend on hot weather, such as DLC measures, as a cooler than normal summer may put the EDC at significant risk of non-compliance.  PPL Comments at 5-10.

PPL avers that cumulative targets provide EDCs with the flexibility to obtain the amount of peak demand reduction commensurate with actual weather conditions.  Additionally, similar to PECO’s comments, PPL recommends that some trigger mechanism, such as a percentage of the day-ahead load forecast, should be used in order to call events.  PPL believes that the amount of the total budget allocated to peak demand reduction programs versus consumption reduction programs should be determined by the EDCs and their stakeholders.  PPL believes it would be inequitable for some EDCs to have more compliance risk than other EDCs.  PPL supports the allowance of voluntary peak demand reduction programs as long as an EDC can meet its consumption reduction target and justify the peak demand reduction program to the Commission and its stakeholders.  PPL Comments at 5-10.

OCA believes that peak demand reduction programs should be continued past the May 31, 2017 target, with requirements expressed on an annual basis.  However, OCA does not believe that additional reductions should be required.  OCA proposes that targets be established based on connected load under the peak demand reduction program rather than on load actually interrupted.  Regarding budgetary splits, OCA believes that the majority of an EDC’s budget should be spent on consumption reduction programs.  OCA expects that, with proper design and evaluation, some level of peak demand reduction program would be cost-effective for all customer sectors and all EDCs.  OCA Comments at 5-8.

The Industrials urge the Commission to exercise caution in adopting any peak demand reduction requirements for Phase III, at this time, due to uncertainties in the wholesale market.  They recommend that the Commission delay any findings regarding peak demand reduction for Phase III pending further clarity from FERC and PJM regarding the role of customer demand reductions in the energy and capacity markets.  The Industrials Comments at 13-14.

The DR Supporters strongly support the inclusion of peak demand reduction targets in Phase III, with a specific goal for each year.  They opine that the structure of the goals can be different for different customer classes.  The DR Supporters aver that the Commission should provide additional budgetary support to the peak demand reduction activities to address the development of new programs.  The DR Supporters believe that the Commission should prescribe peak demand reduction measures for all classes, as opposed to sector-by-sector targets.  They also believe that the Commission can and should prescribe a peak demand reduction target for the EDC(s) if a cost-effectiveness analysis establishes that as the appropriate course of action.  They also support the allowance of voluntary programs in EDC EE&C Plans if the EDCs can show to the Commission that the programs are cost-effective and facilitate the EDC meeting its consumption reduction goals.  The DR Supporters recommend that the Commission should develop a load reduction program based on a percentage of the forecast, with a cap at no more than 32 curtailment hours per season and no more than four hours per any one day.  Lastly, the DR Supporters recommend that the Commission essentially ignore the PJM market and not try to develop peak demand reduction programs that relate to the current state of DR.  The DR Supporters Comments at 5-21.

PWTF supports peak demand reduction targets and DR programs as these programs reduce capacity and energy costs.  PWTF Comments at 1.

The Joint Commentators believe that setting a target for reducing peak demand does not necessarily imply that the programs should focus on measures that specifically and/or solely reduce peak demand.  Instead, they note that most consumption reduction measures are likely to result in coincident peak demand reductions.  However, if the Commission prescribes peak demand reduction goals, the Joint Commentators believes that the EDCs should have the flexibility to allocate funds between programs as necessary to attain both consumption and peak demand reductions.  The Joint Commentators state that, while the portfolio must be cost-effective as determined by the TRC Test, there is no statutory requirement that individual programs be assessed based on the TRC Test.  They aver that the programs could be assessed in a way that considers transmission and distribution benefits; non-energy benefits such as environmental and public health impacts; and impacts on other fuel usage.  Should the Commission not require peak demand reduction goals; the Joint Commentators believe the Act requires the entire budget to be available for cost-effective consumption reduction programs.  The Joint Commentators Comments at 4-6.

KEEA supports the inclusion of peak demand reduction requirements in Phase III.  KEEA recommends that, rather than emphasizing one program type over another, the Commission should recognize the synergies that exist between consumption reduction and peak demand reduction programs and should encourage the EDCs to achieve reductions in both.  KEEA does believe peak demand reduction targets should be prescribed for those EDCs with cost-effective potential available in their service territories.  If peak demand reductions are not found to be cost-effective, KEEA believes that Act 129 requires that the full EDC budgets be made available for consumption reduction programs.  Lastly, KEEA believes that an EDC should be allowed to offer a voluntary program if it can be shown to be cost-effective.  KEEA Comments at 5.

SEG believes that, due to current program limitations for peak demand requirements, certain market sectors are excluded from these program offerings.  SEG recommends that the Commission look at the possibility of offering a two-tier system to encourage more involvement by schools, universities and certain seasonal-dependent industries in peak demand reduction programs.  SEG Comments at 2.

The City recommends that the Commission be conservative in setting Act 129 peak demand reduction targets until there is greater certainty about the fate of PJM-sponsored DR programs.  It also recommends that targets be maintained until the end of the program phase or until the Commission finds that the approved peak demand reduction programs are not effective or compatible with new initiatives by the Commonwealth or PJM.  The City believes that a budget share no greater than 25% of the total program resources should be applied to peak demand reduction programs.  The City avers that peak demand reduction programs should not have to include all sectors.  Additionally, the Commission should only require peak demand reduction targets for those EDCs with the potential in their service territories.  The City believes that the entirety of an EDC’s budget should be used toward consumption reduction programs in the absence of peak demand reduction targets and that EDCs should be permitted to include voluntary cost-effective measures.  The City Comments at 1-2.

b.	Summary of SWE’s DR Potential Study

As previously discussed, the Commission directed the SWE to perform a potential study to determine whether cost-effective potential exists for DR programs under the Act 129 framework.  The purpose of the DR Potential Study was to determine the amount of cost-effective DR potential available in each of the seven EDCs’ service territories.  The Commission directed the SWE to utilize a model where compliance hours are based on a comparison of the EDC’s day-ahead forecasts with the EDC’s annual summer peak demand load forecasts.  If the day-ahead forecast was above a certain threshold (on a percentage basis) of the EDC’s summer peak demand forecast, a DR event would be called for no longer than four hours.  Those C&I customers participating in PJM’s Emergency Load Response Program (ELRP) were to be excluded to prevent a scenario in which a customer is compensated by both PJM and an EDC for the same curtailment hour(s).

For residential DLC programs, the cost of equipment was to be considered sunk costs for those EDCs who purchased the equipment, and, as such, be excluded from the TRC calculations.  However, costs for the installation of new equipment or for those EDCs who had not purchased DLC equipment in Phase I, were to be included in TRC calculations.  Additionally, the SWE was to assume a measure life of ten years when performing TRC calculations.

The SWE was directed to use the 2013 TRC Test in performing the cost-effectiveness determinations.  Additionally, the Commission recognized the SWE’s expert opinion regarding the need for potential changes to the TRC Test in order to calculate peak demand reduction program cost-effectiveness.  Specifically, based on the SWE’s recommendations in its Amended DR Study, we directed the SWE to incorporate a 75% proxy for DR incentives; to utilize the actual useful life of DLC equipment as the measure life; and to, potentially, include avoided transmission and distribution (T&D) costs.  The first two changes were applicable to DR programs only and, as such, would not affect the TRC methodology for EE programs.  The last change, regarding avoided T&D costs, was to be utilized in the SWE’s DR Potential Study, as well as its EE Potential Study.

For its DR Potential Study, the SWE ran multiple simulations altering the number of expected events per year; the duration of those events; and the time of day during which those events occur.  Table 2-5 of the SWE’s DR Potential Study further explains many of these parameters:

Based on its simulations, the SWE developed an optimal program design that it believes will be effective in capturing high value hours and reduce PJM’s peak load forecast.  This determination was based on the highest overall effective load carrying capacity (ELCC), which is “a measure of the relative importance of hours of availability for DR dispatch.”  The SWE stated that “hours where load is highest have the highest contribution to ELCC.”  The SWE determined that the following program design provides the highest overall ELCC for designs capped at 24 event hours:

- Dispatch Criterion – EDC’s day-ahead forecast is above 96% of forecasted annual system peak;

- Dispatch Hour – events beginning at 2:00 p.m.;

- Event Duration – four hours;

- Maximum Events – six per year.

The SWE determined that this methodology would have historically captured approximately 27% of the target load and approximately 58% of the 5 Coincident Peak (5CP) hours.  PJM defines the 5CP hours as:

The unrestricted load of a zone, LSE [load serving entity], or end-use customer, coincident with one of the five highest loads used in the weather normalization of the PJM seasonal peak. 5 CP values are used in the allocation of the PJM and zonal normalized peaks.

The 5CP hours are used as a mechanism to assign capacity obligations to customers within a PJM zone.  In essence, the 5CP hours are the hours of highest demand for the year and PJM must secure sufficient generation to meet that demand.  Using DR during those 5CP hours helps lower estimates of what the weather normalized peak demand will be in future years.  This reduction also reduces the peak load contribution (PLC) for participating customers, effectively reducing their capacity costs and making a DR program more attractive.

Using this program design, the SWE then determined the total DR potential in each EDC service territory.  This potential included the potential available to both Act 129 and PJM programs.  As previously mentioned, the Commission directed the SWE to remove the potential tied to those customers participating in PJM’s ELRP.  The SWE removed estimates of PJM DR commitments based on historical trends, as well as any potential tied to non-cost-effective DLC measures.  These new numbers represented cost-effective potential net of any PJM ELRP commitments.

With the new potential numbers, the SWE determined the acquisition costs for Act 129 DR programs.  To do this, the SWE divided the costs of a five-year program by the five-year net PJM potential numbers.  These dollar-per-MW values were then divided by five years to develop a dollar-per-MW-per-year acquisition cost for each EDC for a five-year phase.  These acquisition costs are weighted averages across program types and are listed in the table below.

| EDC | Acquisition Cost ($/MW/year) |
| --- | --- |
| Duquesne | $57,976 |
| Met-Ed | $51,210 |
| PECO | $64,257 |
| Penelec | $50,782 |
| Penn Power | $49,349 |
| PPL | $41,622 |
| West Penn Power | $46,203 |

The SWE then considered four hypothetical scenarios regarding the breakdown between EE and DR of the EDC’s 2% spending cap.  These scenarios were as follows:

- 100% of the budget spent on EE; 0% spent on DR;

- 90% of the budget spent on EE; 10% spent on DR;

- 85% of the budget spent on EE; 15% spent on DR; and

- 80% of the budget spent on EE; 20% spent on DR.

Table 1-1 of the SWE’s DR Potential Study shows the monetary breakdown based on these scenarios:

To develop the average annual potential savings (in MW), the SWE determined, on a five-year basis, the DR spending limit based on those three budgetary breakdowns.  Each EDC’s 5-year spending limit was divided by the program acquisition costs to develop average annual potential savings.  Table 3 of the Addendum shows the DR program potential:

The asterisked values reflect the MW of DR that can be attained without spending the full budget allocated to DR.  For example, under a 90% EE and 10% DR spending scenario, PPL would not need to spend the full 10% budget on DR to get the 95 MW of potential in its territory.

We would like to note that the SWE’s estimates of DR potential are at the generator level.  Therefore, line losses will need to be incorporated into reported MW savings when assessing performance tied to these generator-level estimates of potential.  The SWE utilized the following line loss assumptions in its DR Potential Study:

| EDC | Residential Line Loss Factor (LLF) | Commercial LLF | Industrial LLF |
| --- | --- | --- | --- |
| Duquesne | 1.0741 | 1.0741 | 1.0081 |
| Met-Ed | 1.0945 | 1.0720 | 1.0720 |
| PECO | 1.0799 | 1.0799 | 1.0799 |
| Penelec | 1.0945 | 1.0720 | 1.0720 |
| Penn Power | 1.0949 | 1.0545 | 1.0545 |
| PPL | 1.0875 | 1.0875 | 1.0420 |
| West Penn Power | 1.0943 | 1.0790 | 1.0790 |

The SWE noted that, while there is cost-effective DR potential under the Act 129 framework, its analysis depicts a slightly lower return on investment than EE.  Given the uncertainties in the wholesale market, the SWE believed that EE is a more prudent investment of the EDCs’ Act 129 budgets.

c.	Commission Proposal

i.	Top 100 Hours Methodology

At the outset, the Commission will reiterate its decision from its PDR Cost Effectiveness Final Order that the top 100 hours methodology is not a cost-effective approach to utilize for peak demand reduction programs in Pennsylvania and therefore it will not be used in Phase III planning.  We agree with those parties who, in response to our Phase III Secretarial Letter, recommended the removal of this criterion due to the predictive and forecasting difficulties associated with its use.  Additionally, we agree with the SWE’s expert opinion that this methodology does not adequately capture the complexities of the market and leads to the dispatch of resources when not cost-effective.

ii.	Wholesale Market Issues

While we recognize the potential changes in the wholesale market referenced by many of the parties and the recommendation by some that the Commission delay its decision regarding the prescription of Phase III peak demand reduction targets until these issues are resolved, we do not believe it prudent to take action on something that may or may not happen.  Specifically, we believe it appropriate to base our decisions on the currently-applicable conditions and not based on potential future changes.  However, we do want to clarify that we are well-aware of the state of the wholesale market and the potential changes resulting from FERC and Court actions and will continue monitoring these matters.  We note however, that the proposed Act 129 DR program is intended to operate independent of and separate from the PJM wholesale markets.  As such, while the Act 129 DR program potential may be impacted by the potential actions of FERC and Courts, the operation and implementation of the proposed DR program should not be appreciably impacted.  Should the market change, for whatever reason, in a way that would affect the Act 129 EE&C Program, the Commission reserves the right to amend the EE&C Program accordingly, while taking into account the effects on ratepayers, EDCs, CSPs and all other EE&C Program stakeholders.

iii.	Budgetary Allocation Between EE and DR

Because the SWE has determined that cost-effective DR potential exists, the Commission must determine how peak demand reduction targets will be prescribed.  To do so, an EDC’s budget must be allocated, in some way, between the EE and DR programs.  While we recognize the comments provided by some of the parties that the EDCs should be granted the flexibility to determine the split as part of their EE&C Plan proceedings, the Commission believes that current timelines do not allow for the development of targets following the litigation of those Plan proceedings.  Instead, we propose that the Commission determine the appropriate allocation of program funding between the two initiatives in order to establish the consumption and peak demand reduction requirements for each EDC.  This proposed allocation is not intended to establish spending minimums or maximums for EE and DR programs.  EDCs will continue to have the flexibility to allocate funding to meet the requirements, as they did in Phase I and II.

The SWE has provided four separate spending scenarios: 100/0; 90/10; 85/15 and 80/20.  As referenced earlier in this Tentative Order, the EDCs on average spent 16% of their budgets on Phase I DR programs.  The Commission does not believe the EDCs should spend greater than the Phase I average of 16%.  We initially agree with the SWE’s assessment that EE programs provide a better return on investment than DR programs.  The table below shows the projected present value of the net benefits (PV net benefits) of the Phase III Act 129 programs based on the budgetary scenarios utilized by the SWE.  The table shows a decrease in PV net benefits when comparing 100% EE spending to the three different EE/DR budgetary allocation scenarios utilized by the SWE.

| Funding Scenario (EE/DR) [%] | PV Net Benefits [million $] | Difference in PV Net Benefits Between 100% EE and EE/DR Split Funding Scenario [million $] |
| --- | --- | --- |
| 100/0 | $1,492 | $0 |
| 90/10 | $1,416 | $76 |
| 85/15 | $1,378 | $114 |
| 80/20 | $1,340 | $152 |

As evidenced in the table, the PV net benefits decrease by approximately $76 million statewide when the EDCs’ budgets are shifted from 100% EE spending to a 90% EE – 10% DR split.  When increasing that split to 85/15 in comparison to 100% EE spending, the PV net benefits decrease by approximately $114 million.  Lastly, if the maximum split scenario is used, the decrease in PV net benefits from 100% EE spending to 80/20 is approximately $152 million.  The Commission wishes to moderate the potential loss in the PV net benefits associated with the implementation of DR programs.

For these reasons, the Commission proposes that the peak demand reduction requirements for Duquesne, PECO, Penn Power and West Penn Power be based on the spending allocation of 90% for EE and 10% for DR, as outlined by the SWE.  Additionally, we propose that Penelec spends the entirety of its budget on EE programs, with no peak demand reduction requirement, as there are no cost-effective peak demand reductions in its service territory.  Finally, as outlined below, we propose that Met-Ed and PPL be required to obtain all the potential peak demand reduction in their territories, as that potential is below the 90/10% spending allocation the Commission proposes to adopt.  Peak demand reduction requirements based on these spending allocations allows for the implementation of cost-effective peak demand reduction programs while moderating the loss in PV net benefits to the Act 129 EE&C Program as a whole.

iv.	Peak Demand Reduction Targets

As previously mentioned, the Commission believes that, in order to prescribe specific peak demand reduction targets for subsequent phases of Act 129, the peak demand reduction programs must be cost-effective.  66 Pa. C.S. § 2806.1(d)(2).  The Commission also believes that if the targets are cost-effective, we are required to prescribe them.  We agree with parties who stated that we have the authority to prescribe peak demand reduction targets only in those service territories where such programs are cost-effective.

The SWE determined in its DR Potential Study that cost-effective potential exists, assuming a proposed spending allocation of 10% of an EDC’s budget on DR, in the service territories of six of the seven EDCs with Act 129 EE&C obligations.  Specifically, as outlined above, cost-effective potential under the 90% EE and 10% DR budget allocation scenario exists for Duquesne, Met-Ed, PECO, Penn Power, PPL and West Penn Power.  Penelec does not have cost-effective potential net of anticipated PJM commitments in its service territory.  The SWE analysis found a quantity of DR net of PJM in PPL’s service territory commensurate with a budget allocation of 5% of PPL’s 2% spending cap.  The SWE also found a quantity of DR net of PJM in the Met-Ed service territory commensurate with a budget allocation of 8% of Met-Ed’s 2% spending cap.  Therefore, we propose the following peak demand reduction requirements for Duquesne, Met-Ed, PECO, Penn Power, PPL and West Penn Power based on the above-referenced spending scenarios:

These MW goals reflect the average performance over each hour of a called event.  Additionally, these MW savings targets are reflected at the generator level.  Therefore, line losses will need to be incorporated when assessing performance tied to these estimates of potential.  The Commission proposes that the peak reduction requirements outlined above be attained on an annual basis.

Act 129 states that peak demand reductions shall be accomplished no later than May 31, 2017.  66 Pa. C.S. § 2806.1(d)(2).  The Commission recognizes the concerns expressed by many parties that the timing of the implementation of Phase III is not feasible with regard to implementing DR programs in the summer of 2016 (which would provide the peak demand reductions no later than May 31, 2017, as the proposed DR program is a summer program).  We agree with the parties that indicated that it would be impractical to design, obtain approval, market, sign-up participants and implement a cost-effective demand reduction program by June 1, 2016 when Phase III begins.  Therefore, we propose that all seven EDCs have a peak demand reduction requirement of 0 MW for the first year of Phase III ending on May 31, 2017, with the requirements outlined above applying to the remaining four program years of Phase III.

While, we are proposing annual peak demand reduction requirements for all but the first program year of Phase III, we are not proposing that a compliance determination be made on an annual basis.  Instead, we propose that the determination of compliance with the annual peak demand reduction requirements be performed at the end of Phase III with any potential penalties taking into account an EDC’s annual performance over all five years of the Phase.

v.	DR Program Design

The Commission agrees with the DR program design utilized by the SWE in its DR Potential Study as it provides cost-effective potential under the Act 129 framework.  Therefore, we propose the following DR program design for Phase III:

- Curtailment events shall be limited to the months of June through September.

- Curtailment events shall be called for the first six days that the peak hour of PJM’s day-ahead forecast for an EDC is greater than 96% of the EDC’s PJM summer peak demand forecast for the months of June through September each year of the program.

- Each curtailment event shall last four hours.

- Each curtailment event shall be called such that it will occur during the day’s forecasted peak hours.

- Once six curtailment events have been called in a program year, the peak demand reduction program shall be suspended for that program year.

- Compliance will be determined based on the average MW performance across all event hours in a given program year.

- Customers participating in PJM’s ELRP shall not be eligible to participate.

We believe this methodology weighs the need to reduce demand during peaking conditions while taking into consideration customer constraints and potential fatigue.  Additionally, it prevents the payment of Act 129 EE&C Program funds to a customer for an event during which the customer was already curtailing due to signals from PJM (and subsequently receiving payment from PJM).  We look forward to comments regarding whether this methodology strikes the appropriate balance within the program budget constraints.

The Commission proposes no requirements regarding which customer classes DR programs are to be offered.  We believe the EDCs should have the flexibility to work with stakeholders and within their own budget and EE&C plan constructs to determine those sectors from which DR can be obtained.  The Commission would like to make it clear that if an EDC’s day-ahead forecast never reaches 96% of its summer peak demand forecast during the months of June through September, or whatever percent the Commission ultimately approves in its final order, that EDC will have no compliance requirement for that year.

vi.	Voluntary DR Programs for Penelec

As previously outlined, the Commission will not propose a peak demand reduction requirement for Penelec as the SWE has found no cost-effective potential.  However, we do recognize the benefits of continued provision of DR programs should Penelec determine them to be advantageous to its customers.  We propose that Penelec be allowed to voluntarily include a DR program in its EE&C Plan for Phase III if that program can be shown to be cost-effective.  Additionally, Penelec must show that the implementation of such a program will not affect its ability to meet the proposed consumption reduction requirements outlined later in this Tentative Order.

### 4.	Proposed Additional Incremental Reductions in Consumption

As previously noted, the SWE determined in its EE Potential Study that electric consumption reduction programs will continue to be cost-effective for Pennsylvania ratepayers.  Based on the SWE’s determination, we believe that the benefits of a Phase III of the Act 129 EE&C program will exceed the costs of such a program and therefore proposed additional required incremental reductions in consumption for another program term.  Below we outline our proposals regarding consumption reduction requirements.

a.	Summary of SWE’s EE Potential Study

The SWE performed an EE Potential Study which presented the technical, economic and achievable potential over ten years (beginning June 1, 2016) and program potential over five years (June 1, 2016 through May 31, 2021) for the residential, commercial and industrial sectors.  For the residential sector, the SWE first determined the eligible equipment stock, followed by estimations of the savings and screened for cost-effectiveness.  The SWE then summed those savings at the end-use and the service-territory levels.  Regarding the non-residential sectors, the SWE used a similar approach to determine measure-level savings and costs, in addition to cost-effectiveness.  The cost-effective measure savings were then applied to all applicable shares of energy load.

The SWE utilized, as a baseline from which to report savings as a percent of annual kWh sales, the forecast kWh sales for each EDC for the period June 1, 2009 through May 31, 2010.  The SWE estimated that the total maximum achievable potential for the region of the seven EDCs covered by Act 129 in 2020 and 2025 for energy efficiency is 7.5% and 13.2%, respectively, of 2009-2010 baseline annual kWh sales.  For program potential, the SWE estimated that, with the current annual spending cap and assuming 100% funding towards energy efficiency, the EDCs can achieve a combined annual savings equal to 0.8% to 1.0% of baseline 2009-2010 load per year, or 6,629,460 MWh of incremental annual savings over a five-year timeframe.  After accounting for measure savings decay and annual savings adjustments for codes and standards, the cumulative annual program potential in 2020 is 5,092,433 MWh or 3.5% of the 2009-2010 baseline load.

| Potential | 2016-2020 Incremental Annual Savings | 2020 Cumulative Annual Savings |
| --- | --- | --- |
|  | MWh | % of 2009-2010 load | MWh | Of 2009-2010 load |
| Max Achievable | 14,332,129 | 9.8% | 10,983,129 | 7.5% |
| Base Achievable | 8,782,160 | 6.0% | 6,748,807 | 4.6% |
| Program | 6,629,460 | 4.5% | 5,092,433 | 3.5% |

Without a budget cap, incremental annual savings could achieve roughly 1.2% to 2.0% of 2010 load in the base achievable and maximum achievable scenarios, respectively.  On a cumulative annual basis, the base achievable potential is 4.6% of the baseline load in 2020 and the maximum achievable potential is 7.5% of baseline load in 2020.

The SWE also concluded that continuing EE programs in a Phase III of Act 129 will continue to be cost-effective for Pennsylvania ratepayers.  The TRC ratio statewide for the program potential scenario is estimated to be 1.88, with net benefits of approximately $1.5 billion over the lifetime of measures installed during Phase III (June 1, 2016 through May 31, 2021).  The program acquisition cost (dollars per first-year-MWh saved) estimated to achieve the program potential’s 6,629,460 MWh of savings is $184.40 per MWh.

b.	Baseline for Targets

In Phase II, the Commission adopted the June 1, 2009 through May 31, 2010 expected load forecast as the baseline from which to measure incremental savings.  As noted above, the SWE maintained this same baseline in its EE Potential Study.  The Commission proposes to continue to use of the forecast kWh sales for each EDC for the period June 1, 2009 through May 31, 2010, as the baseline from which to measure incremental savings in Phase III.

c.	Reduction Targets

As previously discussed, the Commission is proposing peak demand reduction requirements for six of the seven EDCs with EE&C Program requirements.  The Commission is proposing these peak demand reduction requirements based on a budgetary allocation of 10% of each EDC’s budget for peak demand reduction programs.  The Commission is proposing that the budgetary allocation for Duquesne, PECO, Penn Power and West Penn Power reflect 90% for EE programs and 10% for peak demand reduction programs.  For Met-Ed we are proposing a budgetary allocation of 92% for EE programs and 8% for peak demand reduction programs.  For PPL we are proposing a budgetary allocation of 95% for EE and 5% for peak demand reduction programs.  The SWE found no cost-effective peak demand reduction potential for the Penelec service territory; therefore, we are proposing a 100% budgetary allocation for EE programs for Penelec.

Regarding the consumption reduction targets, the Commission proposes to adopt a five-year consumption reduction requirement for each EDC for Phase III that is based on the 2009/2010 energy forecasts previously discussed.  Because we are proposing peak demand reduction requirements for six of the seven EDCs, we requested that the SWE determine the available energy efficiency program potential for each of those EDCs based on the budgetary allocations discussed above.  We propose to adopt the five-year consumption reduction requirements as contained in the Addendum and that appear in the table below.  These consumption reduction requirements vary by EDC based on the specific mix of program potential, acquisition costs and available funding allocated to EE programs discussed earlier in this Tentative Order.  Specifically, we propose the following consumption reduction targets for the seven EDCs:

Again, we would like to clarify that we propose to allocate 92% of Met-Ed’s budget to attain consumption reductions, with the other 8% to attain peak demand reductions.  Lastly, we propose to allocate 95% of PPL’s budget to attain consumption reductions, with the other 5% to attain peak demand reductions.

The Act 129 programs are cumulative at the end of a phase such that the savings at the end of a phase must show that the total savings from measures installed during the phase are equal to or greater than the established reduction target.  Therefore, we propose that, for any measures installed whose useful life expires before the end of the phase, another measure must be installed or implemented during that phase which replenishes the savings from the expired measure.  This means that reported savings for Phase III would take into account the useful life of measures.

d.	Annual or Incremental Consumption Reductions

In Phase II, notably a three-year phase, the Commission required the EDCs to submit EE&C Plans designed to achieve at least 25 percent of the target amount in each program year.  This requirement was limited to the Commission’s review and approval of the EE&C Plans and was not a target that would subject the EDCs to the penalty provisions prescribed under subsection 2806.1(f) of the Act.  See 66 Pa. C.S. § 2806.1(f).  In our Phase III Secretarial Letter, we posed the following questions:

- Should the Commission provide such a directive in Phase III?

- If so, the attainment of what percentage of the target amount should be required annually?

i.	Comments to Phase III Secretarial Letter

EAP supports the development of EE&C Plans that are designed to achieve a certain percentage of the overall reduction target in each program year, provided that EDCs are not subject to penalties for failing to attain the percentage of savings.  EAP Comments at 3.

Duquesne does not support incremental progress requirements as they may require the EDCs to focus on projects that are easier to complete rather than more comprehensive programs.  Duquesne Comments at 3.

FirstEnergy recommends the continued requirement that the plans be designed to achieve a portion of the consumption reduction target each program year.  FirstEnergy avers that this requirement was successful in Phase II.  FirstEnergy proposes an annual amount that is 75 percent of the annual amount required based on the length of Phase III (e.g., [75% x Phase III target MWh] / [Phase III length in years]).  FirstEnergy does not recommend mid-term targets or increases in the incremental progress requirements as such requirements directly impact the design of the EE&C Plans and restricts the EDCs’ flexibility to provide programs that meet customer needs.  Additionally, FirstEnergy believes that interim targets or progress requirements do not align with the implementation of comprehensive programs.  FirstEnergy Comments at 4-5.

PECO suggests that the Commission maintain the requirement that EE&C Plans be designed to achieve certain annual progress.  PECO does not support incremental progress requirements or targets.  PECO Comments at 4.

PPL recommends a single, cumulative target at the end of the phase instead of multiple targets within the phase.  Similar to some of the other EDCs, PPL avers that annual targets do not allow for the implementation of more comprehensive measures and programs.  PPL Comments at 4-5.

OCA believes that setting incremental targets is reasonable to assure continued progress and believes that such an approach should provide the EDCs with flexibility in the manner in which they achieve the goals, recognizing that there are uncertainties that may either accelerate or decelerate the rate of implementation.  OCA suggests that there could be annual targets that reflect the conditions specific to the program/technology where warranted, rather than simply applying a fixed annual percentage to the EE&C Plan.  OCA Comments at 4-5.

The Joint Commentators aver that any incremental targets need not be a flat percentage for each year.  The Joint Commentators opine that, with the inclusion of more comprehensive measures, it may be reasonable to allow lower initial goals and correspondingly higher goals in later years.  The Joint Commentators believe that it is reasonable to give the failure to achieve the overall Phase III goals more weight than individual term goals.  The Joint Commentators Comments at 3-4.

KEEA recommends the setting of benchmarks similar to Phase II.  KEEA Comments at 2.

The City believes that, with a longer program term, incremental progress requirements become more useful in gauging program effectiveness.  Therefore, the City recommends that program targets become progressively larger during the five-year phase.  The City Comments at 1.

ii.	Commission Proposal

While the Commission is not proposing annual, incremental consumption reduction targets for Phase III, we do propose continuing the requirement that the EDCs submit EE&C Plans that clearly demonstrate annual gains in energy efficiency.  Because we are proposing a five-year term for Phase III, we do not believe the 25 percent achievement goal from Phase II is appropriate.  Instead, we propose that the EDCs design their EE&C Plans to achieve at least 15 percent of their consumption reduction target in each program year.  While a 20 percent requirement would allow for the equitable reductions in consumption across each of the five program years, we recognize that some programs may require a ramp-up period or may be changed during the course of Phase III, therefore, affecting the level of reductions in a specific program year.  Additionally, we recognize those comments averring that certain requirements may limit the provision of more comprehensive measures.  We believe 15 percent balances these needs and is a reasonable goal in the designing of the EE&C Plans.  As in Phase II, we propose that this requirement be limited to the Commission’s review and approval of the EE&C Plans and not be a target that would subject the EDCs to the penalty provisions prescribed under 66 Pa. C.S. § 2806.1(f).

e.	Comprehensive Programs

Our Phase II Implementation Order required the EDCs to develop EE&C Plans that contain at least one comprehensive measure, including whole house treatments, for residential and small commercial rate classes.  In our Phase III Secretarial Letter, we again raised this issue and solicited comments on whether the Commission should provide such a directive in Phase III and, if so, should it be amended to require more than one measure.

i.	Comments to Phase III Secretarial Letter

EAP suggests that the Commission permit the EDCs to determine the appropriate level of comprehensiveness by working with stakeholders and trade allies to best account for differences between service territories and demographics.  EAP Comments at 6.

Duquesne avers that comprehensive measures should be implemented where cost-effective.  Duquesne Comments at 6.

FirstEnergy believes that the EDCs should be allowed the flexibility to determine the programs provided within their service territories.  FirstEnergy notes certain obstacles to the implementation of comprehensive programs: (1) including them within EE&C Plans while meeting savings and other requirements and within available budgets; (2) they are costly and more difficult to pass cost-effectiveness screening; and (3) customer participation is generally more limited since customers are typically required to pay part of the cost of the higher cost program.  FirstEnergy Comments at 17-18.

PECO believes the term “comprehensive” applies at the portfolio and avers that the portfolio should be comprehensive and offer energy savings across all cost-effective electric end uses through various types of programs.  PECO recommends a requirement that the EDCs offer each customer class the opportunity to pursue a comprehensive portfolio of cost-effective savings, with the acquisition costs for Phase III designed to allow for the design and delivery of such portfolios.  PECO Comments at 13-14.

PPL believes Commission direction on this issue is unnecessary and believes the EDCs should be provided with the flexibility to determine the appropriate programs to offer based on input from stakeholders and trade allies, as well as based on the unique attributes of their service territories.  PPL proposes that the Commission seek each EDC’s input on the definition of comprehensive and the level of comprehensiveness in order to determine appropriate program acquisition costs.  PPL Comments at 14-16.

OCA recommends a requirement for a whole-house program, not a whole-house measure.  Such a program would consider a variety of measures, such as insulation, weather-stripping, lighting, refrigerator replacement, water heater wrapping or replacement, etc.  OCA Comments at 12.

The DR Supporters support the inclusion of whole-house measures and recommend that, when calculating cost-effectiveness, the useful life of the measures deployed should be taken into account.  The DR Supporters Comments at 22.

EEFA also supports the inclusion of whole-house measures and suggests that the Commission set a specific target savings amount within each sector to be achieved using whole-house projects.  EEFA Comments at 8.

The Joint Commentators believe the Commission should define the term comprehensive and how comprehensiveness should be measured.  They believe whether or not an approach is comprehensive should be measured at the program or plan level, rather than at the measure level.  The Joint Commentators note that more comprehensive approaches may require higher acquisition costs and recommend that the Commission and the SWE utilize a cost-effectiveness metric that fairly compares the costs and benefits of longer-term, comprehensive measures to shorter-term, widget approaches.  They also request consideration as to whether the higher costs of these measures can be offset by combining them with cheaper behavioral or operational measures.  The Joint Commentators suggest coordination between natural gas and electric utilities, where practical.  The Joint Commentators Comments at 7-8.

KEEA supports the inclusion of comprehensive measures and proposes further analysis of the risk the current system imposes on utilities that desire to offer whole-building programs.  KEEA proposes defining comprehensiveness at the individual program level.  Additionally, KEEA suggests the usage of pay-for-performance measures.  KEEA believes the Commission should consider adopting mechanisms that allow comprehensive programs greater flexibility in meeting cost-benefit tests, if those programs can demonstrate that they are driving investment in deeper savings.  KEEA Comments at 8-9.

RHLS/PWCC supports the inclusion of whole-house measures as they make a significant impact on the comfort, safety and long-term affordability of low-income housing.  Therefore, RHLS/PWCC requests that the Commission direct the EDCs to develop at least one comprehensive measure for multifamily properties.  Additionally, they suggest that the EDCs partner with nonprofits to increase the impact of the programs.  RHLS/PWCC Comments at 3.

The City recommends the inclusion of at least one whole-house measure for the residential sector.  The City Comments at 3.

ii.	Commission Proposal

The Commission agrees with those parties that believe more comprehensive programs are beneficial to electric customers.  We believe that, as we proceed through multiple phases of the EE&C Program, the EDCs should consider implementing deeper measures directed at more than simply lighting replacements.  However, we also recognize the acquisition costs concerns raised by many of the parties and are, therefore, hesitant to define what a comprehensive program is under the Act 129 framework and to direct specific measures or targets tied to comprehensive programs.  Instead, we propose that the EDCs include in their EE&C Plans at least one comprehensive program for residential and at least one comprehensive program for non-residential customer classes.  The EDCs should work with stakeholders to determine what these programs should include based on the unique attributes of each service territory.  Additionally, we would like to note that, while cost-effectiveness is always a priority, an individual program does not have to be cost-effective in order to be implemented.  We believe it beneficial for the EDCs to utilize the knowledge gained from their implementation of a comprehensive measure in Phase II, as well as that provided by interested stakeholders, to determine what measures should be incorporated into Phase III comprehensive programs.

### 5.	Prescription of a Low-Income Carve-Out

In Phases I and II, Act 129 required each EE&C Plan to include specific measures for households at or below 150% of the Federal Poverty Income Guidelines (FPIG), in proportion to that sector’s share of the total energy usage in the EDC’s service territory.  In implementing Phase II of the EE&C Program, the Commission added the requirement that the EDCs obtain a minimum of four-and-a-half percent (4.5%) of consumption reductions from the low-income sector.  The Commission permitted the EDCs to include savings from qualifying low-income customer participation in non-low-income programs and from multifamily housing, up to the percentage of customers living in the multifamily housing with incomes at or below 150% of the FPIG, towards the 4.5% goal.

In the Act 129 Phase III Secretarial Letter, the Commission sought feedback on several topics in the low-income sector in advance of the SWE’s determinations regarding low-income potential:

- If the SWE determines that there is cost-effective consumption and/or peak demand reduction potential in the low-income sector within the Act 129 framework, should the Commission include a carve-out for reductions in that sector?

- If so, should it be:

  - The proportionate number of measures requirement as prescribed in Phase I?

  - The same 4.5% savings carve-out as prescribed in Phase II?

  - A different percentage of the overall savings?

  - A sector carve-out based on that sector’s potential in each EDC’s service territory?  This option may result in different sector savings carve-outs for each EDC.

  - Some other methodology?

- If there is a low-income carve-out, should the Commission again, as in Phase II, allow the EDCs to include savings from multifamily housing, up to the percentage of customers living in the multifamily housing with incomes at or below 150% of the FPIG, toward the goal?

a.	Comments to Phase III Secretarial Letter

EAP does not support a consumption reduction target for the low-income sector in Phase III and suggests that the Commission consider a target based on a budget amount or a percentage of funding.  EAP avers that a budget carve-out would eliminate any inequity among the EDCs, permit the EDCs to address some health and safety issues and allow the installation of more comprehensive measures.  EAP Comments at 5-6.

Duquesne does not recommend a carve-out for reductions in the low-income sector and claims that successful programs have been run in the low-income sector without a carve-out.  Duquesne suggests that multifamily housing be included in the reported savings if the Commission requires a carve-out.  Duquesne Comments at 6.

FirstEnergy opposes a low-income carve-out, claiming that the SWE’s EE and DR Potential Studies would not support it.  FirstEnergy also states that it is not necessary because Act 129 solely requires a “percentage of measures target.”  Further, FirstEnergy claims that any fixed carve-out will create inequities, as the potential for low-income savings varies from EDC to EDC.  FirstEnergy states that, if the Commission does require a carve-out, a budget carve-out is more appropriate, given the diversity in program services and unique needs of the low-income sector.  FirstEnergy believes a budget carve-out would permit the EDCs to address health and safety issues and more comprehensive measures.  FirstEnergy also avers that the potential for savings continues to decrease and that the customer market in some areas is saturated.  It claims that it is an increasing challenge to identify new low-income events and sufficient numbers of low-income customers willing to participate in the programs.   FirstEnergy agrees that multifamily housing savings and savings resulting from low-income participation in other residential programs should be included in any Phase III targets or carve-outs.  FirstEnergy Comments at 15-17.

PPL believes that neither the SWE’s DR nor EE Potential Study is “statistically valid for the low-income sector at the EDC level.”  PPL claims there is no way to estimate the market potential, and thus it is not appropriate to establish a carve-out.  PPL recommends that if the Commission does require a target, that the target be based on a percentage of total Act 129 funding.  PPL asserts that a savings-based low-income target will encourage EDCs to focus on programs and measures that produce the most electric savings, place much less emphasis on safety, comfort, non-electric and quality-of-life measures and discourage EDCs from fixing or replacing a non-operational electric heater.  If the Commission establishes a carve-out, PPL believes that multifamily housing savings and costs should “accrue to the rate class of the customer’s meter.”  PPL Comments at 13-14.

PECO supports a carve-out for the low-income sector that would “be based on spending a fixed percentage of the EE budget,” and believes that dedicating a portion of the budget would allow implementation of a wider array of measures, more meaningful opportunities for bill reduction and a reduction in the cost of low-income programs.  PECO opposes sector-specific DR targets.  PECO believes that savings from qualifying low-income multifamily housing should be included.  PECO Comments 11-13.

OCA favors a carve-out of no less than the 4.5% savings goal used in Phase II. OCA also supports including savings from multifamily housing when qualifying low-income tenants pay the electric bill.  OCA Comments at 11.

The DR Supporters favor a carve-out for the low-income sector.  They believe a low-income carve-out will ensure the widest possible participation and that all ratepayers should benefit.  The DR Supporters Comments at 21-22.

EEFA supports a carve-out of at least 4.5%, as prescribed in Phase II.  EEFA also supports specific energy savings for low-income tenants in multifamily housing, and avers that low-income tenants have been largely underserved.  EEFA believes a specific savings target will motivate the EDCs to overcome the challenges associated with reaching this segment of low-income customers, and suggests coupling a savings target with specific coordination directives and best practices.  EEFA further suggests the EDCs be required to coordinate the multifamily programs across the low-income and government/educational/nonprofit (G/E/NP) sectors, and that the programs integrate with the Low Income Usage Reduction Program (LIURP) to provide meaningful benefit to both multifamily tenants and building owners.  EEFA recommends the Commission convene a working group to coordinate potential avenues for collaboration, address cross-program efforts and leverage existing programs.  EEFA Comments at 5-8.

PWTF supports a carve-out for the low-income sector and an expansion of low-income from 150% to 250% of the FPIG.  PWTF suggests a carve-out be proportional with the share of total energy usage for low-income households at 250% of FPIG.  PWTF also suggests that only direct services and measures be counted.  PWTF Comments at 2.

The Joint Commentators favor carve-outs for under-served sectors such as low-income, but caution against sub-carve-outs that have the potential to increase acquisition costs and decrease savings.  They would, however, support an increased carve-out for the low-income sector, particularly to allow allocation of more resources to multifamily housing efficiency.  The Joint Commentators Comments at 6.

The City supports a carve-out for low-income and recommends that the carve-out be proportional to the potential in the low-income sector.  The City also supports the inclusion of multifamily housing.  The City Comments at 3.

KEEA supports a carve-out for low-income and asserts that there are co-benefits to investing in low-income efficiency programs, such as reducing bill arrearages and the associated costs borne by all ratepayers.  KEEA recommends that the low-income carve-out be based on EDC portfolio budgets rather than on portfolio savings.  KEEA believes a budgetary carve-out will better serve all markets, allow the EDCs to shift funding to more cost-effective programs and provide flexibility for more safety and comfort-oriented measures for low-income households.  KEEA further recommends that the Commission set a specific savings target for multifamily housing, and avers that low-income tenants residing in multifamily housing have been largely unable to benefit from the Act 129 programs.  KEEA Comments at 7-8.

CAUSE-PA contends that a low-income carve-out is a necessary component of Act 129 and effective design and implementation of a low-income program can reduce the energy burden of low-income families.  CAUSE-PA believes the intent of the legislature was for every rate class to benefit from energy efficiency and conservation.  To that extent, CAUSE-PA offers suggestions for the Phase III low-income programs.  CAUSE-PA supports multifamily housing and calls for the creation of a cross-sector multifamily housing energy efficiency program.  CAUSE-PA also recommends that the Commission reconvene the Universal Service Coordination Working Group to coordinate the Act 129 low-income programs with LIURP, WAP and the Low-Income Home Energy Assistance Program’s (LIHEAP) Crisis Interface Program. CAUSE-PA Comments at 2-24.

b.  	Summary of SWE’s EE Potential Study Findings Regarding Low-Income Potential

As part of the SWE’s EE Potential Study, the Commission directed the SWE to determine if the low-income sector could realize cost-effective consumption savings, and the extent of those possible MWh savings within the residential sector.  The SWE determined that low-income customers at or below 150% FPIG, could achieve approximately 12% of total portfolio base achievable savings, when including savings from low-income participation in non-low-income programs, and savings from low-income multifamily housing contributions from the residential sector.  The SWE also determined that the low-income savings comprises approximately 20% of the total residential sector savings.  However, in the EE Potential Study, the SWE did not determine the amount of cost-effective potential savings that could be derived exclusively from specific low-income programs.  Further, the SWE did not take into account any possible qualifying low-income savings from multifamily housing, outside of the residential sector.

c.  	Commission Proposal

The Commission acknowledges the limitations of the overall low-income potential estimated in the SWE’s EE Potential Study, but recognizes from the analysis that the low-income sector remains an area that deserves focused attention to achieve cost-effective savings results.  The Commission again proposes to require EDCs to provide a proportionate number of measures equivalent to the low-income sectors share of usage, as previously required in Phases I and II of the program.  As the 2014 census data is not yet available, we propose that the EDCs use the same proportionality percentages as used in Phase II.  It is unlikely that the percentages would vary significantly from those used in Phase II and using the same figures will both ensure consistency and aid the EDCs in program planning.

After review of the SWE’s EE Potential Study and the EDC low-income sector savings through quarter two of program year six (June 1, 2014 through May 31, 2015), the Commission is proposing a two-fold savings carve-out.  The Commission is proposing to require that each EDC obtain a minimum of 5.5% of their total consumption reduction target from the low-income sector as outlined in the table below.  The Commission proposes to modestly increase the overall savings target from 4.5% to 5.5% percent due to the inability to accurately capture the specific sector savings potential, and in part, to acknowledge the increasing acquisition costs of providing certain measures to this sector.  As in Phase II, the EDCs will be allowed to continue to count qualifying low-income savings from participation in non-low-income (residential) programs, and also from qualifying multifamily housing savings towards the overall compliance target.

The Commission also proposes the additional requirement that each EDC must obtain no less than 2% of their overall consumption reduction target exclusively from direct-installed low-income measures as outlined in the table below.  To clarify, for example, Duquesne would be required to achieve 5.5% (25,884 MWh) of its consumption reduction target from the low-income sector, of which 2% (9,412 MWh) must come from direct-install measures.  Programs utilizing measures such as home energy reports, efficiency kits, giveaways at community events and all other non-low-income sector program savings (upstream lighting, rebates, etc.) will not count toward meeting the 2% consumption target.  The Commission wants to shift the focus for the low-income sector from indirect measures, to those directly-installed measures that will provide more of a whole-house and/or weatherization (insulation, air sealing) type of program emphasis.  We believe that direct-installed measures typically have higher realization rates, are verifiable and represent a better investment of the low-income program dollars.

| EDC | Proportionate Number of Measures | 2016-2021 Potential Savings (MWh) | 5.5% Low-Income Savings Target (MWh) | 2.0% of Low-Income Saving Target Direct-Install Programs (MWh) |
| --- | --- | --- | --- | --- |
| 2016-2021 – Five-Year Program Potential |
| Duquesne | 8.40 | 470,609 | 25,884 | 9,412 |
| Met-Ed | 8.79 | 627,814 | 34,530 | 12,556 |
| PECO | 8.80 | 2,080,553 | 114,430 | 41,611 |
| Penelec | 10.23 | 598,612 | 32,924 | 11,972 |
| Penn Power | 10.64 | 170,182 | 9,360 | 3,404 |
| PPL | 9.95 | 1,590,264 | 87,465 | 31,805 |
| West Penn Power | 8.79 | 585,807 | 32,219 | 11,716 |
| Statewide | N/A | 6,123,842 | 336,811 | 122,477 |

The Commission carefully considered proposals calling for budgetary carve-outs, larger consumption carve-outs, and the total elimination of a low-income sector carve-out and chose this proposed carve-out structure and the corresponding percentage requirements.  This proposal strikes a balance between realistic achievements within the sector, while recognizing that the low-income programs are the most costly to implement.  Further, the Commission believes that the more modest increase in the overall sector target, from 4.5% in Phase II to the proposed Phase III target of 5.5% will still allow the EDCs to address critical health and safety issues while implementing the programs.

As was adopted in Phase II, EDCs that fail to meet this proposed Phase III low-income carve-out, will not be subject to the penalties prescribed under subsection 2806.1(f) of the Act, 66 Pa. C.S. § 2806.1(f).  They will, however, be subject to the penalties prescribed under Chapter 33 of the Public Utility Code, 66 Pa. C.S. § 3301(a).

### 6.	Carve-Out for Government, Educational and Nonprofit Entities

Act 129 required that those EE&C Plans filed by July 1, 2009, obtain a minimum of ten percent (10%) of all consumption and peak demand reduction requirements from units of the federal, state and local governments, including municipalities, school districts, institutions of higher education and nonprofit entities (G/E/NP carve-out).  66 Pa. C.S. § 2806.1(b)(1)(i)(B).

a.	Prescription of a Government/Educational/Nonprofit Carve-Out

In our Phase III Secretarial Letter, we solicited stakeholder feedback regarding the potential imposition of a G/E/NP carve-out in Phase III.  Specifically, we posed the following questions:

- If the SWE determines that there is cost-effective consumption and/or peak demand reduction potential in the G/E/NP sector within the Act 129 framework, should the Commission include a carve-out for reductions in that sector?

- If so, should it be:

  - The same 10% carve-out as prescribed in Phases I and II?

  - A percentage of the overall savings, as in Phases I and II?

  - A sector carve-out based on that sector’s potential in each EDC’s service territory?  This may result in different savings carve-outs for each EDC.

  - Some other methodology?

i.	Comments to the Secretarial Letter

EAP does not recommend the inclusion of a G/E/NP carve-out for Phase III as they believe there is no data to support the continuation of a compliance carve-out target subject to penalties.  EAP avers that the SWE’s potential study methodologies are arguably not statistically valid to determine potential at a customer sector for individual EDCs.  Lastly, EAP opines that eliminating the carve-out will create parity for those service territories in which G/E/NP customers do not have the same scale of business operations, financial resources or willingness to participate.  EAP Comments at 4-5.

Duquesne does not support a G/E/NP carve-out.  Duquesne requests that, if there is cost-effective potential within this sector, the EDCs should be provided flexibility in conducting programming in a cost-effective manner.  Duquesne Comments at 5.

FirstEnergy recommends no G/E/NP carve-out for Phase III as the SWE’s EE Potential Study will not be statistically valid to support any carve-out for this sector at the EDC level.  Additionally, FirstEnergy avers that a carve-out causes redundancies in programs between the G/E/NP sector and the broader C&I sector, increasing costs.  FirstEnergy believes the EDCs should be provided with the flexibility to design their programs based on their own unique circumstances.  If the Commission decides to prescribe a carve-out, FirstEnergy requests that the carve-out be a budgetary one based on funding per kWh saved.  FirstEnergy Comments at 12-14.

PECO supports a carve-out for the G/E/NP sector and specifically supports the continuation of the ten percent requirement.  PECO Comments at 10.

PPL does not believe the Commission has the discretion to change the G/E/NP carve-out outlined in Act 129.  However, if the Commission determines it as the authority to make changes, PPL recommends no G/E/NP carve-out for Phase III as the SWE’s studies are not statistically valid for carve-outs at an EDC level.  PPL Comments at 11.

OCA believes that if there is cost-effective potential in the G/E/NP sector, the Commission should designate a carve-out for that sector, which are no less than the 10%.  However, OCA recommends a further review of the carve-out based on the sector’s potential in each EDC service territory.  OCA Comments at 9.

The Industrials do not support a G/E/NP carve-out for Phase III as it results in the subsidization of certain large C&I customers by other customers in the same rate class.  The Industrials aver that any portion of the large C&I budget that is devoted to the G/E/NP sector is not available to non-G/E/NP accounts.  The Industrials Comments at 15.

The DR Supporters have no objection to a carve-out.  The DR Supporters Comments at 21.  PWTF supports the inclusion of a G/E/NP carve-out.  PTWF Comments at 1.

EEFA suggests the maintenance of the carve-out for the G/E/NP sector and suggests that it be at least ten percent of the total savings.  EEFA Comments at 2.

The Joint Commentators support an increase in the G/E/NP carve-out, but urges caution in the establishment of carve-outs for additional sectors or sub-carve-outs within this sector.  The Joint Commentators Comments at 6.

KEEA does not believe the Commission has the authority to remove the G/E/NP carve-out and recommends the continuance of at least a ten percent reduction in portfolio savings.  KEEA Comments at 5-6.

Penn State opines that, given the budgetary constraints experienced by customers in the G/E/NP sector, concentration of EE&C efforts in that sector is warranted.  Penn State recommends a carve-out of at least ten percent.  Penn State Comments at 8.

The City recommends continuing the G/E/NP carve-out.  The City believes targets should be based on potential in each service territory.  The City Comments at 2.

ii.	Summary of SWE’s EE Potential Study Findings Regarding Government/Educational/Nonprofit Potential

As part of the SWE’s EE Potential Study, the Commission directed the SWE to determine if the G/E/NP sector could realize cost-effective consumption savings and the extent of those possible MWh savings.  The SWE determined that various market segments should be analyzed to determine G/E/NP potential.  These segments include education, healthcare, government/public service, public street lighting and other institutional buildings.  The SWE estimates that there is approximately 410,297 MWh of program potential for the G/E/NP sector, assuming the budgetary breakdowns proposed previously in this Tentative Order.

iii.	Commission Proposal

The Commission maintains its belief that it has the discretion to make modifications and/or remove the specific sector carve-out for the G/E/NP sector if no cost-effective savings can be obtained from that sector.  The SWE determined that approximately 410,297 MWh of potential existed in the institutional sector.  The following table shows the breakdown of this potential on an EDC-by-EDC basis, taking into account the Commission’s proposed EE/DR budgetary breakdowns, as outlined previously in this Tentative Order.

As with the low-income sector, we acknowledge the limitations of the overall G/E/NP potential estimated in the SWE’s EE Potential Study, but we recognize that this sector remains an area that deserves focused attention to achieve cost-effective savings results.  Therefore, for Phase III, we propose that the EDCs file an EE&C Plan to obtain a minimum of 3.5% of all EE requirements from the federal, state and local governments, including municipalities, school districts, institutions of higher education and nonprofit entities.  In proposing this carve-out the Commission recognizes that the G/E/NP entities can participate in all measures offered to their rate class.  We also recognize that G/E/NP programs are funded by other members of the rate class that cannot participate in those programs.  We, however, also recognize that some of these institutions have unique circumstances that create barriers to participation in programs and that a reduction in energy costs at these institutions should also reduce costs passed on to these entities constituents or participants.  Recognizing these concerns and benefits, we believe setting this carve-out at a level that is cost-effective for all EDCs appropriately balances these concerns and benefits attributable to such a carve-out.   Commission would like to clarify that we propose the 3.5% carve-out for EE only.

As was adopted in Phase II, EDCs that fail to meet this proposed Phase III G/E/NP carve-out, will not be subject to the penalties prescribed under subsection 2806.1(f) of the Act, 66 Pa. C.S. § 2806.1(f).  They will, however, be subject to the penalties prescribed under Chapter 33 of the Public Utility Code, 66 Pa. C.S. § 3301(a).

b.	Inclusion of Multifamily Housing

In Phase II, the Commission expressed a belief that multifamily housing should be given special emphasis and consideration within the G/E/NP sector.  The Commission encouraged the EDCs to recognize the available potential for energy savings present in multifamily housing and develop strategies and programs to sufficiently address this opportunity within their Phase II EE&C Plans.  The Commission believed this sector would provide significant potential for the EDCs’ attainment of the G/E/NP carve-out.  Additionally, the Commission encouraged the EDCs to reach out to the Pennsylvania Housing Finance Agency (PHFA) for assistance and coordination of efforts surrounding multifamily housing.  The Commission did not require multifamily properties to be owned by a nonprofit or government entity to qualify under the G/E/NP sector, provided such properties were financed under a federal or state affordable housing program and had long-term use restrictions in place.

In our Phase III Secretarial Letter, we posed the following questions regarding the inclusion of multifamily housing within the G/E/NP carve-out:

- If there is a G/E/NP carve-out, should the Commission again, as in Phase II, encourage the EDCs to give special emphasis and consideration to multifamily housing and to reach out to PHFA for assistance and coordination in these efforts?

- If so, should the Commission require multifamily properties to be owned by a nonprofit or government entity to qualify under the G/E/NP sector, or should we simply require, as in Phase II, that the properties be financed under a Federal or State affordable housing program and have long-term use restrictions in place?

i.	Comments to Secretarial Letter

If the Commission prescribes a G/E/NP carve-out, Duquesne and FirstEnergy recommend that for reporting impacts under that carve-out, participating parties only need to be financed under a Federal or State affordable housing program and have long-term use restrictions in place.  Duquesne Comments at 5-6; FirstEnergy Comments at 14.

PECO recommends that the Commission continue to encourage the EDCs to provide special emphasis and consideration to multifamily housing and to work with PHFA.  PECO notes that its current programs do not differentiate between properties owned by nonprofits or government entities and those that are not, but recommends that the EDCs be provided the flexibility to offer different or enhanced programs to properties owned by a nonprofit or government entity.  PECO Comments at 10-11.

PPL does not see the need for guidance regarding multifamily issues.  It avers that the EDCs should have the flexibility to design their programs and allocate resources based on their service territory needs and input from stakeholders.  PPL also does not see the need for the Commission to define the G/E/NP qualifications for multifamily buildings as such requirements are clearly set forth in the Act.  PPL Comments at 12.

OCA suggests that the Commission require the EDCs to give special emphasis and consideration to multifamily housing and to reach out to PHFA for assistance.  OCA believes that properties financed under Federal or State affordable housing programs and with long-term use restrictions in place should be eligible.  OCA Comments at 10.

CAUSE-PA avers that multifamily programs should be pursued as this sector represents an essential component of a utility’s overall portfolio.  CAUSE-PA recommends separate attribution of savings and supports the creation of a cross-sector multifamily housing energy efficiency program.  CAUSE-PA Comments 15-17.

EEFA recommends specific reduction targets for multifamily housing within the G/E/NP sector.  EEFA supports the inclusion of savings from multifamily properties that have been financed under Federal, State or Local affordable housing programs and have long-term use restrictions in place.  EEFA also recommends that the Commission strongly encourage EDCs to coordinate with PHFA.  EEFA Comments at 3-4.

PWTF supports continued emphasis on multifamily housing and believes that the eligibility under this component could be for low-income, elderly and handicapped residents in multifamily housing owned by nonprofit and government entities.  It also supports coordination with PHFA.  PWTF Comments at 1.

The Joint Commentators support an increase in both the low-income and G/E/NP carve-outs to allow for more resource allocation to multifamily housing efficiency.  They suggest that savings from multifamily units be tracked and reported separately in order to build a record that will inform any future decisions.  The Joint Commentators at 6.

KEEA recommends specific reduction targets within the G/E/NP carve-out to account for multifamily housing.  Additionally, KEEA suggests that the EDCs assess the multifamily energy savings and spending already associated with their efficiency efforts in order to better understand where program dollars are being spent.  Lastly, KEEA suggests that EDCs address funding and financing issues.  KEEA Comments at 6-7.

RHLS/PWCC support inclusion of multifamily properties financed under government affordable housing programs with long-term use restrictions.  RHLS/PWCC Comments at 2-3.

The City avers that the EDCs may have varying potential for working with G/E/NP multifamily properties and suggests encouraging the EDCs to make outreach efforts to that sector consistent with the potential.  The City Comments at 3.

ii.	Commission Proposal

The Commission recognizes the unanimous support for the inclusion of multifamily housing in Phase III by all stakeholders who submitted comments on this issue.  The Commission notes, however, that there was varied input on whether or not a specific savings or budgetary carve-out should be determined for multifamily housing.  There was disagreement as to which sector to attribute any multifamily housing savings and/or costs, as programs potentially could span residential, including low-income, small commercial and G/E/NP.

Multifamily housing remains a difficult segment to reach, but the Commission acknowledges that there are potential energy savings that can be obtained across all the above-mentioned sectors.  The SWE determined, for instance, that multifamily housing represented 11.8% of the base achievable savings within the residential sector, when reviewing the base achievable savings by housing type.  The SWE did not provide any further analysis of multifamily housing in its EE Potential Study, so it is not possible to determine an accurate picture of the true potential across all sectors.  Therefore, the Commission does not propose the establishment of specific savings or budgetary carve-outs for multifamily housing for Phase III.

The Commission notes that all of the EDCs have implemented and are currently running successful multifamily housing programs in Phase II, and asks that the companies continue those programs, or similar ones, for Phase III.  The Commission supports keeping the same qualifying provisions from Phase II, with regard to counting multifamily housing savings from the low-income or the G/E/NP sector.  The Commission continues to encourage the companies to utilize PHFA to assist in identifying potential projects.

Several commenters suggest that the Commission convene a working group or collaborative to address the many barriers that exist to serving the multifamily housing segment.  The Commission agrees that this could be a worthwhile undertaking and proposes that interested stakeholders work with the Commission’s Bureau of Consumer Services (BCS) to explore possible cost-effective solutions and program designs that could be developed and presented to the EDCs as potential pilots.

### 7.	Accumulating Savings in Excess of Reduction Requirements

In its Phase II Implementation Order, the Commission recognized that many of the EDCs may achieve their Phase I consumption reduction targets before the end of Phase I.  We recognized that a smooth transition between phases was of paramount importance and would help minimize both customer confusion and transition costs.  Therefore, the Commission allowed those EDCs that have achieved their Phase I consumption reduction target before the end of the phase to continue their programs and credit all of those savings above the target towards their Phase II targets, so long as those EDCs still had Phase I funds available.  We clarified that any savings in excess of the target should, in Phase II, be applied at the particular customer sector level.

Additionally, in our Phase II Implementation Order, we directed the EDCs to continue their programs through the end of Phase II even if they attain their consumption reduction targets, so long as they still had Phase II funds available.  In our Phase III Secretarial Letter, the Commission solicited stakeholder feedback as to whether those EDCs continuing programs following the attainment of Phase II goals should be allowed to apply any excess consumption reductions from Phase II towards their Phase III consumption reduction requirements.

a.	Comments to Phase III Secretarial Letter

EAP recommends that excess savings achieved in Phase II be available to meet future mandates in Phase III.  EAP Comments at 6-7.

Duquesne avers that the carryover of savings is necessary to facilitate uninterrupted delivery of energy efficiency programs.  Duquesne Comments at 6-7.

FirstEnergy supports a carryover credit as it supports the continuation of successful EE&C Programs after the targets are met.  FirstEnergy avers that this maintains program momentum and provides the EDCs with incentive to continue programs after targets are attained.  FirstEnergy Comments at 18-19.

PECO believes that the Commission should allow the EDCs to continue Phase III spending after meeting Phase III targets.  PECO Comments at 14.

OCA believes that the Commission should allow banking of savings from one phase to be applied to a future phase as it is a reasonable and sound policy which places high priority on maintaining implementation momentum.  OCA Comments at 13.

The DR Supporters recommend similar policy for Phase III – allowing EDCs to continue programs after targets are attained so long as the EDCs still have funds available.  They do not support the carryover of savings as they aver that the EDCs should be encouraged to achieve high levels of savings each year, rather than relying on earlier savings to meet later targets.  The DR Supporters Comments at 23.

PWTF opposes the allowance of carryover.  PWTF Comments at 2.  	The Joint Commentators believe that the allowance of carryover should be tempered by increasing targets.  The Joint Commentators Comments at 8.

KEEA believes the Commission should not impede the potential for cost-effective energy efficiency by limiting EDC savings.  However, similar to the Joint Commentators, KEEA supports an increase in targets to balance the allowance of carryover.  KEEA avers that the banking of savings is likely necessary under the Act 129 framework, which relies on penalties rather than incentives for success.  KEEA encourages the Commission to review strategies to limit carryover while still encouraging strong and continuous programs.  KEEA Comments at 11-12.

Penn State believes that allowing carryover incents the EDCs to continue programs after targets are achieved.  Penn State Comments at 8.  The City believes carryover should be allowed as is rewards the EDCs for good program design and execution.  The City Comments at 3.

b.	Commission Proposal

The Commission agrees with those parties who believe that the EDCs that have attained their Phase II consumption reduction targets with funds still available should be allowed to bank any savings in excess of their targets for application towards Phase III targets.  However, we also recognize that many of the EDCs over-complied with Phase I targets and appear to be on track to exceed their Phase II targets well in advance of the end of Phase II.

We agree that programs should not be allowed to “go dark” simply because targets have been achieved before the end of a phase.  However, we have concerns that continued carryover of all excess savings from phase to phase will lead to a scenario in which an EDC meets most, if not all, of its reduction target simply with carryover savings.  Therefore, we propose that the EDCs be allowed to bank only those savings attained in Phase II in excess of their targets for application towards Phase III targets.  These carryover savings may only be savings actually attained in Phase II.  For example, assume an EDC has a Phase II target of 1,000 MWh and has 100 MWh of carryover savings from Phase I.  In order to have carryover into Phase III, the EDC must attain over 1,000 MWh in Phase II alone, not including the 100 MWh of Phase I carryover.  We believe that this approach will encourage EDCs to continue the full implementation of programs and not allow programs to “go dark,” without reaching a scenario where target attainment is achieved solely through multiple phase carryover savings.

### 8.	Process to Challenge Reduction Requirements

In Phase II, the Commission set forth a process through which each EDC could challenge the consumption reduction requirements initially adopted by the Commission.  For Phase III, the Commission proposes the same challenge process for both the consumption and peak demand reduction requirements.

Specifically, in adopting the final implementation order, the Commission will tentatively adopt the consumption and peak demand reduction requirements for each EDC.  These consumption and peak demand reduction requirements will become final for any EDC that does not petition the Commission for an evidentiary hearing within 15 days of the entry of the final implementation order.

If an EDC desires to contest the facts the Commission relied upon in adopting the consumption and peak demand reduction requirements contained in the final implementation order, it has 15 days from the entry of the final implementation order, to file a petition requesting an evidentiary hearing on its specific consumption and peak demand reduction requirements.  The EDC contesting the consumption reduction requirement shall have the burden of proof in accordance with 66 Pa. C.S. §332(a).  The scope of any such proceeding will be narrow and limited to the consumption and peak demand reduction requirement issues.  If an EDC does not file a petition within 15 days of the entry of the final implementation order, it will have been deemed to have accepted the facts and will be bound by the consumption and peak demand reduction requirements contained in that order for that EDC as there would be no remaining disputed facts.

If an EDC files a Petition within 15 days of the entry of the final implementation order, the matter will be assigned to the Office of Administrative Law Judge for expedited hearings with certification of the record to the Commission by October 23, 2015.  Petitions for intervention must be filed within 10 days of an EDC filing a hearing request.

At such hearings, the EDC will have the opportunity to present evidence and argument as to its reasonable consumption and peak demand reduction requirements for Phase III.  While the Commission will not entertain petitions from other parties, any other party may intervene in the EDC-requested hearing and present evidence.  Given the narrow scope of the proceeding and time constraints, we believe it is appropriate to have certification of the record rather than issuing a recommended decision.  As part of this process, the parties will have the opportunity to file main and reply briefs directly to the Commission rather than filing exceptions to a recommended decision.

Furthermore we direct the use of administrative counsel from the Commission’s Law Bureau to represent the SWE in the proceedings, to introduce relevant SWE studies into the record, and to assist the SWE in discovery matters.  The Commission believes this expedited process is reasonable and necessary to complete all litigation, including that of the EE&C plan filings before June 1, 2016, when Phase III is to begin.

## B.	Plan Approval Process

The Act requires the Commission to establish procedures for approving EE&C Plans submitted by EDCs.  66 Pa. C.S. § 2806.1(a)(1).  For the initial phase of the EE&C Program, the Act dictated that all EDCs with at least 100,000 customers must develop and file, by July 1, 2009, an EE&C Plan with the Commission for approval.  66 Pa. C.S. §§ 2806.1(b)(1) and 2806.1(l).  The Commission was to conduct a public hearing on each EE&C Plan that allowed for submission of recommendations by the statutory advocates and the public regarding how the EDC’s EE&C Plan could be improved.  66 Pa. C.S. § 2806.1(e)(1).  The Commission was to rule on each EE&C Plan within 120 days of submission.  66 Pa. C.S. § 2806.1(e)(2).  If the Commission disapproved of some or all of an EDC’s EE&C Plan, it was to describe in detail its reasons for disapproval, after which the EDC had 60 days to submit a revised EE&C Plan.  66 Pa. C.S. § 2806.1(e)(2).  The Commission then had 60 days to rule on the revised EE&C Plan.  Id.

### 1.	Phase III EE&C Plan Approval Process

In the initial phase of the EE&C Program, we established an EE&C Plan approval process that balanced the desire to provide all interested parties with an opportunity to be heard, with the need to complete the process within the statutory time constraints.  We noted that the EE&C Plans were evolutionary in nature as the Act provides for modification of those plans after approval.  Finally, we noted that, while we had established a formal approval process, we specifically directed the EDCs to offer and engage in informal discussions with the statutory advocates and interested stakeholders during the pre-filing development of their EE&C Plans.

The approval process established in the initial phase of the EE&C Program was as follows:

The Commission will publish a notice of each proposed plan in the Pennsylvania Bulletin within 20 days of its filing.  In addition, the Commission will post each proposed plan on its website.  An answer along with comments and recommendations are to be filed within 20 days of the publication of the notice in the Pennsylvania Bulletin.  Each plan will be referred to an Administrative Law Judge (“ALJ”), who will establish a discovery schedule and hold a public input hearing(s) in the EDC’s service territory, as well as an evidentiary hearing(s) on issues related to the EDC’s EE&C plan.  Such hearings are to be completed on or before the 65th day after a plan is filed, after which, the parties will have 10 days to file briefs.  The EDC will then have 10 days to submit a revised plan or reply comments or both.  The ALJ will then certify the record to the Commission.

The Commission will approve or reject all or part of a plan at public meeting within 120 days of the EDC’s filing.  The Commission will provide a detailed rationale for rejecting all or part of a plan.  Thereafter, the EDC will have 60 days from the entry date of the order to file a revised plan that addresses the identified deficiencies.  This revised plan is to be served on OCA, OSBA [Office of Small Business Advocate], OTS [Office of Trial Staff] and all other parties to the EDC’s EE&C plan filing, who, along with other interested parties, will have ten days to file comments on the revised plan, with reply comments due ten days thereafter.  The Commission will approve or reject a revised plan at a public meeting within 60 days of the EDC’s revised plan filing.  This process will be repeated until a plan receives Commission approval.

For Phase II, we utilized the same approval process with one revision.  Specifically, we eliminated the need for a public input hearing, unless specifically requested, as interested parties have ample opportunity to participate in the proceedings, as well as EDC stakeholder meetings, or are already adequately represented.  We directed the EDCs to offer and engage in informal discussions with the statutory advocates and interested stakeholders during the pre-filing development of their EE&C Plans.

The Act requires EDCs to file a new EE&C Plan with the Commission every five years or as otherwise required by the Commission.  Such new plans must set forth the manner in which the EDC will meet the required reductions in consumption under subsections (c) and (d) of the Act.  See 66 Pa. C.S. § 2806.1(b)(1)(ii).  Therefore, we propose that the EDCs file new EE&C Plans outlining how they will implement measures/programs necessary to attain the consumption and peak demand reduction targets proposed herein.  Additionally, we propose, for the approval of the EDCs’ Phase III EE&C Plans, the same process that was utilized in Phase II.  We believe this process balanced the needs of all stakeholders while recognizing the time constraints and resource allocation required in the litigation of the Plans.

### 2.	Phase III Planning Timeline

The Commission proposes the following timeline for the Implementation of Phase III of the Act 129 EE&C Program:

| March 11, 2015 | Tentative Implementation Order on Public Meeting agenda |
| --- | --- |
| March 28, 2015 | Tentative Implementation Order Notice published in Pennsylvania Bulletin |
| April 27, 2015 | Tentative Implementation Order Comment due date |
| May 12, 2015 | Tentative Implementation Order Reply Comment due date |
| June 11, 2015 | Final Implementation Order on Public Meeting agenda |
| June 26, 2015 | Petitions for Evidentiary Hearings filing deadline |
| October 23, 2015 | Evidentiary Hearing records certified to the Commission |
| November 30, 2015 | If necessary, EDCs file EE&C Plans |
| March 2016 | If necessary, Commission rules on EE&C Plans |
| June 1, 2016 | EE&C Programs begin |

The Commission proposes this timeline as it believes it balances the needs of all parties.  This timeline allows for input from all interested stakeholders and provides all parties with the appropriate level of due process, as well as gives the EDCs adequate time to implement their EE&C Plans in a manner to meet the proposed Phase III consumption and peak demand reduction requirements.

### 3.	Additional Phase III Orders

Below are the Commission’s proposed timelines for the issuance of directives addressing the following: the 2016 TRC Test; the 2016 TRM; and the template to be used for the EDCs’ Phase III EE&C Plans.

| 2016 Total Resource Cost (TRC) Test |
| --- |
| March 11, 2015 | Tentative 2016 TRC Test Order on Public Meeting Agenda |
| June 11, 2015 | Final 2016 TRC Test Order on Public Meeting Agenda |
| 2016 Technical Reference Manual (TRM) |
| March 26, 2015 | Tentative 2016 TRM Order and Manual on Public Meeting Agenda |
| July 9, 2015 | Final 2016 TRM Order and Manual on Public Meeting Agenda |
| EE&C Plan Filing Template |
| Late July 2015 | Tentative Template to be released for comments via Secretarial Letter |
| Late August 2015 | Final Template to be released via Secretarial Letter |

## C.	Plan Effectiveness Evaluation Process

The Act requires the Commission to establish an evaluation process that monitors and verifies data collection, quality assurance and the results of each EDC EE&C Plan and the program as a whole.  See 66 Pa. C.S. § 2806.1(a)(2).  While Section 2806.1(b)(1)(i)(C) requires each plan to include an explanation as to how quality assurance and performance will be measured, verified and evaluated, it is apparent that Section 2806.1(a)(2) requires the Commission to monitor and verify this data.  This evaluation process is to be conducted every year, as each EDC is to submit an annual report documenting the effectiveness of its EE&C Plan, energy savings measurement and verification, an evaluation of the cost-effectiveness of expenditures and any other information the Commission requires.  See 66 Pa. C.S. § 2806.1(i)(1).

### 1.	Statewide Evaluator

The Commission believes that to have credible impact and process evaluations available, a SWE must be selected and used in a fashion similar to Phases I and II.  The SWE will provide expertise in evaluations and remain independent from EDC evaluators.  Therefore, in preparation for Phase III, the Commission proposes to competitively solicit for services to evaluate the EDC programs and identify whether further cost-effective savings can be obtained in future EE&C programs.  An RFP will be issued requiring that submitted proposals contain provisions for evaluation framework development; annual audits of EDC programs; a market potential study on energy efficiency; a market potential study on DR; and an early 2022 review of the entire Phase III program.

In order to prepare for the year beginning June 1, 2016, the Commission proposes a contract period of March 1, 2016 through February 28, 2022.  By starting in March 2016, the SWE will have an opportunity to develop plans and prepare for its responsibilities that begin June 1, 2016.  As in Phase II, the Commission proposes that the SWE contract be funded by a proration from the EDCs.

### 2.	Technical Reference Manual

The Commission will continue to utilize the TRM to help fulfill the evaluation process requirements contained in the Act.

a.	Updating Frequency

The TRM was previously adopted by the Commission in the Alternative Energy Portfolio Standards Act (AEPS Act) proceedings at Docket No. M-00051865 (order entered October 3, 2005).  However, as the TRM was initially created to fulfill requirements of the AEPS Act, it had to be updated and expanded to fulfill the requirements of the EE&C provisions of Act 129.  As such, the Commission initiated a process to update and expand the TRM to provide for additional energy efficient technologies, under Docket No. M-00051865.  The Commission provided updated 2009, 2010, 2011, 2012, 2013, 2014 and 2015 editions of the TRM to incorporate changes and improvements that were based on more recent research and data, as well as the needs and experiences of the EDCs.

In its 2009 TRM Update Order, the Commission stated that the TRM updating process will occur annually, with a final revised TRM due by December 31 for use effective June 1 of the following year.  In Phase II of the EE&C Program, the Commission maintained this annual updating process.

In our Phase III Secretarial Letter, we posed to stakeholders the following questions regarding the TRM:

- Should the Commission maintain an annual TRM updating process for Phase III?

- If not, how often should the TRM be updated?

- Is the updating schedule dependent on the length of Phase III?  For example, if the Commission implements a three-year phase versus a six-year phase, would that affect how often we should update the TRM?

i.	Comments to Phase III Secretarial Letter

EAP suggests that the manual be maintained, largely unchanged, for the entirety of Phase III.  EAP avers that mid-phase changes are costly to implement and are confusing and disruptive to EDC programs and the market.  EAP avers that, if the Commission believes future changes are necessary, they be limited to administrative corrections and/or the addition of new measures.  EAP Comments at 7.

Similarly, Duquesne does not recommend annual TRM updates, as such a process is quite extensive and time consuming.  Duquesne believes that an appropriate update schedule would be in line with end-use saturation studies, which should be updated every three years.  Duquesne Comments at 7-8.

FirstEnergy recommends the application of the 2016 TRM for the entirety of Phase III, with any mid-phase updates limited to administrative corrections or the addition of new measures.  FirstEnergy avers that the framework of the current TRM appropriately anticipates and specifies changing parameters responsive to scheduled changes in federal standards and baselines, while limiting reliance on deemed savings through references to the use of evaluation results and site specific inputs, negating the need for annual updating.  FirstEnergy Comments at 21-22.

PECO recommends an updating schedule commensurate with the length of the phase in order to provide consistent assumptions and deemed savings values during the life of the Phase III EE&C Plans.  PECO believes the history of updating has remedied all significant issues.  PECO Comments at 17.

Likewise, PPL believes that the TRM should remain unchanged for the entirety of the phase, as mid-phase changes are disruptive and costly.  PPL opines that TRM changes should be limited to the addition of new measures or additions to existing protocols.  PPL recommends that, if the Commission determines that TRM changes are warranted during a phase, only one single update should occur mid-phase.  PPL Comments at 19-20.

OCA avers that annual updating should be maintained as the TRM must be kept up-to-date.  OCA states that, as more research, modeling, EM&V reports and analyses become available, the results and findings should be carefully considered and included where appropriate.  OCA believes that TRM updating is related more to market conditions, technology changes, new research and other factors.  OCA Comments at 15.

The Industrials assert that it seems unfair to implement TRM reductions to savings assumptions during the middle of a phase.  The Industrials Comments at 17.

The DR Supporters aver that annual updating is unnecessary as the manual has reached an appropriate level of stability.  They propose that a biannual update process as evolving technology suggests that periodic review and updates are necessary.  The DR Supporters Comments at 24-25.

The Joint Commentators and KEEA recommend an “as-needed” basis for TRM updating, with minor updates potentially incorporated annually.  The Joint Commentators recommend a comprehensive review every three years, with them being timed to support the upcoming phase.  The Joint Commentators Comments at 9; KEEA Comments at 13.

The City recommends the maintenance of an annual updating schedule or as necessary to ensure that the latest technology solutions are eligible to customers through the TRM.  The City avers that the Commission should work to align the C&I TRM and calculations with the information and requirements for PJM’s permanent load reduction capacity payments to maximize customer participation.  The City Comments at 4.

ii.	Commission Proposal

The Commission proposes that the 2016 TRM be applicable for the entirety of Phase III.  We, however, reserve the right to implement a mid-phase TRM update if we deem it necessary.  We agree with those parties who believe the manual has reached a level of stability whereby it provides accurate measures of reductions.  We noted in our Phase II Implementation Order that the TRM should reflect the “truest savings values possible” and should “ensure that Act 129 monies are being spent to acquire real energy savings, not fictitious savings values that only serve to protect the EDCs from potential penalties.”  We agree with FirstEnergy that the current framework of the TRM reflects not only parameters to deal with changing codes and standards, but also limits reliance on deemed savings values, through the use of evaluation results and site-specific inputs.  Additionally, we believe the TRM has been developed in a way that helps to best reflect the actual savings seen by the customer.  This has been accomplished through the use of customer- or program-specific information for open variables and through the implementation of end-use savings thresholds that ensure that customer-specific values are utilized for high-impact and high-uncertainty measures and where those types of projects represent a significant share of program savings.

b.	2016 TRM Update Timeline

Below is the Commission’s proposed timeline for making updates to the 2015 TRM, resulting in a 2016 TRM.

| March 26, 2015 | Tentative 2016 TRM Order and Manual on Public Meeting Agenda |
| --- | --- |
| April 11, 2015 | Tentative 2016 TRM Order and Manual Notice published in Pennsylvania Bulletin |
| May 11, 2015 | Tentative 2016 TRM Order and Manual Comment due date |
| May 26, 2015 | Tentative 2016 TRM Order and Manual Reply Comment due date |
| July 9, 2015 | Final 2016 TRM Order and Manual on Public Meeting agenda |
| June 1, 2016 | Effective date of 2016 TRM |

### 3.	EDC Annual and Quarterly Reporting

In its Phase I Implementation Order, the Commission established standards and procedures for the submittal, review and approval of all aspects of the EDCs’ EE&C Plans, in accordance with Act 129.  The Commission noted that Act 129 requires EDCs to submit annual reports documenting the effectiveness of their EE&C Plans, the measurement and verification of energy savings, the evaluation of the cost-effectiveness of expenditures and any other information required by the Commission.  By Secretarial Letter served on June 24, 2010, the Commission provided guidance regarding the 2010 Act 129 annual reporting requirement.  Specifically, the Commission directed the EDCs to submit their 2010 Act 129 annual reports and any proposed EE&C Plan revisions by September 15, 2010.  In addition, the Commission reiterated the procedures for reviewing proposed EE&C Plan revisions as set forth in the Phase I Implementation Order.  Finally, the Commission stated that the directives in the June 24, 2010 Secretarial Letter only applied to the Act 129 annual reporting requirement for 2010.

By Secretarial Letter issued May 25, 2011, the Commission provided additional guidance to EDCs regarding future Act 129 annual reporting requirements, as well as guidance on quarterly reporting requirements.  For the remainder of the current Act 129 program period, the Commission directed the EDCs to submit two Act 129 annual reports per program year.  The first annual report, due July 15, is to be a preliminary report providing each EDC’s reported savings for its EE&C portfolio for that program year.  The second annual report, due November 15, is to be a final annual report providing verified savings for the EDC’s EE&C portfolio for that program year, the cost-effectiveness evaluation (TRC Test), the process evaluation, as well as items required by Act 129 and Commission Orders.

In addition to the annual reports, the Commission directed the EDCs to file quarterly reports for the first three quarters of each reporting year, due 45 calendar days from the end of the respective quarter.  Due to the preliminary annual report’s deadline of July 15, the Commission directed that fourth quarter reporting information be included in the preliminary annual report.

The Commission directed that preliminary annual reports, final annual reports and quarterly reports be filed with the Commission’s Secretary and the SWE within the time lines outlined above.  The Commission directed the EDCs to post all reports on their websites and the Commission will also post the reports on its website for public access.  The Commission maintained these same EDC reporting requirements for Phase II.

The Commission believes that the EDCs and participating stakeholders have developed a well-functioning system of providing and receiving feedback from each other to aid in the implementation of successful EE&C Programs.  We believe it may be unnecessary to continue requiring quarterly reporting by the EDCs.  Therefore, we propose a semiannual reporting process for the EDCs, while maintaining the preliminary and final annual reporting process currently being implemented.  Specifically, we propose that the EDCs submit, by December 31, a semiannual report regarding the first six months of the program year.  By July 15, the EDCs would submit a preliminary annual report for the program year that outlines the second six months of the program year, as well as reported savings for that program year.  Lastly, the EDCs would submit final annual reports by November 15 with reported savings for the program year, a cost-effectiveness evaluation (TRC Test), a process evaluation, as well as items required by Act 129 and Commission orders.  An example of the proposed EDC reporting schedule is outlined below for program year 8 (June 1, 2016 through May 31, 2017) and program year 9 (June 1, 2017 through May 31, 2018):

| June 1, 2016 | Beginning of program year 8 (PY 8) |
| --- | --- |
| December 31, 2016 | PY 8 Semiannual Report – report regarding the first six months of PY 8 |
| June 1, 2017 | Beginning of program year 9 (PY 9) |
| July 15, 2017 | PY 8 Preliminary Annual Report – report regarding the second six months of PY 8, as well as reported savings for the entirety of PY 8 |
| November 15, 2017 | PY 8 Final Annual Report - reported savings for PY 8, a cost-effectiveness evaluation (TRC Test), a process evaluation, as well as items required by Act 129 and Commission orders |
| December 31, 2017 | PY 9 Semiannual Report – report regarding the first six months of PY 9 |
| June 1, 2018 | Beginning of program year 10 (PY 10) |
| July 15, 2018 | PY 9 Preliminary Annual Report – report regarding the second six months of PY 9, as well as reported savings for the entirety of PY 9 |
| November 15, 2018 | PY 9 Final Annual Report - reported savings for PY 9, a cost-effectiveness evaluation (TRC Test), a process evaluation, as well as items required by Act 129 and Commission orders |

## D.	Cost – Benefit Analysis Approval Process

Act 129 requires an analysis of the costs and benefits of each EE&C Plan, in accordance with a TRC Test approved by the Commission.  See 66 Pa. C.S. § 2806.1(a)(3).  The Act also requires an EDC to demonstrate that its plan is cost-effective using the TRC Test and that the plan provides a diverse cross-section of alternatives for customers of all rate classes.  See 66 Pa. C.S. § 2806.1(b)(1)(i)(I).  The Act defines “total resource cost test” as “a standard test that is met if, over the effective life of each plan not to exceed 15 years, the net present value of the avoided monetary cost of supplying electricity is greater than the net present value of the monetary cost of energy efficiency conservation measures.”  66 Pa. C.S. § 2806.1(m).

The purpose of using the TRC Test to evaluate the EDCs’ specific programs is to track the relationship between the benefits to customers and the costs incurred to obtain those benefits.  The TRC Test has historically been a regulatory test.  Sections 2806.1(c)(3) and 2806.1(d)(2), 66 Pa. C.S. §§ 2806.1(c)(3) and (d)(2), as well as the definition of the TRC Test in Section 2806.1(m), 66 Pa. C.S. § 2806.1(m), provide that the TRC Test be used to determine whether ratepayers, as a whole, received more benefits (in reduced capacity, energy, transmission, and distribution costs) than the implementation costs of the EDCs’ EE&C Plans.

### 1.	2016 TRC Test

As outlined above in Section B of this order, the 2016 TRC Test Tentative Order is scheduled to be included on the agenda for the March 11, 2015 Public Meeting, with the Final Order to be included on the June 11, 2015 Public Meeting.  Any comments relevant to the 2016 TRC Test, specifically those regarding its inputs or its application, will not be addressed in this proceeding.  The Commission’s upcoming 2016 TRC Test Tentative Order will solicit comments on such issues at a separate docket, M-2015-2468992.

In our Phase III Secretarial Letter, we solicited comments on the following TRC Test issues:

- Should the Commission establish a periodic review and updating process for the TRC Test methodology in Phase III?

- How often should the TRC Test methodology be reviewed?

- Should a periodic review and updating of the TRC Test methodology process schedule be dependent on the length of Phase III?  For example, if the Commission implements a three-year phase versus a five-year phase, would that affect how often we should review the TRC Test methodology and consider updates?

- In our Phase I and Phase II Implementation Orders, we declined, among other things, the requests from certain stakeholders to require inclusion of societal benefits in the TRC equation and analysis.  We have seen no reasons emerge during the span of the two phases to change such a determination and do not intend to revisit those issues again in this process of addressing Phase III issues based on any theories or arguments that have heretofore already been made.  If, however, there are new data, theories, or arguments are available, they may be presented in comments along with other relevant comments.

The following entities submitted comments at this docket in response to the Phase III Secretarial Letter relative to these TRC topics:  EAP; Duquesne; FirstEnergy; PECO; PPL; OCA; the Industrials; the DR Supporters; CAUSE-PA; EEFA; the Joint Commentators; KEEA; HPC; Penn State and the City.  We have used those comments to formulate the 2016 TRC Tentative Order and shall address the comments in that proceeding at Docket No. M-2015-2468992.  The Commission reminds parties who have additional comments regarding the TRC test to submit such comments under the 2016 TRC Test proceeding at Docket No. M-2015-2468992.

### 2.	Net-to-Gross Adjustment

An often raised consideration for determining the cost-effectiveness and real impacts of energy efficiency programs is whether adjustments to gross energy savings should be made through the use of a Net-to-Gross (NTG) ratio.  An NTG adjustment would adjust the cost-effectiveness results and reported MWh and MW savings so that the results would only reflect those energy efficiency gains that are attributed to, and are a direct result of, the energy efficiency program in question.  For Pennsylvania, the adjustment would reflect only those savings attributable to Act 129 programs.  An NTG adjustment would give evaluators an estimate of savings achieved as a direct result of program expenditures by removing savings that would have occurred absent a conservation program.  Three common factors, among others, addressed through the NTG adjustment are “free riders,” “take-back effect,” and “spillover effect,” sometimes referred to as “free drivers.”

During the planning for Phase I and II of the Act 129 programs, the primary discussion pertaining to NTG was whether or not NTG adjustments should be used to determine compliance and/or targets, or whether or not it is more appropriate to use NTG solely for program design, program modifications and planning.  If NTG adjustments are made that result in reductions to claimed savings because of those free riders and take-back effects that are not cancelled out by spillover effects, then the EDCs would have to implement additional reduction measures to meet the mandated reduction targets.  The EDCs would incur additional program costs to implement the additional reduction measures.  However, with the implementation of additional reduction measures, there may be the potential for incremental reductions in the future cost of wholesale power, which could benefit all customers.

At the beginning of Phase I of Act 129, there was an absence of NTG data specific to Act 129 programs and, therefore, the Commission did not require NTG adjustments for the first program year.  Subsequently, the 2011 TRC Test Order directed EDCs to conduct NTG research; to collect data necessary to determine the NTG ratio for their programs and to apply the ratio when determining the cost-effectiveness of future modifications of existing programs.  The results of this research were to be reported to the SWE and utilized by the EDCs to determine when a measure or program should be removed from the EE&C portfolio because it is no longer cost-effective.

For Phase I and II of the Act 129 programs, any NTG research that was completed was used only for program design, program modifications and implementation; it was not used to adjust the gross verified energy savings that are used for compliance purposes.  In addition, during Phase I, the SWE completed a thorough review of how other states use NTG information for planning, evaluation and compliance and recommended that NTG research be used to plan and modify Act 129 programs.  The SWE also recommended that MWh and MW savings targets should be based on gross savings.

The Commission’s Phase II Implementation Order directed that NTG research be used to direct program design and implementation, but not for compliance.  The Phase II Implementation Order noted that there is no requirement in Act 129 that mandates that savings be determined on a net basis.  The Commission thereby determined that the EDCs would continue to use net verified savings in their TRC Test for program planning purposes and that compliance in Phase II be determined using gross verified savings.

For Phase III, the Commission proposes maintaining the practice used in Phases I and II, where NTG is used for making modifications to existing programs in the current phase, as well as for planning purposes for future phases.  We also propose that the Commission continue determining EDC compliance with targets through the use of gross savings.  Because net-to-gross ratios can vary significantly for a program from year-to-year and due to Commission and SWE concerns about relying on NTG research results to determine compliance and possible penalties for EDCs, the Commission proposes to use the results of NTG research for program modifications, program planning and determining program cost-effectiveness, but not for determining compliance.

Additionally, we propose that the EDCs include in their EE&C Plans net TRC ratios, as well as gross TRC ratios.  We believe the inclusion of NTG-based TRC ratios will provide all stakeholders with additional information regarding the effectiveness of EE&C measures and programs.

## E.	Process to Analyze How the Program and Each Plan will Enable EDCs to Meet Reduction Requirements

The Act requires the Commission to conduct an analysis of how the program, as a whole, and how the EDC’s individual EE&C Plans, in particular, will enable an EDC to meet or exceed the required consumption and peak demand reductions.  See 66 Pa. C.S. § 2806.1(a)(4).  Each EDC’s EE&C Plan must include specific proposals to implement measures to achieve or exceed the required reductions. See 66 Pa. C.S. § 2806.1(b)(1)(ii).

### 1.	Measuring Annual Consumption Reductions

Consumption reduction for Phase III is addressed at 66 Pa. C.S. § 2806.1(c)(3), which requires that by November 30, 2013, and every five years thereafter, the Commission must adopt additional required incremental reductions in consumption, if the Commission determines that the benefits of the EE&C Program exceed its costs.  For Phase III, the Commission proposes to adopt the five-year energy consumption reductions outlined previously in this Tentative Order.

As in Phase II, the Commission proposes continuing the use of the savings approach.  The Commission continues to believe that this approach negates the need to weather-normalize the target results or determine what qualifies as extraordinary load.  This belief is based on the fact that the results of specific conservation measures will be determined by using the deemed savings approach as outlined in the TRM, which uses calculations derived from studies or measurement methods that already account for extraordinary weather or loads.  Regarding custom measures not included in the TRM, the Commission directs its staff to continue to take into account extraordinary weather and loads when reviewing and approving any such custom measures.

### 2.	Measuring Peak Demand Reductions

Peak demand for Phase III is addressed at 66 Pa. C.S. § 2806.1(d)(2), which requires the Commission, by November 30, 2013, to compare the total costs of energy efficiency and conservation plans to total savings in energy and capacity costs to retail customers.  If the Commission determines that the benefits of the plans exceed the costs, the Commission shall set additional incremental requirements for reduction in peak demand for the 100 hours of greatest demand or an alternative reduction approved by the Commission.  Any such reductions must be measured from the EDC’s peak demand for the period from June 1, 2011 through May 31, 2012.  Any additional reductions must be accomplished no later than May 31, 2017.

One method for measuring peak demand reductions would require each EDC to show that they have the capability to reduce a specific amount of peak demand when a predetermined demand trigger point of peak demand is met.  In Phase I, certain EDCs averred that this demonstrated capability approach may prevent the need to impose DR when it is not needed or when it would have no effect on the wholesale energy market.

Another method is the demonstrated savings approach that measures the actual reduction in peak demand from what the peak would have been absent the EDC’s DR program.  Moreover, curbing peak demand, even at a time that does not constitute a critical reliability or peak price situation, still provides savings for consumers.

The Commission believes that the appropriate method to use for measuring DR is the demonstrated savings approach used in Phase I.  The demand reduction achieved by an EDC DR program is equal to the sum of the demand reductions of each program participant, adjusted for line losses.  Calculations of demand reduction require EDCs to estimate the counterfactual – or how much electricity a participant would have consumed in the absence of a DR event.  All calculations should follow PJM customer baseline (CBL) considerations as specified in PJM Manual 11.  The Commission proposes that, for DLC programs where advanced metering infrastructure (AMI) data is not available for all participants, estimates based on a sample of metered homes be permissible.  Lastly, the Commission believes that utilizing the demonstrated savings approach for determining peak demand reductions will not penalize the EDC for economic growth in its service territory and will moot the need to weather-normalize overall program results.

## F.	Standards to Ensure that a Variety of Measures are Applied Equitably to all Customer Classes

The Act requires the Commission to establish standards to ensure that each EDC’s EE&C Plan includes a variety of measures and that each plan will provide the measures equitably to all customer classes.  66 Pa. C.S. § 2806.1(a)(5).  The Act defines “energy efficiency and conservation measures” at 66 Pa. C.S. § 2806.1(m).

In Section A of this Tentative Order, the Commission proposes specific carve-outs for the low-income and G/E/NP sectors.  Beyond those requirements, we believe that EDCs should develop plans to achieve the most energy savings per expenditure.

The Commission believes the EDCs must offer a well-reasoned and balanced set of measures that are tailored to usage and to the potential for savings and reductions for each customer class.  We believe that the overall limitation on cost recovery and the specific limitation tying costs to a benefited class (discussed later in this Tentative Order) will ensure that offerings will not be skewed toward or away from any particular class.  There is no single set of measures that will fit all EDCs and the myriad mix of customer classes.  It is entirely possible that the most cost-effective programs may not come proportionally from each customer class.

The Commission believes that all classes of customers will benefit from a general approach because it has the best potential to impact future energy prices.  The Commission proposes not to require a proportionate distribution of measures among customer classes.  However, the Commission proposes that each customer class be offered at least one program.  The Commission believes that, as with Phases I and II, the initial mix and proportion of programs should be determined by the EDCs, subject to Commission approval.  The Commission expects the EDCs to provide a reasonable mix of programs for all customers.  The burden is on an EDC to explain and justify its distribution of measures among its customer classes if such distribution is challenged.

## G.	Process to Make Recommendations for Additional Measures

The Act requires the Commission to establish procedures through which recommendations can be made as to additional measures that will enable an EDC to improve its plan.  66 Pa. C.S. § 2806.1(a)(6).  Furthermore, the Act permits the Commission to direct an EDC to modify or terminate any part of an approved plan if, after an adequate period for implementation, the Commission determines that a measure included in the plan will not achieve the required consumption reductions in a cost-effective manner.  66 Pa. C.S. § 2806.1(b)(2).

Below is the Commission’s proposed procedure for recommending additional measures that enable an EDC to improve its plan.  First, it must be noted that interested parties will have an opportunity to make recommendations during the plan approval process described earlier in this Tentative Order.

Regarding approved plans, the Commission will permit EDCs and other interested stakeholders, as well as the statutory advocates, to propose plan changes in conjunction with the EDC’s annual report filing required by the Act at 66 Pa. C.S. § 2806.1(i)(1).  These annual reports are to be served on OCA, OSBA and the Commission’s Bureau of Investigation and Enforcement.  The Commission will also post the annual reports on a web page dedicated to the EE&C program.  The Commission and any interested party can make a recommendation for plan improvement or object to an EDC’s proposed plan revision within 30 days of the annual report filing.  EDCs will have 20 days to file replies, after which the Commission will determine whether to rule on the recommended changes or refer the matter to an Administrative Law Judge (ALJ) for hearings and a recommended decision in accordance with 52 Pa. Code §§ 5.41 (relating to petitions generally) and 5.572 (relating to petitions for relief).

EDCs and stakeholders may petition at any time, for changes to approved plans, wherein an EDC or stakeholder petitions the Commission to rescind and amend its prior order approving the plan in accordance with 52 Pa. Code §§ 5.41 (relating to petitions generally) and 5.572 (relating to petitions for relief).  This process does not apply to minor plan changes, as described below, wherein the Commission has delegated to staff, the authority to review and approve.

The Commission, in an order adopted on June 9, 2011, at Docket No. M-2008-2069887, expedited the review process for approving minor EE&C Plan changes proposed by EDCs.  The Minor Plan Change Order defined what a minor change is and delegated authority to staff to approve, modify or reject the proposed minor changes.  The Commission continued the EE&C Plan approval processes described in the Minor Plan Change Order in Phase II, with one modification.  In Phase II, the Commission allowed the following minor EE&C Plan changes to be reviewed under the expedited review process:

- The elimination of a measure that is underperforming; is no longer viable for reasons of cost-effectiveness, savings or market penetration; or has met its approved budgeted funding, participation level or amount of savings;

- The transfer of funds from one measure or program to another measure or program within the same customer class;

- Adding a measure or changing the conditions of a measure, such as is eligibility requirements, technical description, rebate structure or amount, projected savings, estimated incremental costs, projected number of participants or other conditions so long as the change does not increase the overall costs to that customer class;

- A change in vendors for existing programs that will continue into Phase II; and

- The elimination of programs which are not viable due to market conditions.

The Commission proposes the continued utilization of this process for the expedited review of minor EE&C Plan changes proposed by EDCs.

## H.	Procedures to Require Competitive Bidding and Approval of Contracts with CSPs

The Act requires the Commission to establish procedures to require EDCs to competitively bid all contracts with CSPs. The Act further requires the Commission to establish procedures to review all proposed contracts with CSPs prior to execution of the contract.  The Act gives the Commission power to order the modification of proposed contracts to ensure that plans meet consumption reduction requirements.

EDCs are reminded that CSPs covered by the competitive bidding and contract approval procedures in this section are those that provide consultation, design, and administration and management or advisory services to the EDC.  All entities that provide services directly to customers or the public in general, such as equipment installers or suppliers, are not to be included in the EDC’s competitive bidding process.

With this Tentative Order the Commission is proposing to require EDCs to file CSP RFP competitive bidding procedures and to bid all CSP contracts without exception.

### 1.	Competitive Bidding

The Phase II Final Implementation Order required the EDCs to competitively bid CSP contracts for new programs or measures that were not implemented in Phase I and any new CSP service associated with a program or measure that was implemented in Phase I and retained in Phase II.  The Commission had agreed with the EDCs and other stakeholders that the rebidding of all CSP contracts would add unreasonable costs and delays in implementing programs and measures that were included in existing Phase I plans and that would be retained in Phase II plans.  Furthermore the Commission agreed with parties’ comments that Commission review of the CSP contracts and the 2% spending cap would provide adequate protection of ratepayer dollars.

However, based on the Commission’s experience reviewing CSP contract amendments in Phase II, it became apparent that cost considerations were not among the list of criteria that would justify rejection or disapproval of an EDC’s proposed CSP contract.  Act 129 gives EDCs the ability to amend CSP contracts and respective EE&C Plans and programs, and EDCs exercised this option throughout Phase II.  But the Commission’s power to modify EDCs’ proposed CSP contracts is statutorily limited to targeted energy consumption reduction targets, as discussed earlier in this section.  Act 129 does not grant the Commission power to amend CSP contract agreements or amendments that are filed by EDCs, based upon cost considerations.  The Commission, however, notes that it retains its statutory authority to conduct investigations and initiate statutory and regulatory compliance proceedings against jurisdictional utilities.

Furthermore, in Phase II the Commission found that retention of Phase I CSPs and programs did not necessarily result in cost savings by EDCs in their efforts to reach the consumption reduction targets of their respective Commission-approved EE&C Plans.  In many cases, this practice led to an increase in costs and, in some cases, these costs exceeded the associated, Commission-approved Phase II EDC EE&C program budgets.

Based on this experience, the Commission is reconsidering the prior presumption of cost-savings related to the decision not to competitively bid contracts for CSPs for current programs.  We believe that a competitive process will not only obtain competitive costs for services, but also take advantage of current market dynamics, such as the use of best available technology, and the strategic business acumen of all registered CSPs that may be able to meet quality operational and service performance objectives at or below budget.  Moreover, the Commission wishes to assure due diligence and address the need to eliminate any reasonable doubt that ratepayer protections, as proscribed by law, are duly enforced throughout the implementation of Act 129.

Therefore, we propose to discontinue the directive pertaining to the rules for exempting EDCs from competitive bidding of CSP contracts for programs and measures retained in Phase III and to require that all Phase III CSP contracts be competitively bid.  As such, the Commission proposes to require EDCs to file their respective Phase III RFP procedures for Commission review and approval.

The minimum criteria the Commission proposes to utilize for reviewing and approving EDC proposed CSP bidding processes, was established in the Phase II Implementation Order and is modified by this Tentative Order.  Following is the proposed minimum criteria for the CSP competitive bidding review process:

- Assurance that EDCs will issue RFPs to all qualified registered CSPs using the current posting of the CSP register on the Commission’s website.

- Effort to acquire bids from “disadvantaged businesses” (i.e., minority-owned, women-owned, persons-with-disability-owned, small companies, companies located in Enterprise Zones, and similar entities) consistent with the Commission’s Policy Statements at 52 Pa. Code §§ 69.804, 69.807 and 69.808.

- Selection criteria and weight assigned to each factor for bid review and selection of overall best bid/proposal (i.e., no requirement to select the lowest qualified bid), that consider:

    - Quality of prior performance;

    - Timeliness of performance;

    - Quality of the proposed work plan or approach;

    - Knowledge, background and experience of the personnel to be utilized; and

    - Other factors as deemed relevant.

If Commission staff has not commented upon or disapproved the proposed RFP process within 15 days of its filing, the EDC is permitted to use that process.  In order to expedite contractual arrangements relating to proposed CSP contracts, EDCs are encouraged to file their proposed RFP process by August 30, 2015.

### 2.	Approval of Contracts

The Act requires each EDC to include in its plan a contract with one or more CSPs selected by competitive bid to implement all or part of the plan as approved by the Commission.  This section of the Act establishes that CSPs can perform some or all functions of an EE&C Plan, to include management of the entire plan.  Similar to Phase II, the Commission is requiring the EDC to provide detailed justifications for why it did or did not use a CSP to perform EE&C Plan functions.

In the Phase II contract review process Commission staff found that EDCs had already initiated CSP contract agreements with CSPs, with the contingency of Commission approval, without having duly-filed proposed contract extensions and amendments for Commission review before the effective date of those agreements.  Some of these CSPs were specifically named and associated with program measures in respective Commission-approved Phase II EE&C Plans.  The Commission emphasizes that it is imperative that EDCs timely file all proposed CSP contracts and contract amendments with the Commission for review prior to the pre-established effective date.

The Commission’s Phase II directive pertaining to no-bid CSP contracts for Phase I programs and measures retained in Phase II did not negate the requirement for preliminary review and approval by the Commission prior to the contract effective date.  The Phase II Implementation Order clearly stated that the EDCs were required to submit, for Commission approval, the contracts with CSPs that were being retained from Phase I.  The EDCs were also required to provide justification for the retention of the CSP and the costs associated with that contract.

The minimum criteria the Commission proposes to utilize for reviewing and approving EDC proposed CSP contracts was established in the Phase II Implementation Order and is modified by this Tentative Order.  Following is the proposed minimum criteria for the EDC proposed CSP contract review process:

- Consistent use of standard format contract agreement with legible font size, comprising cover sheet, signatory page, table of contents, headers and sub-titles, page numbers, paragraph numbering, and conventional identification of tables and charts.  EDC filing of purchase orders in lieu of the CSP proposed contract agreement will be rejected.

- Separate cover sheet to provide a summary of the following information:

  - Full company name of contractor and CSP registration Docket Number;

  - Brief description of statement of work (SOW);

  - Name of EE&C Plan Program associated with proposed contract and explanation if SOW addresses the Program in its entirety or in part;

  - Estimated total contract cost and statement regarding incentives and rebates, their amount and explanation if total cost includes incentives and rebates;

  - Estimated targeted energy savings associated with contract;

  - Timeframe and duration of contract from start date to completion; and

  - Statement relating to the number of bids that were received, justification for selection of CSP contractor/subcontractor if based on receipt of less than three bids for any particular program, and identification and explanation for non-selection of low-bid CSP, if applicable.

- Assurance that the CSP’s work product in the EDC’s plan will meet the requirement for reduction in demand and consumption.

- Legal issues, enforceability, and protection of data privacy and ratepayer funds for poor performance or non-compliance, and similar issues.

- Maintenance of CSP registration and liability insurance throughout contract duration.

- Maintenance of CSP registration for all CSP subcontractors with an annual contract cost that equals or exceeds ten percent of the CSP’s total annual contract cost to perform services pursuant to an EDC energy efficiency and conservation plan.

- Adequate provisions and procedures for monitoring quality assurance, auditing and verification that relate to interactions with the customer and interface with the EM&V consultant and the SWE, to include the following at a minimum:

  - CSP contractor/subcontractor agrees to fully cooperate with and make program data available to the Company, Company Program Evaluation CSP (if applicable), the SWE and the Commission upon request; and

  - CSP contractor/subcontractor agrees to retain all program data and records for five years.

- Clearly stated language that contractual payments will be performance-based for measures implemented or otherwise installed.

- Assurance that measures installed, customer privacy and other processes are conducted in accordance with EE&C Plan and laws, regulations and Commission Orders relating to the Program’s customer interactions and rate of progress.

- Certification that the proposed CSP is not an EDC affiliate.

- Provision that EDC will immediately terminate the CSP contract agreement and timely notify the Commission if over the course of the contract agreement an EDC/CSP merger, acquisition or similar business partnership should occur.

- CSPs agree that employees and contractors who will enter a customer’s home or have personal contact with a customer will undergo criminal and other pertinent background checks.

If the Commission Staff has not commented upon or disapproved an EDC’s proposed contract within 45 days of it being submitted to the Commission for review, then the EDC is permitted to proceed with the contract without modification.  EDCs are reminded that a contract stipulation that ultimately re-directs a contract, subcontract, or any provision thereof to the EDC for any reason, requires the EDC to file an amended contract with the Commission for review.

As discussed earlier in this section, Commission approval of any EDC-proposed CSP contract or contract amendment does not constitute a determination that such filing is consistent with the public interest and that the associated costs or expenses are reasonable or prudent for the purposes of cost recovery.  These issues will be addressed by the Commission in any appropriate plan approval and cost recovery proceedings.

## I.	Participation of Conservation Service Providers

The Act establishes a requirement for the participation of CSPs in all or part of an EDC EE&C Plan.  The Act requires the Commission to establish, by March 1, 2009, a registry of approved persons qualified to provide conservation services to all classes of customers, that meet experience and other qualifying criteria established by the Commission.  The Act further requires the Commission to develop a CSP application and permits the Commission to charge a reasonable registration fee.

The Commission initiated a separate stakeholder process to establish the qualification requirements CSPs must meet to be included in the CSP registry.  On February 5, 2009, the Commission adopted an order establishing the CSP registry at Docket Number M-2008-2074154.  In the CSP Registry Order, we established the minimum qualifications of CSPs, a CSP Application, fees and life of qualification.

By Order entered July 16, 2013, the Commission adopted a CSP registration process and an application package that reflected the minimum requirements for registration.  The Commission also directed that all CSP subcontractors with an annual contract cost that equals or exceeds ten percent of the CSP’s total annual contract cost to perform services pursuant to an EDC EE&C Plan, must also be registered as CSPs.

## J.		Procedures to Ensure Compliance with Consumption and Peak Demand Reduction Requirements

The Act requires the Commission to establish procedures to ensure compliance with the consumption and peak demand reduction requirements.  66 Pa. C.S. § 2806.1(a)(9).  Regarding the requirements for determining compliance with the Act 129 reduction requirements, each EDC subject to the Act must include in its program year 12 (June 1, 2020 through May 31, 2021 – the final year of Phase III) information documenting their consumption and peak demand reductions for June 1, 2016, through May 31, 2021.  This filing must provide total savings and savings by class of customer.  To be in compliance with the Act, an EDC must demonstrate that, during the June 1, 2016 through May 31, 2021 period, its plan produced total energy savings equal to the consumption reduction target and annual peak demand savings equal to the peak demand reduction target established in Section A of this order in a cost-effective manner.

We note that after-the-fact measurement and verification remain critical to ensure that an EDC has properly implemented its EE&C Plan, that the projected savings metrics remain accurate, that non-controllable factors such as economic growth or contraction and weather have not skewed results, and that the savings are the result of the EE&C Plan.  The Commission will analyze the program as a whole and individual EDC plan effectiveness in meeting or exceeding the goals through the initial review process as described in Section B of this Order.

Finally, as discussed previously, the Commission intends to issue a request for proposal to retain the services of a SWE to perform the annual and end of phase independent evaluation of the cost-effectiveness of each EDC plan, as well as to develop the measurement and evaluation protocols, standard data collection formats, and data bases for the evaluation of program benefits and results to be used across all EDC service territories.  The SWE will work with the Commission staff and interested parties in the development of the evaluation methods, protocols, data collection formats and databases.  The costs for the SWE contracts with the Commission will be recovered from EDCs consistent with Section 2806.1(h) of the Act.  66 Pa. C.S. § 2806.1(h).

## K.	EDC Cost Recovery

The Act directs the Commission to establish a cost recovery mechanism that ensures that approved measures are financed by the customer class that receives the direct energy and conservation benefit of the measure.  66 Pa. C.S. § 2806.1(a)(11).  All EDC plans must include cost estimates for implementation of all measures.  66 Pa. C.S. § 2806.1(b)(1)(i)(F).  Each plan must also include a proposed cost-recovery tariff mechanism, in accordance with Section 1307 (relating to sliding scale or rates; adjustments), to fund all measures and to ensure full and current recovery of prudent and reasonable costs, including administrative costs, as approved by the Commission.  66 Pa. C.S. § 2806.1(b)(1)(i)(H).  In addition, each plan must include an analysis of administrative costs.  66 Pa. C.S. § 2806.1(b)(1)(i)(K).  The Act dictates that the total cost of any plan must not exceed two percent of the EDC’s total annual revenue as of December 31, 2006, excluding Low-Income Usage Reduction Programs established under 52 Pa. Code § 58 (relating to residential Low Income Usage  Reduction Programs).  66 Pa. C.S. § 2806.1(g).  Finally, all EDCs, including those subject to generation or other rate caps, must recover on a full and current basis from customers, through a reconcilable adjustment clause under Section 1307, all reasonable and prudent costs incurred in the provision or management of its plan.  66 Pa. C.S. § 2806.1(k).

We view the matter of cost recovery as consisting of three main issues as set forth in the relevant provisions of Act 129.  These issues are:

1)	Determination of allowable costs,

2)	Allocation of costs, and

3)	Cost recovery tariff mechanism.

### 1.  	Determination of Allowable Costs

a.	Phase III Allowable Costs

The Act allows an EDC to recover all prudent and reasonable costs relating to the provision or management of its EE&C Plan, but limits such costs to an amount not to exceed two percent of the EDC’s total annual revenue as of December 31, 2006, excluding Low-Income Usage Reduction Programs established under 52 Pa. Code § 58.  66 Pa. C.S. § 2806.1(g).

i.	Comments to Phase III Secretarial Letter

The Industrials aver that the EE&C Program budgets should be adjusted to reflect 2% of distribution revenues.  The Industrials Comments at 8.

The DR Supporters encourage the Commission to use its rate-setting authority to consider financial incentives for the EDCs.  The DR Supporters Comments at 25.

The Joint Commentators and KEEA also believe the Commission has the authority to provide incentives not tied to lost revenue, which may encourage greater per-person investment.  The Joint Commentators Comments at 4; KEEA Comments at 15-16.

ii.	Commission Proposal

The level of costs that an EDC will be permitted to recover in implementing its EE&C program was established in the Phase I proceedings.  We propose again requiring each EDC to include a calculation of the total amount of EE&C costs it will be permitted to recover (exclusive of expenditures on Low-Income Usage Reduction Programs established under 52 Pa. Code § 58) based on the two percent limitation as set forth in the Act.  This will represent the maximum level of spending on EE&C measures that will be recoverable under the EDC’s plan.

We also propose requiring each EDC to provide a careful estimate of the costs relating to all EE&C programs and measures as set forth in its plan.  Such costs will include both capital and expense items relating to all program elements, equipment and facilities, as well as an analysis of all related administrative costs.  More specifically, these costs would include, but not be limited to, capital expenditures for any equipment and facilities that may be required to implement the EE&C programs, as well as depreciation, operating and maintenance expenses, a return component based on the EDC’s weighted cost of capital and taxes.  Administrative costs would include, but not be limited to, costs relating to plan and program development, cost-benefit analysis, measurement and verification and reporting.  The EDC must also provide ample support to demonstrate that all such costs are reasonable and prudent in light of its plan and the goals of the Act, keeping in mind that the total level of these costs must not exceed the two percent limitation as previously articulated.

As in Phases I and II, we propose that EDCs be permitted to recover both the ongoing costs of its plan, as well as incremental costs incurred to design, create and obtain Commission approval of the plan.  However, all costs submitted for recovery in an EDC’s plan would be subject to review by the Commission to determine whether the costs are prudent and reasonable, and are directly related to the development and implementation of the plan.  Furthermore, EE&C measures and associated costs that are approved by the Commission would again be subject to after-the-fact scrutiny.  In this regard, we note that the Act provides that:

The Commission shall direct an [EDC] to modify or terminate any part of a plan approved under this section if, after an adequate period for implementation, the Commission determines that an energy efficiency or conservation measure included in the plan will not achieve the required reductions in consumption in a cost-effective manner under [66 Pa. C.S. §§ 2806.1(c) & (d)].

66 Pa. C.S. § 2806.1(b)(2).  Thus, plan measures and their associated costs that may be tentatively approved, will, in fact, be subject to ongoing review and possible modification or termination if it is determined that such measures are not or have not been cost effective.

With regard to the two percent limitation provision of the Act, we will propose the continued interpretation that the “total cost of any plan” as an annual amount, rather than an amount for the full, proposed five-year period.  Since the statutory limitation in this subsection is computed based on annual revenues as of December 31, 2006, we believe it is reasonable to require that the resulting allowable cost figure be applied on an annual basis as well.  In addition, we note that the plans are subject to annual review and annual cost recovery under the Act, 66 Pa. C.S. §§ 2806.1(h) and (k).  Finally, based upon our experience in Phases I and II, as well as experience in other states, it appears that the statutory goals for consumption and peak demand savings are not likely to be achievable if the two percent limit was read as applicable to the entire multi-year EE&C program.

We disagree with the Industrials suggestion that the two percent limitation be based on distribution revenues rather than total annual revenues.  We direct the Industrials to the Act which states that “the total cost of any plan required under this section shall not exceed 2% of the electric distribution company’s total annual revenue as of December 31, 2006.”  66 Pa. C.S. §2806.1(g)

It is the Commission’s belief that the General Assembly intended Act 129 to be competitively neutral and not disadvantage EDCs that had active retail electric markets.  The Commission notes that, in ascertaining legislative intent, the Commission is to presume that the General Assembly did not intend a result that was impossible of execution, unreasonable or unconstitutional.  See 1 Pa. C.S. § 1922.  The Commission believes that excluding EGS revenues may so limit an EDC’s EE&C Plan budget such that it could be impossible for it to meet the consumption and peak demand reduction targets.  The Commission proposes the continued interpretation that “amounts paid to the [EDC] for generation, transmission, distribution and surcharges by retail customer,” set forth as the definition of EDC total annual revenue in 66 Pa. C.S. § 2806.1(m), include all amounts paid to the EDC for generation service, including generation revenues collected by an EDC for an EGS that uses consolidated billing.

While the cost of an individual EDC’s plan is limited by Act 129 to two percent of the EDC’s total annual revenue as of December 31, 2006, 66 Pa. C.S. § 2806.1(g), the SWE expense is not a cost component of the EDCs’ individual plans, but a cost the Commission incurs in implementing the program.  The Commission is to recover costs related to implementing the program from the EDCs.  In Phases I and II, the Commission recovered the SWE expenses through a proration from the EDCs, which the EDCs were permitted to recover on a full and current basis and which were not subject to the two percent cap on the cost of each plan.  The Commission proposes to fund the SWE contract in the same manner for Phase III.

Finally, with respect to the recovery of revenues lost due to reduced energy consumption or changes in demand, we note that the Act clearly states that such revenue losses shall not be a recoverable cost under a reconcilable automatic adjustment clause.  66 Pa. C.S. § 2806.1(k)(2).  The Act does provide, however, that “[d]ecreased revenue and reduced energy consumption may be reflected in revenue and sales data used to calculate rates in a distribution-base rate proceeding filed by an electric distribution company under [66 Pa. C.S. § 1308] (relating to voluntary changes in rates).”

66 Pa. C.S. § 2806.1(k)(3).

The Commission does not propose the establishment of an incentive or alternative revenue mechanism for EDCs.  The Commission believes that Act 129 provides the appropriate mechanism for EDCs to use to obtain revenue on its assets through just and reasonable rates.

b.	Application of Excess Phase II Budget

In Section A of this Tentative Order, the Commission proposes that those savings generated in Phase II that are in excess of an EDC’s consumption reduction target be applied towards that EDC’s Phase III consumption reduction target.  The issue of savings in excess of the targets also raises issues regarding Phase II and Phase III budgets.  Specifically, if an EDC has excess savings that carry into Phase III, the Commission must decide whether or not that EDC should then have a reduced budget for Phase III as it needs to acquire fewer savings to meet its consumption reduction targets.  Additionally, if an EDC has achieved its Phase II target with budget left over, the Commission must decide how that excess budget should be handled (e.g. used in Phase III or paid back to ratepayers).

The Commission proposes to allow the EDCs the full Phase III budget, regardless of Phase II spending and consumption reduction target attainment.  The Commission recognizes that the EDCs are at risk of potential penalties should they fail to meet their targets.  Additionally, the Commission recognizes the importance of a smooth transition from Phase II to Phase III and the importance of the EDCs’ specific programs not “going dark.”  As such, the Commission believes it would be more beneficial to all parties, including ratepayers, for the EDCs to be allowed to spend Phase II budgets to attain savings in excess of compliance targets, which could then be used in Phase III for compliance, without a commensurate reduction in Phase III budgets.  The Commission recognizes that program measures installed and commercially operable on or before May 31, 2016, as well as CSP or administrative fees related to Phase II are considered Phase II expenses.  As such, the Commission proposes allowing EDCs to utilize their Phase II budgets past May 31, 2016, solely to account for those program measures installed and commercially operable on or before May 31, 2016, and to finalize the CSP and administrative fees related to Phase II.

The Commission proposes that EDCs begin Phase III utilizing solely their Phase III budgets.  We do not believe it to be sound policy to continue spending Phase II budgets in Phase III when those monies should be refunded back to the appropriate rate classes.  To clarify, we propose that on June 1, 2016, the EDCs would only use Phase II budgets to finalize any measures installed and commercially operable on or before May 31, 2016, and to finalize any contracts and other Phase II administrative obligations.  The EDCs would not be allowed to use Phase II funds for Phase III programs.

Similarly, the Commission proposes that an EDC be allowed to continue spending Phase III budgets on their EE&C Program even if that EDC attains its consumption reduction goal before May 31, 2021.  Again, we propose allowing EDCs to utilize their Phase III budgets past May 31, 2021, solely to account for those program measures installed and commercially operable on or before May 31, 2021, and to finalize the CSP and administrative fees related to Phase III.  Upon the completion of EDC accounting for Phase III, the Commission proposes that its Bureau of Audits reconcile Phase III funds collected by the EDCs compared to Phase III expenditures and direct the EDCs to refund all over-collections to the appropriate rate classes.  To clarify, we propose that on June 1, 2021, the EDCs would only use Phase III budgets to finalize any measures installed and commercially operable on or before May 31, 2021, and to finalize any contracts and other Phase III administrative obligations.  The EDCs would not be allowed to use Phase III funds for any potential Phase IV programs.

c.	Rebate Application Deadlines

In its Phase III Secretarial Letter, the Commission requested stakeholder comments on, among other things, the following questions:

- Should the Commission prescribe a deadline for the submission of rebate applications following the in-service date of the measure?  For example, rebate applications would need to be submitted within 180 days from the in-service date of the measure to qualify for a rebate.

  - Or, should an EDC be required to develop application deadlines specific to its programs?

- Should the Commission prescribe a deadline for the submission of rebate applications for measures installed at the end of a Phase?  For example, rebate applications would need to be submitted within 90 days of the end of a Phase in order for the EDC to finalize its spending from that Phase.

  - If so, should it be the same deadline as utilized for measures installed in the beginning or middle of a Phase?

  - Or, should the EDCs be required to develop their own program-specific deadlines within their plans?

i.	Comments to Phase III Secretarial Letter

Duquesne and FirstEnergy request flexibility with regard to rebate deadlines.  Duquesne and FirstEnergy recommend that the Commission allow EDCs to employ discretionary program specific deadlines based upon program designs and circumstances.  Duquesne Comments at 7 and FirstEnergy Comments at 20.

PECO also suggests that any program deadlines be developed by the EDCs within their EE&C Plan processes and notes that such procedures would be subject to Commission approval.  PECO proposes that EDCs be required to submit all rebate information at least 30 days prior to the issuance of the SWE’s Final Annual Report in order for savings and spending to be properly accounted for.  PECO Comments at 15-16.

PPL believes that each EDC should determine its own deadlines for the submission of rebate applications and notes that such deadlines may vary between programs depending on the status of the program’s budget; how long the EDC needs to process the transaction; and how long the EDC’s evaluation CSP needs to evaluate that program.  PPL avers that, during the final year of a phase, customers must submit their applications earlier than in other program years, in order to allow time for the EDC to “close the books” and submit their Final Annual Reports.  PPL Comments at 16-17.

OCA believes it reasonable for EDCs to develop application deadlines for their programs, but suggests that a cut-off date at the end of the phase be implemented to help finalize cost recovery and to avoid overlap in phase costs.  However, OCA believes the deadlines should be consistent throughout the phase.  OCA Comments at 13-14.

The DR Supporters believe standard rebate deadlines should be implemented and notes that the EDCs are in the best position to determine these deadlines.  The DR Supporters suggest 180 days and notes that deadlines should be in place throughout the phase.  The DR Supporters Comments at 23-24.

Similarly, KEEA suggests that the EDCs develop standard deadlines and recommends a 180-day timeline.  Additionally, KEEA believes the deadlines should be the same throughout the entirety of the phase.  KEEA Comments at 12.

Penn State believes the EDCs should not be required to develop different deadlines for their programs as they may introduce needless complexity.  Penn State avers that the Commission should not develop different deadlines dependent on when the measure is installed in a Phase.  Penn State recommends a deadline of 180 days following the in-service date of the measure.  Penn State Comments at 9.

The City recommends that EDCs propose deadlines for their programs, but that the Commission should set a deadline for applications at the end of a phase.  The City recommends a deadline of 90 days from the end of the phase.  The City Comments at 3.

ii.	Commission Proposal

The Commission agrees with those parties suggesting deadlines for rebate submissions.  Specifically, we believe that deadlines allow for the timely reporting of savings and spending following each program year and also allow for a timely true-up period at the end of a phase.  We would like to note that during the proceedings for many of the EDCs’ Phase II EE&C Plans, the Commission recognized the need for deadlines and directed the EDCs to amend their Plans accordingly.  However, we agree that the EDCs may be in a better position to propose timelines that accommodate the needs of their stakeholders.  Therefore, we propose that the EDCs be required to develop deadlines for their programs within their Phase III EE&C Plans.  We propose that the EDCs have the flexibility to determine whether such deadlines should differ at the end of the phase, but that all deadlines (both within the phase and at the end) must be outlined in the EE&C Plans.  As PECO notes, the Commission will still retain the authority to approve or deny the proposed deadlines as part of the EE&C Plan proceedings.  We strongly suggest that the EDCs consider 180 days as a maximum length of time for an application to be submitted as we believe any longer may affect reporting and reconciliation timeframes.

### 2.	Allocation of Costs to Customer Classes

a.	Bidding Energy Efficiency and Peak Demand Resources into the PJM Capacity Market

Savings from qualified energy efficiency resources may be bid into the PJM capacity market if those projects meet the criteria and requirements set by PJM.  The issue of whether or not EDCs should be required to bid qualified resources into the PJM capacity market must be addressed for Phase III.  Additionally, if those resources are to be bid into the PJM capacity market, the disposition of revenues from resources that clear the auctions must be addressed.

In its PDR Cost Effectiveness Final Order, the Commission recognized the difficulties associated with bidding into PJM’s capacity market.  Specifically, we noted the timing involved in bidding into PJM’s Base Residual Auctions (BRA) does not necessarily align with the phases of the Act 129 EE&C Program, causing potential difficulties.  Additionally, we recognized the risk associated with such bids as PJM’s programs include penalties for non-delivery of resources.  Therefore, we directed the SWE, in its DR Potential Study, not to account for any benefits from bidding programs into the capacity market.  Additionally, we noted that this issue would again be raised in the context of this proceeding, should peak demand reductions be found cost-effective.

The Commission proposes not requiring EDCs to bid qualified energy efficiency or DR resources into the PJM capacity market.  However, we propose the flexibility for an EDC to voluntarily bid such resources into the capacity market, if it finds it feasible and reasonable to do so.  In such cases, we propose that the EDC be required to allocate the revenue received from successful bidding of resources to the customer class from which the savings were acquired.

b.	Other Allocation of Costs Issues

The Act requires that all approved EE&C measures be financed by the customer class that receives the direct energy and conservation benefit of such measures.  See 66 Pa. C.S. § 2806.1(a)(11).  In order to ensure that all approved EE&C measures are financed by the customer classes that receive the benefit of such measures, it will be necessary to first assign the costs relating to each measure to those classes to whom it benefits.  Therefore, once the EDC has developed an estimate of its total EE&C costs as directed above, we propose that the EDC be required to allocate those costs to each of its customer classes that will benefit from the measures to which the costs relate.  Those costs that can be clearly demonstrated to relate exclusively to measures that have been dedicated to a specific customer class should be assigned solely to that class.  Those costs that relate to measures that are applicable to more than one class, or that can be shown to provide system-wide benefits, should be allocated using reasonable and generally acceptable cost of service principles as are commonly utilized in base rate proceedings.  Administrative costs should also be allocated using reasonable and generally acceptable cost-of-service principles.

With regard to the assignment of EE&C costs to low-income customers, the Act requires EE&C measures to be financed by the same customer class that will receive the direct energy and conservation benefits from them.  66 Pa. C.S. § 2806.1(a)(11).  The Act does not provide for the exclusion of low-income customers from EE&C cost recovery, and in any event, it would be difficult to determine a way to exclude such customers from the allocation of EE&C costs within their particular customer class.  Although we have great concern for the difficulties experienced by low-income customers in paying their energy bills, we propose that such customers not be exempted from contributing toward the recovery of fairly-allocated EE&C costs.  We point out that low-income customers will stand to benefit financially from well-designed EE&C measures implemented by the EDCs.  Moreover, such customers can take advantage of the many programs currently available to help low-income and payment-troubled customers pay their energy bills.

### 3.	Cost Recovery Tariff Mechanism

The Act allows all EDCs to recover, on a full and current basis from customers, through a reconcilable adjustment clause under 66 Pa. C.S. § 1307, all reasonable and prudent costs incurred in the provision or management of its plan.  The Act also requires that each EDC’s plan include a proposed cost-recovery tariff mechanism, in accordance with 66 Pa. C.S. § 1307 (relating to sliding scale of rates; adjustments), to fund all measures and to ensure a full and current recovery of prudent and reasonable costs, including administrative costs, as approved by the Commission.

In our Phase III Secretarial Letter, we specifically solicited comments regarding the following issues:

- What is an appropriate length of time for the EDCs to “true-up” their costs/budgets for Phase II?

- Should the Commission consider allowing the EDCs to roll all residuals of Phase II into their Phase III surcharges, for true-up purposes only, instead of keeping a Phase II surcharge in place while the Phase III rate is effective?

a.	Comments to Phase III Secretarial Letter

Duquesne recommends EDCs be given the flexibility to roll residual Phase II expenses into Phase III surcharges, EDCs should also be allowed to track costs associated with the specific phases in the development of the surcharge.  Duquesne Comments at 7.

FirstEnergy suggests that the EDCs be allowed to finalize their costs/budgets for Phase II based on all Phase II costs incurred through August 31, 2016, with any residual costs after August 31, 2016, being rolled into Phase III.  FirstEnergy avers that this allows for the reporting of costs in the EDCs’ Final Annual Reports (due November 15, 2016), as well as simplifies the accounting of Phase II versus Phase III expenses.  FirstEnergy recommends that the Phase II and Phase III surcharges be combined to reduce customer confusion.  FirstEnergy Comments at 20-21.

PECO submits that any residual over- and under-balances from Phase II be rolled into Phase III surcharges and amortized over the length of Phase III.  PECO believes this is simpler than truing-up costs over a limited period of time.  Additionally, PECO notes that there would be no need to create separate tariffs/surcharges.  PECO notes that it would still maintain separate accounting records of the Phase II and Phase III costs and revenues to ensure that there is no comingling of funds.  PECO believes its proposal will decrease any customer confusion.  PECO Comments at 16-17.

PPL notes that the EDCs should be in a position to conduct a reasonably final true-up by late December 2016, after evaluation CSPs complete their Phase II evaluation and submit invoices.  PPL recommends that EDCs be permitted to combine Phase II reconciliation with the Phase III charge, noting that the EDCs would still be required to track the actual costs of each phase separately and properly allocate those costs to the applicable phase.  PPL Comments at 18.

OCA has no position on residuals but notes that such treatment should consider audit requirements, as well as customer confusion.  OCA Comments at 14.

The DR Supporters believe that any budgetary residuals from Phase II should be rolled over into a single surcharge for Phase III.  The DR Supporters Comments at 24.

KEEA recommends that any budgetary residuals from Phase II be rolled over into a single, unified surcharge for Phase III, with the EDCs and Commission Staff tracking spending and savings specific to each phase.  KEEA Comments at 12.

Penn State submits that the EDCs should true-up their costs and budgets within 180 days after the end of the phase.  Penn State Comments at 9.

b.	Commission Proposal

The Commission proposes the use of a standardized reconciliation process and the inclusion of interest on over- or under-recoveries.  We believe that a standardized methodology will be beneficial to the EDCs and the ratepayers because it will enable parties to compare the cost recovery of program expenditures of all the EDCs on an equal basis.  We also believe it is beneficial to the EDCs and the ratepayers that, with the implementation of Phase III, the annual surcharge should be based on the projected program costs that the EDC anticipates will be incurred over the surcharge application year to attain the energy reduction targets.

The development of the surcharge using the projected program costs rather than the authorized budget amount will mitigate over- or under-recoveries of costs during the surcharge application period.  Additionally, we believe that actual expenses incurred should be reconciled to actual revenues received.  A reconciliation methodology based upon actual expenditures is pursuant to Section 1307(e) of the Public Utility Code, 66 Pa. C.S. § 1307(e) and allows for the provision of interest on over- or under-recoveries.  Interest on over- or under-recoveries will compensate the EDCs for the time value of money when the EDCs under-recover, and also will compensate the ratepayers for the time value of money when the EDCs over-recover.  Providing for interest on the Act 129 EE&C Plan cost recovery mechanism for Phase III makes the mechanism consistent with all the other reconcilable cost recovery mechanisms.

With regard to the interest rate to be used on over- or under-recoveries, we believe that the legal rate of 6% on both over-recoveries and under-recoveries is appropriate, primarily because 6% is the rate that is utilized with most other reconcilable adjustment clauses.  Consistent with the interest calculation methodology used for other adjustment clauses, we propose that the interest amount for Phase III reconciliations be computed monthly at the 6% legal rate of interest from the month the over- or under-collection occurs to the effective month that the over-collection is refunded or the under-collection is recouped.

To further standardize the filing process, as currently there is no uniform filing dates for the EDCs, we propose that the EDCs file by May 1, the annual rate adjustment for the rate to become effective June 1.  Concurrent with the annual rate adjustment, the EDCs would submit, in a separate filing, the annual reconciliation statement thirty days following the end of the reconciliation period in accordance with Section 1307(e) of the Public Utility Code, 66 Pa. C. S. § 1307(e).

The Commission agrees with the parties that the Phase II and Phase III surcharges should be combined into a single surcharge and tariff with the implementation of Phase III.  In order to transition from the cost recovery methodology utilized during Phase II, ending May 31, 2016, to the cost recovery methodology to be utilized during Phase III, beginning on June 1, 2016, we propose that each EDC reconcile its total actual recoverable EE&C Plan expenditures incurred through March 31, 2016, with its actual EE&C Plan revenues received through March 31, 2016.  The net over-recovered or under-recovered amount shall be reflected, with interest, as a separate line item of the E-factor calculation of the Phase III rates to become effective June 1, 2016.  In addition, each EDC should include, as part of the calculation of the Phase III rates to become effective June 1, 2016, as clearly identified separate line items, projections of the:  expenses to finalize any measures installed and commercially operable on or before May 31, 2016; expenses to finalize any contracts; and other Phase II administrative obligations.  The Phase II rate that becomes effective June 1, 2015 will remain effective through May 31, 2016.

The revenues and expenses of the remaining two months of Phase II (i.e., April 2016 and May 2016); expenses to finalize any measures installed and commercially operable on or before May 31, 2016; expenses to finalize any contracts; and other Phase II administrative obligations should be included, as clearly identified separate line items, in the reconciliation for the period April 1, 2016 through March 31, 2017.

We propose that the standardized reconciliation process, the inclusion of interest on over- or under-recoveries and the calculation of the annual surcharge will be set forth by each EDC in a supplement or supplements to the EDC’s tariff to become effective June 1, 2016, be accompanied by a full and clear explanation as to their operation and applicability to each customer class.  The EE&C rates are subject to continuous Commission review and audit as well as reconciliation reports in accordance with Section 1307(e) of the Public Utility Code, 66 Pa. C.S. § 1307(e).

# CONCLUSION

With this Tentative Order, the Commission begins the process of establishing the Phase III energy efficiency and conservation program that requires electric distribution companies with at least 100,000 customers to adopt and implement cost-effective plans to reduce energy consumption and peak demand within this Commonwealth.  This Tentative Order proposes required consumption and peak demand reductions for each electric distribution company, as well as guidelines for implementing Phase III of the energy efficiency and conservation program.  The Commission seeks comments on these proposals.  This Tentative Order and the Statewide Evaluator’s Application of Market Potential Study Results to Phase III Goals – Addendum to 2015 SWE Market Potential Studies will be made available to the public on the Commission’s Act 129 Information web page; THEREFORE,

IT IS ORDERED:

1.	That a copy of this Tentative Order shall be served upon the Office of Consumer Advocate, the Office of Small Business Advocate, the Commission’s Bureau of Investigation and Enforcement, the jurisdictional electric distribution companies subject to the Energy Efficiency and Conservation Program requirements and all parties of record at Docket No. M-2014-2424864.

2.	That the Secretary shall deposit a notice of the Tentative Order with the Legislative Reference Bureau for publication in the Pennsylvania Bulletin.

3.	That interested parties shall have 30 days from the date the notice is published in the Pennsylvania Bulletin to file written comments referencing Docket Number M-2014-2424864 with the Pennsylvania Public Utility Commission, Attention:  Secretary, P.O. Box 3265, Harrisburg, PA 17105-3265.  Comments may also be filed electronically through the Commission’s e-File System.

4.	That interested parties shall have 45 days from the date the notice is published in the Pennsylvania Bulletin to file written reply comments referencing Docket Number M-2014-2424864 with the Pennsylvania Public Utility Commission, Attention:  Secretary, P.O. Box 3265, Harrisburg, PA 17105-3265.  Reply comments may also be filed electronically through the Commission’s e-File System.

5.	That a copy of comments and reply comments shall be electronically mailed, in Word format, to Megan Good at megagood@pa.gov and Kriss Brown at kribrown@pa.gov.  Attachments may not exceed three megabytes.

6.	That this Tentative Order and the Statewide Evaluator’s Application of Market Potential Study Results to Phase III Goals – Addendum to 2015 SWE Market Potential Studies be published on the Commission’s website at http://www.puc.pa.gov/filing_resources/issues_laws_regulations/act_129_information/energy_efficiency_and_conservation_ee_c_program.aspx.

7.	That the contact person for technical issues related to this Tentative Order is Megan Good, Bureau of Technical Utility Services, 717-425-7583 or megagood@pa.gov.  The contact person for legal and process issues related to this Tentative Order is Kriss Brown, Law Bureau, 717-787-4518 or kribrown@pa.gov.

BY THE COMMISSION

Rosemary Chiavetta

Secretary

(SEAL)

ORDER ADOPTED:  March 11, 2015

ORDER ENTERED:  March 11, 2015

# Footnotes

See Energy Efficiency and Conservation Program Implementation Order, at Docket No. M-2008-2069887, (Phase I Implementation Order), entered January 16, 2009.

See Phase II Implementation Order at page 24.

Id. at pages 32, 33, 42 and 43.

See Energy Efficiency and Conservation Program, Secretarial Letter, at Docket No. M-2008-2069887, (March 4, 2011 Secretarial Letter), served March 4, 2011.

See Release of the Act 129 Demand Response Study – Final Report and Stakeholders’ Meeting Announcement, at Docket No. M-2012-2289411, served May 17, 2013.

The May 2013 and November 2013 versions of the SWE’s Act 129 Demand Response Study – Final Report are available on the Commission’s website at http://www.puc.pa.gov/filing_resources/issues_laws_regulations/act_129_information/act_129_statewide_evaluator_swe_.aspx.

See Energy Efficiency and Conservation Program Tentative Order, at Docket Nos. M-2012-2289411 and M-2008-2069887, (PDR Cost Effectiveness Determination Tentative Order), entered November 14, 2013.

See Energy Efficiency and Conservation Program Final Order, (PDR Cost Effectiveness Determination Final Order), Docket Nos. M-2012-2289411 and M-2008-2069887, entered February 20, 2014.

See Demand Response Potential for Pennsylvania – Final Report, submitted by GDS Associates, Inc., et al., February 25, 2015, (DR Potential Study).

See Proposal to Pennsylvania Public Utility Commission – Statewide Evaluator RFP, submitted by GDS Associates, Inc., et. al., January 11, 2013.

See Energy Efficiency Potential for Pennsylvania – Final Report, submitted by GDS Associates, Inc., et. al., February 2015.

See Release of the Act 129 Statewide Evaluator Energy Efficiency and Demand Response Market Potential Studies and Stakeholder Meeting Announcement Secretarial Letter, at Docket No. M-2014-2424864, served February 27, 2015 (EE Potential Study).

See Implementation of Act 129 of 2008 – Total Resource Cost (TRC) Test Order, at Docket No. M-2009-2108601, entered June 23, 2009.

See Implementation of the Alternative Energy Portfolio Standards Act of 2004:  Standards for the Participation of Demand Side Management Resources – Technical Reference Manual Update Order, at Docket No. M-00051865, entered June 1, 2009.

See Act 129 Energy Efficiency and Conservation Program Phase III Secretarial Letter, at Docket No. M-2014-2424864, (Phase III Secretarial Letter), served October 23, 2014.

See 2014 Pennsylvania Statewide Act 129 Residential Baseline Study, submitted by GDS Associates, Inc., et al., April 2014.

See Pennsylvania Statewide Act 129 2014 Non-Residential End Use and Saturation Study, submitted by Nexant, Inc., et al., April 2014.

See Release of the Pennsylvania Statewide Act 129 Baseline Studies Secretarial Letter, at Docket No. M-2014-2424864 (served June 12, 2014).

See EE Potential Study at Appendix B.

See 2013 TRC test at pages 30-32.

Act 129 states that “The total cost of any plan required under this section shall not exceed 2% of the electric distribution company’s revenue as of December 31, 2006.”  66 Pa. C.S. § 2806.1(g).  Each EDC’s annual spending limit used by the SWE are as follows:

| EDC | Annual Budget |
| --- | --- |
| Duquesne | $19,545,952 |
| Met-Ed | $24,866,894 |
| PECO | $85,477,166 |
| Penelec | $22,974,742 |
| Penn Power | $6,659,789 |
| PPL | $61,501,376 |
| West Penn Power | $23,562,602 |

See 66 Pa. C.S. § 2806.1(c).

See Application of Market Potential Study Results to Phase III Goals – Addendum to 2015 SWE Market Potential Studies, submitted by GDS Associates, Inc., et al., February 23, 2015. (Addendum), at page 1.

Id. at page 2.

See Addendum at page 3.

Act 129 requires the Commission to evaluate the costs and benefits of the EE&C Program at least every five years.  See 66 Pa. C.S. § 2806.1(c)(3).  If the program were longer than five years, the Commission could still evaluate the program during the fifth year, thus giving an additional year to conduct the evaluation, set new targets and to develop and approve EDC plans.

See Phase III Secretarial Letter at page 2-3.

See 42 U.S.C. § 17001 et. seq.

753 F.3d 216 (D.C. Cir. 2014).

http://www2.epa.gov/carbon-pollution-standards/clean-power-plan-proposed-rule.

See 66 Pa. C.S. § 703(g).

See Phase III Secretarial Letter at pages 3-4.

See PDR Cost Effectiveness Final Order at page 65.

Id.

Id.

See PDR Cost Effectiveness Determination Final Order at pages 72-73.

See DR Potential Study at page 26.

Id. at page viii.

Id.

Id. at page 4.

Target load is the energy above 90% of the peak load forecast for the year.

See DR Potential Study at page 31.

See PJM Manual 35: Definitions and Acronyms, Revision 23, Effective April 11, 2014.  Available at www.pjm.com.

See DR Potential Study at page 90.

$50,782 is the acquisition cost modeled by the SWE for Penelec.  However, the SWE projected PJM DR commitments to exceed the available load curtailment potential in the Penelec service territory so this value was not used to establish a MW savings target for Penelec.

We would like to note that, on average, the EDCs spent a maximum of approximately 16% of their budgets on DR in Phase I.

See DR Potential Study at page 2.

See Addendum at pages 2-3.

See EE Potential Study at Appendix B.

See DR Potential Study at page 12.

See PDR Cost Effectiveness Determination Final Order at page 22.

See page 2 of the SWE’s Amended Demand Response Study.

Expressed to the closest million dollars.

Expressed to the closest million dollars.

See Addendum at pages 5-6.

Act 129 states that an EDC shall be subject to a penalty ranging from $1 million to $20 million for failure to achieve its consumption reduction and/or peak demand reduction requirements.  66 Pa. C.S. § 2806.1(f)(2)(i).

We are proposing to use the PJM 7-day load forecast found at the following link:  http://www.pjm.com/markets-and-operations/energy/real-time/7-day-load-forecast.aspx.

We are proposing to use Table B-1 of the annual PJM Load Forecast Report.  A copy of the January 2015 report can be found at the following links:  http://www.pjm.com/~/media/documents/reports/2015-load-forecast-report.ashx and http://www.pjm.com/~/media/documents/reports/2015-load-report-data-xls.ashx.

See EE Potential Study at page 3.

Id. at page 1.

Id. at page 2.

Id.

Id. at page 3.

See Addendum at page 1.

See Addendum at page 1

EE Potential Study at page 4.

Id. at page 8.

See Addendum at page 2

See Phase II Implementation Order at page 23.

The SWE found no cost-effective DR potential in the Penelec service territory.

See Addendum at page 5.

See Phase II Implementation Order at pages 27-28.

See Phase III Secretarial Letter at pages 2-3.

See Phase II Implementation Order at page 20.

See Phase III Secretarial Letter at page 6.

See Phase II Implementation Order at page 20.

See 66 Pa. C.S. § 2806.1(b)(1)(i)(G).

See Phase II Implementation Order at 54.

Id.

See Phase III Secretarial Letter at pages 5-6.

See Addendum at page 8.

Id.

See 66 Pa. C.S. § 2806.1(b)(1)(i)(G).

See Phase II Implementation Order at page 54.

The Commission notes that we are not proposing a low-income carve-out for the peak demand reduction requirements.

See Phase III Secretarial Letter at pages 4-5.

See Addendum at page 7.

The SWE used the “Institutional” segment as a proxy for the G/E/NP sector as it could find no reliable data from which to isolate the exact share of the C&I load attributable to nonprofit entities.  Therefore, the SWE made the assumption that the following building types represent the best proxy for the G/E/NP sector: Education, Healthcare, Government, Public Street Lighting and Other Institutional.  See Addendum at page 7.

See Addendum at page 7.

See Phase II Implementation Order at page 49.

Id.

Id.

Id. at page 50.

See Phase III Secretarial Letter at page 5.

See Phase II Implementation Order at 50.  In addition to properties owned by a nonprofit or government entity, the Commission permitted properties owned by other entities to qualify under the G/E/NP sector, provided they were financed under a federal or state affordable housing program and had long-term use restrictions in place.

See Phase II Implementation Order at pages 58-60.

Id. at 25-26.

See Phase III Secretarial Letter at pages 6-7.

See Phase II Implementation Order at pages 30-32.

See Energy Efficiency and Conservation Program Implementation Order, at Docket No. M-2008-2069887 (entered January 16, 2009) (Initial Implementation Order) at page 10.

OTS is a reference to the Commission’s former Office of Trial Staff.  As of August 11, 2011, OTS was eliminated and its functions and staff transferred to the newly created Bureau of Investigation and Enforcement.  See Implementation of Act 129 of 2008; Organization of Bureaus and Offices, Final Procedural Order, entered August 11, 2011, at Docket No. M-2008-2071852, at pages 4-5.

See Phase II Implementation Order at page 61.

The timing of Commission approval of a Public Meeting agenda item is tentative and may change the Commission’s discretion, unless a statutorily-mandated timeline is associated with that agenda item.

This proposed date reflects the Commission’s intent to submit this Tentative Order by the deadline necessary for publishing in the March 28, 2015 issue of the Pennsylvania Bulletin.  It does not reflect deadlines/timelines binding on the Legislative Reference Bureau.

The proposed filing deadline for Petitions for Evidentiary Hearings is 15 days following the entry date of the Final Implementation Order, which would be June 26, 2015, if the Final Implementation Order is entered on June 11, 2015.

Such filings are at the EDCs’ discretion.

The timing of Commission approval of a Public Meeting agenda item is tentative and may change at any time at the Commission’s discretion, unless a statutorily-mandated timeline is associated with that agenda item.  Additionally, the timing of the release of a Secretarial Letter is at the discretion of the Commission and subject to change.

The timing of Commission approval of a Public Meeting agenda item is tentative and may change at the Commission’s discretion, unless a statutorily-mandated timeline is associated with that agenda item.

See Implementation of the Alternative Energy Portfolio Standards Act of 2004: Standards for the Participation of Demand Side Management Resources – Technical Reference Manual Update, TRM Annual Update Order, Page 17, (2009 TRM Update Order) at Docket No. M-00051865, entered June 1, 2009.

See Phase II Implementation Order at pages 72-75.

See Phase III Secretarial Letter at pages 7-8.

See Phase II Implementation Order at page 75.

See Implementation of the Alternative Energy Portfolio Standards Act of 2004:  Standards for the Participation of Demand Side Management Resources – Technical Reference Manual 2014 Update Final Order, at Docket No. M-2012-2313373, entered December 19, 2013, at page 16.

Id. at pages 23-27.

The timing of Commission approval of a Public Meeting agenda item is tentative and may change at any time at the Commission’s discretion, unless a statutorily-mandated timeline is associated with that agenda item.

This proposed date reflects the Commission’s intent to submit this Tentative Order by the deadline necessary for publishing in the April 11, 2015 issue of the Pennsylvania Bulletin.  It does not reflect deadlines/timelines binding on the Legislative Reference Bureau.

See Phase I Implementation Order at 13.

See Energy Efficiency and Conservation, Secretarial Letter, at Docket No. M-2008-2069887, served June 24, 2010 (June 24, 2010 Secretarial Letter).

See Energy Efficiency and Conservation, Secretarial Letter, at Docket No. M-2008-2069887, served May 24, 2011 (May 25, 2011 Secretarial Letter).

http://www.puc.pa.gov/filing_resources/issues_laws_regulations/act_129_information/electric_distribution_company_act_129_reporting_requirements.aspx.

See Phase II Implementation Order at pages 77-78.

After November 30, 2013, and every five years thereafter, we are to evaluate the costs and benefits of the program established under 66 Pa. C.S. § 2806.1(a) and of approved energy efficiency and conservation plans using a total resource cost test or a cost-benefit analysis of our determination.  66 Pa. C.S. § 2806.1(c)(3).

The timing of Commission approval of a Public Meeting agenda item is tentative and may change at any time at the Commission’s discretion, unless a statutorily-mandated timeline is associated with that agenda item.

See Phase III Secretarial Letter at page 8.

The concept of free riders is that a number of customers may take advantage of rebates or cost savings available through conservation programs even though they would have installed the efficient equipment on their own.  Take-back effect occurs if customers use the reduction in bills/energy to increase their energy use to be more comfortable or for convenience.  Spillover is the opposite of the free rider effect where customers that adopt efficiency measures because they are influenced by program-related information and marketing efforts although they do not actually participate in the program.  NTG adjustments for free riders and take-back effects result in the subtraction of claimed energy savings whereas spillover effects NTG adjustments result in an addition of claimed energy savings.

See Implementation of Act 129 of 2008 – Total Resource Cost (TRC) Test Order, at Docket No. M-2009-2108601 (2009 TRC Test), entered June 23, 2009, at page 27.

See Implementation of Act 129 of 2008 – Total Resource Cost (TRC) Test - 2011 Revisions Final Order, at Docket No. M-2009-2108601 (2011 TRC Test Order), entered August 2, 2011, at page 25.

See Pennsylvania Statewide Evaluation Team, report titled “Net Savings: An Overview,” prepared by the Pennsylvania Phase I Statewide Evaluation Team, October 2011. In this 2011 report, the Phase I SWE Team “recommended that NTG studies be conducted for Act 129 EE&C programs for the purposes of acquiring data to improve program effectiveness and electricity savings.” The report recommended using verified gross savings to set kWh and kilowatt (kW) savings goals and to determine whether these goals have been attained. The SWE did not recommend using net savings to determine if program goals/savings targets have been attained, or to determine if a utility should get a financial incentive reward or penalty.

See Phase II Implementation Order at pages 82-83.

Id. at 82.

Id. at 83.

See Phase II Implementation Order at page 85.

See Phase I Implementation Order at page 20.

PJM’s Manual 11 can be found at http://www.pjm.com/documents/manuals.aspx.

The program must include “standards to ensure that each plan includes a variety of energy, efficiency and conservation measures and will provide the measures equitably to all classes of customers.”

See Energy Efficiency and Conservation Program, Final Order at Docket No. M-2008-2069887 (entered on June 10, 2011) (Minor Plan Change Order).

See Phase II Implementation Order at page 91.

See 66 Pa. C.S. § 2806.1(a)(7).

See 66 Pa. C.S. § 2806.1(a)(8).

Id.

See Phase II Final Implementation Order at page 94.

See Phase II Final Implementation Order at page 98.

Id.

See 66 Pa. C.S. § 2806.1(a)(8).

See 66 Pa. C.S. § 2806.1(a)(7).

See Phase II Implementation Order at pages 95-97.

The CSP registry is available on the Commission’s website at http://www.puc.pa.gov/utility_industry/electricity/conservation_service_providers_registry.aspx.

See 66 Pa. C.S. § 2806.1(b)(1)(i)(E).

See Phase II Final Implementation Order at pages 93-94.

See Phase II Implementation Order at page 98.

Id.

See Phase II Implementation Order at pages 93-98.

See 66 Pa. C.S. § 2806.1(a)(10).

See 66 Pa. C.S. § 2806.2(a).

66 Pa. C.S. § 2806.2(b).

See Implementation of Act 129 of 2008 Phase 2 – Registry of Conservation Service Providers, Final Order at Docket No. M-2008-2074154 (entered February 5, 2009) (CSP Registry Order).

See Implementation of Act 129 of 2008 – Registry of Conservation Service Providers, Final Order (2013 CSP Registry Order) at Docket No. M-2008-2074154, entered on July 16, 2013.

See, 2013 CSP Registry Order at 8-10.

The failure to meet these reduction mandates will subject the EDC to a civil penalty of between one million and twenty million dollars that cannot be recovered in rates (66 Pa. C.S. § 2806.1(f)((2)(i)), and the Commission will engage a CSP, at the EDC’s expense, to achieve the mandated reductions (66 Pa. C.S. § 2806.1(f)((2)(ii)).

See Phase I Implementation Order at pages 32-36.

See Phase III Secretarial Letter at page 7.

See Petition of Duquesne Light Company for Approval of its Energy Efficiency and Conservation Phase II Plan Opinion and Order, at Docket No. M-2012-2334399, entered March 14, 2013, at page 48.  See Joint Petition of Metropolitan Edison Company, Pennsylvania Electric Company, Pennsylvania Power Company, and West Penn Power Company for Consolidation of Proceedings and Approval of Act 129 Phase II Energy Efficiency and Conservation Plans Opinion and Order, at Docket Nos. M-2012-2334387, et al., entered March 14, 2013, at pages 41-42.  See Petition of PECO Energy Company for Approval of its Act 129 Phase II Energy Efficiency and Conservation Plan Opinion and Order, at Docket No. M-2012-2333992, entered February 28, 2013, at pages 38-39.  See Petition of PPL Electric Utilities Corporation for Approval of its Act 129 Phase II Energy Efficiency and Conservation Plan Opinion and Order, at Docket No. M-2012-2334388, entered March 14, 2013, at page 85.

See PDR Cost Effectiveness Final Order at pages 50-51.

As the General Assembly declared in its Act 129 policy statement “[i]t is in the public interest to adopt energy efficiency and conservation measures and to implement energy procurement requirements designed to ensure that electricity obtained reduces the possibility of electric price instability, promotes economic growth and ensures affordable and available electric service to all residents.”

Due to the timing of the filing, the reconciliation statement will contain 10 months of revenues and expenses.  The remaining two months of Phase II Year 3 will be reconciled with the Phase III Year 1 revenues and expenses.

http://www.puc.pa.gov/filing_resources/issues_laws_regulations/act_129_information/energy_efficiency_and_conservation_ee_c_program.aspx.