|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

August 27, 2015

A-2013-2391115

# TO ALL PARTIES

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to widen and replace the existing eastbound bridge structure where State Route 0070, Section T10 crosses over a single track owned by CSX Transportation, Inc., and operated thereon by Allegheny Valley Railroad (DOT 145 584 X) in South Strabane Township, Washington County and the allocation of costs incident thereto.

To Whom It May Concern:

By application filed with the Commission on November 1, 2013, Pennsylvania Department of Transportation (Department) seeks Commission approval to widen and replace the existing eastbound bridge structure where State Route 0070, Section T10 crosses over a single track owned by CSX Transportation, Inc. (CSX), and operated thereon by Allegheny Valley Railroad (DOT 145 584 X) in South Strabane Township, Washington County.

The existing eastbound bridge is a 3-span, prestressed concrete I-beam bridge with a concrete deck supported by reinforced concrete abutments and piers.  Built in 1960, the existing bridge has a total length of approximately 147.75 feet.  The state highway (eastbound) on the existing bridge provides two, 12-foot wide traffic lanes, one 7-foot wide (inside) shoulder and one 11-foot wide (outside) shoulder for a total width (curb-to-curb) of approximately 42 feet.  The minimum vertical clearance provided above top of rail is 22 feet 8 inches.  The minimum horizontal (side) clearance provided is 12 feet from the centerline of track to the face of the existing bridge pier.  The ADT for State Route 0070 is 57,770 vehicles with 9 percent trucks.  The crossing is located at Segment 0200 and Offset 2030 (Station 1157+67.56).

Pennsylvania Department of Transportation proposes to replace the existing bridge with a new 3-span prestressed concrete spread box beam bridge with a total length of approximately 170 feet.  The new bridge will have an 8.5-inch reinforced concrete deck providing three, 12-foot wide traffic lanes, one 10-foot wide (inside) shoulder and one 12-foot wide (outside) shoulder for a total width (curb-to-curb) of approximately 58 feet.  Standard, 3-foot 6-inch high, 1-foot 8.25-inch wide concrete barriers will be provided on each side of the new bridge with a protective fencing provided on the outer-most (exterior) side of the bridge.  The new bridge is to be supported by reinforced concrete abutments and piers and will provide 23 feet 9 inches of minimum vertical clearance above top of rail and provide 26 feet of horizontal (side) clearance.  The vertical alignment to the bridge consists of a 2.10% ascending grade over the structure, north to south.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on December 20, 2013 at the site of the subject crossing.  Representatives of Gannett Fleming, Allegheny Valley Railroad and Pennsylvania Department of Transportation were in attendance.   Although notified by letter dated November 22, 2013, there were no representatives from CSX, South Strabane Township or Washington County in attendance.

The Department agrees to furnish all material and perform all work necessary to construct the project.  The Department agrees to reimburse the railroad for any alterations to their facilities and providing watchmen, flagmen and inspectors.

The non-carrier public utilities will be directed to alter or relocate their facilities as necessary to construct the project at their initial cost and expense.

In conjunction with the subject bridge replacement project, it will be necessary for the Commission to appropriate certain portions of railroad property to accommodate construction of the project. The Department has not submitted final detailed construction or right-of-way plans to the Commission and the parties of record for consideration in this proceeding.  Accordingly it will be necessary for the Department to do so prior to the start of construction.

The Commission has established jurisdiction over those portions of the project along SR 0070 (eastbound) between Highway Station 1156+25 and Highway Station 1159+00.

The project will be funded with 90 percent Federal Funds and 10 percent State Funds.   The estimated cost of construction of the project is $3,000,000.

The applicant has certified that a copy of the application has been served on each party in interest and none have advised that it objects to the issuance of a Secretarial Letter, prior to hearing, approving the application.

Upon full consideration of the matter involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of a Secretarial Letter without hearing is proper since the Pennsylvania Department of Transportation has agreed to construct the project, at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

Inasmuch as the parties agree with the proposed improvement project and inasmuch as Pennsylvania Department of Transportation requests a Secretarial Letter as soon as possible to permit initiation of construction of the improvement, the Commission is of the opinion that a Secretarial Letter can be issued approving the application.  Upon completion of the project, it may be necessary to schedule a hearing before an administrative law judge to determine the final allocation of costs, if any, incurred by the non-carrier utilities.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application is approved as herein directed:

1.	The caption of the subject proceeding is hereby revised as shown herein.

2.	The application of Pennsylvania Department of Transportation for the approval to widen and replace the existing eastbound bridge structure where State Route 0070, Section T10 crosses over a single track owned by CSX Transportation, Inc., and operated thereon by Allegheny Valley Railroad (DOT 145 584 X) in South Strabane Township, Washington County, be and is hereby approved to the extent provided herein.

3.	Pennsylvania Department of Transportation, at its sole cost and expense and prior to the start of construction, prepare and submit to this Commission for approval and to all parties of record for examination, complete detailed construction plans, right-of-way plans and the appropriate property descriptions, if any, that is needed for the proposed crossing alteration project, including highway approaches and the bridge structure.

4.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work required to construct the proposed crossing project generally in accordance with the approved plans and this Secretarial Letter.

5.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the project is being constructed.

6.	Allegheny Valley Railroad, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work relating to the railroad’s facilities which may be required as incidental to the performance of the proposed work; furnish construction engineering and inspection service if required as a result of the proposed work; and furnish and maintain flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its tracks.

7.	Any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

8.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

9.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to complete the remainder of the crossing project, including the installation of all attendant storm drainage facilities and any other ancillary features of the project, all generally in accordance with the approved plans and this Secretarial Letter.

10.	Pennsylvania Department of Transportation cooperate with Allegheny Valley Railroad so that during the construction of the project, the operations and facilities of the railroad company will not be endangered or unnecessarily impeded.

11.	Allegheny Valley Railroad cooperate with Pennsylvania Department of Transportation and conduct their operations in the vicinity of the proposed crossings, in a safe manner and under control during the time project is being constructed.

12.	All work necessary to complete the alteration of the subject crossing be

done in a manner satisfactory to this Commission on or before December 31, 2019, and that on or before said date, Pennsylvania Department of Transportation report to this Commission in

writing the date of actual completion of the work.

13.	Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify all parties in interest of the actual date on which work will begin.

14.	Pennsylvania Department of Transportation pay all compensation for damages, if any, due to owners of property taken, injured, or destroyed by reason of the construction of the crossing in accordance with this Secretarial Letter.

15.	All costs which are to be reimbursed by the Department of Transportation consistent with this Order, shall be reimbursed pursuant to the provisions of 23 C. F. R. Parts 140 and 646.  The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

16.	This Secretarial Letter is without prejudice to the right of any party to recover part or all of any costs incurred by said party in compliance with the provisions of this Secretarial Letter, in accordance with any lawful agreement between it and any other party.

17.	Upon completion of the construction of the proposed project, Allegheny Valley Railroad, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the railroad tracks, wire lines, and any other railroad facilities, existing or altered, located within the limits of the project.

18.	Upon completion of the construction of the proposed project, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the new bridge (substructure, superstructure, parapets, protective fence and roadway pavement) and the remainder of the improvement including the highway approaches, roadway surface, drainage facilities, snow and ice removal and any other ancillary features of the improvement constructed in accordance with the provisions of this Secretarial letter.

19.	Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

20.	Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by the non-carrier public utility companies and municipal authorities, and any other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §5.44, file a petition with the Commission within twenty (20) days of the date of this letter.

Very truly yours,

Rosemary Chiavetta

Secretary