	[image: image2.png]



	COMMONWEALTH OF PENNSYLVANIA

PENNSYLVANIA PUBLIC UTILITY COMMISSION

P.O. BOX 3265, HARRISBURG, PA 17105-3265
	IN REPLY PLEASE REFER TO OUR FILE


December 31, 2015
A-2013-2371357
TO ALL PARTIES

Application of PPL Electric Utilities Corporation for approval to alter the public crossing (DOT 361 710 H) where Linden Street crosses at grade the tracks of RJ Corman Railroad Company, in the City of Allentown, Lehigh County, by reason of the installation of a new aerial fiber optic cable.   

To Whom It May Concern:

The subject application was filed with the Commission on June 27, 2013.
By Secretarial Letter, dated August 1, 2013, the subject application and installation plans were approved and PPL Electric Utilities Corporation (PPL) was directed to complete the construction by August 31, 2014.  

As requested by PPL in their petition (for time extension) filed on July 21, 2014 and as granted in the Commission’s subsequent Order, entered August 21, 2014, an extension of time was granted, extending the completion date to August 31, 2015. 


On December 17, 2015, PPL notified the Commission that due to a design change, the proposed subject crossing alteration was no longer necessary.  Since PPL has eliminated the need for the crossing alteration project, we will rescind our Secretarial Letter dated August 1, 2013, and dismiss the proceeding for lack of prosecution. 

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that:

1. The Secretarial Letter dated August 1, 2013 be rescinded.
2. The case be “CLOSED.”

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be sent to: Secretary, PA Public Utility Commission, P.O. Box 3265, Harrisburg, PA 17105-3265, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission. 
The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36. 

[image: image1.png]P
POOO®

PENNSYLVANIA

PUC

PUBLIC UTILITY COMMISSION







Very truly yours,







Rosemary Chiavetta







Secretary
1
2

