|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

February 12, 2016

A-2015-2471360

(AMENDED)

TO ALL PARTIES

Application of the Pennsylvania Department of Transportation for approval of the installation of automatic flashing-light signals at the crossing (DOT 262 844 J) where Petroleum Street (S.R. 0062) crosses, at grade, the track of Western New York and Pennsylvania Railroad, located in Oil City, Venango County, all in accordance with the Federal Grade Crossing Program and the allocation of costs incident thereto.

To Whom It May Concern:

This matter is before us by reason of an application filed March 10, 2015 by the Pennsylvania Department of Transportation (Department) seeking Commission approval for the alteration of the crossing (DOT 262 844 J) by installing new automatically operated flashing-light signals with gates and bells and installing a new timber and asphalt crossing surface where Petroleum Street (S.R. 0062) crosses, at grade, a single track of Western New York and Pennsylvania Railroad (WNYP), and upgrading existing highway traffic signals with railroad preemption at the intersection of Petroleum Street (S.R. 0062), Main Street (S.R. 0008) and Halyday Street (S.R. 0428), located in Oil City, Venango County.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on March 18, 2015 at the site of the crossing. Representatives of the WNYP, the Department, Verizon, Norfolk Southern Railway Company, and Oil City were in attendance.  National Fuel Gas Distribution Corp., Pennsylvania Electric Company, Level 3 Communications, and Venango County; were notified of the time and place of the meeting but did not attend.

Presently, Petroleum Street (S.R. 0062) is a three-lane asphalt roadway with asphalt shoulders that cross one (1) track of WNYP.  The crossing consists of a timber and asphalt crossing surface.  The southern crossing approach roadway consists of two (2) lanes of Petroleum Street, a right turn lane from S.R. 0008 and a southbound through lane.  The northern crossing approach roadway consists of one (1) lane of Petroleum Street, consisting of a northbound lane.  The warning facilities at the crossing consist of crossbucks, advance grade crossing warning signs, and pavement markings on each approach.

An existing four-way intersection with highway traffic signals, located approximately 130 feet north of the subject crossing, is formed by the northbound approach of Petroleum Street (S.R. 0062), eastbound approach of Main Street (S.R. 0008), westbound approach of Main Street (S.R. 0008) and southbound approach of Halyday Street (S.R. 0428).  The northbound intersection approach of Petroleum Street (S.R. 0062) consists of a through lane and a right turn lane with a concrete sidewalk along the northbound right turn lane.  The southbound intersection approach of S.R. 0428 consists of a southbound through lane.  The eastbound intersection approach of Main Street (S.R. 0008) consists of two (2) through lanes and a left turn lane.  The westbound intersection approach of Main Street (S.R. 0008) consists of two (2) through lanes, a right turn lane and a left turn lane.  The railroad track of the WNYP is aligned parallel to Main Street (S.R. 0008) and crosses Petroleum Street (S.R. 0062) approximately 130 feet south of the centerline of Main Street.

At the field conference, the Department described the proposed project.  The Department, at its sole cost and expense, will submit a railroad preemption traffic signalization plan for the intersection of Petroleum Street (S.R. 0062), Main Street (S.R. 008) and S.R. 0428, that includes adding railroad preemption to the highway signals, connecting the interconnect cables to the highway traffic signals, installing stop-lines, installing pavement markings, and installing a W10-3 grade crossing advance warning sign along westbound Main Street approaching the intersection with Petroleum Street.

WNYP agreed to install an active traffic control system on the crossing approaches of Petroleum Street (S.R. 0062) consisting of new post-mounted automatically operated LED flashing-light warning signals with gates and bells, with one active traffic control system installed on the northbound crossing approach, one on the southbound crossing approach, and one on the southbound right turn crossing approach, remove the existing crossing surface, including the rails, ties, and ballast, and install a new timber and asphalt crossing surface and restore the pavement between the rails and for a distance of twenty-four (24) inches beyond the rails throughout the entire width of the roadway with bituminous material to provide a smooth and satisfactory transition, all in accordance with the roadway construction specifications of the Pennsylvania Department of Transportation, the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

WNYP agreed to remove the portion of the existing concrete sidewalk and curbing along the northbound lane of Petroleum Street (S.R. 0062) within the crossing area.  WNYP agreed to adjust the railroad circuitry and facilities, provide the railroad preemption interconnect for the highway traffic signals, and provide a junction box for the railroad preemption interconnect.  On August 17, 2015, WNYP submitted situation and circuitry plans entitled, “WESTERN NEW YORK & PENNSYLVANIA RAILROAD PRETORLUEM STREET – DOT # 262 844 J OIL CITY, VENANGO COUNTY, PA”, consisting of seventeen (17) sheets to the Commission and to all parties of record.

Oil City filed a letter of petition, dated October 1, 2015, objecting to Ordering Paragraph Number 4 of the Commission’s Secretarial Letter dated

September 17, 2015.  Oil City disagreed with the removal of the sidewalk and curbing, along the northbound lane of Petroleum Street (S.R. 0062), from the crossing area.  As a result of the objection, a second field investigation and conference was arranged by a Commission staff engineer was held on December 17, 2015 at the site of the crossing. Representatives of the WNYP, the Department, Hearth Oil Gateway, and Oil City were in attendance.  Verizon, Norfolk Southern Railway Company, National Fuel Gas Distribution Corp., Pennsylvania Electric Company, Level 3 Communications, and Venango County; were notified of the time and place of the meeting but did not attend.

At the December 17, 2015 field conference, the Department agreed to reinstall the sidewalk and curbing along the northbound lane of Petroleum Street (S.R. 0062) within the crossing area, at its sole cost and expense.  Oil City, at its sole cost and expense, agreed to maintain the sidewalk and curbing within the crossing area in a safe and satisfactory condition, and to perform the snow, ice and debris removal of the sidewalk.  On January 6, 2016, Oil City filed with Commission to withdraw its objection that was filed by letter of petition dated October 1, 2016.

The Department agreed to reimburse the railroad for any alterations to their facilities and for providing watchmen, flagmen, inspectors, and/or other services necessary to accommodate the improvement.

The Department, at its sole cost and expense, will submit detailed construction plans, and a traffic signal plan including railroad preemption at the intersection of Petroleum Street (S.R. 0062), Main Street (S.R. 008) and Halyday Street (S.R. 0428) to all parties of record for review and to the Commission for approval.

The non-carrier public utilities did not attend the field conference, and will be ordered to protect or alter their facilities, and to accommodate construction, at their initial cost and expense.

The Commission hereby establishes its jurisdiction limits at the subject crossing as the area within the confines of the railroad right-of-way and the highway right-of-way along Petroleum Street (S.R. 0062), and the area within highway right-of-way along Petroleum Street (S.R. 0062) extending north from the subject crossing to the center of the intersection of Petroleum Street (S.R. 0062), Main Street (S.R. 0008) and Halyday Street (S.R. 0428).

The Department will be providing funding through the Federal Highway Grade Crossing Safety Program.  The Department agreed to reimburse the Western New York and Pennsylvania Railroad for its actual design and construction costs. The estimated cost of this project is $309,000.00.

The Department agreed to maintain the grade crossing advance warning signs, approach roadways, stop lines and pavement markings on the approaches to the subject crossing in accordance with Part 8 of the Manual on Uniform Traffic Control Devices.

Western New York and Pennsylvania Railroad agreed to maintain its facilities at the crossing including the timber and asphalt crossing surface, the automatically operated LED flashing-light signals with gates and bells on each side of the subject crossing, and all appurtenant equipment installed in accordance with this Secretarial Letter.

It does not appear that any facilities of any non-carrier public utility will be affected by the alteration of this crossing.

Upon full consideration of the matters involved and inasmuch as no objection has been filed with the Commission, we find that a Secretarial Letter can be issued approving the application without a formal hearing.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the subject crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application of Pennsylvania Department of Transportation is approved as herein directed:

- The caption of the subject proceeding is hereby revised as shown.

2.	The crossing (DOT 262 844 J) where Petroleum Street

(S.R. 0062), crosses, at grade, the single track of Western New York and Pennsylvania Railroad in Oil City, Venango County, be altered as herein directed.

3.	Western New York & Pennsylvania Railroad, at its initial cost and expense and prior to the start of construction, submit a situation plan for the subject crossing alteration to all parties of record for review and to the Commission for approval and submit a detailed circuit plan for the subject crossing alteration to Pennsylvania Department of Transportation for review and to the Commission for approval.

4.	Western New York and Pennsylvania Railroad, at sole cost and expense of Pennsylvania Department of Transportation, furnish all material and do all work necessary to alter the subject crossing by 1) replacing the portion of sidewalk and curbing along the northbound lane of Petroleum Street (S.R. 0062) within the crossing area; 2) installing an active traffic control system on the crossing approaches of Petroleum Street (S.R. 0062) consisting of new post-mounted automatically operated LED flashing-light warning signals with gates and bells, with one active traffic control system installed on the northbound crossing approach, one on the southbound crossing approach, and one on the southbound right turn crossing approach; 3) adjusting railroad circuitry and facilities; 4) providing the railroad preemption interconnect for the highway traffic signals; and 5) providing a junction box for the railroad preemption interconnect; as per plan and in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

5. 	Western New York and Pennsylvania Railroad, at its initial cost and expense, furnish all material and do all work necessary to alter the subject crossing by 1) removing the existing crossing surface, including the rails, ties, and ballast;

2) installing a new timber and asphalt crossing surface for the full width of the roadway and shoulders; 3) restoring the pavement between the rails and for a distance of twenty-four (24) inches beyond the rails throughout the entire width of the roadway including the shoulder areas with bituminous material to provide a smooth and satisfactory transition; in accordance with the roadway construction specifications of the Pennsylvania Department of Transportation, the approved plan and this Secretarial Letter.

6.	Pennsylvania Department of Transportation will reimburse Western New York and Pennsylvania Railroad up to 20% of the total costs of the project toward construction of the new crossing surface in accordance with Paragraph Number 5 of this Secretarial Letter.  Those total project costs, excluding the crossing surface work, include all design, construction (materials and labor), construction inspection and traffic control necessary for the installation of the warning devices.

7.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to upgrade the traffic signals with preemption with the railroad signals, all work to be done in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

8.	Western New York and Pennsylvania Railroad, at sole cost and expense of Pennsylvania Department of Transportation, furnish all material and perform all work necessary to establish and maintain any detours or traffic controls at the subject crossing that may be required to properly and safely accommodate highway and pedestrian traffic during the time the crossing is being altered.

9.  	Western New York and Pennsylvania Railroad, at its initial cost, furnish all material and perform all work necessary to furnish watchmen, flagmen, inspectors, and/or engineering services that may be deemed necessary to protect the railroad’s operations or facilities during the time the facilities are being installed.

10.	Western New York and Pennsylvania Railroad pay all compensation for damages due to the owners of any property taken, injured or destroyed by reason of the alteration of the subject crossing in accordance with this Secretarial Letter.

11.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company, which may be required as incidental to the alteration of the crossing, be made by said public utility at its initial cost and expense and in such manner as will not interfere with the alteration of the crossing; and such relocated or altered facilities thereafter be maintained by said public utility at its sole cost and expense.

12.	Western New York and Pennsylvania Railroad notify all parties of record at least ten (10) days prior to performing any work in accordance with this Secretarial Letter.

13.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

14.	All work necessary to complete the alteration of the subject crossing be done in a manner satisfactory to this Commission on or before May 31, 2018 and that on or before said date, Western New York and Pennsylvania Railroad report the date of actual completion of the work.

15.	All costs, which are to be reimbursed by the Department of Transportation consistent with this Secretarial Letter, shall be reimbursed pursuant to the provisions of 23 C.F.R. Parts 140 and 646.  The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

16.	Upon completion of construction of the project, Western New York and Pennsylvania Railroad, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its railroad facilities at the crossing, including the new automatically operated flashing-light LED warning signals, gates and bells and all appurtenant equipment installed on the northbound crossing approach, on the southbound crossing approach, and on the southbound right turn crossing approach, and to maintain at all times in a smooth and satisfactory condition the railroad crossing surfaces located between the rails and for a distance of twenty-four (24) inches beyond the rails, all in accordance with this Secretarial Letter.

17.	Upon completion of construction of the project, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain the highway crossing approaches of Petroleum Street (S.R. 0062) to the subject crossing to points twenty-four (24) inches beyond each outside rail and, the grade crossing advance warning signs, stop lines and pavement markings on the approaches thereto, in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

18.	Upon completion of construction of the project, Oil City, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain the         concrete sidewalk and curbing along the northbound lane of Petroleum Street (S.R. 0062) within the crossing area, in a safe and satisfactory condition, and to perform the snow, ice and debris removal of the sidewalk within the crossing area.

19. 	Upon completion of the work herein directed, Oil City, at its sole cost and expense, shall furnish all material and do all work necessary thereafter to maintain and to annually inspect the highway traffic signals, traffic signal control box, and cable form the junction box to the traffic signal control box, at the rail-highway crossing and at the intersection of the northbound approach of Petroleum Street (S.R. 0062), the eastbound approach of Main Street (S.R. 0008), the westbound approach of Main Street (S.R. 0008) and the southbound approach of Halyday Street (S.R. 0428)  to ensure that the timing and preemption operation of the signal systems are functioning as designed.  Oil City shall contact Western New York and Pennsylvania Railroad and arrange for railroad personnel to active the railroad crossing warning system to accommodate the required inspection.  Oil City shall report any operational problems that cannot be corrected during the annual inspection to both the Pennsylvania Department of Transportation and the Pennsylvania Public Utility Commission.

20.	Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by the non-carrier utility companies and other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be sent to: Secretary, PA Public Utility Commission, P.O. Box 3265, Harrisburg, PA 17105-3265, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary