	[image: image2.png]



	COMMONWEALTH OF PENNSYLVANIA

PENNSYLVANIA PUBLIC UTILITY COMMISSION

P.O. BOX 3265, HARRISBURG, PA 17105-3265
	IN REPLY PLEASE REFER TO OUR FILE


April 25, 2016
A-2013-2374997
TO ALL PARTIES
Application of the Department of Transportation of the Commonwealth of Pennsylvania for the approval to alter the   grade crossing by the installation of automatically operated flashing-light railroad crossing warning signals with short arm gates where Diller Avenue crosses, at grade, (DOT No. 517 759 D) a single track of Norfolk Southern Railway Company in New Holland Borough, Lancaster County; all in accordance with the Federal Highway Grade Crossing Safety Program; and the allocation of costs incident thereto.  
. 

To Whom It May Concern:



This matter is before the Commission by reason of a petition filed December 18, 2015 by Norfolk Southern Railway Company seeking to modify the Secretarial Letter dated July 3, 2014.  The aforesaid Secretarial Letter directs that all work to complete the alteration of the subject crossing be completed by December 31, 2015.  



In its petition, Norfolk Southern Railway Company requests that the completion date be extended to December 31, 2016 due to issues with utilities in the area. 



Each party to the proceeding was served a copy of the petition and none has advised that it has any objection to this Commission granting an extension of time.



Upon full consideration of the matters involved, we determine the request of Norfolk Southern Railway Company for an extension of time to complete the alteration of the crossing will be granted until December 31, 2016 in this instance.



The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that:



1.
The petition filed December 18, 2016 by Norfolk Southern Railway Company is hereby granted.



2. 
Paragraph 14 of the Secretarial Letter dated July 3, 2014 which reads as follows:


           14.
The alteration of the crossing be completed on 




or before December 31, 2015, and that on or before

                                    said date, Norfolk Southern Railway Company 



report to this Commission the date of actual completion




of the work."

be and is hereby modified to read:



14.
The alteration of the crossing be completed on 




or before December 31, 2016, and that on or before

                                    said date, Norfolk Southern Railway Company 



report to this Commission the date of actual completion




of the work.



3.
In all other aspects, our Secretarial Letter issued July 3, 2014 remains in full force and effect.

 





The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code.  If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §5.44, file a petition with the Commission within twenty (20) days of the date of this Secretarial Letter.


                       The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.


          .



If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §5.44, file a petition with the Commission within twenty (20) days of the date of this Secretarial Letter.
[image: image1.png]P
POOO®

PENNSYLVANIA

PUC

PUBLIC UTILITY COMMISSION










Very truly yours,



Rosemary Chiavetta 



                                                Secretary 

                                       
