|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

July 26, 2016

A-2016-2552593

# TO ALL PARTIES

Application of Aqua Pennsylvania Inc for approval of the alteration of crossing (DOT 591 848 T) where Shamokin Street crosses, at grade, the tracks owned by SEDA-COG Joint Rail Authority and operated by the Shamokin Valley Railroad located in the City of Shamokin, Northumberland County, Pennsylvania.

To Whom It May Concern:

By application filed with the Commission on 6/15/2016, Aqua Pennsylvania, Inc., seeks Commission approval to alter the crossing (DOT 591 848 T) where Shamokin Street crosses, at grade, the tracks owned by SEDA-COG Joint Rail Authority and operated by the Shamokin Valley Railroad by the installation of a 12 - inch water main made of DIP

installed in a 24" steel casing located in the City of Shamokin, Northumberland County.  The specified pipeline will have a minimum cover depth of 5’-6”.

The Commission hereby establishes its jurisdictional limits at the subject crossing as the area within the confines of the railroad right-of-way and the highway right-of-way.

Aqua Pennsylvania, Inc., has served a copy of the application and installation plan to all parties in interest.  All parties in interest were queried by letter dated July 6, 2016, as to any objection to the subject application.  None of the parties have responded with any objection to the subject application.

In its application, Aqua Pennsylvania, Inc., states that the proposed work is necessary to provide proper service to the City of Shamokin. Aqua Pennsylvania, Inc., will be directed to perform the installation, provide for maintenance and protection of highway traffic during installation and accept future maintenance responsibilities of the pipeline, at its sole cost and expense.

All work is to be performed in accordance with the drawing plans attached to the application as Exhibit A.

Upon full consideration of the matters involved, we find that a hearing is not necessary and that a Secretarial Letter may be issued approving the application.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application of Aqua Pennsylvania, Inc., is approved as herein directed:

1.	The caption of the subject application is hereby revised as shown herein.

2.	The crossing where (DOT 591 848 T) where Shamokin Street crosses, at grade, the tracks owned by SEDA-COG Joint Rail Authority and operated by the Shamokin Valley Railroad by the installation of a 12 - inch water main made of DIP

installed in a 24" steel casing located in the City of Shamokin, Northumberland County, be altered generally in accordance with Aqua Pennsylvania, Inc.’s application filed and attached plan entitled: “EXHIBIT A”, which are hereby approved except insofar as they may relate to the division of work, deletion of work, or the allocation of costs and expenses incident to the installation of the project.

3.	Aqua Pennsylvania, Inc., at its sole cost and expense, furnish all material and perform all work necessary to alter the crossing by installation of a water main within jurisdictional limits of the subject crossing defined as the area within the confines of the railroad right-of-way and the highway right-of-way, all in accordance with Aqua Pennsylvania, Inc.’s application and this Secretarial Letter.

4.	Aqua Pennsylvania, Inc., at its sole cost and expense, furnish all material and perform all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safety accommodate highway and pedestrian traffic during the time the crossing is being altered.

5.	The SEDA-COG Joint Rail Authority, at the sole cost and expense of Aqua Pennsylvania, Inc., furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work and furnish any watchmen, flagmen, inspectors and/or engineering services that may be deemed necessary to protect the railroad’s operations or facilities during the time the facilities are being installed.

6.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, other than Aqua Pennsylvania, Inc., which may be required as incidental to the alteration of the crossing, be made by said public utility at its initial cost, and in such a manner as will not interfere with the alteration of the crossing; and such relocated or altered facilities thereafter be maintained by said public utility, at its sole cost and expense.

7.	Aqua Pennsylvania, Inc., at its sole cost and expense, furnish all material and perform all work necessary to complete the remainder of the project, and any other ancillary features of the project, generally in accordance with the approved plan and this Secretarial Letter.

8.	The alteration of the crossing shall be completed on or before December 31, 2017, and that on or before said date, Aqua Pennsylvania, Inc., will report in writing the date of actual completion of the work to this Commission and all parties of interest.

9.	Aqua Pennsylvania, Inc., at its sole cost and expense, will pay all compensation for damages, if any, due to owners of property taken, injured or destroyed by reason of the alteration of the crossing in accordance with this Secretarial Letter.

10.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced, and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

11.	Aqua Pennsylvania, Inc., at least seven (7) days prior to the start of work, will notify all parties in interest of the actual date on which work will begin.

12.	Upon completion of the alteration of the crossing, Aqua Pennsylvania, Inc., at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the pipeline and any ancillary facilities installed in accordance with the approved plan and this Secretarial Letter.

13.	Upon completion of the alteration of the crossing, SEDA-COG Joint Rail Authority, at its sole cost and expense, furnish all material and perform all work necessary to maintain its railroad facilities at the subject crossing, including the warning devices and all appurtenant equipment; and maintain at all times in a smooth and satisfactory condition the crossing surfaces located between the rails and for a distance of twenty-four (24) inches beyond the outermost rails, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

14.	Upon completion of the alteration of the crossing, the City of Shamokin, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its highway approach roadways, up to a distance of twenty-four (24) inches beyond the outermost rails and in addition, maintain the grade crossing advance warning signs, stop lines and pavement markings, if required, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

15.	Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any remaining costs incurred by the non-carrier utility companies and other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be sent to: Secretary, PA Public Utility Commission, P.O. Box 3265, Harrisburg, PA 17105-3265, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition for Reconsideration must include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

# Rosemary Chiavetta

Secretary