|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

November 8, 2016

A-2016-2554190

# TO ALL PARTIES

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to alter the public grade-separated crossing (DOT 501 678 F) by pavement widening, installation of concrete barrier guiderail, and the construction of a 10 foot wide multi-use trail where Adams Avenue (SR 1007) crosses below-grade, the tracks of National Railroad Passenger Corporation (AMTRAK) in the City of Philadelphia, Philadelphia County; and the allocation of costs incident thereto.

To Whom It May Concern:

By application filed with the Commission on June 28, 2016, the Pennsylvania Department of Transportation (Department) seeks Commission approval to alter the public grade- separated crossing (DOT 501 678 F) by the reconstruction of the roadway where Adams Avenue (SR 1007) crosses below-grade, the tracks of National Railroad Passenger Corporation (AMTRAK) in the City of Philadelphia, Philadelphia County.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on September 13, 2016 at the site of the subject crossing.  Representatives of the City of Philadelphia, Southeastern Pennsylvania Transportation Authority (SEPTA), National Railroad Passenger Corporation (AMTRAK), PECO, AECOM, CDM Smith, Consolidated Rail Corporation (CONRAIL), Verizon, Philadelphia Gas Works, and the Pennsylvania Department of Transportation were in attendance.

At the field conference, it was noted that Adams Avenue (SR 1007) is a two-lane, bituminous, state road which crosses below the grade of five (5) tracks of National Railroad Passenger Corporation.  Each approach consists of the two lane bituminous roadway with concrete sidewalk on each side which continues through the crossing to the opposite approach.    The clearance under the railroad bridge is fourteen and twenty-eight one hundredths (14.28) feet. The horizontal clearance of the bridge is forty-nine (49) feet abutment to abutment.  The Adams Avenue (SR 1007) ADT is approximately 16,316 vehicles with 7% trucks.

The Department described in detail the improvements which will be constructed as part of the project.  The Department’s proposed work consists of pavement widening, installation of concrete barrier guiderail, installation of bollards and the construction of a ten (10) foot wide multi-use trail under the tracks of National Railroad Passenger Corporation (AMTRAK).  The existing vertical clearance and horizontal opening under the railroad bridge will remain unchanged.  The Department submitted preliminary construction plans with its application on June 28, 2016, and submitted final construction plans August 16, 2016, said plans were reviewed by the parties at the field conference. The Department stated that the project is necessary for the safety and convenience of the public.

The Department avers that each party to the proceeding was served a copy of the plans for review.  None of the parties have advised this Commission that it objects to approval of the plans.

Please be advised that the plans have been certified as the correct plans and are hereby approved.

The Department agrees to furnish all material and perform all work necessary to construct the project.  The estimated cost of the overall project is $29,160,972.64. The funding for the project will be 100% State Funds for Construction.

It has not been determined to what extent the facilities of the non-carrier utility companies are involved with the project.  The non-carrier utility companies will be directed to perform any work necessary to protect or alter their facilities within public right-of-way to accommodate the project construction at their initial cost and expense, if necessary.

It will not be necessary for the Commission to appropriate railroad property to accommodate the improvement.

The Commission establishes its jurisdiction over those portions of the project along Adams Avenue (SR 1007) between Project Station 997+30 and Project Station 999+40 as shown on the final construction plans.

The applicant has certified that a copy of the application has been served on each party in interest and none have advised that it objects to the issuance of a Secretarial Letter, prior to hearing, approving the application.

All work is to be performed generally in accordance with the final construction plans entitled: “COMMONWEALTH OF PENNSYLVANIA DEPARTMENT OF TRANSPORTATION DRAWINGS FOR CONSTRUCTION, IN PHILADELPHIA COUNTY STATE ROUTE 1007 SECTION H04, AND STATE ROUTE 1026 SECTION H04, LIMITS OF ITS STATE ROUTE 1007 SECTION H04 AND STATE ROUTE 1026 SECTION H04,” submitted August 16, 2016, certified as correct plans and made part of this application.

Upon full consideration of the matters involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of Secretarial Letter without a hearing is proper since the Pennsylvania Department of Transportation has agreed to perform all construction at the crossing, at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application of Pennsylvania Department of Transportation is approved as herein directed:

1.	The caption of the subject proceeding is hereby revised as shown herein.

2.	Consolidated Rail Corporation be and are hereby made party to this proceeding.

3.	Southeastern Pennsylvania Transportation Authority be and are hereby made party to this proceeding

4.	The crossing (DOT 501 678 F) where Adams Avenue (SR 1007)  crosses below-grade, the tracks of National Railroad Passenger Corporation (AMTRAK) in the City of Philadelphia, Philadelphia County be altered generally in accordance with the final construction plans entitled: “COMMONWEALTH OF PENNSYLVANIA DEPARTMENT OF TRANSPORTATION DRAWINGS FOR CONSTRUCTION, IN PHILADELPHIA COUNTY STATE ROUTE 1007 SECTION H04, AND STATE ROUTE 1026 SECTION H04, LIMITS OF ITS STATE ROUTE 1007 SECTION H04 AND STATE ROUTE 1026 SECTION H04,” consisting of ten (10) sheets, filed with Commission on August 16, 2016; which plans are made part hereof and are hereby approved except insofar as they may relate to the division of work, deletion of work, or the allocation of costs and expenses incident to the construction of the project.

5.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to construct the road reconstruction project generally in accordance with the approved plans and this Secretarial Letter.

6.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway traffic during the time the project is being constructed.

7.	National Railroad Passenger Corporation (AMTRAK), at the sole cost and expense of Pennsylvania Department of Transportation, furnish and maintain any flagmen, watchmen and/or construction inspectors necessary to protect and safeguard its railroad operations during the time the project is being constructed.

8.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such a manner as will not interfere with the construction of the project.

9.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

10.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and rail traffic will not be endangered or unnecessarily inconvenienced, and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

11.	Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify all parties of interest of the actual date on which work will begin.

12.	All work necessary to complete the alteration of the subject crossing be

done in a manner satisfactory to this Commission on or before December 31, 2027, and that on or before said date; Pennsylvania Department of Transportation report to this Commission in

writing the date of actual completion of the work.

13.	Pennsylvania Department of Transportation pay all compensation for damages, if any, due to owners of property taken, injured or destroyed by reason of the alteration

of the crossing in accordance with this Secretarial Letter.

14.	Upon completion of the alteration of the crossing, National Railroad Passenger Corporation (AMTRAK), at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad bridge at the crossing, including the superstructure and substructure.

15.	Upon completion of the alteration of the subject crossing, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to maintain its roadway through the crossing area, including the highway approaches, roadway surface, concrete curbs, roadway drainage facilities, bridge “CLEARANCE” signs and any other ancillary features of the improvement constructed in accordance with this Secretarial Letter.

16.	Upon completion of the alteration of the subject crossing, the City of Philadelphia, at its sole cost and expense, furnish all material and do all work necessary to maintain the multi-use trail through the crossing area in accordance with this Secretarial Letter.

17.	Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

18.	Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by the non-carrier utility companies and municipal authorities, and other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter. The Petition shall be sent to: Secretary, PA Public Utility Commission, P.O. Box 3265, Harrisburg, PA 17105-3265, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary