|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

November 14, 2016

A-2015-2473425

TO ALL PARTIES

Application of PENNDOT for approval to alter the public at-grade crossing by the installation of new automatically operated flashing-light crossing warning signals with short arm gated where Weaber Street crosses the two tracks of Norfolk Southern Railway Company (DOT 592 353 V) in Annville Township, Lebanon County.

To Whom It May Concern:

By Secretarial Letter dated June 11, 2015, we directed the alteration the subject crossing where Weaber Street crosses, at grade, two tracks Norfolk Southern Railway Company (DOT 592 353 V) in Annville Township, Lebanon County. All work at the subject crossing was to be completed on or before September 30, 2016.

By petition received by the Commission on September 28, 2016, Norfolk Southern Railway Company requests the Commission grant an extension of time in which to complete the project due to unforeseen delays that resulted from a non-carrier utility conflict.

We have carefully reviewed the record in this proceeding and will grant Norfolk Southern Railway Company’s petition for an extension of time to December 30, 2016.

THEREFORE:

The petition received September 28, 2016 by Norfolk Southern Railway Company, be and is hereby granted to the extent herein directed:

1.	Paragraph 11 of our Secretarial Letter dated June 11, 2015 which reads as follows, to wit:

“11.	All work necessary to alter the crossing be completed in a manner satisfactory to this Commission on or before September 30, 2016, and that on or before said date, Pennsylvania Department of Transportation report in writing to this Commission the date of actual completion of the work.”

be and is hereby modified to read:

11.	All work necessary to alter the crossing be completed in a manner satisfactory to this Commission on or before December 30, 2016, and that on or before said date, Pennsylvania Department of Transportation report in writing to this Commission the date of actual completion of the work.

2.	In all respects not inconsistent herewith, our Secretarial Letter dated June 11, 2015 remain in full force and effect.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter. The Petition shall be sent to: Secretary, PA Public Utility Commission, P.O. Box 3265, Harrisburg, PA 17105-3265, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary